# 2025-26 Joint Fuel Management Program (JFMP); # Amendments

# Updated: 11 September- 2026

On occasion, it is necessary to modify activities on the approved JFMP.

Amendments include changing, rescheduling, removing, or adding new activities to the Joint Fuel Management Program to be conducted this year.

Activities include planned burns or non-burn treatments (such as mowing and slashing);

Amendments are not able to be added or removed from the download files and maps on this website.

## *Type of Amendments

1 – new planned burn,

2 – altered burn boundary,

3 – altered or additional non burn fuel treatment,

4 – carryover burn (burn from a previous JFMP),

5 – treatment deleted from JFMP

6 – name change only

7 – Other

## # Treatment Types

Eco – Ecological

FRB – Fuel Reduction

TO – Traditional Owner

MUL – Mulching

Slashing / Mowing

Spraying

SFB – Strategic Fuel Break

## ^^FMZ – Fire Management Zone

APZ - Asset Protection Zone

BMZ – Bushfire Moderation Zone

LMZ – Landscape Moderation Zone

| Date added | Region | District | Activity name | Treatment number | Scheduled year | Location | Land Manager | # Burn Type | Land Management Objective | ^^ FMZ | Original Planned Area hectares | New Planned Area hectares | *Type of Amendment | Reason for amendment |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Insert new amendments in top row |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| 11/09/2026 | Gippsland | Tambo | Clifton Creek – Waterholes Rd | GP-TBO-BAI-0399 | 2025/26 | 16km NE of Bairnsdale | DEECA | FRB | To provide the highest level of localised protection to human life, property and community assets identified as highly valued including Private Property. | APZ | 0 | 41.68 | 1 | On Proposed JFMP 2026/27, added to 2025/26 Approved JFMP to allow prep to occur prior to Spring |
| 21/08/2026 | Gippsland | Tambo | Nowa Nowa – Biochar Trail | GP-TBO-NOW-0692 | 2025/2026 | 5km SW of Nowa Nowa | PV Jointly managed with GLaWAC | MUL | To develop fuel reduced areas of sufficient width and continuity to reduce the speed and intensity of bushfires. | BMZ | 0 | 1.3 | 3 | To Trial the production of Biochar from BiProduct |
| 29/07/2026 | Grampians | Wimmera | Grampians NP - Mt Zero Rd South Complex | GR-WIM-HGP-0148 | 2025/2026 | 5km N of Halls Gap | PV/DEECA | FRB | To develop a fuel reduced area to the North of Halls Gap Township. | BMZ |  | 1663.71 | 1 | On Proposed JFMP 2026/27, added to 2025/26 Approved JFMP to allow prep to occur prior to Spring |
| 29/07/2026 | Grampians | Wimmera | Mount Arapiles-Tooan SP - Gymbowen | GR-WIM-HSM-0500 | 2025/2026 | 5km SE of Gymbowen | PV | FRB | To provide bushfire protection by reducing overall fuel hazard and bushfire hazard in the landscape. | LMZ |  | 157.20 | 1 | On Proposed JFMP 2026/27, added to 2025/26 Approved JFMP to prep and deliver in Spring |
| 29/07/2026 | Grampians | Wimmera | Black Range SP - Black Range Road | GR-WIM-CAV-0183 | 2025/2026 | 12km E of Telangatuk East | PV/DEECA | MUL | To provide bushfire protection by reducing overall fuel hazard and bushfire hazard in the landscape. | LMZ |  | 42.54 | 3 | On Proposed JFMP 2026/27, added to 2025/26 Approved JFMP to allow delivery in Spring |
| 15/05/2026 | Loddon Mallee | Murray Goldfields | Paddys Ranges SP – DDW Paddys Ranges | LM-MGF-MRY-0495 | 2025/2026 | 7KM SW of Maryborough | PV | TO | Traditional Land Management | LMZ | 52.2 | 52.2 | 5 | Treatment was deleted from JFMP. Furter engagement with Traditional Owner group request treatment to be brough back on JFMP. |
| 10/04/2026 | Gippsland | Latrobe | Wilsons Promontory – Johnny Souey | GP-LTB-SGD-0273 | 2025/2026 | 26km SE of Yanakie | PV | Eco | To promote ecological resilience in Heathland (sands) by manipulating the growth stage distribution. | LMZ | 353.85 | 1575.66 | 2 | Burn boundary change: to bring the boundary to more logical control lines. JFMP Year change: To allow for Winter 2026 Delivery. |
| 30/03/2026 | Gippsland | Latrobe | The Gurdies - Geebung | GP-LTB-SGD-0425 | 2025/2026 | 2km SW of The Gurdies | PV | TO | Traditional land management | BMZ | 4.99 | 5.28 | 2 | Adjustment of existing burn boundary to accommodate changes to control line alignment. |
| 30/03/2026 | Gippsland | Latrobe | Tanjil - West Tanjil Rd | GP-LTB-NJE-0186 | 2025/2026 | 12km N of Willow Grove | DEECA | FRB | To develop fuel reduced areas of sufficient width and continuity to reduce the speed and intensity of bushfires. | BMZ | 449.79 | 445.6 | 2 | Removal of burn area to confine burning to State Forest. |
| 18/03/2026 | Hume | Ovens | Kancoona – Berti Road | HR-OVE-MYT-0151 | 2025-2026 | 1.9km S of Kancoona | DEECA | FRB | To provide bushfire protection by reducing overall fuel hazard and bushfire hazard in the landscape. | LMZ | 1670.92 | 1700.62 | 2 | Inclusion of private property / change to burn boundary to improve operational feasibility. |
| 13/03/2026 | Loddon Mallee | Mallee | Lake Boga - Lake Boga | LM-MAL-SWA-0062 | 2025/2026 | 4.5km N of Lake Boga | PV | TO | Traditional land management To modify the vegetation Abundance across the planned area to assist the Control of Cumbungi. | LMZ | 31.45 | 31.45 | 1 | New Nom. |
| 13/03/2026 | Loddon Mallee | Mallee | Lake Boga LR - Little Murray River | LM-MAL-SWA-0063 | 2025/2026 | 4.5km N of Lake Boga | PV | TO | Traditional land management To modify the vegetation Abundance across the planned area to assist the Control of Cumbungi. | N/A | 1.47 | .47 | 1 | New Nom. |
| 06/03/2026 | Hume | Ovens | Bright – Water Reserve Track | HR-OVE-BRT-0235 | 2026/26 | 4.1KM S of Bright | DEECA / HVP | FRB | To develop fuel reduced areas of sufficient width and continuity to reduce the speed and intensity of bushfires. | BMZ | 388 | 394.46 | 2 | Recent harvesting operation by HVP has been completed, allowing treatment of native forest within HVP plantation to be included. |
| 23/02/2026 | Port Phillip | Metro | Balliang – Moretons Rd – Chain for Ponds | PP-MET-WDL-0641 | 25/26 | 9km SE of Balliang | PV | TO | Traditional Land Management | NZ | 54 | 4.01 | 2 | Initial nomination was entire reserve, following onsite peer review and operational feasibility assessment. |
| 23/02/2026 | Port Phillip | Metro | Truganina -School Slashing Break | PP-MET-WDL-0726 | 25/26 | 1km N of Williams Landing | PV | Slashing / Mowing | To provide bushfire protection by reducing overall fuel hazard and bushfire hazard in the landscape. | N/A |  | 0.15 | 3 | Reduce actual and perception of fire risk to community, being installed to support the school adjacent to the reserve. |
| 23/02/2026 | Port Phillip | Metro | Werribee – Township RP | PP-MET-WDL-0727 | 25/26 | 5km N of Werribee | PV | Slashing / Mowing | To provide bushfire protection by reducing overall fuel hazard and bushfire hazard in the landscape. | N/A |  | 9.99 | 3 | Reduce actual and perception of fire risk to community, |
| 23/02/2026 | Port Phillip | Metro | Wollert – Brick Makers Drive – MSA32 | PP-MET-KNX-0129 | 2025/26 | 5km NE of Wollert | Other - MSA | TO | Traditional land management | N/A | 46.03 | 111.79 | 2 | Original PP-MET-KNX-0102 has been replaced by PP-MET-KNX-0129, new boundary aligns with parcel boundary and facilitates staged operations over successive years. |
| 23/02/2026 | Hume | Ovens | Porepunkah – Keatings Creek | HR-OVE-BRT-0272 | 2025/2026 | 2.5km W of Porepunkah | Parks Victoria | FRB | To develop fuel reduced areas of sufficient width and continuity to reduce the speed and intensity of bushfires. | BMZ | 676.9 | 676.9 | 1 | Requested to support Victoria Police investigations. |
| 19/02/2026 | Port Phillip | Yarra | Three Bridges – Slaty Creek Track | PP-YRA-POW-0254 | 2025/2026 | 1.7km NW of Three Bridges | DEECA | FRB | To develop fuel reduced areas of sufficient width and continuity to reduce the speed and intensity of bushfires. | BMZ | 161.1 | 163.5 | 2 | Include a section of private property to increase risk reduction & protection outcomes for the private properties and increase safety & security of the operation using more favourable control lines. |
| 09/02/2026 | Gippsland | Latrobe | Labertouche – Robertson Creek | GP-LTB-NJE-0062 | 2026/2027 | 3.5km N of Labertouche | DEECA/PV | FRB | To develop fuel reduced areas of sufficient width and continuity to reduce the speed and intensity of bushfires. | BMZ | 1,303 | 1,303 | 7 | Push back from Year 1 to Year 2. |
| 09/02/2026 | Gippsland | Latrobe | Tanjil – West Tanjil Rd | GP-LTB-NJE-0008 | 2025/2026 | 12km N of Willow Grove | DEECA | FRB | To develop fuel reduced areas of sufficient width and continuity to reduce the speed and intensity of bushfires. | BMZ | 450 | 450 | 7 | Bring burn forward from Year 3 to Year 1. |
| 09/02/2026 | Gippsland | Latrobe | Crossover – Pilgrim Creek | GP-LTB-NJE-0136 | 2026/2027 | 1km E of Rokeby | DEECA/PV | FRB | To develop fuel reduced areas of sufficient width and continuity to reduce the speed and intensity of bushfires. | BMZ | 46 | 46 | 7 | Push back from Year 1 to Year 2. |
| 09/02/2026 | Gippsland | Latrobe | Neerim East – Hawthorn Creek Road | GP-LTB-NJE-0168 | 2025/2026 | 13.5km NE of Neerim South | DEECA | FRB | To provide bushfire protection by reducing overall fuel hazard and bushfire hazard in the landscape. | LMZ | 586 | 586 | 7 | Bring burn forward from Year2 to Year 1. |
| 09/02/2026 | Loddon Mallee | Murray Goldfields | Golden Gully – Macdougall Rd APB 20m | LM-MGF-BGO-1783 | 2026/2027 | .5km NW of Golden Gully | Parks Victoria | Mulching | To provide the highest level of localised protection to human life, property and community assets identified as highly valued including . | APZ | 4.85 | 5.76 | 3 | Required to increase area of treatment to accommodate community and local shire requests to mitigate fuel hazard at site. |
| 02/01/2026 | Hume | Goulburn | Woods Point – Kelly Creek | HR-GBN-MAN-0154 | 2025/26 | ~1km Southeast of Woods Point | DEECA & PV | FRB | To develop fuel reduced areas of sufficient width and continuity to reduce the speed and intensity of bushfires. | BMZ | 261.6 | 261.6 | 7 | Change of treatment objective, Increase of Fuel Treatment Objective percentage from 10-20% to increase to 60-80%. |
| 31/12/2025 | Grampians | Midlands | Beaufort – Beaufort Common | GR-MID-BEA-0121 | 2025/26 | 1.5km NW of Trawalla | DEECA | Slashing / Mowing | To provide bushfire protection by reducing overall fuel hazard and bushfire hazard in the landscape. | LMZ |  | 14.51 | 3 | Expansion of treatment area to incorporate small area to south. |
| 31/12/2025 | Grampians | Midlands | Nerrina – Duggan St | GR-MID-BAL-0673 | 2025/26 | 0.5km SW of Nerrina | DEECA | Slashing / Mowing | To develop fuel reduced areas of sufficient width and continuity to reduce the speed and intensity of bushfires. | NZ |  | 4.49 | 3 | Expansion of treatment area to pick up spraying and expanded slashing works inline with stakeholder feedback. |
| 31/12/2025 | Grampians | Midlands | Buangor – Buangor Primary School | GR-MID-BEA-0125 | 2025/26 | 3.3km E of Lake Bolac | DEECA | Slashing / Mowing | To develop a fuel reduced area to the West of Buangor Primary School in consultation with local CFA and TOG. | BMZ |  | 2.75 | 3 | Extension of treatment area |
| 31/12/2025 | Grampians | Midlands | Beaufort - Yam Holes Creek | GR-MID-BEA-0166 | 2025/26 | 0.5km NE of Beaufort | DEECA | MUL | To provide bushfire protection by reducing overall fuel hazard and bushfire hazard in the landscape. | LMZ |  | 34.32 | 3 | Retreatment to reduce woody weeds along the Yam Holes Creek corridor. The western half of this area was treated last in 2019-20 and now back to previous state. Area consists of gorse, blackberry and hawthorn. Works are expected to be carried out over a number of years. |
| 31/12/2025 | Grampians | Midlands | Trentham - Racecourse Tk | GR-MID-DAY-0529 | 2025/26 | 1km SE of Trentham | DEECA | Spraying | To provide the highest level of localised protection to human life, property and community assets identified as highly valued including Trentham Township. | APZ |  | 53.9 | 3 | New treatment, follow-up spraying for woody weed species regenerated through planned burn operations delivered in 2019. |
| 31/12/2025 | Grampians | Midlands | Ben Major SF - Strategic Fire Regen Reduction | GR-MID-BEA-0165 | 2025/26 | 5.5km W of lexton | DEECA | MUL | To develop fuel reduced areas of sufficient width and continuity to reduce the speed and intensity of bushfires. | BMZ/LMZ |  | 535.79 | 3 | mechanical fuel treatments aimed at reducing regeneration density following recent bushfire. |
| 31/12/2025 | Grampians | Midlands | Mount Egerton - Blackhorse Ln - SLA | GR-MID-BAL-0688 | 2025/26 | 0.5km North East of the Mount Egerton | DEECA | Slashing / Mowing | To provide bushfire protection by reducing overall fuel hazard and bushfire hazard in the landscape. | LMZ |  | 15.68 | 3 | returned lease block with gorse infestation boundary slashing ahead of treatment using mulching in Yr2. |
| 31/12/2025 | Grampians | Midlands | Daylesford - Cornish Hill Reserve | GR-MID-DAY-0528 | 2025/26 | 0.4km SE of Daylesford |  | Spraying | To provide bushfire protection by reducing overall fuel hazard and bushfire hazard in the landscape. | LMZ |  | 46.81 | 3 | Spraying treatment targeting woody weed species to cover entire unit. This treatment compliments the delivery of mulching of elevated and fine fuels |
| 31/12/2025 | Hume | Upper Murray | Shelley Avpndale Grasslands | HR-UPM-TAL-0049 | 2025/26 | 7km south of Shelley | DEECA | Slashing/Mowing | To provide bushfire protection by reducing overall fuel hazard and bushfire hazard in the landscape. | NZ | 12.35 | 12.35 | 7 | Change of treatment type from burning to slashing |
| 19/12/2025 | Port Phillip | Yarra | Powelltown – Turner Road | PP-YRA-POW-0255 | 25/26 | 1.7 km SE of Powelltown | DEECA | FRB | To develop fuel reduced areas of sufficient width and continuity to reduce the speed and intensity of bushfires. | BMZ | 380.11 | 452 | 2 | Additional area will enhance risk reduction outcomes along the Yarra Junction – Noojee Rd |
| 16/12/2025 | Gippsland | Tambo | Anglers Rest – Big River | GP-TBO-SCK-0175 | 2025/26 | 16km N of Omeo | DEECA | FRB | To provide bushfire protection by reducing overall fuel hazard and bushfire hazard in the landscape | LMZ | 7,414 | 8,500 | 1 | To build on past FRB in 2022. Secondary to support the abundance and recruitment of native species. Control and manage invasive weed species on block. |
| 16/12/2025 | Hume | Upper Murray | Dartmouth Shady Creek LMB | HR-UPM-MIT-0056 | 25/26 | 16km NE of Dartmouth | DEECA/PV | FRB / LMB | To provide bushfire protection by reducing overall fuel hazard and bushfire hazard in the landscape. | LMZ | 11196 | 12056 | 2 | Original burn shape was unbounded. Increased risk of burn breach when undertaking adjacent operation. |
| 16/12/2025 | Hume | Ovens | Buffalo Creek – Ellen's Lane | HR-OVE-MYT-0216 | 2025-2026 | Buffalo Creek – Ellen's Lane | Parks Victoria | FRB | To develop fuel reduced areas of sufficient width and continuity to reduce the speed and intensity of bushfires. | BMZ | 149 | 70 | 2 | Modified boundary, (removed some private property). |
| 12/12/2025 | Hume | Upper Murray | Tallandoon – Leys Rd | HR-UPM-MIT-0089 | 25/26 | Eskdale | DEECA | FRB | To provide the highest level of localised protection to human life, property and community assets identified as highly valued including Eskdale Township. | APZ | 534 | 899 | 2 | Original shape was not operational feasible |
| 02/12/25 | Loddon Mallee | Murray Goldfields | Axedale – Campaspe River | LM-MGF-BGO-1930 | 25/26 | Axedale - Campaspe River - Slashing | DEECA | Slashing / Mowing | To provide the highest level of localised protection to human life, property and community assets identified as highly valued | LMZ | 1.26 | 1.26 | 5 | These treatments were removed due to planning directions; however adequate consultation was not completed and so the need to return to the JFMP for one year is appropriate. |
| 02/12/25 | Loddon Mallee | Murray Goldfields | Baringhup West – Hamiltons Crossing | LM-MGF-CAS-0977 | 25/26 | Baringhup West - Hamiltons Crossing - Slashing | DEECA | Slashing / Mowing | To provide the highest level of localised protection to human life, property and community assets identified as highly valued | N/A | 2.36 | 2.36 | 5 | These treatments were removed due to planning directions; however adequate consultation was not completed and so the need to return to the JFMP for one year is appropriate. |
| 02/12/25 | Loddon Mallee | Murray Goldfields | Brenanah – Sunday Morning Hills Rd | LM-MGF-ING-0467 | 25/26 | Brenanah - Sunday Morning Hills Rd - Slashing | DEECA | Slashing / Mowing | To provide bushfire protection by reducing overall fuel hazard and bushfire hazard in the landscape. | LMZ | 1.1 | 1.1 | 5 | These treatments were removed due to planning directions; however adequate consultation was not completed and so the need to return to the JFMP for one year is appropriate. |
| 02/12/25 | Loddon Mallee | Murray Goldfields | Bridgewater – Loddon River Slashing P3 | LM-MGF-ING-0468 | 25/26 | 5km S of Bridgewater | DEECA | Slashing / Mowing | To provide bushfire protection by reducing overall fuel hazard and bushfire hazard in the landscape. | PBEZ | 3.56 | 3.56 | 5 | These treatments were removed due to planning directions; however adequate consultation was not completed and so the need to return to the JFMP for one year is appropriate. |
| 02/12/25 | Loddon Mallee | Murray Goldfields | Elmore – DEECA Campaspe River Run | LM-MGF-BGO-1931 | 25/26 | .5KM s of Elmore | DEECA | Slashing / Mowing | To provide bushfire protection by reducing overall fuel hazard and bushfire hazard in the landscape. | PBEZ | 24.26 | 24.26 | 5 | These treatments were removed due to planning directions; however adequate consultation was not completed and so the need to return to the JFMP for one year is appropriate. |
| 02/12/25 | Loddon Mallee | Murray Goldfields | Glengower – Fawcets Rd | LM-MGF-MRY-0498 | 25/26 | .1km S of Glengower | DEECA | Slashing / Mowing | To provide bushfire protection by reducing overall fuel hazard and bushfire hazard in the landscape. | N/A | .58 | .58 | 5 | These treatments were removed due to planning directions; however adequate consultation was not completed and so the need to return to the JFMP for one year is appropriate. |
| 02/12/25 | Loddon Mallee | Murray Goldfields | Goornong – Jeales Bridge | LM-MGF-BGO-1932 | 25/26 | 1.2km NW of Goornong | DEECA | Slashing / Mowing | To provide the highest level of localised protection to human life, property and community assets identified as highly valued | N/A | 1.13 | 1.13 | 5 | These treatments were removed due to planning directions; however adequate consultation was not completed and so the need to return to the JFMP for one year is appropriate. |
| 02/12/25 | Loddon Mallee | Murray Goldfields | Rich Avon West – Richardson River | LM-MGF-STA-0232 | 25/26 | 2km S of Rich Avon West | DEECA | Slashing / Mowing | To provide bushfire protection by reducing overall fuel hazard and bushfire hazard in the landscape. | N/A | 44.13 | 44.13 | 5 | These treatments were removed due to planning directions; however adequate consultation was not completed and so the need to return to the JFMP for one year is appropriate. |
| 02/12/25 | Loddon Mallee | Murray Goldfields | Whroo – Whroo Picnic Ground | LM-MGF-RUS-0274 | 25/26 | .5km E of Whroo | PRVATE | Slashing / Mowing | To provide bushfire protection by reducing overall fuel hazard and bushfire hazard in the landscape. | N/A | .31 | .31 | 5 | These treatments were removed due to planning directions; however adequate consultation was not completed and so the need to return to the JFMP for one year is appropriate. |
| 02/12/25 | Loddon Mallee | Murray Goldfields | Elmore – PV Campaspe River Run | LM-MGF-BGO- 1933 | 25/26 | 2km SE of Elmore | PARKS VICTORIA | Slashing / Mowing | To provide bushfire protection by reducing overall fuel hazard and bushfire hazard in the landscape. | LMZ | 93.4 | 93.4 | 5 | These treatments were removed due to planning directions; however adequate consultation was not completed and so the need to return to the JFMP for one year is appropriate. |
| 02/12/25 | Loddon Mallee | Murray Goldfields | Kingower SF – Rec Site Slashing P3 | LM-MGF-ING-0469 | 25/26 | 2km S of Kingower | DEECA | Slashing / Mowing | To provide bushfire protection by reducing overall fuel hazard and bushfire hazard in the landscape. | LMZ | 1.81 | 1.81 | 5 | These treatments were removed due to planning directions; however adequate consultation was not completed and so the need to return to the JFMP for one year is appropriate. |
| 25/11/2025 | Barwon South West | Otway | Moggs Creek - Old Coach Road | BSW-OTW-ANG-0425 | 26/27 | 1.4km NE of Moggs Creek | PV | FRB | To provide the highest level of localised protection to human life, property and community assets identified as highly valued including the townships of Moggs Creek and Fairhaven. | APZ | 42 | 39.8 | 2 | Minor boundary realignments |
| 25/11/2025 | Barwon South West | Otway | Moggs Creek – Bimbadeen Drive | BSW-OTW-ANG-0326 | 25/26 | 1km N of Fairhaven | Private | FRB | To provide the highest level of localised protection to human life, property and community assets identified as highly valued including Aireys Inlet and Fairhaven. | APZ | 48.2 | 56.9 | 2 | Minor boundary realignments |
| 25/11/2025 | Barwon South West | Far South West | Mumbannar - Old Caves Road West - Coastal Wattle | BSW-FSW-DAR-0101 | 25/26 | 18km NW of Mumbannar | DEECA | MUL | To modify the vegetation Abundance across the planned area to assist the Control of Coastal Wattle. | N/A |  |  | 3 | To enable delivery of works through Forest Contractor Program |
| 25/11/2025 | Barwon South West | Far South West | Mumbannar - Old Caves Road East - Coastal Wattle | BSW-FSW-DAR-0100 | 25/26 | 17km NW of Mumbannar | DEECA | MUL | To modify the vegetation Abundance across the planned area to assist the Control of Coastal Wattle. | N/A |  |  | 3 | To enable delivery of works through Forest Contractor Program |
| 25/11/2025 | Hume | Murrindindi | St Andrews – Buttermans Tk Fuel Break | HR-MUR-TLG-0065 | 25/26 | 3.9km E of St Andrews | PV | Slashing / Mowing | To develop fuel reduced areas of sufficient width and continuity to reduce the speed and intensity of bushfires. | BMZ | 3.97 |  |  | Existing fuel break that has been maintained annually since 2012 by the MFEP team. The planning and delivery of this fuel break maintenance was managed solely by the MFEP team and has not previously been on the JFMP. This was missed in the JFMP development since the dissolvement of the MFEP team. |
| Insert new amendments in top row |  |  |  |  |  |  |  |  |  |  |  |  |  |  |