# FFMVic 2024-25 Bushfire Risk Mitigation Update

February 2026

Table of Contents

1.	Introduction	2

2.	Fuel management	3

2.1	State: fuel management and risk	3

2.2	Change in fuel-driven bushfire risk	3

2.3	Region and District: fuel management and risk	4

2.4	Fuel hazard monitoring	16

2.5	Ecosystem resilience monitoring	17

3.	Fuel breaks	23

4.	Investment in bushfire risk mitigation	25

5.	Cultural burning	28

6.	Cross-tenure burning	30

7.	Campfire safety	31

8.	Notes on data	32

8.1	Rounding	32

8.2	Changes in reported bushfire risk	32

Publication information	33

# Introduction

FFMVic is responsible for the prevention and suppression of bushfires across approximately 8 million hectares of national parks, State forests and protected public land. FFMVic carries out these responsibilities under the Code of Practice for Bushfire Management on Public Land 2025, including a commitment to report publicly in a manner that is clear, transparent and appropriate to relevant audiences.

Summary information on FFMVic’s bushfire risk mitigation was provided in December 2025 in Victoria's Bushfire Management Snapshot. Further detail is due to be provided in a forthcoming report due mid-2026. This supplementary update provides additional landscape, operational and performance data for 2024-25, including:

FFMVic fuel management (planned burning, mechanical works, and other non-burn fuel treatments), including:

activity (areas and numbers of burns)

changes in fuel-driven bushfire risk

changes in measures of ecosystem resilience

Fuel break construction and maintenance.

Investment in bushfire risk mitigation.

FFMVic support to Traditional Owner led cultural burning.

FFMVic participation in cross-tenure (private and public land) fuel management.

Campfire safety.

# Fuel management

## State: fuel management and risk

FFMVic delivered fuel management treatments across 109,938 hectares of public land in Victoria in 2024-25. This included 270 planned burns covering 92,473 hectares and 951 non-burn fuel treatments covering 17,465 hectares.

Table 1: Fuel management delivery, Statewide, 2024–25

| Fuel management | Total hectares | Number of treatments |
| --- | --- | --- |
| Area treated by planned burning | 92,473 ha | 270 |
| Ecological burns | 4,373 ha | 27 |
| Risk reduction burns | 88,090 ha | 207 |
| Windrow / heap burns | 10 ha | 36 |
| Area treated by non-burn fuel treatments | 17,465 ha | 951 |
| Mechanical mulching | 3,939 ha | 115 |
| Mechanical slashing or mowing | 10,498 ha | 800 |
| Other methods | 3,028 ha | 36 |
| Total area and number of treatments | 109,938 ha | 1,221 |

## Change in fuel-driven bushfire risk

Fuel-driven bushfire risk measures the potential impact of bushfires under catastrophic fire conditions, compared to potential impact if fuel loads were at maximum. Fuel-driven bushfire risk increases as vegetation grows back after fires and planned burns. Fuel-driven bushfire risk grew from 64% to 66% as of 30 June 2025. In the absence of fuel management, bushfire risk would have grown to 69%

In 2024-25 planned burning accounted for 87% of the State’s total risk reduction while representing 16% of the total area burnt. By contrast, bushfires accounted for 13% of the State’s risk reduction from 84% of burnt area. This reflects that FFMVic’s application of fire is targeted to where it will have the best effect in reducing risk, whereas bushfires are indiscriminate and may occur anywhere in the landscape.

Fuel-driven bushfire risk is assessed by modelling predicted bushfire behaviour across Victoria under worst-case fire weather conditions and estimating their potential impact to homes. The percentage metric represents how much risk remains after fuel management and past bushfires have reduced fuel levels.

In 2024-25, the contribution of planned burning by land tenures was:

- DEECA and Parks Victoria land – 95% of total area burnt

- Private land burns supported by fire agencies – 4% of total area burnt

- Other public land – 1% of total area burnt.

Not included in the risk reduction metric, but providing additional benefits over and above the risk reduction provided by planned burning, are the following activities: Private land burns carried out without the involvement of fire agencies.

- Vegetation management and preparation by house- and landholders.

- Hazardous tree management and preparation of fuel breaks.

- Works to ensure safe access and egress for firefighters and communities threatened by bushfire.

Table 2: Fuel-driven bushfire risk, Statewide, 2021-22 to 2024-25

| Fuel-driven bushfire risk | 2021-22* | 2022-23* | 2023-24* | 2024-25 |
| --- | --- | --- | --- | --- |
| Statewide (Target 70%) | 62% | 65% | 64% | 66% |

*Continual improvement in fire mapping may lead to small discrepancies in previously reported percentage values. All figures reported here, including comparison to the previous year, are calculated using the most accurate mapping available.

## Region and District: fuel management and risk

FFMVic operates across 6 regions and 16 districts. This section details regional and district delivery and reports on fuel-driven bushfire risk relative to regional and district targets that reflect the individual landscape and bushfire risk present in these parts of the State.

### Barwon South-West Region

Barwon South-West region’s long-term planning target is to keep bushfire risk below 60%. In 2024-25 Barwon South-West delivered 5,088 hectares of fuel management, with bushfire risk 57% as at 30 June 2025.

Fuel management delivery in 2024-25 focused on Asset Protection Zones and Bushfire Moderation Zones. In 2024-25 planned burning was difficult due to the very dry season constraining burning opportunities, however this also allowed for the expansion of the winter burning program in open heathlands. Despite limited burning the targeting of high value burns and the expansion of non-burn fuel treatment program allowed the region to keep fuel driven risk below targets. 2025-26 will focus on protecting key communities through targeting of high value risk reduction burns and continuation of the development and maintenance of the extensive strategic fuel break program.

Table 3: Fuel management delivery, Barwon South-West region, 2024–25

| Fuel management | Area | Number of treatments |
| --- | --- | --- |
| Area treated by planned burning | 3,533 ha | 25 |
| Ecological burns | 525 ha | 7 |
| Risk reduction burns | 3,008 ha | 15 |
| Windrow / heap burns | 1 ha | 3 |
| Area treated by non-burn fuel treatments | 1,555 ha | 112 |
| Mechanical mulching | 65 ha | 14 |
| Mechanical slashing or mowing | 1,490 ha | 98 |
| Other methods | 0 ha | 0 |
| Total area and number of treatments | 5,088 Ha | 137 |

Table 4: Fuel-driven bushfire risk, Barwon South-West region and districts, 2021-22 to 2024-25

| Fuel-driven bushfire risk | 2024-25 | 2023-24* | 2022-23* | 2021-22* |
| --- | --- | --- | --- | --- |
| Barwon South West Region (Target 60%) | 57% | 57% | 61% | 56% |
| Far South West District (Target 55%) | 54% | 50% | 53% | 48% |
| Otway District (Target 60%) | 58% | 58% | 62% | 57% |

### Gippsland Region

Gippsland region’s long-term planning target is to keep bushfire risk below 71%. In 2024-25, Gippsland delivered 44,166 hectares of fuel management, with bushfire risk 57% as at 30 June 2025.

Within Gippsland, Latrobe district’s fuel-driven bushfire risk was above the statewide planning target at 87% (target 80%). Factors contributing to Latrobe’s higher residual risk include the large proportion of risk originating from outside the district boundary, the influence of private land fuels, and the limited extent of treatable public land immediately adjacent to key risk areas. DEECA is addressing this through targeted fuel reduction activities, strengthened cross-tenure collaboration, and enhanced operational readiness.

In Latrobe district, modelling shows that 47% of bushfire risk comes from outside the district. Of the remaining 53%, approximately two-thirds originates on private land, meaning that only 18% of total bushfire risk in Latrobe is driven by public land fuels within the district. This presents unique challenges for achieving risk-reduction targets within the district boundary alone.

To address these challenges and reduce fuel loads, the Latrobe district is implementing a targeted, cross-tenure, and risk-focused program of works. Specific actions include:

Delivering cross-tenure and boundary burns in partnership with neighbouring FFMVic districts, CFA brigades, and private landholders. There are 13 cross-tenure burns on the Joint Fuel Management Program (JFMP) for Latrobe.

Thalloo – Crabhole Track, a 367 hectare burn incorporating 7 hectares of private property to the west and privately operated plantation to the east, with the aim of building on past burns to create a fuel reduced areas between the public forested area and private land interface in the Tanjil South area

Loch Valley – Lv1 Track, a 484 hectare burn incorporating 19 hectares on private property, located north of Noojee. This burn is part of a multi-year strategy to reduce fuels surrounding private property.

Prioritising high-risk corridors and interface areas, especially where public–private boundaries and corridors of continuous fuels contribute to elevated residual risk. This includes burns and mechanical treatments along strategic ridgelines, access routes, and around key townships.

Strengthening readiness and rapid-response capacity through additional pre-season fuel break maintenance, slashing, and enhanced patrol capability to manage escapes or lightning-caused ignitions in high-risk areas.

These targeted strategies, aligned with long-term regional risk-reduction objectives, are expected to progressively lower Latrobe’s residual bushfire risk and contribute to broader landscape-scale risk reduction across Gippsland.

Table 5: Fuel management delivery, Gippsland region, 2024–25

| Fuel Management | Area | Number of treatments |
| --- | --- | --- |
| Area treated by planned burning | 39,507 ha | 81 |
| Ecological burns | 3,200 ha | 9 |
| Risk reduction burns | 36,305 ha | 56 |
| Windrow / heap burns | 3 ha | 16 |
| Area treated by non-burn fuel treatments | 4,659 ha | 227 |
| Mechanical mulching | 1,209 ha | 26 |
| Mechanical slashing or mowing | 3,246 ha | 195 |
| Other methods | 203 Ha | 6 |
| Total area and number of treatments | 44,166 Ha | 308 |

Table 6: Fuel-driven bushfire risk, Gippsland region and districts, 2021-22 to 2024-25

| Fuel-driven bushfire risk | 2021-22* | 2022-23* | 2023-24* | 2024-25 |
| --- | --- | --- | --- | --- |
| Gippsland Region (Target 71%) | 43% | 46% | 49% | 57% |
| Latrobe District (Target 80%) | 83% | 84% | 85% | 87% |
| Macalister District (Target 65%) | 57% | 58% | 60% | 62% |
| Snowy District (Target 65%) | 5% | 8% | 14% | 27% |
| Tambo District (Target 65%) | 28% | 33% | 35% | 47% |

### Grampians Region

Grampians Region’s long-term planning target is to keep bushfire risk below 70%. In 2024-25 Grampians Region delivered a fuel management program of 3,852 hectares, with bushfire risk 73% as at 30 June 2025. Fuel management delivery in 2024-25 focused on managing persistent dryness and taking high risk reduction opportunities that arose given these challenging conditions, with particular attention given to planned burning in the Daylesford and Wombat State Forest areas. In 2024-25, key achievements were the delivery of priority risk reduction burns in the Daylesford, Trentham and Bullengarook areas across Asset Protection and Bushfire Moderation Fire Management Zones and within Bushfire Risk Engagement Areas. Bushfire risk reduction efforts in 2025-26 will focus on delivering priority risk reduction burns, prioritizing burns in the Midlands District.

Fuel-driven bushfire risk in Grampians Region as of 30 June 2025 was above the long-term planning target of 70%. Within Grampians Region, Midlands District's fuel-driven bushfire risk was above target at 75% (target 70%) and Wimmera District at 43% (within target of 70%). Factors contributing to this include challenges identifying burn windows to undertake large a large burning program given underlying dryness and associated with challenges with burn delivery. FFMVic is addressing the Midlands risk status by:

Enhanced readiness arrangements during summer of 2025-26

Focusing on delivering priority burns during the autumn burn season, supporting by regular burn and weather monitoring

Continuing to ensure safe access to and egress from by clearing storm debris from Wombat State Forest.

Table 7: Fuel management delivery, Grampians region, 2024–25

| Fuel management | Area | Number of treatments |
| --- | --- | --- |
| Area treated by planned burning Ecological burns Risk reduction burns Windrow / heap burns | 2,577 ha 58 ha 2,517 ha 2 ha | 26 2 17 7 |
| Area treated by non-burn fuel treatments Mechanical mulching Mechanical slashing or mowing Other methods | 1,275 ha 138 ha 1,137 ha 0 Ha | 87 5 82 0 |
| Total area and number of treatments | 3,852 Ha | 113 |

Table 8: Fuel-driven bushfire risk, Grampians Region and districts, 2021-22 to 2024-25

| Fuel-driven bushfire risk | 2021-22* | 2022-23* | 2023-24* | 2024-25 |
| --- | --- | --- | --- | --- |
| Grampians Region (Target 70%) | 75% | 76% | 75%* | 73% |
| Midlands District (Target 70%) | 77% | 79% | 78% | 75% |
| Wimmera District (Target 70%) | 48% | 40% | 39% | 43% |

### Hume Region

Hume region’s long-term planning target is to keep bushfire risk below 69%. In 2024-25 Hume region delivered a fuel management program of 40,645 hectares, with bushfire risk at 69% as at 30 June 2025. Fuel management delivery in 2024-25 focused on managing the persistent dryness through autumn, necessitating greater resource requirements to enable burn delivery. In 2024-25 over half of the burns delivered included private land, showing significant delivery against the private interface. Bushfire risk reduction efforts in 2025-26 will focus on delivering the endorsed program through the forecast extended autumn window and prioritising fuel reduction in Ovens District.

Fuel-driven bushfire risk in the Hume Region at 30 June 2025 is at the long-term planning target of 69%. Within Hume Region, Ovens District's fuel-driven bushfire risk is above target at 62% (target 55%) due to unseasonably wet conditions for planned burning during the autumns of both 2022 and 2023. More favourable conditions saw the target reduced by 5 percentage points in the 2025 delivery season. Hume’s three other districts, Goulburn, Murrindindi and Upper Murray are within target.  FFMVic is addressing the Ovens District’s risk status by:

Enhanced readiness arrangements, including the use of the two rappel crews based at Ovens work centre.

Prioritising delivery of the Ovens fuel management program in the coming 2026 autumn burn season, supplemented by resources from other districts as required.

Table 9: Fuel management delivery, Hume region, 2024–25

| Fuel management | Area | Number of treatments |
| --- | --- | --- |
| Area treated by planned burning Ecological burns Risk reduction burns Windrow / heap burns | 36,516 ha 11 ha 36,505 ha 0 ha | 74 1 70 3 |
| Area treated by non-burn fuel treatments Mechanical mulching Mechanical slashing or mowing Other methods | 4,129 ha 1,388 ha 1,094 ha 1,647 Ha | 171 32 125 14 |
| Total area and number of treatments | 40,645 Ha | 245 |

Table 10: Fuel-driven bushfire risk, Hume Region and Districts, 2021-22 to 2024-25

| Fuel-driven bushfire risk | 2021-22* | 2022-23* | 2023-24* | 2024-25 |
| --- | --- | --- | --- | --- |
| Hume Region (Target 69%) | 67% | 71% | 70%* | 69% |
| Goulburn District (Target 75%) | 68% | 73% | 70% | 73% |
| Murrindindi District (Target 80%) | 76% | 80% | 75% | 78% |
| Ovens District (Target 55%) | 60% | 65% | 67% | 62% |
| Upper Murray District (Target 60%) | 44% | 42% | 49% | 51% |

### Loddon Mallee Region

Loddon Mallee region’s long-term planning target is to keep bushfire risk below 75%. In 2024-25 Loddon Mallee region delivered a fuel management program of 9,566 hectares, with bushfire risk 71% as at 30 June 2025. Fuel management delivery in 2024-25 focused on high-risk areas in the Pyrenees Ranges, Bendigo, and other smaller localities such as Inglewood, Wedderburn and St Arnaud. There was also work done on key strategic corridors in the Mallee Parks. In addition to these burns, the region also delivered 3,728 hectares of non-burn fuel treatments. In 2024-25 a significant achievement was the delivery of 5 key burns in the Pyrenees Ranges totalling over 2,000 hectares and providing protection to the local communities and numerous wineries. Bushfire risk reduction efforts in 2025-26 will focus on reducing fuel hazards around the highest risk areas of the region: Bendigo, wider Castlemaine, and the Macedon Ranges Shire.

Table 11: Fuel management delivery, Loddon Mallee region, 2024–25

| Fuel management | Area | Number of treatments |
| --- | --- | --- |
| Area treated by planned burning Ecological burns Risk reduction burns Windrow / heap burns | 5,838 ha 0 ha 5,838 ha 0 ha | 33 0 32 1 |
| Area treated by non-burn fuel treatments Mechanical mulching Mechanical slashing or mowing Other methods | 3,728 ha 341 ha 2,209 ha 1,178 Ha | 246 31 199 16 |
| Total area and number of treatments | 9,566 Ha | 279 |

Table 12: Fuel-driven bushfire risk, Loddon Mallee Region and Districts, 2021-22 to 2024-25

| Fuel-driven bushfire risk | 2021-22* | 2022-23* | 2023-24* | 2024-25 |
| --- | --- | --- | --- | --- |
| Loddon Mallee Region (Target 75%) | 68% | 74% | 72% | 71% |
| Mallee District (Target 90%) | 82% | 82% | 79% | 76% |
| Murray Goldfields District (Target 75%) | 68% | 74% | 72% | 71% |

### Port Phillip Region

Port Phillip region’s long-term planning target is to keep bushfire risk below 85%. In 2024-25 Port Phillip region delivered a fuel management program of 6,621 hectares, with bushfire risk 87% as at 30 June 2025. Fuel management delivery in 2024-25 focused on the delivery of treatment areas near high-risk townships such as Powelltown and the Dandenong Ranges and the protection of Melbourne's drinking water by achieving multiple burns in the Upper Yarra Catchment. In 2024-25 Port Phillip region experienced extreme dryness and late season bushfires (Montrose - Sheffield Road) which resulted in a reduced planned burning window. Despite the challenges faced, Port Phillip delivered 17 risk reduction burns. Bushfire risk reduction efforts in 2025-26 will focus on known high risk reducing areas such as Paul Range, the Warburton Valley and the Dandenong Ranges. The region has good awareness that risk is being driven by fuel re-accumulation from the 2009 Black Saturday bushfire area. As a result, the region is working closely with Hume and Murrinindindi to the north to address bushfire risk coming into the region.

Fuel-driven bushfire risk in Port Phillip region as at 30 June 2025 was above the long-term planning target of 85%. Within Port Phillip, Metropolitan district was above its planning target at 92% (target 85%), as was Yarra district at 86% (target 85%). Factors contributing to this include limited burn windows due to extreme landscape dryness. FFMVic is addressing this by:

Undertaking detailed risk analysis and attributing each year 1 and 2 burn on the JFMP a risk reduction ranking - the Region will prioritise the delivery of known high rank risk reducing burns on the JFMP

Collaborating with Hume and Murrindindi to deliver cross regional burns that offer good risk reduction benefits to Port Phillip region.

Prioritising delivery of the Metropolitan and Yarra 2026 fuel management program and supplementing with additional out of region resources as required

Table 13: Fuel management delivery, Port Phillip Region, 2024–25

| Fuel management | Area | Number of treatments |
| --- | --- | --- |
| Area treated by planned burning Ecological burns Risk reduction burns Windrow / heap burns | 4,501 ha 579 ha 3,917 ha 5 ha | 31 8 17 6 |
| Area treated by non-burn fuel treatments Mechanical mulching Mechanical slashing or mowing Other methods | 2,120 ha 798 ha 1,322 ha 0 Ha | 108 7 101 0 |
| Total area and number of treatments | 6,621 Ha | 139 |

Table 14: Fuel-driven bushfire risk, Port Phillip region, 2021-22 to 2024-25

| Fuel-driven bushfire risk | 2021-22* | 2022-23* | 2023-24* | 2024-25 |
| --- | --- | --- | --- | --- |
| Port Phillip Region (Target 85%) | 84% | 89% | 87% | 87% |
| Metropolitan District (Target 85%) | 90% | 95% | 91% | 92% |
| Yarra District (Target 85%) | 84% | 88% | 86% | 86% |

## Fuel hazard monitoring

Fuel hazard monitoring provides information about the outcomes of planned burns, including measurement of burn severity and coverage, assessment of changes in fuel hazard, evaluation of success in achieving ecological burn objectives where relevant, and identification of follow-up actions required.

Planned burns are evaluated using a series of plots designed to capture variations across the burn. This includes areas are intentionally left unburnt, for example to protect sensitive values or to provide refuges for wildlife.

Table 15 below includes the 200 permanent monitoring sites located in Asset Protection Zones in Gippsland. These sites are monitored whether they are burnt or not. Of these sites, 54 were in the Black Summer fire area.

Table 15: Fuel hazard sites monitored, by region, Victoria, 2024–25

| Region | Number of pre-burn sites | Number of post-burn sites | Other | Total |
| --- | --- | --- | --- | --- |
| Barwon South West | 168 | 20 | 0 | 188 |
| Gippsland | 0 | 10 | 200 | 210 |
| Grampians | 70 | 14 | 0 | 84 |
| Hume | 311 | 200 | 0 | 511 |
| Loddon Mallee | 178 | 60 | 0 | 238 |
| Port Phillip | 144 | 110 | 0 | 254 |
| State-wide total | 871 | 414 | 200 | 1,485 |

## Ecosystem resilience monitoring

Fire is a natural and vital process for many of Victoria’s ecosystems. Fire that is too hot, too frequent, or in inappropriate locations can also cause ecological damage.

FFMVic uses several scientific measures to describe the effects of planned burning and bushfires on Victoria’s ecosystems

Tolerable Fire Interval (TFI): Indicates how frequently a fire can occur in an ecosystem while maintaining that vegetation community. TFI defines the minimum and maximum intervals between fires for different vegetation types, identifying where fire is occurring too frequently or too infrequently.

Growth Stage Structure (GSS): Tracks the habitat provided by forests as they recover and regrow following fire through the stages of juvenile, adolescent, mature, and old. Well-functioning ecosystems contain vegetation in a mix of growth stages.

- The figures below reflect the combined effect of bushfires and planned burning.

### Statewide

Table 16: Tolerable Fire Interval – Statewide, 2021-22 to 2024-25

| Statewide | 2020-21 | 2022-23 | 2023-24 | 2024-25 |
| --- | --- | --- | --- | --- |
| Below minimum | 55% | 49% | 48%* | 48% |
| Within | 22% | 28% | 29%* | 29% |
| Above Maximum | 2% | 2% | 3% | 2% |
| No fire history | 21% | 21% | 21% | 20% |

Table 17: Growth Stage Structure – Statewide, 2021-22 to 2024-25

| Growth Stage Structure | 2021-22 | 2022-23 | 2023-24 | 2024-25 |
| --- | --- | --- | --- | --- |
| Juvenile | 23% | 15% | 13% | 15% |
| Adolescent | 19% | 27% | 27% | 26% |
| Mature | 33% | 34% | 35% | 34% |
| Old | 4% | 4% | 4% | 4% |
| No fire history | 21% | 21% | 21% | 20% |

### Barwon South West

Table 18: Tolerable Fire Interval – Barwon South West region, 2021-22 to 2024-25

| Tolerable Fire Interval | 2021-22 | 2022-23 | 2023-24 | 2024-25 |
| --- | --- | --- | --- | --- |
| Below minimum TFI | 23% | 22% | 22% | 22% |
| Within TFI | 41% | 41% | 41% | 40% |
| Above maximum TFI | 11% | 11% | 12% | 12% |
| No fire history | 26% | 26% | 26% | 26% |

Table 19: Growth Stage Structure – Barwon South West region, 2021-22 to 2024-25

| Growth Stage Structure | 2021-22 | 2022-23 | 2023-24 | 2024-25 |
| --- | --- | --- | --- | --- |
| Juvenile | 9% | 6% | 6% | 6% |
| Adolescent | 7% | 9% | 8% | 9% |
| Mature | 42% | 43% | 44% | 43% |
| Old | 16% | 17% | 16% | 17% |
| No fire history | 26% | 26% | 26% | 26% |

### Gippsland

Table 20: Tolerable Fire Interval – Gippsland region, 2021-22 to 2024-25

| Tolerable Fire Interval | 2021-22 | 2022-23 | 2023-24 | 2024-25 |
| --- | --- | --- | --- | --- |
| Below minimum TFI | 78% | 72% | 72% | 71% |
| Within TFI | 15% | 21% | 21% | 21% |
| Above maximum TFI | 1% | 1% | 1% | 1% |
| No fire history | 7% | 7% | 7% | 7% |

Table 21: Growth Stage Structure – Gippsland region, 2021-22 to 2024-25

| Growth Stage Structure | 2021-22 | 2022-23 | 2023-24 | 2024-25 |
| --- | --- | --- | --- | --- |
| Juvenile | 47% | 27% | 26% | 25% |
| Adolescent | 22% | 42% | 42% | 43% |
| Mature | 23% | 23% | 24% | 24% |
| Old | 1% | 1% | 1% | 2% |
| No fire history | 7% | 7% | 7% | 7% |

### Grampians

Table 22: Tolerable Fire Interval – Grampians region, 2021-22 to 2024-25

| Tolerable Fire Interval | 2021-22 | 2022-23 | 2023-24 | 2024-25 |
| --- | --- | --- | --- | --- |
| Below minimum TFI | 40% | 38% | 38% | 50% |
| Within TFI | 29% | 30% | 31% | 21% |
| Above maximum TFI | 2% | 3% | 3% | 2% |
| No fire history | 29% | 29% | 28% | 26% |

Table 23: Growth Stage Structure – Grampians region, 2021-22 to 2024-25

| Growth Stage Structure | 2021-22 | 2022-23 | 2023-24 | 2024-25 |
| --- | --- | --- | --- | --- |
| Juvenile | 6% | 6% | 7% | 35% |
| Adolescent | 20% | 19% | 16% | 8% |
| Mature | 38% | 40% | 42% | 26% |
| Old | 6% | 6% | 7% | 6% |
| No fire history | 29% | 29% | 28% | 26% |

### Hume

Table 24: Tolerable Fire Interval – Hume region, 2021-22 to 2024-25

| Tolerable Fire Interval | 2021-22 | 2022-23 | 2023-24 | 2024-25 |
| --- | --- | --- | --- | --- |
| Below minimum TFI | 68% | 56% | 56% | 53% |
| Within TFI | 20% | 31% | 31% | 35% |
| Above maximum TFI | 1% | 1% | 1% | 1% |
| No fire history | 11% | 11% | 11% | 11% |

Table 25: Growth Stage Structure – Hume region, 2021-22 to 2024-25

| Growth Stage Structure | 2021-22 | 2022-23 | 2023-24 | 2024-25 |
| --- | --- | --- | --- | --- |
| Juvenile | 23% | 16% | 11% | 11% |
| Adolescent | 27% | 33% | 38% | 39% |
| Mature | 36% | 37% | 38% | 36% |
| Old | 2% | 2% | 2% | 2% |
| No fire history | 11% | 11% | 11% | 11% |

### Loddon Mallee

Table 26: Tolerable Fire Interval – Loddon Mallee region, 2021-22 to 2024-25

| Tolerable Fire Interval | 2021-22 | 2022-23 | 2023-24 | 2024-25 |
| --- | --- | --- | --- | --- |
| Below minimum TFI | 27% | 25% | 19% | 18% |
| Within TFI | 29% | 30% | 35% | 36% |
| Above maximum TFI | 1% | 2% | 4% | 4% |
| No fire history | 43% | 43% | 43% | 43% |

Table 27: Growth Stage Structure – Loddon Mallee region, 2021-22 to 2024-25

| Growth Stage Structure | 2021-22 | 2022-23 | 2023-24 | 2024-25 |
| --- | --- | --- | --- | --- |
| Juvenile | 3% | 3% | 2% | 1% |
| Adolescent | 8% | 8% | 7% | 5% |
| Mature | 41% | 42% | 43% | 46% |
| Old | 5% | 5% | 5% | 5% |
| No fire history | 43% | 43% | 43% | 43% |

### Port Phillip

Table 28: Tolerable Fire Interval – Port Phillip region, 2021-22 to 2024-25

| Tolerable Fire Interval | 2021-22 | 2022-23 | 2023-24 | 2024-25 |
| --- | --- | --- | --- | --- |
| Below minimum TFI | 48% | 47% | 47% | 46% |
| Within TFI | 39% | 39% | 39% | 40% |
| Above maximum TFI | 1% | 1% | 1% | 1% |
| No fire history | 12% | 12% | 12% | 12% |

Table 29: Growth Stage Structure – Port Phillip region, 2021-22 to 2024-25

| Growth Stage Structure | 2021-22 | 2022-23 | 2023-24 | 2024-25 |
| --- | --- | --- | --- | --- |
| Juvenile | 11% | 11% | 10% | 11% |
| Adolescent | 30% | 30% | 30% | 30% |
| Mature | 45% | 45% | 45% | 45% |
| Old | 2% | 2% | 2% | 2% |
| No fire history | 12% | 12% | 12% | 12% |

# Fuel breaks

FFMVic maintains a network of fuel breaks across the state to aid in limiting the size, spread, behaviour and impact of bushfires. Fuel breaks provide safe access to undertake suppression operations to respond to bushfires and assist with fuel management activities such as planned burning.

Previous reporting had included the term “upgraded” which has been replaced by the more specific terms ‘construction’ and ‘maintenance’ of fuel breaks.

Table 30: Total kilometres of fuel breaks constructed in each region from 2021-25

| Region | 2020-21 | 2021-22 | 2022-23 | 2023-24 | 2024-25 | Total |
| --- | --- | --- | --- | --- | --- | --- |
| Barwon South West | 28.1 km | 66.4 km | n/a | 0 | 0 | 94.5 |
| Gippsland | 361.4 km | 202.4 km | 87.8 km | 8.5 km | 4.8 km | 664.9 |
| Grampians | n/a | 27.9 km | n/a | 0 | 0 | 27.9 |
| Hume | 134.7 km | 160.7 km* | 95.7 km | 26.2 km | 2.1 km | 419.4 |
| Loddon Mallee | n/a | 141 km | 4.4 km | 0 | 0 | 145.4 |
| Port Phillip | n/a | 131.1 km | 46.9 km | 2.2 km | 0 | 180.2 |
| Total | 524 km | 730 km | 235 km* | 37 km | 6.9 km | 1532.9 |

*Victorias Bushfire Risk Management Report 2022-23 contained a typing error which read 106.7 instead of 160.7. This table includes correct figures.

Table 31: Total kilometres of fuel break maintenance in each region, 2024-25

| Region | 2023-24 | 2024-25 |
| --- | --- | --- |
| Barwon South West | 106.5 km | 92.6 km |
| Gippsland | 604.1 km | 468.9 km |
| Grampians | 7.5 km | 0 km |
| Hume | 189.0 km | 307.3 km |
| Loddon Mallee | 0.0 km | 137.6 km |
| Port Phillip | 33.9 km | 65.6 km |
| Regions Total | 941 km | 1,072 km |

# Investment in bushfire risk mitigation

FFMVic invested $159.8 million in bushfire risk mitigation in 2024–25, which is a small increase from $159.5 million invested in 2023–24. Direct investment totalled $31.8 million, while indirect investment was $127.9 million.

Direct investment is the cost of undertaking specific bushfire risk mitigation activities, while indirect investment captures the cost of resources and systems to execute the program. This includes equipment and infrastructure, vehicles, systems, resourcing of personnel, and monitoring, evaluation and reporting.  Table 21 provides a breakdown of fuel management investment by region and type.

Table 32: FFMVic fuel management investment, by region and group, Victoria, 2023-25

|  | 2023-2024 |  |  | 2024-25 |  |  |
| --- | --- | --- | --- | --- | --- | --- |
| Region | Direct | Indirect | Total | Direct | Indirect | Total |
| Barwon South West | $7.1m | $9.7m | $16.8m | $2.7m | $9.4m | $12.1m |
| Gippsland | $6.4m | $17.8m | $24.2m | $6.6m | $18.5m | $25.0m |
| Grampians | $3.1m | $8.6m | $11.7m | $3.2m | $8.9m | $12.1m |
| Hume | $9.4m | $16.5m | $25.9m | $9.8m | $15.8m | $25.5m |
| Loddon Mallee | $5.3m | $10.3m | $15.5m | $4.1m | $11.6m | $15.7m |
| Port Phillip | $4.2m | $9.2m | $13.4m | $4.3m | $12.2m | $16.5m |
| Statewide | $1.0m | $50.9m | $52.0m | $1.2m | $51.8m | $52.9m |
| Total fuel management investment | $36.6m | $123.0m | $159.5m | $31.8m | $127.9m | $159.8m |

Table 33: Comparison of FFMVic direct investment in bushfire risk mitigation treatments from 2021-25

| Treatment cost ($m) | 2021–22 | 2022–23 | 2023–24 | 2024–25 |
| --- | --- | --- | --- | --- |
| Non-burn fuel treatment | $2.0m | $2.9m | $2.7m | $2.9m |
| Planned burning | $24.0m | $13.9m | $31.7m | $26.7m |
| Fuel breaks | $11.3m | $7.2m | $2.2m | $2.2m |
| Total | $37.3m | $24.1m | $36.6m | $31.8m |

Table 34: Investment in fuel breaks (direct investment) by region from 2021-22 to 2024-25

| Cost of fuel break construction ($m) | 2021–22 | 2022–23 | 2023–24 | 2024–25 |
| --- | --- | --- | --- | --- |
| Barwon South West | $0.7m | $0.6m | $0.09m | $0.3m |
| Gippsland | $1.2m | $1.1m | $0.29m | $0.2m |
| Grampians | $0.1m | $0.2m | $0m | $0.0m |
| Hume | $2.5m | $1.2m | $0.2m | $0.3m |
| Loddon Mallee | $0.6m | $0.4m | $0.02m | $0.0m |
| Port Phillip | $1.5m | $1.0m | $0.98m | $0.9m |
| Forest and Fire Operations Division | $4.5m | $2.7m | $0.64m | $0.0m |
| Total | $11.1m | $7.2m | $2.2m | $2.2m |

Table 35: Indirect fuel management investment, by items, Victoria 2022–2025

| Item | 2022-2023 |  | 2023-2024 |  | 2024-2025 |  |
| --- | --- | --- | --- | --- | --- | --- |
|  | Indirect investment (%) | Total ($M) | Indirect investment (%) | Tota ($M) | Indirect investment (%) | Total ($M) |
| Business management | 5% | $6m | 7% | $8.5m | 8% | $10.2m |
| Capability | 11% | $12.5m | 12% | $14.6m | 12% | $15.2m |
| Engagement | 8% | $9.2m | 6% | $7.9m | 9% | $11.6m |
| Equipment and infrastructure | 16% | $18.7m | 19% | $23.7m | 15% | $18.8m |
| Monitoring, evaluation and reporting | 8% | $9m | 7% | $8.9m | 4% | $5.3m |
| Operational planning | 5% | $5.6m | 1% | $1.1m | 9% | $12.0m |
| Resource Management | 41% | $47.0m | 40% | $49.9m | 41% | $52.7m |
| Strategic Planning | 7% | $7.5m | 7% | $8.2m | n/a | n/a |
| Research* | n/a | $1.5m | 2% | $2.1m | 2% | $2.1m |
| Total indirect investment | 100% | $117m | 100 % | $124.9m | 100% | $127.9m |

# Cultural burning

The importance of cultural fire, and the vision of Traditional Owners for the use of fire on Country to bring health to the land and people, is set out in the Victorian Traditional Owner Cultural Fire Strategy.

In 2024-25, FFMVic supported cultural burns led by nine Traditional Owner groups:

Barengi Gadjin Land Council Aboriginal Corporation

Bunurong Land Council Aboriginal Corporation

Dja Dja Wurrung Clans Aboriginal Corporation

First People of the Millewa Mallee

Gunaikurnai Land and Waters Aboriginal Corporation

Taungurung Land and Waters Council Aboriginal Corporation

Yorta Yorta Nation Aboriginal Corporation

Wadawurrung Traditional Owners Aboriginal Corporation

Wurundjeri Woi Wurrung Cultural Heritage Aboriginal Corporation

The table below sets out numbers of cultural burns planned and delivered:

Table 36: Number of Traditional Owner led burns nominated, approved and delivered with the support of Forest Fire Management Victoria (FFMVic), 2021-22 to 2024-25

| Agency | Number of activities in the JFMP | 2021-22 | 2022-23 | 2023-24 | 2024-25 |
| --- | --- | --- | --- | --- | --- |
| FFMVic | Burns nominated | 83 | 82 | 95 | 104 |
|  | Burns approved | n/a | n/a | 64 | 71 |
|  | Burns delivered | 13 | 20 | 29 | 26 |
|  | Number of operations completed to support cultural burns | n/a | 26 | 34 | 138 |

Burns nominated: Cultural burns nominated by Traditional Owners for inclusion on the Joint Fuel Management Program (JFMP), the annual cross sector fuel management works program. Each nominated burn is assessed in consultation with the nominator to ensure feasibility.

Burns approved: the number of burns approved for inclusion in the JFMP, enabling work between fire agencies and Traditional Owners to progress burns towards delivery. As with all the burns listed on the JFMP, more burns are planned and approved than can typically be delivered, enabling the program to respond flexibly to suitable opportunities such as favourable weather.

Burns delivered: the number of approved burns that have been completed within the financial year. This figure is influenced by suitable weather conditions, capacity, and resourcing. Burns that are not completed remain on the JFMP as ‘ready to be delivered’ and are prioritised when conditions and resources allow.

Operations completed: the number of discrete burn operations undertaken to deliver cultural burns in the year. A single burn may require multiple operations (for example, across multiple days or locations). This measure provides insight into the scale of effort and operational complexity for cultural burns, which is not evident from burn counts alone.

# Cross-tenure burning

FFMVic’s fire management responsibilities relate principally to public land. Bushfires impact all land, public and private. FFMVic works with the CFA, private landholders, and other land managers to ensure integrated bushfire risk management.

In 2024-25 FFMVic led the delivery of 21 cross-tenure planned burns treating 12,979 hectares.

Table 37: Cross-tenure planned burns led by FFMVic, by region, 2021-22 to 2024-25

| Region | 2024-25 |  | 2023-24 |  | 2022–23 |  | 2021–22 |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- |
|  | No. burns | Area (ha) | No. burns | Area (ha) | No. burns | Area (ha) | No. burns | Area (ha) |
| Barwon South West | 5 | 515 | 10 | 956 | 14 | 1,512 | 12 | 9,172 |
| Gippsland | 7 | 8,494 | 11 | 13,875 | 3 | 5,408 | 5 | 3,858 |
| Grampians | 1 | 640 | 1 | 49 | 2 | 2,908 | 6 | 1,031 |
| Hume | 5 | 2,675 | 2 | 4,664 | 1 | 419 | 1 | 2,693 |
| Loddon Mallee | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 |
| Port Phillip | 3 | 655 | 6 | 224 | 2 | 37 | 8 | 227 |
| Total | 21 | 12,979 | 30 | 19,767 | 22 | 10,282 | 32 | 16,981 |

# Campfire safety

FFMVic staff conduct patrols or make incidental observations of unattended campfires during day-to-day forest and fire management. In 2024-25, FFMVic attended 425 unattended campfires which was 31% of all fires attended (1,371).

Table 38: Total number and percentage of unattended campfires attended by FFMVic per region in 2024-25

| Region | Number | % per region |
| --- | --- | --- |
| Barwon South West | 48 | 11% |
| Gippsland | 123 | 29% |
| Grampians | 45 | 11% |
| Hume | 153 | 36% |
| Loddon Mallee | 40 | 9% |
| Port Phillip | 16 | 4% |
| Total number of unattended campfires | 425 | 100% |

# Notes on data

## Rounding

Unless otherwise stated, rounding is to the nearest unit, with half-values rounded upward.

Areas are rounded to the nearest whole hectare.

Percentages are rounded to the nearest whole percent.

Lineal measures are rounded to the nearest tenth of a kilometre.

Expenditures are rounded to the nearest hundred thousand dollars.

Due to rounding, totals may differ slightly from the sum of their reported components, and percentages may not sum to exactly 100%.

## Changes in reported bushfire risk

Mapping of past bushfires and planned burns often improves after initial reporting, as early mapping is progressively supplemented with higher-quality data that is not always immediately available (for example, satellite imagery, aerial photography, or LIDAR). Initial fire maps necessarily rely on assumptions about extent, patchiness, and severity, particularly in areas where direct observation is limited.

Bushfire risk is generally modelled using the best available data at the time reports are generated. As mapping is refined, our understanding of the impact of past fires may change. This can result in small differences from previously reported figures when risk is re-modelled using updated data.

Accordingly, risk figures for past years presented in this update may differ slightly from those reported in earlier publications.

# Publication information

## Acknowledgements of Victorian Traditional Owners

We acknowledge and respect Victorian Traditional Owners as the original custodians of Victoria’s land and waters, their unique ability to care for Country and deep spiritual connection to it.

We honour Elders past and present whose knowledge and wisdom has ensured the continuation of culture and traditional practices.

DEECA is committed to genuinely partnering with Victorian Traditional Owners and Victoria’s Aboriginal community to progress their aspirations.

## Copyright

© The State of Victoria Department of Energy, Environment and Climate Action, 2026.

## Creative Commons

This work is licensed under a Creative Commons Attribution 4.0 International licence, visit the Creative Commons website (http://creativecommons.org/licenses/by/4.0/).

You are free to re-use the work under that licence, on the condition that you credit the State of Victoria as author. The licence does not apply to any images, photographs or branding, including the Victorian Coat of Arms, and the Victorian Government and Department logos.

## Disclaimer

This publication may be of assistance to you but the State of Victoria and its employees do not guarantee that the publication is without flaw of any kind or is wholly appropriate for your particular purposes and therefore disclaims all liability for any error, loss or other consequence which may arise from you relying on any information in this publication.

## Accessibility

To receive this document in an alternative format, phone the Customer Service Centre on 136 186, email customer.service@delwp.vic.gov.au, or contact National Relay Service on 133 677 or visit http://www.accesshub.gov.au/. Available at DEECA website (www.deeca.vic.gov.au).

End of document.