

|  |
| --- |
| **Joint Fuel Management Program**  **2023/2024 – 2025/2026** |
| FFMVic Grampians Region  CFA West Region |





|  |
| --- |
| © The State of Victoria Department of Energy, Environment and Climate Action 2023  LogoThis work is licensed under a Creative Commons Attribution 4.0 International licence. You are free to re-use the work under that licence, on the condition that you credit the State of Victoria as author. The licence does not apply to any images, photographs or branding, including the Victorian Coat of Arms, the Victorian Government logo and the Department of Energy, Environment and Climate Action (DEECA) logo. To view a copy of this licence, visit <http://creativecommons.org/licenses/by/4.0/>  ISBN 978-1-76136-405-1 (pdf/online/MS word)  Disclaimer  This publication may be of assistance to you, but the State of Victoria and its employees do not guarantee that the publication is without flaw of any kind or is wholly appropriate for your particular purposes and therefore disclaims all liability for any error, loss or other consequence which may arise from you relying on any information in this publication.  Accessibility  If you would like to receive this publication in an alternative format, please telephone the DEECA Customer Service Centre on 136 186, email [customer.service@delwp.vic.gov.au](mailto:customer.service@delwp.vic.gov.au) or via the National Relay Service on 133 677 [www.relayservice.com.au](http://www.relayservice.com.au). This document is also available on the internet at [www.deeca.vic.gov.au](http://www.deeca.vic.gov.au). |

Cover Photo: Cameron Penrose - Autumn Planned Burning 2023

Contents

[Foreword 4](#_Toc147734751)

[About the program 5](#_Toc147734752)

[Our Objectives 6](#_Toc147734753)

[Residual Risk 6](#_Toc147734754)

[2023/24 – 2025/26 JFMP 7](#_Toc147734755)

[Planned Burns 7](#_Toc147734756)

[Non-Burning Fuel Treatments 8](#_Toc147734757)

[Strategic Fuel Breaks 9](#_Toc147734758)

[Cultural Burning 10](#_Toc147734759)

[Approval 11](#_Toc147734760)

[How to get involved 11](#_Toc147734761)

[Glossary 12](#_Toc147734762)

[Appendix (1): FFMVic Schedules of Activities 13](#_Toc147734763)

[SCHEDULE 1: MIDLANDS DISTRICT – PLANNED BURNING 13](#_Toc147734764)

[SCHEDULE 2: WIMMERA DISTRICT – PLANNED BURNING 24](#_Toc147734765)

[SCHEDULE 3: MIDLANDS DISTRICT – NON-BURN FUEL TREATMENTS 35](#_Toc147734766)

[SCHEDULE 4: WIMMERA DISTRICT – NON-BURN FUEL TREATMENTS 50](#_Toc147734767)

[Appendix (2): CFA Schedules of Activities 61](#_Toc147734768)

[SCHEDULE 5: DISTRICT 15 – PLANNED BURNING 61](#_Toc147734769)

[SCHEDULE 6: DISTRICT 16 – PLANNED BURNING 68](#_Toc147734770)

[SCHEDULE 7: DISTRICT 17 – PLANNED BURNING 76](#_Toc147734771)

[SCHEDULE 8: DISTRICT 15 – NON-BURN FUEL TREATMENTS 83](#_Toc147734772)

[SCHEDULE 9: DISTRICT 16 – NON-BURN FUEL TREATMENTS 84](#_Toc147734773)

[SCHEDULE 10: DISTRICT 17 – NON-BURN FUEL TREATMENTS 85](#_Toc147734774)

Foreword

Working together, Forest Fire Management Victoria (FFMVic\*) and the Country Fire Authority (CFA) have developed this Joint Fuel Management Program (JFMP) which covers the Grampians FFMVic Region and West CFA Region. It demonstrates our commitment to working more closely together to deliver the best bushfire risk reduction outcomes for Victorians.

The Joint Fuel Management Program is planned to achieve an integrated and risk-focused fuel management program across public and private land. It is designed to implement long-term bushfire management strategies that outline how the risk of bushfires is managed for the protection of life and property on public and private land, while maintaining and improving natural ecosystems.

In response to the devastating 2019/20 Black Summer bushfires and subsequent inquiries, the Victorian Government has committed to new programs which complement our current fuel management program and aim to reduce bushfire risk across all land tenure.

Investment will be made on fuel management, targeting long grass and other flammable undergrowth, particularly along our major road and rail corridors. We will work together with Local Government Authorities and water, road and rail authorities to ensure that our works are complementary.

We have worked with Traditional Owners in preparing the following program and we value their input into planned burns and other fuel treatment works. FFMVic and CFA continue to support Traditional Owners to return cultural fire to their Country.

The program has also been shaped by a variety of research and local information, such as specialist input from FFMVic, CFA staff and volunteers and key industries, as well as knowledge from local communities, including Traditional Owners and key stakeholders. We would like to recognise the work that has been put into developing this Joint Fuel Management Program, by FFMVic, CFA and the local communities.

We encourage your continued input to ensure our plans protect those assets and values which are important to all Victorians

|  |  |
| --- | --- |
| Tony English  Deputy Chief Fire Officer  FFMVic Grampians Region | Brett Boatman  Deputy Chief Officer  CFA West Region |

\* Forest Fire Management Victoria (FFMVic) – is the organisation that delivers services to achieve DEECA’s legislated responsibilities. It consists of specialist staff from DEECA, Parks Victoria, Melbourne Water and VicForests.

# About the program

The JFMP encompasses fuel management activities planned to be delivered by CFA and FFMVic across the coming three years in the Grampians FFMVic Region and West CFA Region (Map 1).

Each activity is led by either CFA or FFMVic but is delivered with the support of both agencies and other partners including Department of Transport and Planning, EMV, Traditional Owners and local businesses.

This document contains details about the following planned activities:

**Planned Burns -** fuel reduction, ecological and other planned burns by indicative year for the three-year period.


**Non-Burning Fuel Treatments** - the program of works that uses methods other than burning to achieve fuel management objectives.

**Strategic Fuel Breaks** - a strip of land where vegetation has been modified to reduce the rate of spread and intensity of fire for the direct protection of assets and/or assist fire control. They can also assist in the safe delivery of planned burns.

**Cultural burning** – planned burns led by Traditional Owners on their Country and the use of cultural fire as a land management practice by Traditional Owners.

It is important to note that the ability to carry out planned activities is dependent on seasonal and local weather conditions. To allow for this, planned burns from the second and third years of the program may be brought forward to the current year to replace a burn planned for the first year.

Map 1: FFMVic and CFA Districts included on this Joint Fuel Management Program



The JFMP is prepared and will be implemented in accordance with *Safer Together: A new approach to reducing the risk of bushfire in Victoria*, the *Code of Practice for Bushfire Management on Public Land 2012* the Grampians Regional Bushfire Management Strategy and relevant CFA and FFMVic Instructions, Manuals and Guidelines.

Burns on public land associated with logging regeneration as well as small heap burns are not included in the JFMP and are approved through a separate planning process.

Our Objectives

This JFMP has been developed to implement strategies set out in the Grampians Bushfire Management Strategy (BMS), which has been developed by FFMVic and CFA in consultation with agencies, stakeholders and the community.

The BMS establishes a cross-tenure fuel management strategy to address the bushfire risk across public and private land and

* sets clear objectives and associated performance measures for fire management at a regional scale;
* identifies where important values and assets are located across the landscape; and
* includes regional trends in population, industry, and environmental change.

The BMS defines

* fire management zones on public land that focus appropriate fire management activities to reduce bushfire risk for identified values and promote ecological resilience over the life of the strategy (30-40 years).
* Bushfire Risk Engagement Areas (BREA) across public and private land. These areas are intended to support agencies to engage with private landholders about fuel management where it will provide effective bushfire risk reduction.

**You can explore your local Bushfire Management Strategy** [**here**](https://bushfireplanning.ffm.vic.gov.au/).

## Residual Risk

The Grampians BMS contributes to achieving the Victorian Government statewide risk reduction objective of maintaining bushfire risk at or below a residual risk of 70% in the long-term.

Residual risk is the risk, on average, that bushfires will impact on life and property across the landscape. It is expressed as the percentage of the risk that remains after bushfire history and fuel management (mainly planned burning) activities are considered. It is reported on an annual basis.

Each Region works towards managing local bushfire risk by identifying planned burns and other fuel management works, which collectively will meet the statewide risk reduction target.

This JFMP aims to meet or exceed district and regional residual risk targets that contribute to the statewide target and to enable the delivery of bushfire management objectives as documented in the BMS. It provides flexibility to account for different seasonal conditions.

Table :Changes to Residual Risk through implementation of the JFMP.

|  |  |  |  |
| --- | --- | --- | --- |
| **Residual risk categories** | **Midlands** | **Wimmera** | **Region** |
| Residual Risk Target | 70 | 70 | 70 |
| Current Residual Risk %  (30 June 2023) | 79 | 41 | 77 |
| Projected Residual Risk % by 2024 **with** implementation of JFMP | 73 | 41 | 71 |
| Projected Residual Risk % by 2025 **with** implementation of JFMP | 67 | 42 | 66 |
| Projected Residual Risk % by 2025 **without** implementation of JFMP | 80 | 53 | 78 |

2023/24 – 2025/26 JFMP

The following tables summarise the works planned in the JFMP. A detailed schedule of planned burns and non-burning fuel treatments is provided in Appendix 1 and 2.

## Planned Burns

Table : Hectare and Number breakdown by JFMP Year and Burn Type.

|  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- |
| Agency/District | 2023/2024 | | 2024/2025 | | 2025/2026 | |
| **Area (ha)** | **No. of Burns** | **Area (ha)** | **No. of Burns** | **Area (ha)** | **No. of Burns** |
| CFA |  |  |  |  |  |  |
| DISTRICT 15 | **320** | **20** | **307** | **30** | **120** | **17** |
| ECOLOGICAL | 32 | 3 | 1 | 1 |  |  |
| FUEL REDUCTION | 288 | 17 | 302 | 27 | 120 | 17 |
| TRADITIONAL OWNER |  |  | 4 | 2 |  |  |
| DISTRICT 16 | **813** | **25** | **1,187** | **43** | **170** | **13** |
| ECOLOGICAL | 0 | 1 |  |  | 36 | 1 |
| FUEL REDUCTION | 813 | 24 | 1,187 | 43 | 124 | 11 |
| TRADITIONAL OWNER |  |  |  |  | 11 | 1 |
| DISTRICT 17 | **178** | **11** | **499** | **32** | **151** | **27** |
| ECOLOGICAL |  |  | 14 | 2 | 63 | 2 |
| FUEL REDUCTION | 178 | 11 | 440 | 28 | 88 | 25 |
| TRADITIONAL OWNER |  |  | 45 | 2 |  |  |
|  | **1,311** | **56** | **1,992** | **105** | **441** | **57** |
| DELWP |  |  |  |  |  |  |
| MIDLANDS DISTRICT | **8,910** | **33** | **6,114** | **29** | **6,728** | **25** |
| ECOLOGICAL | 953 | 3 | 1,679 | 4 | 1,806 | 3 |
| FUEL REDUCTION | 7,591 | 24 | 4,400 | 22 | 4,641 | 19 |
| TRADITIONAL OWNER | 367 | 6 | 35 | 3 | 281 | 3 |
| WIMMERA DISTRICT | **45,728** | **54** | **30,300** | **30** | **21,702** | **23** |
| ECOLOGICAL | 13,322 | 6 | 7,816 | 5 | 5,267 | 4 |
| FUEL REDUCTION | 31,251 | 40 | 26,882 | 20 | 20,142 | 17 |
| TRADITIONAL OWNER | 1,155 | 8 | 715 | 6 | 1,406 | 3 |
|  | **54,639** | **87** | **36,414** | **59** | **28,430** | **48** |

## Non-Burning Fuel Treatments

Table : Hectare and Number breakdown by JFMP Year and Non-Burn Fuel Treatment Type.

|  |  |  |
| --- | --- | --- |
| Agency/District | 2023/2024 | |
| **Area (ha)** | **No. of Blocks** |
| CFA |  |  |
| DISTRICT 15 | **4.43** | **1** |
| MULCHING | 4.43 | 1 |
| DISTRICT 16 | **36.67** | **2** |
| SLASHING / MOWING | 36.67 | 2 |
| DISTRICT 17 | 893.43 | 11 |
| PLOUGHING | 64.46 | 3 |
| SLASHING / MOWING | 828.97 | 8 |
|  | **934.53** | **14** |
| DELWP |  |  |
| MIDLANDS DISTRICT | **939.74** | **188** |
| MULCHING | 102.53 | 7 |
| SLASHING / MOWING | 587.29 | 165 |
| SPRAYING | 249.92 | 16 |
| WIMMERA DISTRICT | **2,977.17** | **78** |
| MULCHING | 106.04 | 8 |
| SLASHING / MOWING | 2,860.87 | 69 |
| SPRAYING | 10.26 | 1 |
|  | **3,916.91** | **266** |

## Strategic Fuel Breaks

There are no Strategic Fuel Breaks currently scheduled on the 2023/24 JFMP in the Grampians Region.

Cultural Burning

Cultural fire is fire deliberately put into the landscape lead by the Traditional Owners of that Country for a variety of purposes, including ceremony, protection of cultural and natural assets, fuel reduction, regeneration and management of food, fibre and medicines, flora regeneration, fauna habitat protection and healing Country’s spirit.

We are guided by the [Victorian Traditional Owner Cultural Fire Strategy](https://knowledge.aidr.org.au/media/6817/fireplusstrategyplusfinal.pdf) which provides policy direction and a framework for fire and land management agencies to better enable Traditional Owners to undertake cultural burning for these cultural objectives.

There are six principles underpinning this strategy:

* cultural burning is right fire, right time, right way and for the right (cultural reasons), according to lore;
* burning is a cultural responsibility;
* cultural fire is living knowledge;
* monitoring, evaluation and research support cultural fire objectives and enable adaptive learning;
* Country is managed holistically; and
* cultural fire is healing.

FFMVic and CFA recognises that cultural burning can assist landholders and communities in the use of fire to care for Country. The sharing of knowledge by our local Traditional Owners as well as from indigenous peoples from other parts of Australia will assist in improving our adaptive fire management practices in Victoria. This builds on supporting community through learning about how we live with fire.

Working together to foster knowledge sharing is an important way to enable participation of Aboriginal communities.

The following cultural burns are nominated and will be led by Traditional Owners with support from Forest Fire Management Victoria and CFA:

Table : Number of Traditional Owner led burns

|  |  |  |  |
| --- | --- | --- | --- |
| Traditional Owner Corporation | 2023/2024 | 2024/2025 | 2025/2026 |
| CFA |  |  |  |
| Barengi Gadjin Land Council Aboriginal Corporation |  | **2** |  |
| Dja Dja Wurrung Clans Aboriginal Corporation |  | **2** |  |
| Wadawurrung Traditional Owners Aboriginal Corporation |  |  | **1** |
| FFMVic |  |  |  |
| Barengi Gadjin Land Council Aboriginal Corporation | **11** | **6** | **3** |
| Dja Dja Wurrung Clans Aboriginal Corporation | **4** | **1** | **2** |
| Wadawurrung Traditional Owners Aboriginal Corporation | **2** | **2** | **1** |

# Approval

The 2023/24 – 2025/2026 Joint Fuel Management Program has been approved by:

|  |
| --- |
| Deputy Chief Fire Officer, Grampians FFMVic Region: Tony English |
| Deputy Chief Officer, West CFA Region: Brett Boatman |

# How to get involved

FFMVic and CFA welcome comment on strategic and operational fire management all year round. Please be aware that due to the planning cycle your comments relating to certain aspects of the program may not be included until the following year’s JFMP.

Comments and suggestions relating to the JFMP can be sent to:

|  |  |
| --- | --- |
| Matt Goodie  Acting Regional Fuel Management Coordinator  Dept of Energy, Environment and Climate Action  Grampians.PlannedBurning@delwp.vic.gov.au | Cath Matthews  Regional Vegetation Management Coordinator  Country Fire Authority  c.matthews@cfa.vic.gov.au |

**You can find out more about our fuel management programs and subscribe to notifications at** [**plannedburns.ffm.vic.gov.au**](https://plannedburns.ffm.vic.gov.au/)

Planned Burns Victoria (PBV) is an easy-to-use, opt-in system that you can customise to suit your notification needs. PBV provides an overview of all planned burns on this JFMP and allows individuals to sign up to receive notification of when a burn is scheduled and ignited.

# Glossary

This glossary provides information on terms contained within the body of this document and the schedules.

**BREA** - Bushfire Risk Engagement Areas.

**Burn Type** – indicates the primary purpose of the burn.

**Burn Number and Name**– the unique identifier for each burn or planned fuel management activity.

**Cross-tenure burn –** a burn that covers both public and private land

**Fire Management Zone (FMZ)** – an area of public land in which fire is managed for specific asset, fuel and ecological objectives. Values included in this column can be APZ - Asset Protection Zone; BMZ – Bushfire Moderation Zone; LMZ - Landscape Management Zone, PBEZ – Planned Burn Exclusion Zone; or NZ -Not Zoned.

**Forest Fire Management Victoria (FFMVic) –** FFMVic consists of specialist staff from DEECA, Parks Victoria, Melbourne Water and VicForests.

**Land Management Objective** - identifies the desired land management outcome(s) of the burn.

**Lead Agency** - The Lead Agency for a planned burn is determined by the burns distance from public land. Within 1.5 km of public land, planned burning on non-public land falls within DEECA’s legislative scope and DEECA can choose to be the Lead Agency. If it is outside 1.5 km of public land, DEECA is unable to undertake the planned burn; instead, the CFA will be the Lead Agency to undertake that burn.

**Local Government Area (LGA) –** the municipality in which most of the fuel management activity is located.

**Location** – a direction and distance of the planned burn from the nearest major township/locality.

**Planned Burns -** the controlled application of fire to a defined area of land conducted in accordance with an approved plan to meet specified management objectives.

**Private Property Burn** – burn that occurs wholly on private land.

**Planned Burn Size** – the maximum area of the fuel management activity measured in hectares (ha), including areas specifically excluded from disturbance.

**Residual Risk -** The impacts on life and property that remain after planned burning and bushfires, we call the 'residual risk'. If residual risk is 100 per cent – there has been no fire in the landscape and no fuel reduced and we are at maximum risk where fires will spread and impact. If residual risk is at 70 per cent – the impacts to life and property will be reduced by about a third.

**Strategic Fuelbreak:** A strategic fuelbreak is a strip of land where vegetation has been permanently modified to reduce the amount of fuel available to burn during a bushfire.

**Non-Burning Fuel Treatments** – the modification of fuels using slashing, pruning, chemical application (in alignment with safety standards), grazing, ploughing, mulching or rolling to meet specified management objectives.

# Appendix (1): FFMVic Schedules of Activities

These schedules contain the details of FFMVic-led fuel management activities. Please note that the planned burn year and season identified for each planned burn is indicative only and may be changed due to weather conditions and operational requirements.

Abbreviations maybe used in the following Schedules:

PV - Parks Victoria; COM - Committee of Management; DEECA- Department of Energy, Environment and Climate Action; PP – Private Property; FRB – Fuel Reduction Burn; ECO - Ecological burn; REG – Regeneration Burn; TO – Traditional Owner; FMZ – Fire Management Zone; APZ - Asset Protection Zone; BMZ – Bushfire Moderation Zone; LMZ - Landscape Management Zone; PBEZ – Planned Burn Exclusion Zone; NZ -Not Zoned; FPA – Fire Protected Area.

## SCHEDULE 1: MIDLANDS DISTRICT – PLANNED BURNING

|  |  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- |
| **Local Government Area** | **Treatment Number** | **Treatment Name** | **General Location** | **Burn Type** | **Land Management Objective** | **FMZ** | **Planned Burn Size (Ha)** | **Year** |
| ARARAT RURAL CITY | GR-MID-BEA-0146 | Mount Cole - Lookout Hill North | 12km NW of Raglan | FRB | To provide bushfire protection by reducing overall fuel hazard and bushfire hazard in the landscape. | LMZ | 184.05 | Year 1 2023/ 2024 |
| ARARAT RURAL CITY | GR-MID-BEA-0049 | Mt Cole - Buckingham Ck | 5 km E Warrak | FRB | To provide bushfire protection by reducing overall fuel hazard and bushfire hazard in the landscape. | LMZ | 388.06 | Year 1 2023/ 2024 |
| ARARAT RURAL CITY | GR-MID-BEA-0042 | Mt Cole - Victoria Hill | 13 km NE Buangor | FRB | To provide bushfire protection by reducing overall fuel hazard and bushfire hazard in the landscape. | LMZ | 112.04 | Year 1 2023/ 2024 |
| GOLDEN PLAINS SHIRE | GR-MID-BAL-0055 | Enfield - Pub | 500m W of Enfield | FRB | To build on protection works in adjacent asset protection zone. | BMZ | 545.93 | Year 1 2023/ 2024 |
| GOLDEN PLAINS SHIRE | GR-MID-BAL-0056 | Enfield - Treloars Rd | 6 km E Enfield | FRB | To provide bushfire protection by reducing overall fuel hazard and bushfire hazard in the landscape. | LMZ | 441.92 | Year 1 2023/ 2024 |
| GOLDEN PLAINS SHIRE | GR-MID-BMA-0105 | Lethbridge - Boonderoo | 7.1km W of Lethbridge | ECO | To modify the vegetation Abundance across the planned area to assist the Promotion of various native grassland species. | LMZ | 185.08 | Year 1 2023/ 2024 |
| GOLDEN PLAINS SHIRE | GR-MID-BAL-0434 | Linton - Cherry Tree Rd | 3.5km W of Linton | FRB | To provide the highest level of localised protection to human life, property and community assets identified as highly valued including the township of Linton, Scarsdale and Newtown. | APZ | 513.10 | Year 1 2023/ 2024 |
| GOLDEN PLAINS SHIRE | GR-MID-BAL-0313 | Linton - Jennings Rd | 1.7km NW of Linton | FRB | To build on protection works in adjacent asset protection zone. | BMZ | 83.94 | Year 1 2023/ 2024 |
| GOLDEN PLAINS SHIRE | GR-MID-BAL-0505 | Ross Creek - Carey Rd | 4km S of Ross Creek | FRB | To build on protection works in adjacent asset protection zone. | BMZ | 602.19 | Year 1 2023/ 2024 |
| GREATER GEELONG CITY | GR-MID-YYA-0017 | You Yangs Rp - Yawang Wiyn Dja | 8.2km NW of Lara | TO | To modify the vegetation abundance across the planned area to assist the promotion of to modify the vegetation abundance across the planned area to assist the promotion of nodding saltbush, wallaby grass, bluebells. | LMZ | 4.41 | Year 1 2023/ 2024 |
| HEPBURN SHIRE | GR-MID-DAY-0371 | Bullarto South - Stewart Creek - Storm Impact Treatment | 3km W of Bullarto South | FRB | To provide bushfire protection by reducing overall fuel hazard and bushfire hazard in the landscape. | LMZ | 259.49 | Year 1 2023/ 2024 |
| HEPBURN SHIRE | GR-MID-CRE-0015 | Clunes - Lothair Reserve | 1km SW of Clunes | TO | Traditional land management | LMZ | 12.66 | Year 1 2023/ 2024 |
| HEPBURN SHIRE | GR-MID-CRE-0002 | Creswick - East West Road | 3 km E Creswick | FRB | To provide bushfire protection by reducing overall fuel hazard and bushfire hazard in the landscape. | LMZ | 39.95 | Year 1 2023/ 2024 |
| HEPBURN SHIRE | GR-MID-DAY-0073 | Daylesford - Ajax Rd | 2 km NW Daylesford | FRB | To provide the highest level of localised protection to human life, property and community assets identified as highly valued including Daylesford, Hepburn springs and surrounding communities. | APZ | 242.04 | Year 1 2023/ 2024 |
| HEPBURN SHIRE | GR-MID-DAY-0430 | Daylesford - Dynamite Rd | 1.5km NW of Daylesford | FRB | To provide the highest level of localised protection to human life, property and community assets identified as highly valued including Daylesford, Hepburn and surrounding townships. | APZ | 16.37 | Year 1 2023/ 2024 |
| HEPBURN SHIRE | GR-MID-DAY-0085 | Daylesford - Old Tom Tk | 4 km SW Daylesford | FRB | To build on protection works in adjacent asset protection zone. | BMZ | 200.59 | Year 1 2023/ 2024 |
| HEPBURN SHIRE | GR-MID-DAY-0243 | Daylesford - Sailors Ridge | 3km SW of Daylesford | FRB | To provide the highest level of localised protection to human life, property and community assets identified as highly valued including Daylesford township. | APZ | 88.17 | Year 1 2023/ 2024 |
| HEPBURN SHIRE | GR-MID-DAY-0098 | Hepburn - Blowhole Track | 2km W of Hepburn | FRB | To develop a fuel reduced area to the west of Hepburn and surrounding townships. | BMZ | 198.91 | Year 1 2023/ 2024 |
| HEPBURN SHIRE | GR-MID-DAY-0451 | Hepburn - Rodoni Track | 4.8km W of Hepburn | TO | Traditional land management | LMZ | 21.40 | Year 1 2023/ 2024 |
| HEPBURN SHIRE | GR-MID-DAY-0419 | Hepburn - Seamond Tk | 6.2km SE of Hepburn | TO | Traditional land management | BMZ | 61.73 | Year 1 2023/ 2024 |
| HEPBURN SHIRE | GR-MID-DAY-0448 | Lyonville - DDW Babbingtons Road | 1.9km NW of Lyonville | TO | Traditional land management | BMZ | 30.18 | Year 1 2023/ 2024 |
| HEPBURN SHIRE | GR-MID-DAY-0106 | Trentham - Blighs Road | 3 km W Trentham | FRB | To develop a fuel reduced area to the north of Trentham, Lyonville and surrounding townships. | BMZ | 168.27 | Year 1 2023/ 2024 |
| HEPBURN SHIRE | GR-MID-DAY-0112 | Trentham - Miller Cutting Track | 3 km SW Trentham | FRB | To develop a fuel reduced area to the south west of Trentham and surrounding communities. | BMZ | 143.80 | Year 1 2023/ 2024 |
| MACEDON RANGES SHIRE | GR-MID-BMA-0024 | Gisborne - Hobbs Road | 3km SW of Gisborne | FRB | To provide the highest level of localised protection to human life, property and community assets identified as highly valued including Gisborne, Bullengarook and surrounding communities. | APZ | 131.91 | Year 1 2023/ 2024 |
| MACEDON RANGES SHIRE | GR-MID-DAY-0104 | Macedon - Finger Post Road | 6.5km SW of Macedon | FRB | To provide the highest level of localised protection to human life, property and community assets identified as highly valued including Macedon and surrounding townships. | APZ | 644.22 | Year 1 2023/ 2024 |
| MACEDON RANGES SHIRE | GR-MID-DAY-0046 | North Blackwood - Firth Road | 2km E of North Blackwood | FRB | To develop fuel reduced areas of sufficient width and continuity to reduce the speed and intensity of bushfires. | BMZ | 1,202.45 | Year 1 2023/ 2024 |
| MOORABOOL SHIRE | GR-MID-BMA-0051 | Balliang - Brisbane Ranges Landscape Ecology Unit - North Unit | 16km SW of Bacchus Marsh | ECO | To promote ecological resilience in grassy / heathy dry forest by manipulating the growth stage distribution. | LMZ | 670.15 | Year 1 2023/ 2024 |
| MOORABOOL SHIRE | GR-MID-DAY-0080 | Blakeville - Cricket Ground Track | 1 km NW Blakeville | FRB | To provide bushfire protection by reducing overall fuel hazard and bushfire hazard in the landscape. | LMZ | 228.65 | Year 1 2023/ 2024 |
| MOORABOOL SHIRE | GR-MID-DAY-0096 | Greendale - Greenhills Road | 4 km NW Greendale | FRB | To build on protection works in adjacent asset protection zone. | BMZ | 360.66 | Year 1 2023/ 2024 |
| MOORABOOL SHIRE | GR-MID-BAL-0315 | Lal Lal - Chalkmine Road | 3.7km SE of Lal Lal | FRB | To provide bushfire protection by reducing overall fuel hazard and bushfire hazard in the landscape. | LMZ | 71.95 | Year 1 2023/ 2024 |
| MOORABOOL SHIRE | GR-MID-BAL-0506 | Lal Lal - Flagstaff Rd | 3km SE of Lal Lal | FRB | To develop fuel reduced areas of sufficient width and continuity to reduce the speed and intensity of bushfires. | BMZ | 272.18 | Year 1 2023/ 2024 |
| MOORABOOL SHIRE | GR-MID-BMA-0022 | Lerderderg - Blackwood Ranges Track | 10km NW of Bacchus Marsh | FRB | To develop fuel reduced areas of sufficient width and continuity to reduce the speed and intensity of bushfires. | BMZ | 725.81 | Year 1 2023/ 2024 |
| MOORABOOL SHIRE | GR-MID-BAL-0062 | Mt Egerton - Cemetery Road | 1 km S Mt Egerton | FRB | To develop a fuel reduced area to the south of mount Egerton and surrounding townships. | BMZ | 60.85 | Year 1 2023/ 2024 |
| MOORABOOL SHIRE | GR-MID-DAY-0391 | North Blackwood - Chettle Track | 7km SE of Trentham | FRB | To develop fuel reduced areas of sufficient width and continuity to reduce the speed and intensity of bushfires. | BMZ | 753.81 | Year 1 2023/ 2024 |
| PYRENEES SHIRE | GR-MID-BEA-0034 | Beaufort - Barton Track | 8.1km NE of Beaufort | FRB | To provide bushfire protection by reducing overall fuel hazard and bushfire hazard in the landscape. | LMZ | 161.07 | Year 1 2023/ 2024 |
| PYRENEES SHIRE | GR-MID-BEA-0033 | Beaufort - Box Tk | 4 km Ese Beaufort | FRB | To provide bushfire protection by reducing overall fuel hazard and bushfire hazard in the landscape. | LMZ | 113.16 | Year 1 2023/ 2024 |
| PYRENEES SHIRE | GR-MID-BEA-0039 | Beaufort - Waterloo Track | 4km NE of Beaufort | FRB | To develop a fuel reduced area to the north of Beaufort and surrounding townships. | BMZ | 146.34 | Year 1 2023/ 2024 |
| PYRENEES SHIRE | GR-MID-BEA-0152 | Lake Goldsmith - Wildlife Reserve | 1.5km W of Lake Goldsmith | ECO | To modify the vegetation Abundance across the planned area to assist the Control of Phalaris. | LMZ | 97.59 | Year 1 2023/ 2024 |
| PYRENEES SHIRE | GR-MID-BEA-0158 | Skipton - Blacks Creek NCR | 9km NW of Skipton | TO | To modify the vegetation abundance across the planned area to assist the promotion of Victorian volcanic plains grassland species. | LMZ | 236.21 | Year 1 2023/ 2024 |
| BALLARAT CITY | GR-MID-BAL-0202 | Ballarat - Winter Swamp Reserve - Mullawallah Wetlands | 5km NW of Ballarat | TO | To modify the vegetation abundance across the planned area to assist the promotion of Victorian volcanic plains grassland species. | LMZ | 12.76 | Year 2 2024/ 2025 |
| BALLARAT CITY | GR-MID-BAL-0316 | Ballarat - York Street | 4.5km E of Ballarat | FRB | To provide the highest level of localised protection to human life, property and community assets identified as highly valued including Ballarat east, Ballarat wildlife park. | APZ | 28.18 | Year 2 2024/ 2025 |
| BALLARAT CITY | GR-MID-BAL-0507 | Nerrina - Kiewa Street | 4km NE of Ballarat | FRB | To provide the highest level of localised protection to human life, property and community assets identified as highly valued including the township of Nerrina. | APZ | 7.88 | Year 2 2024/ 2025 |
| BALLARAT CITY | GR-MID-BAL-0508 | Nerrina - Monte Street | 3km NE of Ballarat | FRB | To provide the highest level of localised protection to human life, property and community assets identified as highly valued including the township of Nerrina. | APZ | 49.26 | Year 2 2024/ 2025 |
| GOLDEN PLAINS SHIRE | GR-MID-BMA-0096 | Bannockburn - Bushland Reserve | 0.3km W of Bannockburn | ECO | To provide bushfire protection by reducing overall fuel hazard and bushfire hazard in the landscape. | LMZ | 9.57 | Year 2 2024/ 2025 |
| GOLDEN PLAINS SHIRE | GR-MID-BAL-0206 | Enfield - Landscape Ecology Burn - South Unit | 19km SW of Ballarat | ECO | To promote ecological resilience in grassy / heathy dry forest by manipulating the growth stage distribution. | LMZ | 511.33 | Year 2 2024/ 2025 |
| GOLDEN PLAINS SHIRE | GR-MID-SER-0020 | Inverleigh - Flora Reserve | 2.5km N of Inverleigh | ECO | To provide bushfire protection by reducing overall fuel hazard and bushfire hazard in the landscape. | LMZ | 1,048.21 | Year 2 2024/ 2025 |
| GOLDEN PLAINS SHIRE | GR-MID-BAL-0059 | Meredith - Byrne Rd | 3 km E Meredith | FRB | To provide bushfire protection by reducing overall fuel hazard and bushfire hazard in the landscape. | LMZ | 66.06 | Year 2 2024/ 2025 |
| GOLDEN PLAINS SHIRE | GR-MID-BAL-0510 | Meredith - Police Paddocks | .2km E of Meredith | TO | Traditional land management | LMZ | 20.08 | Year 2 2024/ 2025 |
| GOLDEN PLAINS SHIRE | GR-MID-BMA-0097 | Steiglitz - South Steigltz Road | 1km SW of Steiglitz | FRB | To provide bushfire protection by reducing overall fuel hazard and bushfire hazard in the landscape. | LMZ | 172.18 | Year 2 2024/ 2025 |
| GREATER GEELONG CITY | GR-MID-BMA-0098 | Anakie - Switch Road | 6km N of Anakie | FRB | To develop fuel reduced areas of sufficient width and continuity to reduce the speed and intensity of bushfires. | BMZ | 241.67 | Year 2 2024/ 2025 |
| GREATER GEELONG CITY | GR-MID-YYA-0012 | You Yangs Rp - Branding Yard Road | 5.7km W of Little River | ECO | To modify the vegetation abundance across the planned area to assist the control of boneseed. | LMZ | 109.98 | Year 2 2024/ 2025 |
| HEPBURN SHIRE | GR-MID-CRE-0003 | Creswick - Jackass Rd | 3 km SE Creswick | FRB | To provide bushfire protection by reducing overall fuel hazard and bushfire hazard in the landscape. | LMZ | 124.90 | Year 2 2024/ 2025 |
| HEPBURN SHIRE | GR-MID-CRE-0004 | Creswick - Nuggety Gully Road | 500m SW of Creswick | FRB | To provide the highest level of localised protection to human life, property and community assets identified as highly valued including Creswick and surrounding townships. | APZ | 68.81 | Year 2 2024/ 2025 |
| HEPBURN SHIRE | GR-MID-DAY-0433 | Daylesford - Osborne Rd | 6.7km E of Daylesford | FRB | To provide the highest level of localised protection to human life, property and community assets identified as highly valued including Daylesford and surrounding townships. | APZ | 239.31 | Year 2 2024/ 2025 |
| HEPBURN SHIRE | GR-MID-DAY-0090 | Glenlyon - Fire Effects Study Area | 5km SE of Glenlyon | FRB | To develop fuel reduced areas of sufficient width and continuity to reduce the speed and intensity of bushfires. | BMZ | 133.21 | Year 2 2024/ 2025 |
| HEPBURN SHIRE | GR-MID-DAY-0101 | Hepburn - Yandoit Track | 7km NW of Hepburn | FRB | To develop a fuel reduced area to the north west of Hepburn and surrounding townships. | BMZ | 111.71 | Year 2 2024/ 2025 |
| HEPBURN SHIRE | GR-MID-DAY-0411 | Hepburn Springs - Doctors Gully | 0.45km NW of Hepburn Springs | TO | Traditional land management | APZ | 1.77 | Year 2 2024/ 2025 |
| HEPBURN SHIRE | GR-MID-DAY-0245 | Lyonville - Loddon River Road | 3.2km N of Lyonville | FRB | To provide the highest level of localised protection to human life, property and community assets identified as highly valued including Little Hampton township. | APZ | 248.42 | Year 2 2024/ 2025 |
| HEPBURN SHIRE | GR-MID-DAY-0107 | Trentham - Blue Mount Road | 1 km SW Trentham | FRB | To provide the highest level of localised protection to human life, property and community assets identified as highly valued including Trentham township. | APZ | 97.28 | Year 2 2024/ 2025 |
| HEPBURN SHIRE | GR-MID-DAY-0110 | Trentham - Jim Dunn Track | 1km SE of Trentham | FRB | To build on protection works in adjacent asset protection zone. | BMZ | 311.21 | Year 2 2024/ 2025 |
| MACEDON RANGES SHIRE | GR-MID-BMA-0025 | Gisborne - Pyrites No 2 Track | 4km W of Gisborne | FRB | To provide bushfire protection by reducing overall fuel hazard and bushfire hazard in the landscape. | LMZ | 54.40 | Year 2 2024/ 2025 |
| MACEDON RANGES SHIRE | GR-MID-DAY-0103 | Macedon - Christie Road | 3km NW of Macedon | FRB | To provide the highest level of localised protection to human life, property and community assets identified as highly valued including Macedon and surrounding townships. | APZ | 60.86 | Year 2 2024/ 2025 |
| MOORABOOL SHIRE | GR-MID-DAY-0087 | Barkstead - Fire Effects Study Area | 2km S of Barkstead | FRB | To provide bushfire protection by reducing overall fuel hazard and bushfire hazard in the landscape. | LMZ | 22.88 | Year 2 2024/ 2025 |
| MOORABOOL SHIRE | GR-MID-DAY-0077 | Barkstead - Water Commission Track | 17 km NNW Ballan | FRB | To provide bushfire protection by reducing overall fuel hazard and bushfire hazard in the landscape. | LMZ | 385.59 | Year 2 2024/ 2025 |
| MOORABOOL SHIRE | GR-MID-DAY-0185 | Blackwood - Easter Monday Track | 1 km SW Blackwood | FRB | To develop a fuel reduced area to the south west of blackwood and north of dales creek and Greendale. | BMZ | 224.48 | Year 2 2024/ 2025 |
| MOORABOOL SHIRE | GR-MID-DAY-0108 | Bullarto South - Cooper Road | 1.8km SE of Bullarto South | FRB | To provide bushfire protection by reducing overall fuel hazard and bushfire hazard in the landscape. | LMZ | 202.92 | Year 2 2024/ 2025 |
| MOORABOOL SHIRE | GR-MID-BAL-0203 | Lal Lal - Lal Lal Falls | 3km NE of Lal Lal | TO | To modify the vegetation abundance across the planned area to assist the promotion of Victorian volcanic plains grassland species. | LMZ | 5.29 | Year 2 2024/ 2025 |
| MOORABOOL SHIRE | GR-MID-BMA-0108 | Lerderderg - Number Two Fire Break Track | 5km SW of Bullengarook | FRB | To build on protection works in adjacent Asset Protection Zone. | BMZ | 1,518.70 | Year 2 2024/ 2025 |
| MOORABOOL SHIRE | GR-MID-BMA-0085 | Lerderderg SP - Bushbank Regeneration Project | 10km N of Bacchus Marsh | FRB | To modify the vegetation abundance across the planned area to assist the control of pine trees. | BMZ | 20.06 | Year 2 2024/ 2025 |
| MOORABOOL SHIRE | GR-MID-BMA-0099 | Long Forest - Flora Reserve | 6.5km NE of Bacchus Marsh | FRB | To develop fuel reduced areas of sufficient width and continuity to reduce the speed and intensity of bushfires. | BMZ | 36.21 | Year 2 2024/ 2025 |
| MOORABOOL SHIRE | GR-MID-DAY-0005 | Trentham - Fire Effects Study Area | 4km SE of Trentham | FRB | To provide bushfire protection by reducing overall fuel hazard and bushfire hazard in the landscape. | LMZ | 61.48 | Year 2 2024/ 2025 |
| MOORABOOL SHIRE | GR-MID-DAY-0079 | Trentham - Wheeler Road | 5.5km SW of Trentham | FRB | To provide the highest level of localised protection to human life, property and community assets identified as highly valued including blackwood and surrounding townships. | APZ | 88.16 | Year 2 2024/ 2025 |
| PYRENEES SHIRE | GR-MID-BEA-0035 | Beaufort - Coppice Tk | 3 km SE Beaufort | FRB | To develop a fuel reduced area to the south west of Trawalla township. | BMZ | 86.36 | Year 2 2024/ 2025 |
| PYRENEES SHIRE | GR-MID-BEA-0052 | Mt Cole - Sanderson Road | 16km NW of Beaufort | FRB | To develop fuel reduced areas of sufficient width and continuity to reduce the speed and intensity of bushfires. | BMZ | 220.46 | Year 2 2024/ 2025 |
| PYRENEES SHIRE | GR-MID-BAL-0067 | Snake Valley - Tannery Road | 1km SE of Snake Valley | FRB | To develop a fuel reduced area to the south east of snake valley and surrounding townships. | BMZ | 144.79 | Year 2 2024/ 2025 |
| PYRENEES SHIRE | GR-MID-BEA-0144 | Waterloo SF - North South Track | 12km NE of Beaufort | FRB | To provide bushfire protection by reducing overall fuel hazard and bushfire hazard in the landscape. | LMZ | 86.58 | Year 2 2024/ 2025 |
| ARARAT RURAL CITY | GR-MID-BEA-0051 | Mt Cole - Lower Wimmera Road | 20km NW of Beaufort | FRB | To develop fuel reduced areas of sufficient width and continuity to reduce the speed and intensity of bushfires. | BMZ | 395.74 | Year 3 2025/ 2026 |
| BALLARAT CITY | GR-MID-BAL-0049 | Buninyong - Wallaby Track | 4 km E Buninyong | FRB | To provide the highest level of localised protection to human life, property and community assets identified as highly valued including critical infrastructure on Mount Buninyong. | APZ | 21.68 | Year 3 2025/ 2026 |
| BALLARAT CITY | GR-MID-BAL-0201 | Burrumbeet - West Beach | 20km W of Ballarat | TO | To modify the vegetation abundance across the planned area to assist the promotion of Victorian volcanic plains grassland species. | LMZ | 7.74 | Year 3 2025/ 2026 |
| BALLARAT CITY | GR-MID-BAL-0548 | Mount Clear - Green Hills Road | 2.1km E of Mount Clear | FRB | To provide the highest level of localised protection to human life, property and community assets identified as highly valued including the township of Mount Clear. | APZ | 36.17 | Year 3 2025/ 2026 |
| BALLARAT CITY | GR-MID-BAL-0198 | Nerrina - Hit Or Miss Gully | 1km NE of Ballarat | FRB | To provide the highest level of localised protection to human life, property and community assets identified as highly valued including Nerrina, Black Hill, and Brown Hill townships. | APZ | 14.16 | Year 3 2025/ 2026 |
| GOLDEN PLAINS SHIRE | GR-MID-BMA-0019 | Anakie - Furze Tk | 7 km NNW Anakie | FRB | To provide bushfire protection by reducing overall fuel hazard and bushfire hazard in the landscape. | LMZ | 154.56 | Year 3 2025/ 2026 |
| GOLDEN PLAINS SHIRE | GR-MID-BAL-0509 | Illabarook - Grassland Flora Reserve | 0.5km E of Illabarook | ECO | To modify the vegetation Composition across the planned area to assist the Promotion of various native grassland species. | LMZ | 126.31 | Year 3 2025/ 2026 |
| GOLDEN PLAINS SHIRE | GR-MID-BAL-0058 | Linton - Shell Back Rd | 3 km NE Linton | FRB | To provide bushfire protection by reducing overall fuel hazard and bushfire hazard in the landscape. | LMZ | 98.22 | Year 3 2025/ 2026 |
| HEPBURN SHIRE | GR-MID-CRE-0009 | Clunes - Clunes Common | 2.3km N of Clunes | TO | To modify the vegetation abundance across the planned area to assist the promotion of alluvial plains grassland. | LMZ | 245.31 | Year 3 2025/ 2026 |
| HEPBURN SHIRE | GR-MID-DAY-0410 | Daylesford - Apartments | 2km S of Daylesford | TO | Traditional land management | BMZ | 27.46 | Year 3 2025/ 2026 |
| HEPBURN SHIRE | GR-MID-DAY-0246 | Daylesford - Champagne Track | 4.2km SW of Daylesford | FRB | To provide the highest level of localised protection to human life, property and community assets identified as highly valued including Eganstown township. | APZ | 64.39 | Year 3 2025/ 2026 |
| HEPBURN SHIRE | GR-MID-DAY-0091 | Daylesford - Langdons Hill Road | 5 km SW Daylesford | FRB | To develop a fuel reduced area to the east of Leonards Hill and neighbouring communities. | BMZ | 807.11 | Year 3 2025/ 2026 |
| HEPBURN SHIRE | GR-MID-DAY-0242 | Daylesford - Sailors Falls | 3.5km SW of Daylesford | FRB | To provide the highest level of localised protection to human life, property and community assets identified as highly valued including musk vale and sailors falls townships. | APZ | 204.51 | Year 3 2025/ 2026 |
| HEPBURN SHIRE | GR-MID-DAY-0102 | Lyonville - Babbingtons Road | .8km NW of Lyonville | FRB | To develop a fuel reduced area to the north of Lyonville and surround townships. | BMZ | 320.90 | Year 3 2025/ 2026 |
| HEPBURN SHIRE | GR-MID-DAY-0464 | Trentham - Domino Rd | 1 km N Newbury | FRB | To build on protection works in adjacent Asset Protection Zone. | BMZ | 109.08 | Year 3 2025/ 2026 |
| MACEDON RANGES SHIRE | GR-MID-BMA-0052 | Gisborne - Pyrete Landscape Strategic | 5km SW of Gisborne | ECO | To promote ecological resilience in grassy / heathy dry forest by manipulating the growth stage distribution. | LMZ | 1,155.26 | Year 3 2025/ 2026 |
| MACEDON RANGES SHIRE | GR-MID-DAY-0392 | Macedon - Ford Track | 7km W of Macedon | FRB | To build on protection works in adjacent asset protection zone. | BMZ | 344.80 | Year 3 2025/ 2026 |
| MACEDON RANGES SHIRE | GR-MID-DAY-0105 | North Blackwood - Campaspe Road | 1km NE of North Blackwood | FRB | To develop a fuel reduced area to the north east of blackwood and surrounding townships. | BMZ | 303.25 | Year 3 2025/ 2026 |
| MOORABOOL SHIRE | GR-MID-DAY-0116 | Barkstead - Squires Track | 8km SW of Daylesford | FRB | To develop a fuel reduced area to the west of Korweinguboora township and to the north east of the bark stead township. | BMZ | 468.26 | Year 3 2025/ 2026 |
| MOORABOOL SHIRE | GR-MID-DAY-0078 | Blackwood - Povey Tk | 1 km NW Blackwood | FRB | To provide the highest level of localised protection to human life, property and community assets identified as highly valued including blackwood and surrounding townships. | APZ | 253.82 | Year 3 2025/ 2026 |
| MOORABOOL SHIRE | GR-MID-DAY-0082 | Blakeville - Hogan Track | 17 km NW Ballan | FRB | To provide bushfire protection by reducing overall fuel hazard and bushfire hazard in the landscape. | LMZ | 99.90 | Year 3 2025/ 2026 |
| MOORABOOL SHIRE | GR-MID-DAY-0097 | Greendale - Nolan Tk | 8 km NE Greendale | FRB | To provide bushfire protection by reducing overall fuel hazard and bushfire hazard in the landscape. | LMZ | 837.49 | Year 3 2025/ 2026 |
| MOORABOOL SHIRE | GR-MID-BAL-0057 | Lal Lal - Anderson Road | 5 km SE Lal Lal | FRB | To provide bushfire protection by reducing overall fuel hazard and bushfire hazard in the landscape. | LMZ | 119.76 | Year 3 2025/ 2026 |
| PYRENEES SHIRE | GR-MID-BEA-0038 | Beaufort - Raglan Track | 1km NE of Beaufort | FRB | To develop a fuel reduced area to the north of Beaufort township. | BMZ | 64.13 | Year 3 2025/ 2026 |
| PYRENEES SHIRE | GR-MID-BEA-0147 | Ben Major FR - Big Hill Tk | .8km N of Chute | ECO | To provide bushfire protection by reducing overall fuel hazard and bushfire hazard in the landscape. | LMZ | 524.22 | Year 3 2025/ 2026 |
| PYRENEES SHIRE | GR-MID-BEA-0145 | Trawalla SF - Shepherd Gully | 1km SE of Beaufort | FRB | To provide bushfire protection by reducing overall fuel hazard and bushfire hazard in the landscape. | LMZ | 233.45 | Year 3 2025/ 2026 |

## SCHEDULE 2: WIMMERA DISTRICT – PLANNED BURNING

|  |  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- |
| **Local Government Area** | **Treatment Number** | **Treatment Name** | **General Location** | **Burn Type** | **Land Management Objective** | **FMZ** | **Planned Burn Size (Ha)** | **Year** |
| ARARAT RURAL CITY | GR-WIM-HGP-0084 | Ararat RP - Bridal Hill | 3km NW of Ararat | FRB | To provide the highest level of localised protection to human life, property and community assets identified as highly valued including Ararat township. | APZ | 48.71 | Year 1 2023/ 2024 |
| ARARAT RURAL CITY | GR-WIM-CAV-0034 | Grampians NP - Grampians Rd | 5km SE of Mirranatwa | FRB | To provide bushfire protection by reducing overall fuel hazard and bushfire hazard in the landscape. | LMZ | 1,009.05 | Year 1 2023/ 2024 |
| ARARAT RURAL CITY | GR-WIM-HGP-0103 | Grampians NP - Jimmy Creek Rd | 8km E of Mirranatwa | FRB | To provide bushfire protection by reducing overall fuel hazard and bushfire hazard in the landscape. | LMZ | 3,234.05 | Year 1 2023/ 2024 |
| ARARAT RURAL CITY | GR-WIM-HGP-0017 | Grampians NP - Jimmys Creek Rd | 8km E of Mirranatwa | FRB | To provide bushfire protection by reducing overall fuel hazard and bushfire hazard in the landscape. | LMZ | 3,234.05 | Year 1 2023/ 2024 |
| ARARAT RURAL CITY | GR-WIM-HGP-0013 | Grampians NP - Lynches Crossing Rd | 3km N of Bornes Hill | FRB | To promote ecological resilience in heathland (sands) by manipulating the growth stage distribution. | LMZ | 1,179.53 | Year 1 2023/ 2024 |
| ARARAT RURAL CITY | GR-WIM-HGP-0023 | Grampians NP - Mt Duwul | 9km S of Halls Gap | FRB | To provide bushfire protection by reducing overall fuel hazard and bushfire hazard in the landscape. | LMZ | 6,996.27 | Year 1 2023/ 2024 |
| ARARAT RURAL CITY | GR-WIM-HGP-0086 | Grampians NP - Pomonal Fireline | 2km NW of Pomonal | FRB | To develop fuel reduced areas of sufficient width and continuity to reduce the speed and intensity of bushfires. | BMZ | 996.29 | Year 1 2023/ 2024 |
| HINDMARSH SHIRE | GR-WIM-WAL-0048 | Big One Dam BR - Walpa | 18km NE of Nhill | TO | To modify the vegetation abundance across the planned area to assist the promotion of grassy / heathy dry forest. | LMZ | 21.96 | Year 1 2023/ 2024 |
| HINDMARSH SHIRE | GR-WIM-WAL-0035 | Dimboola - Lochiel Rest Stop | 6km NW of Dimboola | FRB | To develop fuel reduced areas of sufficient width and continuity to reduce the speed and intensity of bushfires. | BMZ | 9.48 | Year 1 2023/ 2024 |
| HINDMARSH SHIRE | GR-WIM-WAL-0047 | Glenlee FFR - Walpa | 16km SW of Jeparit | TO | To modify the vegetation abundance across the planned area to assist the control of grassy / heathy dry forest. | LMZ | 201.73 | Year 1 2023/ 2024 |
| HINDMARSH SHIRE | GR-WIM-WAL-0039 | Little Desert NP - Dahlenbergs Mill Tk N2 | 22km SW of Dimboola | FRB | To provide bushfire protection by reducing overall fuel hazard and bushfire hazard in the landscape. | LMZ | 461.31 | Year 1 2023/ 2024 |
| HINDMARSH SHIRE | GR-WIM-WAL-0022 | Little Desert NP - Eagle Swamp Tk W2 | 8km SW of Dimboola | FRB | To provide bushfire protection by reducing overall fuel hazard and bushfire hazard in the landscape. | LMZ | 277.55 | Year 1 2023/ 2024 |
| HINDMARSH SHIRE | GR-WIM-WAL-0058 | Little Desert NP - East Block North Bk | 18km SE of Nhill | FRB | To develop fuel reduced areas of sufficient width and continuity to reduce the speed and intensity of bushfires. | BMZ | 225.01 | Year 1 2023/ 2024 |
| HINDMARSH SHIRE | GR-WIM-WAL-0045 | Little Desert NP - Link Tk N2 | 23km S of Nhill | FRB | To provide bushfire protection by reducing overall fuel hazard and bushfire hazard in the landscape. | LMZ | 374.73 | Year 1 2023/ 2024 |
| HINDMARSH SHIRE | GR-WIM-WAL-0040 | Little Desert NP - Mallee Tk W2 | 15km SW of Dimboola | FRB | To provide bushfire protection by reducing overall fuel hazard and bushfire hazard in the landscape. | LMZ | 155.13 | Year 1 2023/ 2024 |
| HINDMARSH SHIRE | GR-WIM-WAL-0007 | Little Desert NP - Mccabes Hut Tk W1 | 12km SW of Dimboola | FRB | To provide bushfire protection by reducing overall fuel hazard and bushfire hazard in the landscape. | LMZ | 482.69 | Year 1 2023/ 2024 |
| HINDMARSH SHIRE | GR-WIM-WAL-0002 | Little Desert NP - Phillips Tk S1 | 20km S of Nhill | FRB | To provide bushfire protection by reducing overall fuel hazard and bushfire hazard in the landscape. | LMZ | 258.76 | Year 1 2023/ 2024 |
| HINDMARSH SHIRE | GR-WIM-WAL-0065 | Little Desert NP - Yellow Gum Hut | 12km SW of Dimboola | ECO | To promote ecological resilience in heathland (sands) by manipulating the growth stage distribution. | LMZ | 5,113.27 | Year 1 2023/ 2024 |
| HINDMARSH SHIRE | GR-WIM-WAL-0060 | Nhill Swamp WR - Nhill Swamp | 1km S of Nhill | FRB | To provide the highest level of localised protection to human life, property and community assets identified as highly valued including township of Nhill. | APZ | 11.39 | Year 1 2023/ 2024 |
| HINDMARSH SHIRE | GR-WIM-WAL-0066 | Salisbury BR - Salisbury South Rd | 10km E of Nhill | ECO | To modify the vegetation abundance across the planned area to assist the promotion of Golden Sun Moth. | LMZ | 12.90 | Year 1 2023/ 2024 |
| HORSHAM RURAL CITY | GR-WIM-WAL-0037 | Arapiles - Walpa Dyurrita | 8km W of Natimuk | TO | To modify the vegetation abundance across the planned area to assist the promotion of grassy / heathy dry forest. | LMZ | 8.93 | Year 1 2023/ 2024 |
| HORSHAM RURAL CITY | GR-WIM-CAV-0068 | Black Range SP - Byron Mount | 18km NE of Blamoral | FRB | To provide bushfire protection by reducing overall fuel hazard and bushfire hazard in the landscape. | LMZ | 5,031.09 | Year 1 2023/ 2024 |
| HORSHAM RURAL CITY | GR-WIM-HSM-0183 | Box Swamp WR - Walpa | 13km W of Horsham | TO | To modify the vegetation abundance across the planned area to assist the promotion of grassy / heathy dry forest. | LMZ | 61.18 | Year 1 2023/ 2024 |
| HORSHAM RURAL CITY | GR-WIM-HSM-0329 | Darragan Swamp WR - Walpa | 12km E of Clear Lake | TO | To modify the vegetation composition across the planned area to assist the promotion of alluvial plains grassland. | LMZ | 67.35 | Year 1 2023/ 2024 |
| HORSHAM RURAL CITY | GR-WIM-HSM-0013 | Jilpanger NCR - Bow Lake Rd | 15km NW of Toolondo | ECO | To promote ecological resilience in heathland (sands) by manipulating the growth stage distribution. | LMZ | 741.78 | Year 1 2023/ 2024 |
| HORSHAM RURAL CITY | GR-WIM-WAL-0046 | Little Desert NP - Dahlenbergs Mill Tk South W2 | 19km NW of Natimuk | FRB | To provide bushfire protection by reducing overall fuel hazard and bushfire hazard in the landscape. | LMZ | 175.32 | Year 1 2023/ 2024 |
| HORSHAM RURAL CITY | GR-WIM-HSM-0249 | Longerenong - King Swamp Walpa | 6km SW of Jung | TO | To modify the vegetation composition across the planned area to assist the promotion of alluvial plains grassland. | NZ | 36.05 | Year 1 2023/ 2024 |
| HORSHAM RURAL CITY | GR-WIM-HSM-0379 | Lower Norton - Walpa | 10km SW of Horsham | TO | To modify the vegetation abundance across the planned area to assist the promotion of grassy / heathy dry forest. | LMZ | 3.10 | Year 1 2023/ 2024 |
| HORSHAM RURAL CITY | GR-WIM-HSM-0331 | Pimpinio - Nine Mile Hotel Rd | 4km S of Pimpinio | ECO | To modify the vegetation composition across the planned area to assist the promotion of alluvial plains grassland. | LMZ | 6.03 | Year 1 2023/ 2024 |
| HORSHAM RURAL CITY | GR-WIM-WAL-0049 | Wail BR - Lambing Hut Walpa | 4km W of Pimpinio | TO | To modify the vegetation abundance across the planned area to assist the promotion of grassy / heathy dry forest. | LMZ | 44.57 | Year 1 2023/ 2024 |
| NORTHERN GRAMPIANS SHIRE | GR-WIM-HSM-0102 | Glenorchy - Glenorchy Bushland Reserve | 0.5km W of Glenorchy | FRB | To develop a fuel reduced area to the north west of Glenorchy township. | BMZ | 24.40 | Year 1 2023/ 2024 |
| NORTHERN GRAMPIANS SHIRE | GR-WIM-HGP-0104 | Grampians NP - Glenelg River | 12km SW of Halls Gap | ECO | To modify the vegetation structure across the planned area to assist the promotion of heathland (sands). | LMZ | 7,764.51 | Year 1 2023/ 2024 |
| NORTHERN GRAMPIANS SHIRE | GR-WIM-HGP-0081 | Grampians NP - Millstream Ck | 6km W of Halls Gap | FRB | To develop fuel reduced areas of sufficient width and continuity to reduce the speed and intensity of bushfires. | BMZ | 1,320.25 | Year 1 2023/ 2024 |
| NORTHERN GRAMPIANS SHIRE | GR-WIM-HGP-0039 | Grampians NP - Mt Gar | 10km NW of Halls Gap | FRB | To provide bushfire protection by reducing overall fuel hazard and bushfire hazard in the landscape. | LMZ | 2,304.86 | Year 1 2023/ 2024 |
| NORTHERN GRAMPIANS SHIRE | GR-WIM-HGP-0042 | Grampians NP - Oslers Tk | 7km N of Halls Gap | FRB | To develop fuel reduced areas of sufficient width and continuity to reduce the speed and intensity of bushfires. | BMZ | 480.80 | Year 1 2023/ 2024 |
| NORTHERN GRAMPIANS SHIRE | GR-WIM-HGP-0049 | Grampians NP - Wallaby Rocks | 6km S of Wartook | FRB | To provide bushfire protection by reducing overall fuel hazard and bushfire hazard in the landscape. | LMZ | 2,514.48 | Year 1 2023/ 2024 |
| SOUTHERN GRAMPIANS SHIRE | GR-WIM-CAV-0066 | Claude Austin SF - Rocklands Toolondo Channel | 6km E of Balmoral | FRB | To provide bushfire protection by reducing overall fuel hazard and bushfire hazard in the landscape. | LMZ | 413.23 | Year 1 2023/ 2024 |
| SOUTHERN GRAMPIANS SHIRE | GR-WIM-CAV-0070 | Glenisla SF - Brooks Rd | 27km NE of Balmoral | FRB | To provide bushfire protection by reducing overall fuel hazard and bushfire hazard in the landscape. | LMZ | 323.00 | Year 1 2023/ 2024 |
| SOUTHERN GRAMPIANS SHIRE | GR-WIM-HGP-0024 | Grampians NP - Billawin Range | 9km E of Glenisla | FRB | To provide bushfire protection by reducing overall fuel hazard and bushfire hazard in the landscape. | LMZ | 7,860.68 | Year 1 2023/ 2024 |
| SOUTHERN GRAMPIANS SHIRE | GR-WIM-CAV-0071 | Grampians NP - Cassidy Gap Rd | 3km N of Dunkeld | FRB | To develop fuel reduced areas of sufficient width and continuity to reduce the speed and intensity of bushfires. | BMZ | 1,154.25 | Year 1 2023/ 2024 |
| SOUTHERN GRAMPIANS SHIRE | GR-WIM-CAV-0036 | Grampians NP - Mt Sturgeon | 2km N of Dunkeld | FRB | To develop a fuel reduced area to the north west of Dunkeld township. | BMZ | 256.33 | Year 1 2023/ 2024 |
| SOUTHERN GRAMPIANS SHIRE | GR-WIM-CAV-0064 | Grampians NP - Victoria Point | 18km NE of Cavendish | FRB | To provide bushfire protection by reducing overall fuel hazard and bushfire hazard in the landscape. | LMZ | 7,777.64 | Year 1 2023/ 2024 |
| SOUTHERN GRAMPIANS SHIRE | GR-WIM-CAV-0009 | Grampians NP - Victoria Range Rd | 13km W of Mirranatwa | FRB | To provide bushfire protection by reducing overall fuel hazard and bushfire hazard in the landscape. | LMZ | 2,540.91 | Year 1 2023/ 2024 |
| WEST WIMMERA SHIRE | GR-WIM-EDE-0269 | Apsley BR - Apsley Common | 0.3km NW of Apsley | FRB | To provide the highest level of localised protection to human life, property and community assets identified as highly valued including Apsley township. | APZ | 10.15 | Year 1 2023/ 2024 |
| WEST WIMMERA SHIRE | GR-WIM-EDE-0094 | Durong SF - Dergholm-Edenhope Rd | 3km SW of Powers Creek | FRB | To provide bushfire protection by reducing overall fuel hazard and bushfire hazard in the landscape. | LMZ | 193.21 | Year 1 2023/ 2024 |
| WEST WIMMERA SHIRE | GR-WIM-EDE-0160 | Harrow SF - Golf Course North | 2km N of Harrow | FRB | To provide bushfire protection by reducing overall fuel hazard and bushfire hazard in the landscape. | LMZ | 54.83 | Year 1 2023/ 2024 |
| WEST WIMMERA SHIRE | GR-WIM-HSM-0180 | Jilpanger NCR - Lake Coyrahilla | 6km N of Douglas | FRB | To provide bushfire protection by reducing overall fuel hazard and bushfire hazard in the landscape. | LMZ | 1,177.07 | Year 1 2023/ 2024 |
| WEST WIMMERA SHIRE | GR-WIM-EDE-0156 | Kalingur SF - Yonda Pines Tk | 11.4km SE of Goroke | FRB | To provide bushfire protection by reducing overall fuel hazard and bushfire hazard in the landscape. | LMZ | 833.63 | Year 1 2023/ 2024 |
| WEST WIMMERA SHIRE | GR-WIM-WAL-0041 | Little Desert NP - Broughtons Tk E2 | 20km SE of Kaniva | FRB | To provide bushfire protection by reducing overall fuel hazard and bushfire hazard in the landscape. | LMZ | 171.44 | Year 1 2023/ 2024 |
| WEST WIMMERA SHIRE | GR-WIM-EDE-0152 | Little Desert NP - Elliots Tk N2 | 18km S of Serviceton | FRB | To provide bushfire protection by reducing overall fuel hazard and bushfire hazard in the landscape. | LMZ | 330.04 | Year 1 2023/ 2024 |
| WEST WIMMERA SHIRE | GR-WIM-WAL-0055 | Little Desert NP - Fenceline Tk W2 | 13km N of Goroke | FRB | To provide bushfire protection by reducing overall fuel hazard and bushfire hazard in the landscape. | LMZ | 299.82 | Year 1 2023/ 2024 |
| WEST WIMMERA SHIRE | GR-WIM-WAL-0043 | Little Desert NP - Mcdonalds Hwy Plains Tk N2 | 20km SE of Kaniva | FRB | To provide bushfire protection by reducing overall fuel hazard and bushfire hazard in the landscape. | LMZ | 201.83 | Year 1 2023/ 2024 |
| WEST WIMMERA SHIRE | GR-WIM-WAL-0044 | Little Desert NP - Mcdonalds Hwy S1 | 16km N of Goroke | FRB | To provide bushfire protection by reducing overall fuel hazard and bushfire hazard in the landscape. | LMZ | 610.11 | Year 1 2023/ 2024 |
| WEST WIMMERA SHIRE | GR-WIM-WAL-0052 | Little Desert NP - Nhill-Harrow Rd | 20km S of Nhill | FRB | To develop fuel reduced areas of sufficient width and continuity to reduce the speed and intensity of bushfires. | BMZ | 168.21 | Year 1 2023/ 2024 |
| WEST WIMMERA SHIRE | GR-WIM-WAL-0026 | Little Desert NP - Salt Lake Tk | 17km NW of Natimuk | ECO | To promote ecological resilience in heathland (sands) by manipulating the growth stage distribution. | LMZ | 4,452.55 | Year 1 2023/ 2024 |
| WEST WIMMERA SHIRE | GR-WIM-WAL-0042 | Little Desert NP - Sambells Tk E2 | 18km NW of Goroke | FRB | To provide bushfire protection by reducing overall fuel hazard and bushfire hazard in the landscape. | LMZ | 124.32 | Year 1 2023/ 2024 |
| WEST WIMMERA SHIRE | GR-WIM-WAL-0038 | Little Desert NP - Sister Hills Tk N2 | 15km NW of Goroke | FRB | To provide bushfire protection by reducing overall fuel hazard and bushfire hazard in the landscape. | LMZ | 143.49 | Year 1 2023/ 2024 |
| WEST WIMMERA SHIRE | GR-WIM-EDE-0009 | Little Desert NP - Western Block Southern Break | 7km N of Minimay | FRB | To provide bushfire protection by reducing overall fuel hazard and bushfire hazard in the landscape. | LMZ | 406.71 | Year 1 2023/ 2024 |
| WEST WIMMERA SHIRE | GR-WIM-EDE-0099 | Morea - Swamp Tk | 12km SE of Minimay | FRB | To provide bushfire protection by reducing overall fuel hazard and bushfire hazard in the landscape. | LMZ | 224.97 | Year 1 2023/ 2024 |
| WEST WIMMERA SHIRE | GR-WIM-EDE-0155 | Ozenkadnook - Waits SF | 4km SE of Ozenkadnook | FRB | To provide bushfire protection by reducing overall fuel hazard and bushfire hazard in the landscape. | LMZ | 367.92 | Year 1 2023/ 2024 |
| WEST WIMMERA SHIRE | GR-WIM-EDE-0154 | Sheepwash Charam WR - Walpa | 22km NE of Edenhope | TO | To modify the vegetation composition across the planned area to assist the promotion of grassy / heathy dry forest. | LMZ | 165.28 | Year 1 2023/ 2024 |
| WEST WIMMERA SHIRE | GR-WIM-WAL-0012 | Tooan - Middle Rd | 21km SW of Natimuk | ECO | To modify the vegetation abundance across the planned area to assist the promotion of banksia. | LMZ | 344.62 | Year 1 2023/ 2024 |
| WEST WIMMERA SHIRE | GR-WIM-EDE-0158 | Yallakar SF - Pine Hills Boundary Tk | 6km NW of Harrow | FRB | To provide bushfire protection by reducing overall fuel hazard and bushfire hazard in the landscape. | LMZ | 109.86 | Year 1 2023/ 2024 |
| YARRIAMBIACK SHIRE | GR-WIM-HSM-0184 | Barrabool FFR - Walpa | 8km S of Murtoa | TO | To modify the vegetation abundance across the planned area to assist the control of grassy / heathy dry forest. | LMZ | 1,316.32 | Year 1 2023/ 2024 |
| YARRIAMBIACK SHIRE | GR-WIM-HSM-0178 | Brynterion SF - Walpa | 7km E of Lubeck | TO | To modify the vegetation abundance across the planned area to assist the promotion of grassy / heathy dry forest. | LMZ | 633.80 | Year 1 2023/ 2024 |
| ARARAT RURAL CITY | GR-WIM-HGP-0087 | Ararat RP - Crawford Tk | 3km NW of Ararat | FRB | To provide the highest level of localised protection to human life, property and community assets identified as highly valued including Ararat township. | APZ | 18.48 | Year 2 2024/ 2025 |
| ARARAT RURAL CITY | GR-WIM-HGP-0062 | Grampians NP - Childs Lane | 10km N of Dunkeld | ECO | To provide bushfire protection by reducing overall fuel hazard and bushfire hazard in the landscape. | LMZ | 1,070.72 | Year 2 2024/ 2025 |
| ARARAT RURAL CITY | GR-WIM-CAV-0035 | Grampians NP - Griffin South | 11km S of Mirranatwa | FRB | To provide bushfire protection by reducing overall fuel hazard and bushfire hazard in the landscape. | LMZ | 732.03 | Year 2 2024/ 2025 |
| ARARAT RURAL CITY | GR-WIM-HGP-0115 | Grampians NP - Spears Rd | 9km NW of Moyston | FRB | To provide bushfire protection by reducing overall fuel hazard and bushfire hazard in the landscape. | LMZ | 407.58 | Year 2 2024/ 2025 |
| ARARAT RURAL CITY | GR-WIM-CAV-0129 | Grampians NP - Wannon River Rd | 6km N of Dunkeld | FRB | To provide bushfire protection by reducing overall fuel hazard and bushfire hazard in the landscape. | LMZ | 423.28 | Year 2 2024/ 2025 |
| HINDMARSH SHIRE | GR-WIM-WAL-0050 | Dimboola - Common Walpa | 1km W of Dimboola | TO | To modify the vegetation structure across the planned area to assist the promotion of grassy / heathy dry forest. | APZ | 22.09 | Year 2 2024/ 2025 |
| HORSHAM RURAL CITY | GR-WIM-EDE-0274 | Douglas - Brooksby SF | 22km NE of Harrow | ECO | To promote ecological resilience in Heathland (sands) by manipulating the growth stage distribution. | LMZ | 765.10 | Year 2 2024/ 2025 |
| HORSHAM RURAL CITY | GR-WIM-HSM-0182 | Jallumba Marsh FR - Walpa | 5km N of Toolondo | TO | To modify the vegetation abundance across the planned area to assist the control of grassy / heathy dry forest. | LMZ | 85.32 | Year 2 2024/ 2025 |
| HORSHAM RURAL CITY | GR-WIM-HSM-0326 | Mackenzie River - Wimmera River WF - Walpa | 2km SW of Horsham | TO | To modify the vegetation abundance across the planned area to assist the promotion of riparian. | LMZ | 0.19 | Year 2 2024/ 2025 |
| HORSHAM RURAL CITY | GR-WIM-HSM-0330 | West Wail FFR - Walpa | 6km W of Pimpinio | TO | To modify the vegetation composition across the planned area to assist the promotion of alluvial plains grassland. | LMZ | 588.18 | Year 2 2024/ 2025 |
| HORSHAM RURAL CITY | GR-WIM-HSM-0174 | Wimmera River WF - Walpa Barengi | .5km SW of Horsham | TO | To modify the vegetation abundance across the planned area to assist the promotion of riparian. | LMZ | 0.04 | Year 2 2024/ 2025 |
| NORTHERN GRAMPIANS SHIRE | GR-WIM-HGP-0044 | Grampians NP - Asses Ears Rd | 4km S of Wartook | FRB | To develop fuel reduced areas of sufficient width and continuity to reduce the speed and intensity of bushfires. | BMZ | 586.93 | Year 2 2024/ 2025 |
| NORTHERN GRAMPIANS SHIRE | GR-WIM-HGP-0083 | Grampians NP - Mt Zero Rd - South | 3km N of Halls Gap | FRB | To provide bushfire protection by reducing overall fuel hazard and bushfire hazard in the landscape. | LMZ | 105.32 | Year 2 2024/ 2025 |
| NORTHERN GRAMPIANS SHIRE | GR-WIM-HGP-0080 | Grampians NP - Rose Creek Rd | 8km NW of Halls Gap | FRB | To develop fuel reduced areas of sufficient width and continuity to reduce the speed and intensity of bushfires. | BMZ | 163.27 | Year 2 2024/ 2025 |
| NORTHERN GRAMPIANS SHIRE | GR-WIM-HSM-0181 | Wal Wal Swamp WR - Walpa | 10km NW of Glenorchy | TO | To modify the vegetation abundance across the planned area to assist the control of grassy / heathy dry forest. | LMZ | 19.40 | Year 2 2024/ 2025 |
| SOUTHERN GRAMPIANS SHIRE | GR-WIM-CAV-0067 | Claude Austin SF - Glendinning | 11km SE of Balmoral | FRB | To provide bushfire protection by reducing overall fuel hazard and bushfire hazard in the landscape. | LMZ | 58.75 | Year 2 2024/ 2025 |
| SOUTHERN GRAMPIANS SHIRE | GR-WIM-HGP-0109 | Grampians NP - Castle Creek | 12km N of Mirranatwa | FRB | To provide bushfire protection by reducing overall fuel hazard and bushfire hazard in the landscape. | LMZ | 3,362.79 | Year 2 2024/ 2025 |
| SOUTHERN GRAMPIANS SHIRE | GR-WIM-CAV-0006 | Grampians NP - Hoffmanns Rd | 3km E of Mooralla | FRB | To provide bushfire protection by reducing overall fuel hazard and bushfire hazard in the landscape. | LMZ | 1,622.47 | Year 2 2024/ 2025 |
| SOUTHERN GRAMPIANS SHIRE | GR-WIM-CAV-0072 | Grampians NP - Picaninny | 4km N of Dunkeld | FRB | To develop fuel reduced areas of sufficient width and continuity to reduce the speed and intensity of bushfires. | BMZ | 243.12 | Year 2 2024/ 2025 |
| WEST WIMMERA SHIRE | GR-WIM-HSM-0250 | Goroke - North Goroke SF | 4km N of Goroke | FRB | To provide bushfire protection by reducing overall fuel hazard and bushfire hazard in the landscape. | LMZ | 255.29 | Year 2 2024/ 2025 |
| WEST WIMMERA SHIRE | GR-WIM-EDE-0100 | Kalingur SF - Karnak Tk | 11km S of Gymbowen | FRB | To provide bushfire protection by reducing overall fuel hazard and bushfire hazard in the landscape. | LMZ | 221.31 | Year 2 2024/ 2025 |
| WEST WIMMERA SHIRE | GR-WIM-WAL-0053 | Little Desert NP - Central Block South Bk | 9km N of Goroke | FRB | To develop fuel reduced areas of sufficient width and continuity to reduce the speed and intensity of bushfires. | BMZ | 529.64 | Year 2 2024/ 2025 |
| WEST WIMMERA SHIRE | GR-WIM-EDE-0197 | Little Desert NP - East West Tk East S1 | 11km N of Minimay | FRB | To provide bushfire protection by reducing overall fuel hazard and bushfire hazard in the landscape. | LMZ | 290.36 | Year 2 2024/ 2025 |
| WEST WIMMERA SHIRE | GR-WIM-WAL-0054 | Little Desert NP - Lawloit Tk W1 | 16km S of Lawloit | FRB | To provide bushfire protection by reducing overall fuel hazard and bushfire hazard in the landscape. | LMZ | 86.04 | Year 2 2024/ 2025 |
| WEST WIMMERA SHIRE | GR-WIM-EDE-0268 | Little Desert NP - Mt Moffat Tk | 14km S of Serviceton | ECO | To promote ecological resilience in heathland (sands) by manipulating the growth stage distribution. | LMZ | 2,540.50 | Year 2 2024/ 2025 |
| WEST WIMMERA SHIRE | GR-WIM-HSM-0251 | North Goroke SF - Golf Course West | 4km NE of Goroke | ECO | To modify the vegetation abundance across the planned area to assist the control of woody weeds. | LMZ | 59.53 | Year 2 2024/ 2025 |
| WEST WIMMERA SHIRE | GR-WIM-EDE-0157 | Yallakar SF - Haylocks Rd | 7km NW of Harrow | FRB | To provide bushfire protection by reducing overall fuel hazard and bushfire hazard in the landscape. | LMZ | 253.77 | Year 2 2024/ 2025 |
| WEST WIMMERA SHIRE | GR-WIM-WAL-0062 | Yarrangook FFR - Chappel Rd | 13km N of Telopea Downs | ECO | To provide bushfire protection by reducing overall fuel hazard and bushfire hazard in the landscape. | LMZ | 57.91 | Year 2 2024/ 2025 |
| WEST WIMMERA SHIRE | GR-WIM-WAL-0061 | Yarrangook FFR - Taylors Rd | 14km NW of Telopea Downs | ECO | To provide bushfire protection by reducing overall fuel hazard and bushfire hazard in the landscape. | LMZ | 44.50 | Year 2 2024/ 2025 |
| ARARAT RURAL CITY | GR-WIM-HGP-0116 | Grampians NP - Mt William Creek | 9km SW of Moyston | FRB | To provide bushfire protection by reducing overall fuel hazard and bushfire hazard in the landscape. | LMZ | 533.57 | Year 3 2025/ 2026 |
| ARARAT RURAL CITY | GR-WIM-CAV-0073 | Grampians NP - Yarram Gap | 6km N of Bornes Hill | FRB | To provide bushfire protection by reducing overall fuel hazard and bushfire hazard in the landscape. | LMZ | 1,862.03 | Year 3 2025/ 2026 |
| HINDMARSH SHIRE | GR-WIM-WAL-0059 | Little Desert NP - Central Block North Bk | 7km S of Lawloit | FRB | To develop fuel reduced areas of sufficient width and continuity to reduce the speed and intensity of bushfires. | BMZ | 689.37 | Year 3 2025/ 2026 |
| NORTHERN GRAMPIANS SHIRE | GR-WIM-HSM-0378 | Creswick Swamp WR - Walpa | 5km NE of Marnoo | ECO | To modify the vegetation abundance across the planned area to assist the promotion of riparian. | LMZ | 16.73 | Year 3 2025/ 2026 |
| NORTHERN GRAMPIANS SHIRE | GR-WIM-HGP-0043 | Grampians NP - Flagstaff Tk | 2km N of Wartook | FRB | To develop fuel reduced areas of sufficient width and continuity to reduce the speed and intensity of bushfires. | BMZ | 1,286.36 | Year 3 2025/ 2026 |
| NORTHERN GRAMPIANS SHIRE | GR-WIM-HSM-0177 | Grampians NP - Golton Creek | 6km W of Dadswells Bridge | FRB | To provide bushfire protection by reducing overall fuel hazard and bushfire hazard in the landscape. | LMZ | 3,010.30 | Year 3 2025/ 2026 |
| NORTHERN GRAMPIANS SHIRE | GR-WIM-HGP-0122 | Grampians NP - Serra Range Complex | 13km S of Halls Gap | FRB | To develop fuel reduced areas of sufficient width and continuity to reduce the speed and intensity of bushfires. | BMZ | 5,357.44 | Year 3 2025/ 2026 |
| NORTHERN GRAMPIANS SHIRE | GR-WIM-HGP-0078 | Grampians NP - Taylors Tk | 9km W of Halls Gap | FRB | To develop fuel reduced areas of sufficient width and continuity to reduce the speed and intensity of bushfires. | BMZ | 422.56 | Year 3 2025/ 2026 |
| NORTHERN GRAMPIANS SHIRE | GR-WIM-HGP-0108 | Grampians NP - White Bull Swamp | 10km SW of Halls Gap | FRB | To provide bushfire protection by reducing overall fuel hazard and bushfire hazard in the landscape. | LMZ | 807.31 | Year 3 2025/ 2026 |
| SOUTHERN GRAMPIANS SHIRE | GR-WIM-CAV-0065 | Balmoral SF - Rocklands Rd | 3km NE of Balmoral | FRB | To provide bushfire protection by reducing overall fuel hazard and bushfire hazard in the landscape. | LMZ | 120.46 | Year 3 2025/ 2026 |
| SOUTHERN GRAMPIANS SHIRE | GR-WIM-CAV-0130 | Glenisla SF - Red Rock Rd | 7km NE of Glenisla | FRB | To provide bushfire protection by reducing overall fuel hazard and bushfire hazard in the landscape. | LMZ | 229.7 | Year 3 2025/ 2026 |
| WEST WIMMERA SHIRE | GR-WIM-EDE-0307 | Edgars SF - Tea Tree Creek Rd Walpa | 3km W of Harrow | TO | Traditional land management | BMZ | 260.53 | Year 3 2025/ 2026 |
| WEST WIMMERA SHIRE | GR-WIM-EDE-0003 | Harrow - Tea Tree Creek Rd | 6km W of Harrow | FRB | To develop a fuel reduced area to the west of harrow township. | BMZ | 192.28 | Year 3 2025/ 2026 |
| WEST WIMMERA SHIRE | GR-WIM-EDE-0198 | Little Desert NP - Elliots Tk East S1 | 12km S of Lillimur South | FRB | To provide bushfire protection by reducing overall fuel hazard and bushfire hazard in the landscape. | LMZ | 117.57 | Year 3 2025/ 2026 |
| WEST WIMMERA SHIRE | GR-WIM-WAL-0057 | Little Desert NP - Jungkum Tk W1 | 12km NE of Nurcoung | FRB | To provide bushfire protection by reducing overall fuel hazard and bushfire hazard in the landscape. | LMZ | 251.05 | Year 3 2025/ 2026 |
| WEST WIMMERA SHIRE | GR-WIM-EDE-0199 | Little Desert NP - Lillimur Tk W1 | 17km NW of Minimay | FRB | To provide bushfire protection by reducing overall fuel hazard and bushfire hazard in the landscape. | LMZ | 245.07 | Year 3 2025/ 2026 |
| WEST WIMMERA SHIRE | GR-WIM-WAL-0056 | Little Desert NP - Stans Camp Tk E2 | 19km NE of Goroke | FRB | To provide bushfire protection by reducing overall fuel hazard and bushfire hazard in the landscape. | LMZ | 474.57 | Year 3 2025/ 2026 |
| WEST WIMMERA SHIRE | GR-WIM-WAL-0064 | Yarrangook FFR - Millers Rd | 8km N of Telopea Downs | ECO | To provide bushfire protection by reducing overall fuel hazard and bushfire hazard in the landscape. | LMZ | 52.71 | Year 3 2025/ 2026 |
| WEST WIMMERA SHIRE | GR-WIM-WAL-0063 | Yarrangook FFR - Murrawong North Rd | 10km NE of Telopea Downs | ECO | To provide bushfire protection by reducing overall fuel hazard and bushfire hazard in the landscape. | LMZ | 84.76 | Year 3 2025/ 2026 |

## SCHEDULE 3: MIDLANDS DISTRICT – NON-BURN FUEL TREATMENTS

|  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- |
| **Local Government Area** | **Treatment Number** | **Treatment Name** | **Treatment Type** | **Land Management Objective** | **Treatment Size (Ha)** | **Year** |
| ARARAT RURAL CITY | GR-MID-BEA-0125 | Buangor - Buangor Primary School - SLA | Slashing / Mowing | To develop a fuel reduced area to the West of Buangor Primary School. | 1.13 | Year 1 - 2023/2024 |
| ARARAT RURAL CITY | GR-MID-BEA-0127 | Lake Bolac - Cemetary Rest Area - SLA | Slashing / Mowing | To develop fuel reduced areas of sufficient width and continuity to reduce the speed and intensity of bushfires. | 5.30 | Year 1 - 2023/2024 |
| ARARAT RURAL CITY | GR-MID-BEA-0128 | Lake Bolac - East Beach - SLA | Slashing / Mowing | To develop fuel reduced areas of sufficient width and continuity to reduce the speed and intensity of bushfires. | 3.64 | Year 1 - 2023/2024 |
| ARARAT RURAL CITY | GR-MID-BEA-0129 | Lake Bolac - Fishing Club - SLA | Slashing / Mowing | To develop fuel reduced areas of sufficient width and continuity to reduce the speed and intensity of bushfires. | 1.87 | Year 1 - 2023/2024 |
| ARARAT RURAL CITY | GR-MID-BEA-0130 | Lake Bolac - Hwy Park | Slashing / Mowing | To develop fuel reduced areas of sufficient width and continuity to reduce the speed and intensity of bushfires. | 1.62 | Year 1 - 2023/2024 |
| ARARAT RURAL CITY | GR-MID-BEA-0131 | Lake Bolac - Mortlake-Ararat Rd - SLA | Slashing / Mowing | To develop fuel reduced areas of sufficient width and continuity to reduce the speed and intensity of bushfires. | 0.69 | Year 1 - 2023/2024 |
| ARARAT RURAL CITY | GR-MID-BEA-0132 | Lake Bolac - Salt Lake - SLA | Slashing / Mowing | To develop fuel reduced areas of sufficient width and continuity to reduce the speed and intensity of bushfires. | 2.38 | Year 1 - 2023/2024 |
| ARARAT RURAL CITY | GR-MID-BEA-0133 | Lake Bolac - West Beach | Slashing / Mowing | To develop fuel reduced areas of sufficient width and continuity to reduce the speed and intensity of bushfires. | 9.39 | Year 1 - 2023/2024 |
| BALLARAT CITY | GR-MID-BAL-0422 | Ballarat - Dodds La - SLA | Slashing / Mowing | To develop fuel reduced areas of sufficient width and continuity to reduce the speed and intensity of bushfires. | 0.08 | Year 1 - 2023/2024 |
| BALLARAT CITY | GR-MID-BAL-0532 | Ballarat - Lal Lal Otway St - SLA | Slashing / Mowing | To develop fuel reduced areas of sufficient width and continuity to reduce the speed and intensity of bushfires. | 2.32 | Year 1 - 2023/2024 |
| BALLARAT CITY | GR-MID-BAL-0489 | Ballarat - Leonards Rd East - SLA | Slashing / Mowing | To develop fuel reduced areas of sufficient width and continuity to reduce the speed and intensity of bushfires. | 1.01 | Year 1 - 2023/2024 |
| BALLARAT CITY | GR-MID-BAL-0490 | Ballarat - Little Clyde St - SLA | Slashing / Mowing | To develop fuel reduced areas of sufficient width and continuity to reduce the speed and intensity of bushfires. | 0.02 | Year 1 - 2023/2024 |
| BALLARAT CITY | GR-MID-BAL-0424 | Ballarat - Specimen Vale Sth - SLA | Slashing / Mowing | To develop fuel reduced areas of sufficient width and continuity to reduce the speed and intensity of bushfires. | 0.12 | Year 1 - 2023/2024 |
| BALLARAT CITY | GR-MID-BAL-0425 | Ballarat - Springs Rd - SLA | Slashing / Mowing | To provide the highest level of localised protection to human life, property and community assets identified as highly valued including Brown Hill and Springs Road communities. | 0.77 | Year 1 - 2023/2024 |
| BALLARAT CITY | GR-MID-BAL-0426 | Black Hill - Brooksbank Ct - SLA | Slashing / Mowing | To develop fuel reduced areas of sufficient width and continuity to reduce the speed and intensity of bushfires. | 0.57 | Year 1 - 2023/2024 |
| BALLARAT CITY | GR-MID-BAL-0582 | Black Hill - Wallaby Tk East | Spraying | To develop fuel reduced areas of sufficient width and continuity to reduce the speed and intensity of bushfires. | 0.91 | Year 1 - 2023/2024 |
| BALLARAT CITY | GR-MID-BAL-0421 | Buninyong - Barkly St - SLA | Slashing / Mowing | To develop fuel reduced areas of sufficient width and continuity to reduce the speed and intensity of bushfires. | 0.73 | Year 1 - 2023/2024 |
| BALLARAT CITY | GR-MID-BAL-0427 | Buninyong - Somerville Rd - SLA | Slashing / Mowing | To develop fuel reduced areas of sufficient width and continuity to reduce the speed and intensity of bushfires. | 2.41 | Year 1 - 2023/2024 |
| BALLARAT CITY | GR-MID-BAL-0521 | Creswick - Drakes Rd Strategic | Slashing / Mowing | To provide bushfire protection by reducing overall fuel hazard and bushfire hazard in the landscape. | 1.80 | Year 1 - 2023/2024 |
| BALLARAT CITY | GR-MID-BAL-0453 | Creswick - Gillies Rd Old Tip - SLA | Slashing / Mowing | To develop fuel reduced areas of sufficient width and continuity to reduce the speed and intensity of bushfires. | 8.44 | Year 1 - 2023/2024 |
| BALLARAT CITY | GR-MID-BAL-0522 | Creswick - James Hill Rd Strategic | Slashing / Mowing | To provide bushfire protection by reducing overall fuel hazard and bushfire hazard in the landscape. | 3.67 | Year 1 - 2023/2024 |
| BALLARAT CITY | GR-MID-BAL-0526 | Creswick - Shuttleworth Rd Strategic | Slashing / Mowing | To develop fuel reduced areas of sufficient width and continuity to reduce the speed and intensity of bushfires. | 3.53 | Year 1 - 2023/2024 |
| BALLARAT CITY | GR-MID-BAL-0524 | Creswick - Wolfes Rd Strategic | Slashing / Mowing | To provide bushfire protection by reducing overall fuel hazard and bushfire hazard in the landscape. | 4.95 | Year 1 - 2023/2024 |
| BALLARAT CITY | GR-MID-BAL-0528 | Invermay - Codes Forest Rd Strategic | Slashing / Mowing | To develop fuel reduced areas of sufficient width and continuity to reduce the speed and intensity of bushfires. | 4.76 | Year 1 - 2023/2024 |
| BALLARAT CITY | GR-MID-BAL-0516 | Mount Clear - Canadian Strategic | Slashing / Mowing | To provide the highest level of localised protection to human life, property and community assets identified as highly valued including Mount Clear and surrounding townships. | 6.45 | Year 1 - 2023/2024 |
| BALLARAT CITY | GR-MID-BAL-0468 | Mount Clear - Cartledge Av - SLA | Slashing / Mowing | To develop fuel reduced areas of sufficient width and continuity to reduce the speed and intensity of bushfires. | 0.24 | Year 1 - 2023/2024 |
| BALLARAT CITY | GR-MID-BAL-0578 | Mount Pleasant - Mount Pleasant - SLA | Slashing / Mowing | To provide bushfire protection by reducing overall fuel hazard and bushfire hazard in the landscape. | 2.08 | Year 1 - 2023/2024 |
| BALLARAT CITY | GR-MID-BAL-0480 | Nerrina - Deveson La - SLA | Slashing / Mowing | To develop fuel reduced areas of sufficient width and continuity to reduce the speed and intensity of bushfires. | 2.35 | Year 1 - 2023/2024 |
| BALLARAT CITY | GR-MID-BAL-0481 | Nerrina - Duggan St - SLA | Slashing / Mowing | To develop fuel reduced areas of sufficient width and continuity to reduce the speed and intensity of bushfires. | 4.49 | Year 1 - 2023/2024 |
| BALLARAT CITY | GR-MID-BAL-0171 | Nerrina - Glen Park Rd Strategic | Slashing / Mowing | To develop fuel reduced areas of sufficient width and continuity to reduce the speed and intensity of bushfires. | 1.94 | Year 1 - 2023/2024 |
| BALLARAT CITY | GR-MID-BAL-0557 | Nerrina - Hit Or Miss Gully - SLA | Slashing / Mowing | To provide the highest level of localised protection to human life, property and community assets identified as highly valued including Nerrina township. | 2.63 | Year 1 - 2023/2024 |
| BALLARAT CITY | GR-MID-BAL-0483 | Nerrina - Jindabyne St - SLA | Slashing / Mowing | To develop fuel reduced areas of sufficient width and continuity to reduce the speed and intensity of bushfires. | 1.58 | Year 1 - 2023/2024 |
| BALLARAT CITY | GR-MID-BAL-0558 | Nerrina - Little Bendigo Creek - SLA | Slashing / Mowing | To provide the highest level of localised protection to human life, property and community assets identified as highly valued including Nerrina township. | 1.14 | Year 1 - 2023/2024 |
| BALLARAT CITY | GR-MID-BAL-0193 | Nerrina - Nerrina Township - SPR | Spraying | To build on protection works in adjacent asset protection zone. | 14.58 | Year 1 - 2023/2024 |
| BALLARAT CITY | GR-MID-BAL-0136 | Nerrina - Old Tip Boundary | Slashing / Mowing | To build on protection works in adjacent asset protection zone. | 0.47 | Year 1 - 2023/2024 |
| BALLARAT CITY | GR-MID-BAL-0562 | Nerrina - Surface Gully | Mulching | To provide the highest level of localised protection to human life, property and community assets identified as highly valued including Brown Hill, Nerrina and surrounding townships. | 6.47 | Year 1 - 2023/2024 |
| BALLARAT CITY | GR-MID-BAL-0393 | Sebastopol - Docwra St - SLA | Slashing / Mowing | To develop fuel reduced areas of sufficient width and continuity to reduce the speed and intensity of bushfires. | 0.27 | Year 1 - 2023/2024 |
| BALLARAT CITY | GR-MID-BAL-0486 | Sebastopol - Extended La - SLA | Slashing / Mowing | To develop fuel reduced areas of sufficient width and continuity to reduce the speed and intensity of bushfires. | 0.13 | Year 1 - 2023/2024 |
| BALLARAT CITY | GR-MID-BAL-0561 | Woowookarung RP - Boak Rd Nth | Mulching | To provide the highest level of localised protection to human life, property and community assets identified as highly valued including Mt Clear and surrounding townships. | 11.19 | Year 1 - 2023/2024 |
| GOLDEN PLAINS SHIRE | GR-MID-BMA-0100 | Anakie - Butcher Rd Strategic | Slashing / Mowing | To develop fuel reduced areas of sufficient width and continuity to reduce the speed and intensity of bushfires. | 5.77 | Year 1 - 2023/2024 |
| GOLDEN PLAINS SHIRE | GR-MID-BMA-0101 | Anakie - Geelong-Ballan Rd Strategic | Slashing / Mowing | To provide the highest level of localised protection to human life, property and community assets identified as highly valued including access egress routes through the Brisbane Ranges. | 24.92 | Year 1 - 2023/2024 |
| GOLDEN PLAINS SHIRE | GR-MID-BMA-0090 | Bannockburn - Railway Tce | Slashing / Mowing | To develop fuel reduced areas of sufficient width and continuity to reduce the speed and intensity of bushfires. | 2.26 | Year 1 - 2023/2024 |
| GOLDEN PLAINS SHIRE | GR-MID-BAL-0525 | Enfield - Bald Hill Beacon Site - SLA | Slashing / Mowing | To develop fuel reduced areas of sufficient width and continuity to reduce the speed and intensity of bushfires. | 17.60 | Year 1 - 2023/2024 |
| GOLDEN PLAINS SHIRE | GR-MID-BAL-0527 | Enfield - Incolls Rd Strategic | Slashing / Mowing | To develop a fuel reduced area to the south of Enfield State Park. | 24.32 | Year 1 - 2023/2024 |
| GOLDEN PLAINS SHIRE | GR-MID-BAL-0581 | Enfield - Misery Creek Rd Strategic | Slashing / Mowing | To provide bushfire protection by reducing overall fuel hazard and bushfire hazard in the landscape. | 3.54 | Year 1 - 2023/2024 |
| GOLDEN PLAINS SHIRE | GR-MID-BAL-0238 | Enfield - Monmouth Rd Strategic | Slashing / Mowing | To develop fuel reduced areas of sufficient width and continuity to reduce the speed and intensity of bushfires. | 2.52 | Year 1 - 2023/2024 |
| GOLDEN PLAINS SHIRE | GR-MID-BAL-0500 | Illabarook - Illabarook Plantation | Slashing / Mowing | To provide bushfire protection by reducing overall fuel hazard and bushfire hazard in the landscape. | 2.70 | Year 1 - 2023/2024 |
| GOLDEN PLAINS SHIRE | GR-MID-SER-0027 | Inverleigh FR - Carrach Tk | Mulching | To provide the highest level of localised protection to human life, property and community assets identified as highly valued including Inverleigh Flora Reserve and adjacent township. | 3.54 | Year 1 - 2023/2024 |
| GOLDEN PLAINS SHIRE | GR-MID-SER-0023 | Inverleigh FR - East | Slashing / Mowing | To provide the highest level of localised protection to human life, property and community assets identified as highly valued including Inverleigh and surrounding estates. | 11.19 | Year 1 - 2023/2024 |
| GOLDEN PLAINS SHIRE | GR-MID-SER-0006 | Inverleigh FR - Link Tk | Mulching | To provide bushfire protection by reducing overall fuel hazard and bushfire hazard in the landscape. | 36.23 | Year 1 - 2023/2024 |
| GOLDEN PLAINS SHIRE | GR-MID-SER-0025 | Inverleigh FR - South | Slashing / Mowing | To provide the highest level of localised protection to human life, property and community assets identified as highly valued including Inverleigh and surrounding townships. | 12.01 | Year 1 - 2023/2024 |
| GOLDEN PLAINS SHIRE | GR-MID-SER-0026 | Inverleigh FR - Stage 3 Internal | Mulching | To provide the highest level of localised protection to human life, property and community assets identified as highly valued including Inverleigh and surrounding townships. | 30.40 | Year 1 - 2023/2024 |
| GOLDEN PLAINS SHIRE | GR-MID-SER-0019 | Lethbridge - Boonderoo CR - SLA | Slashing / Mowing | To provide bushfire protection by reducing overall fuel hazard and bushfire hazard in the landscape. | 9.79 | Year 1 - 2023/2024 |
| GOLDEN PLAINS SHIRE | GR-MID-BAL-0464 | Linton - Cherry Tree - SLA | Slashing / Mowing | To develop fuel reduced areas of sufficient width and continuity to reduce the speed and intensity of bushfires. | 0.15 | Year 1 - 2023/2024 |
| GOLDEN PLAINS SHIRE | GR-MID-BAL-0580 | Linton - Falkner Street | Slashing / Mowing | To develop fuel reduced areas of sufficient width and continuity to reduce the speed and intensity of bushfires. | 1.17 | Year 1 - 2023/2024 |
| GOLDEN PLAINS SHIRE | GR-MID-BAL-0465 | Linton - Kelly Rd - SLA | Slashing / Mowing | To provide the highest level of localised protection to human life, property and community assets identified as highly valued including Linton township. | 2.14 | Year 1 - 2023/2024 |
| GOLDEN PLAINS SHIRE | GR-MID-BAL-0514 | Linton - Old Reservoir Reserve | Mulching | To provide the highest level of localised protection to human life, property and community assets identified as highly valued including Linton township. | 10.86 | Year 1 - 2023/2024 |
| GOLDEN PLAINS SHIRE | GR-MID-BAL-0149 | Linton - Possum Gully Rd Strategic | Slashing / Mowing | To develop fuel reduced areas of sufficient width and continuity to reduce the speed and intensity of bushfires. | 5.93 | Year 1 - 2023/2024 |
| GOLDEN PLAINS SHIRE | GR-MID-BMA-0104 | Meredith - Eclipse Rd Strategic | Slashing / Mowing | To provide bushfire protection by reducing overall fuel hazard and bushfire hazard in the landscape. | 4.57 | Year 1 - 2023/2024 |
| GOLDEN PLAINS SHIRE | GR-MID-BAL-0515 | Meredith - Police Paddock | Slashing / Mowing | To develop fuel reduced areas of sufficient width and continuity to reduce the speed and intensity of bushfires. | 5.20 | Year 1 - 2023/2024 |
| GOLDEN PLAINS SHIRE | GR-MID-BAL-0290 | Napoleons - Carey Rd Strategic | Slashing / Mowing | To develop fuel reduced areas of sufficient width and continuity to reduce the speed and intensity of bushfires. | 1.36 | Year 1 - 2023/2024 |
| GOLDEN PLAINS SHIRE | GR-MID-BAL-0556 | Napoleons - Irish La - SLA | Slashing / Mowing | To develop fuel reduced areas of sufficient width and continuity to reduce the speed and intensity of bushfires. | 1.10 | Year 1 - 2023/2024 |
| GOLDEN PLAINS SHIRE | GR-MID-BAL-0479 | Napoleons - Scottys Reserve - SLA | Slashing / Mowing | To develop fuel reduced areas of sufficient width and continuity to reduce the speed and intensity of bushfires. | 2.93 | Year 1 - 2023/2024 |
| GOLDEN PLAINS SHIRE | GR-MID-BAL-0565 | Ross Creek - Doctors Rd Strategic | Slashing / Mowing | To develop fuel reduced areas of sufficient width and continuity to reduce the speed and intensity of bushfires. | 15.68 | Year 1 - 2023/2024 |
| GOLDEN PLAINS SHIRE | GR-MID-BAL-0143 | Scarsdale - Skipper Rd Strategic | Slashing / Mowing | To provide bushfire protection by reducing overall fuel hazard and bushfire hazard in the landscape. | 1.37 | Year 1 - 2023/2024 |
| GOLDEN PLAINS SHIRE | GR-MID-BAL-0576 | Smythesdale - Argyle Hill SPR | Spraying | To modify the vegetation abundance across the planned area to assist the control of woody weeds. | 8.35 | Year 1 - 2023/2024 |
| GOLDEN PLAINS SHIRE | GR-MID-BAL-0512 | Smythesdale - Doctors Road | Spraying | To provide the highest level of localised protection to human life, property and community assets identified as highly valued including Smythesdale and surrounding township. | 20.12 | Year 1 - 2023/2024 |
| GOLDEN PLAINS SHIRE | GR-MID-BAL-0503 | Smythesdale - Pascoe St - SLA | Slashing / Mowing | To develop fuel reduced areas of sufficient width and continuity to reduce the speed and intensity of bushfires. | 1.54 | Year 1 - 2023/2024 |
| GOLDEN PLAINS SHIRE | GR-MID-BAL-0488 | Smythesdale - Sebastopol-Smythesdale Rd - SLA | Slashing / Mowing | To develop fuel reduced areas of sufficient width and continuity to reduce the speed and intensity of bushfires. | 1.31 | Year 1 - 2023/2024 |
| GOLDEN PLAINS SHIRE | GR-MID-BAL-0519 | Smythesdale - Victoria Road Strategic | Slashing / Mowing | To develop fuel reduced areas of sufficient width and continuity to reduce the speed and intensity of bushfires. | 4.32 | Year 1 - 2023/2024 |
| GOLDEN PLAINS SHIRE | GR-MID-BAL-0577 | Smythesdale - Watsons Hill SPR | Spraying | To modify the vegetation abundance across the planned area to assist the control of woody weeds. | 5.73 | Year 1 - 2023/2024 |
| GOLDEN PLAINS SHIRE | GR-MID-BMA-0109 | Steiglitz - Steiglitz - SLA | Slashing / Mowing | To provide the highest level of localised protection to human life, property and community assets identified as highly valued including historic township of Steiglitz. | 2.41 | Year 1 - 2023/2024 |
| GOLDEN PLAINS SHIRE | GR-MID-BMA-0111 | Teesdale - Shaws Rd - SLA | Slashing / Mowing | To provide bushfire protection by reducing overall fuel hazard and bushfire hazard in the landscape. | 1.52 | Year 1 - 2023/2024 |
| GREATER GEELONG CITY | GR-MID-BMA-0103 | Meredith - Beremboke Rd Strategic | Slashing / Mowing | To provide bushfire protection by reducing overall fuel hazard and bushfire hazard in the landscape. | 6.02 | Year 1 - 2023/2024 |
| HEPBURN SHIRE | GR-MID-BAL-0420 | Allendale - Allendale Rail Line - SLA | Slashing / Mowing | To develop fuel reduced areas of sufficient width and continuity to reduce the speed and intensity of bushfires. | 6.66 | Year 1 - 2023/2024 |
| HEPBURN SHIRE | GR-MID-BAL-0543 | Clunes - Camp St - SLA | Slashing / Mowing | To develop fuel reduced areas of sufficient width and continuity to reduce the speed and intensity of bushfires. | 0.32 | Year 1 - 2023/2024 |
| HEPBURN SHIRE | GR-MID-BAL-0539 | Clunes - Government Rd - SLA | Slashing / Mowing | To develop fuel reduced areas of sufficient width and continuity to reduce the speed and intensity of bushfires. | 1.31 | Year 1 - 2023/2024 |
| HEPBURN SHIRE | GR-MID-BAL-0435 | Clunes - Leslie St - SLA | Slashing / Mowing | To develop fuel reduced areas of sufficient width and continuity to reduce the speed and intensity of bushfires. | 0.42 | Year 1 - 2023/2024 |
| HEPBURN SHIRE | GR-MID-BAL-0436 | Clunes - Lothair Reserve - SLA | Slashing / Mowing | To develop fuel reduced areas of sufficient width and continuity to reduce the speed and intensity of bushfires. | 2.50 | Year 1 - 2023/2024 |
| HEPBURN SHIRE | GR-MID-BAL-0545 | Clunes - Roses La - SLA | Slashing / Mowing | To develop fuel reduced areas of sufficient width and continuity to reduce the speed and intensity of bushfires. | 0.68 | Year 1 - 2023/2024 |
| HEPBURN SHIRE | GR-MID-BAL-0546 | Clunes - West Rd - SLA | Slashing / Mowing | To develop fuel reduced areas of sufficient width and continuity to reduce the speed and intensity of bushfires. | 0.15 | Year 1 - 2023/2024 |
| HEPBURN SHIRE | GR-MID-DAY-0454 | Coomoora - Coomoora - SLA | Slashing / Mowing | To develop fuel reduced areas of sufficient width and continuity to reduce the speed and intensity of bushfires. | 1.19 | Year 1 - 2023/2024 |
| HEPBURN SHIRE | GR-MID-BAL-0441 | Creswick - Alfred & King St - SLA | Slashing / Mowing | To develop fuel reduced areas of sufficient width and continuity to reduce the speed and intensity of bushfires. | 3.67 | Year 1 - 2023/2024 |
| HEPBURN SHIRE | GR-MID-BAL-0442 | Creswick - Amos St - SLA | Slashing / Mowing | To develop fuel reduced areas of sufficient width and continuity to reduce the speed and intensity of bushfires. | 0.09 | Year 1 - 2023/2024 |
| HEPBURN SHIRE | GR-MID-BAL-0443 | Creswick - Anne St - SLA | Slashing / Mowing | To develop fuel reduced areas of sufficient width and continuity to reduce the speed and intensity of bushfires. | 0.23 | Year 1 - 2023/2024 |
| HEPBURN SHIRE | GR-MID-BAL-0444 | Creswick - Armstrong St - SLA | Slashing / Mowing | To develop fuel reduced areas of sufficient width and continuity to reduce the speed and intensity of bushfires. | 2.56 | Year 1 - 2023/2024 |
| HEPBURN SHIRE | GR-MID-BAL-0547 | Creswick - Blue Gum Rd | Slashing / Mowing | To develop fuel reduced areas of sufficient width and continuity to reduce the speed and intensity of bushfires. | 0.75 | Year 1 - 2023/2024 |
| HEPBURN SHIRE | GR-MID-BAL-0447 | Creswick - Carmody Dr - SLA | Slashing / Mowing | To develop fuel reduced areas of sufficient width and continuity to reduce the speed and intensity of bushfires. | 3.35 | Year 1 - 2023/2024 |
| HEPBURN SHIRE | GR-MID-BAL-0568 | Creswick - Castlemaine Rd | Spraying | To provide bushfire protection by reducing overall fuel hazard and bushfire hazard in the landscape. | 3.81 | Year 1 - 2023/2024 |
| HEPBURN SHIRE | GR-MID-BAL-0563 | Creswick - Cheney St | Spraying | To develop fuel reduced areas of sufficient width and continuity to reduce the speed and intensity of bushfires. | 12.13 | Year 1 - 2023/2024 |
| HEPBURN SHIRE | GR-MID-BAL-0520 | Creswick - Church St - SLA | Slashing / Mowing | To provide the highest level of localised protection to human life, property and community assets identified as highly valued including Creswick township and surrounding assets. | 11.06 | Year 1 - 2023/2024 |
| HEPBURN SHIRE | GR-MID-BAL-0513 | Creswick - Church St - SPR | Spraying | To provide the highest level of localised protection to human life, property and community assets identified as highly valued including Creswick township. | 12.02 | Year 1 - 2023/2024 |
| HEPBURN SHIRE | GR-MID-BAL-0449 | Creswick - Clunes Rd - SLA | Slashing / Mowing | To develop fuel reduced areas of sufficient width and continuity to reduce the speed and intensity of bushfires. | 0.61 | Year 1 - 2023/2024 |
| HEPBURN SHIRE | GR-MID-BAL-0450 | Creswick - Cooper St - SLA | Slashing / Mowing | To develop fuel reduced areas of sufficient width and continuity to reduce the speed and intensity of bushfires. | 0.32 | Year 1 - 2023/2024 |
| HEPBURN SHIRE | GR-MID-BAL-0451 | Creswick - Creswick Creek - SLA | Slashing / Mowing | To develop fuel reduced areas of sufficient width and continuity to reduce the speed and intensity of bushfires. | 2.77 | Year 1 - 2023/2024 |
| HEPBURN SHIRE | GR-MID-BAL-0452 | Creswick - Drummond St - SLA | Slashing / Mowing | To develop fuel reduced areas of sufficient width and continuity to reduce the speed and intensity of bushfires. | 1.43 | Year 1 - 2023/2024 |
| HEPBURN SHIRE | GR-MID-BAL-0081 | Creswick - Jory St | Slashing / Mowing | To provide bushfire protection by reducing overall fuel hazard and bushfire hazard in the landscape. | 0.38 | Year 1 - 2023/2024 |
| HEPBURN SHIRE | GR-MID-BAL-0454 | Creswick - Lewers St - SLA | Slashing / Mowing | To develop fuel reduced areas of sufficient width and continuity to reduce the speed and intensity of bushfires. | 1.99 | Year 1 - 2023/2024 |
| HEPBURN SHIRE | GR-MID-BAL-0492 | Creswick - Mendhams Dam Rd | Slashing / Mowing | To develop fuel reduced areas of sufficient width and continuity to reduce the speed and intensity of bushfires. | 1.97 | Year 1 - 2023/2024 |
| HEPBURN SHIRE | GR-MID-BAL-0493 | Creswick - Midland Hwy - SLA | Slashing / Mowing | To provide the highest level of localised protection to human life, property and community assets identified as highly valued including Creswick township and surrounding assets. | 0.87 | Year 1 - 2023/2024 |
| HEPBURN SHIRE | GR-MID-BAL-0494 | Creswick - Moore St West - SLA | Slashing / Mowing | To develop fuel reduced areas of sufficient width and continuity to reduce the speed and intensity of bushfires. | 0.86 | Year 1 - 2023/2024 |
| HEPBURN SHIRE | GR-MID-BAL-0523 | Creswick - Nuggety Gully Rd - SLA | Slashing / Mowing | To provide the highest level of localised protection to human life, property and community assets identified as highly valued including Creswick and surrounding township. | 7.91 | Year 1 - 2023/2024 |
| HEPBURN SHIRE | GR-MID-BAL-0496 | Creswick - Nuggety Gully Rd - SPR | Spraying | To provide the highest level of localised protection to human life, property and community assets identified as highly valued including township of Creswick. | 8.33 | Year 1 - 2023/2024 |
| HEPBURN SHIRE | GR-MID-BAL-0455 | Creswick - Old School Rd - SLA | Slashing / Mowing | To develop fuel reduced areas of sufficient width and continuity to reduce the speed and intensity of bushfires. | 1.59 | Year 1 - 2023/2024 |
| HEPBURN SHIRE | GR-MID-BAL-0579 | Creswick - Pasco St - SLA | Slashing / Mowing | To develop fuel reduced areas of sufficient width and continuity to reduce the speed and intensity of bushfires. | 1.10 | Year 1 - 2023/2024 |
| HEPBURN SHIRE | GR-MID-BAL-0574 | Creswick - Portugese Pits | Spraying | To develop a fuel reduced area to the south east of Creswick township. | 20.85 | Year 1 - 2023/2024 |
| HEPBURN SHIRE | GR-MID-BAL-0549 | Creswick - Sawpit Rd - SLA | Slashing / Mowing | To provide bushfire protection by reducing overall fuel hazard and bushfire hazard in the landscape. | 1.68 | Year 1 - 2023/2024 |
| HEPBURN SHIRE | GR-MID-BAL-0457 | Creswick - St Georges Lake - SLA | Slashing / Mowing | To provide the highest level of localised protection to human life, property and community assets identified as highly valued including Creswick township. | 2.95 | Year 1 - 2023/2024 |
| HEPBURN SHIRE | GR-MID-BAL-0458 | Creswick - Water St - SLA | Slashing / Mowing | To provide bushfire protection by reducing overall fuel hazard and bushfire hazard in the landscape. | 0.31 | Year 1 - 2023/2024 |
| HEPBURN SHIRE | GR-MID-BAL-0459 | Creswick - WRigleys Rd - SLA | Slashing / Mowing | To develop fuel reduced areas of sufficient width and continuity to reduce the speed and intensity of bushfires. | 0.28 | Year 1 - 2023/2024 |
| HEPBURN SHIRE | GR-MID-DAY-0452 | Daylesford - Ajax Rd SPR | Spraying | To provide the highest level of localised protection to human life, property and community assets identified as highly valued including Daylesford, Hepburn and surrounding townships. | 32.03 | Year 1 - 2023/2024 |
| HEPBURN SHIRE | GR-MID-DAY-0435 | Daylesford - Ajax Rd Sth - SLA | Slashing / Mowing | To provide the highest level of localised protection to human life, property and community assets identified as highly valued including Daylesford & Hepburn townships. | 10.20 | Year 1 - 2023/2024 |
| HEPBURN SHIRE | GR-MID-DAY-0361 | Daylesford - Cockatoo Creek Tk | Slashing / Mowing | To provide bushfire protection by reducing overall fuel hazard and bushfire hazard in the landscape. | 5.07 | Year 1 - 2023/2024 |
| HEPBURN SHIRE | GR-MID-DAY-0404 | Daylesford - Connells Gully Rd | Spraying | To provide the highest level of localised protection to human life, property and community assets identified as highly valued including Daylesford and surrounding townships. | 2.48 | Year 1 - 2023/2024 |
| HEPBURN SHIRE | GR-MID-DAY-0420 | Daylesford - Doctors Gully - Second St - SLA | Slashing / Mowing | To provide the highest level of localised protection to human life, property and community assets identified as highly valued including Daylesford & Hepburn townships. | 1.83 | Year 1 - 2023/2024 |
| HEPBURN SHIRE | GR-MID-DAY-0421 | Daylesford - Doctors Gully - Western Av - SLA | Slashing / Mowing | To provide the highest level of localised protection to human life, property and community assets identified as highly valued including Hepburn Springs & Hepburn townships. | 0.32 | Year 1 - 2023/2024 |
| HEPBURN SHIRE | GR-MID-DAY-0422 | Daylesford - Doctors Gully Rd East - SLA | Slashing / Mowing | To provide the highest level of localised protection to human life, property and community assets identified as highly valued including Hepburn Springs & Hepburn townships. | 1.58 | Year 1 - 2023/2024 |
| HEPBURN SHIRE | GR-MID-DAY-0423 | Daylesford - Doctors Gully Rd West - SLA | Slashing / Mowing | To provide the highest level of localised protection to human life, property and community assets identified as highly valued including Hepburn Springs & Hepburn townships. | 1.54 | Year 1 - 2023/2024 |
| HEPBURN SHIRE | GR-MID-DAY-0427 | Daylesford - Doctors Gully South - SLA | Slashing / Mowing | To provide the highest level of localised protection to human life, property and community assets identified as highly valued including Daylesford, Hepburn & Hepburn Springs townships. | 3.48 | Year 1 - 2023/2024 |
| HEPBURN SHIRE | GR-MID-DAY-0366 | Daylesford - East St - SLA | Slashing / Mowing | To develop fuel reduced areas of sufficient width and continuity to reduce the speed and intensity of bushfires. | 0.29 | Year 1 - 2023/2024 |
| HEPBURN SHIRE | GR-MID-DAY-0436 | Daylesford - Grahams La - SLA | Slashing / Mowing | To provide the highest level of localised protection to human life, property and community assets identified as highly valued including Daylesford township. | 4.85 | Year 1 - 2023/2024 |
| HEPBURN SHIRE | GR-MID-DAY-0173 | Daylesford - Huggetts Lane - Spraying | Spraying | To build on protection works in adjacent asset protection zone. | 56.41 | Year 1 - 2023/2024 |
| HEPBURN SHIRE | GR-MID-DAY-0368 | Daylesford - Ilsley La - SLA | Slashing / Mowing | To develop fuel reduced areas of sufficient width and continuity to reduce the speed and intensity of bushfires. | 0.10 | Year 1 - 2023/2024 |
| HEPBURN SHIRE | GR-MID-DAY-0437 | Daylesford - Ingrow La - SLA | Slashing / Mowing | To provide the highest level of localised protection to human life, property and community assets identified as highly valued including Daylesford, Hepburn & Hepburn Springs townships. | 0.77 | Year 1 - 2023/2024 |
| HEPBURN SHIRE | GR-MID-DAY-0372 | Daylesford - Kidds Gully Sth - SPR | Spraying | To provide the highest level of localised protection to human life, property and community assets identified as highly valued including Hepburn Springs and surrounding townships. | 7.82 | Year 1 - 2023/2024 |
| HEPBURN SHIRE | GR-MID-DAY-0438 | Daylesford - Lake Rd - SLA | Slashing / Mowing | To provide the highest level of localised protection to human life, property and community assets identified as highly valued including Daylesford township. | 1.14 | Year 1 - 2023/2024 |
| HEPBURN SHIRE | GR-MID-DAY-0439 | Daylesford - Leggatt St - Park Av - SLA | Slashing / Mowing | To provide bushfire protection by reducing overall fuel hazard and bushfire hazard in the landscape. | 2.94 | Year 1 - 2023/2024 |
| HEPBURN SHIRE | GR-MID-DAY-0424 | Daylesford - Magazine Dr - SLA | Slashing / Mowing | To provide the highest level of localised protection to human life, property and community assets identified as highly valued including Daylesford & Hepburn townships. | 1.92 | Year 1 - 2023/2024 |
| HEPBURN SHIRE | GR-MID-DAY-0440 | Daylesford - Midland Hwy - SLA | Slashing / Mowing | To provide the highest level of localised protection to human life, property and community assets identified as highly valued including Daylesford township. | 2.38 | Year 1 - 2023/2024 |
| HEPBURN SHIRE | GR-MID-DAY-0375 | Daylesford - Ranch Rd - SLA | Slashing / Mowing | To provide the highest level of localised protection to human life, property and community assets identified as highly valued including Daylesford township. | 0.29 | Year 1 - 2023/2024 |
| HEPBURN SHIRE | GR-MID-DAY-0425 | Daylesford - Rising Star Rd - SLA | Slashing / Mowing | To develop fuel reduced areas of sufficient width and continuity to reduce the speed and intensity of bushfires. | 1.12 | Year 1 - 2023/2024 |
| HEPBURN SHIRE | GR-MID-DAY-0377 | Daylesford - Stony Creek - SLA | Slashing / Mowing | To provide the highest level of localised protection to human life, property and community assets identified as highly valued including the townships of Daylesford and Stony Creek. | 20.67 | Year 1 - 2023/2024 |
| HEPBURN SHIRE | GR-MID-DAY-0175 | Daylesford - Stony Creek - SPR | Spraying | To provide bushfire protection by reducing overall fuel hazard and bushfire hazard in the landscape. | 20.67 | Year 1 - 2023/2024 |
| HEPBURN SHIRE | GR-MID-DAY-0378 | Daylesford - Tessiers Rd - SLA | Slashing / Mowing | To provide the highest level of localised protection to human life, property and community assets identified as highly valued including Daylesford township. | 0.16 | Year 1 - 2023/2024 |
| HEPBURN SHIRE | GR-MID-DAY-0379 | Eganstown - Cemetary Rd - SLA | Slashing / Mowing | To provide the highest level of localised protection to human life, property and community assets identified as highly valued including Eganstown township. | 1.42 | Year 1 - 2023/2024 |
| HEPBURN SHIRE | GR-MID-DAY-0240 | Hepburn Springs - Ajax Rd | Mulching | To provide the highest level of localised protection to human life, property and community assets identified as highly valued including townships of Hepburn Springs & Daylesford. | 3.84 | Year 1 - 2023/2024 |
| HEPBURN SHIRE | GR-MID-DAY-0431 | Hepburn Springs - Doctors Gully - Frame Av - SLA | Slashing / Mowing | To provide the highest level of localised protection to human life, property and community assets identified as highly valued including Daylesford & Hepburn townships. | 0.32 | Year 1 - 2023/2024 |
| HEPBURN SHIRE | GR-MID-DAY-0381 | Hepburn Springs - Doctors Gully - Nth West - SLA | Slashing / Mowing | To provide the highest level of localised protection to human life, property and community assets identified as highly valued including Hepburn Springs & Hepburn townships. | 1.26 | Year 1 - 2023/2024 |
| HEPBURN SHIRE | GR-MID-DAY-0429 | Hepburn Springs - Doctors Gully - Sixth St - SLA | Slashing / Mowing | To provide the highest level of localised protection to human life, property and community assets identified as highly valued including Hepburn Springs township. | 0.53 | Year 1 - 2023/2024 |
| HEPBURN SHIRE | GR-MID-DAY-0456 | Hepburn Springs - Franklinford | Slashing / Mowing | To develop fuel reduced areas of sufficient width and continuity to reduce the speed and intensity of bushfires. | 0.08 | Year 1 - 2023/2024 |
| HEPBURN SHIRE | GR-MID-DAY-0441 | Hepburn Springs - Hepburn-Newstead Rd - SLA | Slashing / Mowing | To provide the highest level of localised protection to human life, property and community assets identified as highly valued including Hepburn Springs township. | 0.49 | Year 1 - 2023/2024 |
| HEPBURN SHIRE | GR-MID-DAY-0219 | Hepburn Springs - Sixteenth St - SLA | Slashing / Mowing | To provide the highest level of localised protection to human life, property and community assets identified as highly valued including Hepburn & Hepburn Springs township. | 1.49 | Year 1 - 2023/2024 |
| HEPBURN SHIRE | GR-MID-DAY-0407 | Sailors Hill - Belltown Gully Tk - SPR | Spraying | To provide the highest level of localised protection to human life, property and community assets identified as highly valued including Daylesford and adjacent townships. | 23.68 | Year 1 - 2023/2024 |
| HEPBURN SHIRE | GR-MID-BAL-0502 | Smeaton - Andersons Mill - SLA | Slashing / Mowing | To develop fuel reduced areas of sufficient width and continuity to reduce the speed and intensity of bushfires. | 3.14 | Year 1 - 2023/2024 |
| HEPBURN SHIRE | GR-MID-DAY-0385 | Trentham - Blackwood Rd - SLA | Slashing / Mowing | To develop fuel reduced areas of sufficient width and continuity to reduce the speed and intensity of bushfires. | 0.98 | Year 1 - 2023/2024 |
| HEPBURN SHIRE | GR-MID-DAY-0463 | Trentham - Domino Rd Strategic | Slashing / Mowing | To build on protection works in adjacent asset protection zone. | 5.56 | Year 1 - 2023/2024 |
| HEPBURN SHIRE | GR-MID-DAY-0459 | Trentham - Lyonville - SLA | Slashing / Mowing | To provide the highest level of localised protection to human life, property and community assets identified as highly valued including Trentham township. | 4.91 | Year 1 - 2023/2024 |
| HEPBURN SHIRE | GR-MID-DAY-0155 | Trentham - Mulcahys Rd | Slashing / Mowing | To develop fuel reduced areas of sufficient width and continuity to reduce the speed and intensity of bushfires. | 1.19 | Year 1 - 2023/2024 |
| HEPBURN SHIRE | GR-MID-DAY-0460 | Trentham - Trentham Central - SLA | Slashing / Mowing | To develop fuel reduced areas of sufficient width and continuity to reduce the speed and intensity of bushfires. | 1.35 | Year 1 - 2023/2024 |
| MACEDON RANGES SHIRE | GR-MID-BMA-0075 | Gisborne - Pyrites Nth Strategic - SLA | Slashing / Mowing | To provide bushfire protection by reducing overall fuel hazard and bushfire hazard in the landscape. | 6.88 | Year 1 - 2023/2024 |
| MACEDON RANGES SHIRE | GR-MID-DAY-0400 | Mount Macedon - Finger Post Rd Nth Strategic | Slashing / Mowing | To develop fuel reduced areas of sufficient width and continuity to reduce the speed and intensity of bushfires. | 3.94 | Year 1 - 2023/2024 |
| MACEDON RANGES SHIRE | GR-MID-DAY-0291 | Mount Macedon - Finger Post Rd Sth Strategic | Slashing / Mowing | To develop fuel reduced areas of sufficient width and continuity to reduce the speed and intensity of bushfires. | 11.86 | Year 1 - 2023/2024 |
| MOORABOOL SHIRE | GR-MID-BMA-0088 | Bacchus Marsh - Meikles Point - SLA | Slashing / Mowing | To provide bushfire protection by reducing overall fuel hazard and bushfire hazard in the landscape. | 1.78 | Year 1 - 2023/2024 |
| MOORABOOL SHIRE | GR-MID-BMA-0072 | Bacchus Marsh - Pyrites Sth Strategic | Slashing / Mowing | To provide bushfire protection by reducing overall fuel hazard and bushfire hazard in the landscape. | 13.41 | Year 1 - 2023/2024 |
| MOORABOOL SHIRE | GR-MID-BMA-0102 | Bacchus Marsh - WGSP Gas Pipeline - SLA | Slashing / Mowing | To provide bushfire protection by reducing overall fuel hazard and bushfire hazard in the landscape. | 1.23 | Year 1 - 2023/2024 |
| MOORABOOL SHIRE | GR-MID-DAY-0414 | Barrys Reef - East - SLA | Slashing / Mowing | To provide the highest level of localised protection to human life, property and community assets identified as highly valued including Barry’s Reef & Blackwood township. | 2.66 | Year 1 - 2023/2024 |
| MOORABOOL SHIRE | GR-MID-DAY-0415 | Barrys Reef - West - SLA | Slashing / Mowing | To provide the highest level of localised protection to human life, property and community assets identified as highly valued including the townships of Barry’s Reef & Blackwood. | 2.17 | Year 1 - 2023/2024 |
| MOORABOOL SHIRE | GR-MID-DAY-0394 | Blackwood - Blackwood East - SLA | Slashing / Mowing | To provide the highest level of localised protection to human life, property and community assets identified as highly valued including Blackwood township. | 2.86 | Year 1 - 2023/2024 |
| MOORABOOL SHIRE | GR-MID-DAY-0416 | Blackwood - Blackwood Ridge Rd Strategic | Slashing / Mowing | To provide bushfire protection by reducing overall fuel hazard and bushfire hazard in the landscape. | 10.43 | Year 1 - 2023/2024 |
| MOORABOOL SHIRE | GR-MID-DAY-0289 | Blackwood - Blackwood Strategic | Slashing / Mowing | To provide the highest level of localised protection to human life, property and community assets identified as highly valued including Blackwood township. | 6.04 | Year 1 - 2023/2024 |
| MOORABOOL SHIRE | GR-MID-DAY-0393 | Blackwood - View Ct - SLA | Slashing / Mowing | To develop fuel reduced areas of sufficient width and continuity to reduce the speed and intensity of bushfires. | 0.24 | Year 1 - 2023/2024 |
| MOORABOOL SHIRE | GR-MID-DAY-0434 | Blakeville - Carrols Tk - SLA | Slashing / Mowing | To provide bushfire protection by reducing overall fuel hazard and bushfire hazard in the landscape. | 4.23 | Year 1 - 2023/2024 |
| MOORABOOL SHIRE | GR-MID-BAL-0460 | Gordon - Faheys Rd - SLA | Slashing / Mowing | To develop fuel reduced areas of sufficient width and continuity to reduce the speed and intensity of bushfires. | 1.20 | Year 1 - 2023/2024 |
| MOORABOOL SHIRE | GR-MID-BAL-0461 | Gordon - Russel St - SLA | Slashing / Mowing | To develop fuel reduced areas of sufficient width and continuity to reduce the speed and intensity of bushfires. | 1.18 | Year 1 - 2023/2024 |
| MOORABOOL SHIRE | GR-MID-BAL-0529 | Lal Lal - Mount Doran Rd Strategic | Slashing / Mowing | To develop fuel reduced areas of sufficient width and continuity to reduce the speed and intensity of bushfires. | 2.13 | Year 1 - 2023/2024 |
| MOORABOOL SHIRE | GR-MID-BAL-0463 | Lal Lal - Parkers Rd - SLA | Slashing / Mowing | To develop fuel reduced areas of sufficient width and continuity to reduce the speed and intensity of bushfires. | 0.71 | Year 1 - 2023/2024 |
| MOORABOOL SHIRE | GR-MID-BAL-0552 | Mount Egerton - Whipstick Rd Sth - SLA | Slashing / Mowing | To provide the highest level of localised protection to human life, property and community assets identified as highly valued including Mt Egerton township. | 2.47 | Year 1 - 2023/2024 |
| MOORABOOL SHIRE | GR-MID-BAL-0470 | Mount Egerton - Yendon Rd - SLA | Slashing / Mowing | To develop fuel reduced areas of sufficient width and continuity to reduce the speed and intensity of bushfires. | 1.41 | Year 1 - 2023/2024 |
| MOORABOOL SHIRE | GR-MID-BAL-0550 | Mount Egerton -All Nations Gully Rd - SLA | Slashing / Mowing | To develop fuel reduced areas of sufficient width and continuity to reduce the speed and intensity of bushfires. | 2.25 | Year 1 - 2023/2024 |
| MOORABOOL SHIRE | GR-MID-BAL-0553 | Mount Egerton -Carney St - SLA | Slashing / Mowing | To develop fuel reduced areas of sufficient width and continuity to reduce the speed and intensity of bushfires. | 0.28 | Year 1 - 2023/2024 |
| MOORABOOL SHIRE | GR-MID-BAL-0555 | Mount Egerton -Victoria Tile La East - SLA | Slashing / Mowing | To develop fuel reduced areas of sufficient width and continuity to reduce the speed and intensity of bushfires. | 0.93 | Year 1 - 2023/2024 |
| MOORABOOL SHIRE | GR-MID-BAL-0474 | Mount Egerton -Victoria Tile La West - SLA | Slashing / Mowing | To develop fuel reduced areas of sufficient width and continuity to reduce the speed and intensity of bushfires. | 0.20 | Year 1 - 2023/2024 |
| MOORABOOL SHIRE | GR-MID-BAL-0518 | Mount Egerton -Whipstick Rd Nth - SLA | Slashing / Mowing | To provide bushfire protection by reducing overall fuel hazard and bushfire hazard in the landscape. | 0.83 | Year 1 - 2023/2024 |
| MOORABOOL SHIRE | GR-MID-BAL-0504 | Spargo Creek - Bolwarrah Flora Reserve - SLA | Slashing / Mowing | To modify the vegetation composition across the planned area to assist the promotion of alluvial plains grassland. | 1.21 | Year 1 - 2023/2024 |
| MOORABOOL SHIRE | GR-MID-DAY-0443 | Spargo Creek - Camp Rd Strategic | Slashing / Mowing | To provide bushfire protection by reducing overall fuel hazard and bushfire hazard in the landscape. | 8.61 | Year 1 - 2023/2024 |
| MOORABOOL SHIRE | GR-MID-DAY-0462 | Spargo Creek - Spargo-Blakeville Rd Strategic | Slashing / Mowing | To provide bushfire protection by reducing overall fuel hazard and bushfire hazard in the landscape. | 4.27 | Year 1 - 2023/2024 |
| MOORABOOL SHIRE | GR-MID-DAY-0446 | Trentham - Firth Rd Strategic | Slashing / Mowing | To develop fuel reduced areas of sufficient width and continuity to reduce the speed and intensity of bushfires. | 24.36 | Year 1 - 2023/2024 |
| MOORABOOL SHIRE | GR-MID-BAL-0511 | Warrenheip - Mt Warrenheip - SLA | Slashing / Mowing | To provide bushfire protection by reducing overall fuel hazard and bushfire hazard in the landscape. | 8.59 | Year 1 - 2023/2024 |
| PYRENEES SHIRE | GR-MID-BEA-0121 | Beaufort - Beaufort Common - SLA | Slashing / Mowing | To provide bushfire protection by reducing overall fuel hazard and bushfire hazard in the landscape. | 14.51 | Year 1 - 2023/2024 |
| PYRENEES SHIRE | GR-MID-BEA-0157 | Beaufort - Depot Unused Parcel | Slashing / Mowing | To provide bushfire protection by reducing overall fuel hazard and bushfire hazard in the landscape. | 20.64 | Year 1 - 2023/2024 |
| PYRENEES SHIRE | GR-MID-BEA-0123 | Beaufort - Glenisters La - SLA | Slashing / Mowing | To develop fuel reduced areas of sufficient width and continuity to reduce the speed and intensity of bushfires. | 0.63 | Year 1 - 2023/2024 |
| PYRENEES SHIRE | GR-MID-BEA-0153 | Beaufort - Works Depot | Slashing / Mowing | To develop fuel reduced areas of sufficient width and continuity to reduce the speed and intensity of bushfires. | 5.37 | Year 1 - 2023/2024 |
| PYRENEES SHIRE | GR-MID-BEA-0126 | Chute - Airstrip - SLA | Slashing / Mowing | To provide the highest level of localised protection to human life, property and community assets identified as highly valued including township of Chute. | 4.61 | Year 1 - 2023/2024 |
| PYRENEES SHIRE | GR-MID-BEA-0134 | Trawalla - Mount Emu Crk - SLA | Slashing / Mowing | To provide the highest level of localised protection to human life, property and community assets identified as highly valued including Trawalla and surrounding townships. | 1.69 | Year 1 - 2023/2024 |
| PYRENEES SHIRE | GR-MID-BEA-0135 | Trawalla - Trawalla - SLA | Slashing / Mowing | To provide bushfire protection by reducing overall fuel hazard and bushfire hazard in the landscape. | 1.09 | Year 1 - 2023/2024 |
| PYRENEES SHIRE | GR-MID-BEA-0136 | Trawalla - Trawalla Overpass - SLA | Slashing / Mowing | To provide bushfire protection by reducing overall fuel hazard and bushfire hazard in the landscape. | 0.97 | Year 1 - 2023/2024 |
| PYRENEES SHIRE | GR-MID-BEA-0137 | Waterloo - Victoria Mine - SLA | Slashing / Mowing | To provide bushfire protection by reducing overall fuel hazard and bushfire hazard in the landscape. | 3.04 | Year 1 - 2023/2024 |
| PYRENEES SHIRE | GR-MID-BEA-0138 | Waterloo - Waterloo - SLA | Slashing / Mowing | To develop fuel reduced areas of sufficient width and continuity to reduce the speed and intensity of bushfires. | 0.74 | Year 1 - 2023/2024 |
| BALLARAT CITY | GR-MID-BAL-0573 | Creswick - Tambo Rd SPR | Spraying | To develop fuel reduced areas of sufficient width and continuity to reduce the speed and intensity of bushfires. | 63.29 | Year 2 - 2024/2025 |
| GOLDEN PLAINS SHIRE | GR-MID-BAL-0371 | Linton - Springdale Creek | Spraying | To develop fuel reduced areas of sufficient width and continuity to reduce the speed and intensity of bushfires. | 2.00 | Year 2 - 2024/2025 |
| GOLDEN PLAINS SHIRE | GR-MID-BAL-0569 | Scarsdale - Tilligs Rd | Spraying | To provide the highest level of localised protection to human life, property and community assets identified as highly valued including Scarsdale and surrounding townships. | 105.22 | Year 2 - 2024/2025 |
| GOLDEN PLAINS SHIRE | GR-MID-BAL-0575 | Smythesdale - Surface Hill | Spraying | To build on protection works in adjacent asset protection zone. | 20.70 | Year 2 - 2024/2025 |
| HEPBURN SHIRE | GR-MID-DAY-0453 | Coomoora - Osborne Rd | Spraying | To modify the vegetation abundance across the planned area to assist the control of woody weeds. | 5.40 | Year 2 - 2024/2025 |
| HEPBURN SHIRE | GR-MID-DAY-0237 | Hepburn Springs - Second St | Spraying | To provide the highest level of localised protection to human life, property and community assets identified as highly valued including Hepburn and surrounding townships. | 0.88 | Year 2 - 2024/2025 |

## SCHEDULE 4: WIMMERA DISTRICT – NON-BURN FUEL TREATMENTS

|  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- |
| **Local Government Area** | **Treatment Number** | **Treatment Name** | **Treatment Type** | **Land Management Objective** | **Treatment Size (Ha)** | **Year** |
| ARARAT RURAL CITY | GR-WIM-CAV-0132 | Ararat - East | Slashing / Mowing | To provide bushfire protection by reducing overall fuel hazard and bushfire hazard in the landscape. | 12.69 | Year 1 - 2023/2024 |
| ARARAT RURAL CITY | GR-WIM-HGP-0118 | Ararat - Mckays Circuit | Mulching | To provide bushfire protection by reducing overall fuel hazard and bushfire hazard in the landscape. | 13.76 | Year 1 - 2023/2024 |
| ARARAT RURAL CITY | GR-WIM-CAV-0131 | Ararat - North | Slashing / Mowing | To provide the highest level of localised protection to human life, property and community assets identified as highly valued including Ararat township. | 14.83 | Year 1 - 2023/2024 |
| ARARAT RURAL CITY | GR-WIM-CAV-0134 | Ararat - South | Slashing / Mowing | To provide the highest level of localised protection to human life, property and community assets identified as highly valued including Ararat township. | 4.87 | Year 1 - 2023/2024 |
| ARARAT RURAL CITY | GR-WIM-CAV-0133 | Ararat - West | Slashing / Mowing | To provide the highest level of localised protection to human life, property and community assets identified as highly valued including Ararat township. | 10.80 | Year 1 - 2023/2024 |
| ARARAT RURAL CITY | GR-WIM-HGP-0117 | Ararat - Western Hwy | Mulching | To provide the highest level of localised protection to human life, property and community assets identified as highly valued including Ararat. | 3.62 | Year 1 - 2023/2024 |
| ARARAT RURAL CITY | GR-WIM-HGP-0114 | Ararat Rp - Crebbins La | Mulching | To develop fuel reduced areas of sufficient width and continuity to reduce the speed and intensity of bushfires. | 10.61 | Year 1 - 2023/2024 |
| ARARAT RURAL CITY | GR-WIM-CAV-0110 | Dunkeld | Slashing / Mowing | To provide bushfire protection by reducing overall fuel hazard and bushfire hazard in the landscape. | 107.05 | Year 1 - 2023/2024 |
| ARARAT RURAL CITY | GR-WIM-CAV-0135 | Moyston | Slashing / Mowing | To provide the highest level of localised protection to human life, property and community assets identified as highly valued including Moyston township. | 9.19 | Year 1 - 2023/2024 |
| ARARAT RURAL CITY | GR-WIM-HGP-0106 | Moyston - Moyston Common | Spraying | To provide the highest level of localised protection to human life, property and community assets identified as highly valued including Moyston township. | 10.26 | Year 1 - 2023/2024 |
| ARARAT RURAL CITY | GR-WIM-HGP-0099 | Mt. William | Slashing / Mowing | To provide bushfire protection by reducing overall fuel hazard and bushfire hazard in the landscape. | 157.93 | Year 1 - 2023/2024 |
| ARARAT RURAL CITY | GR-WIM-CAV-0138 | Wickliffe | Slashing / Mowing | To provide bushfire protection by reducing overall fuel hazard and bushfire hazard in the landscape. | 9.22 | Year 1 - 2023/2024 |
| ARARAT RURAL CITY | GR-WIM-CAV-0136 | Willaura | Slashing / Mowing | To provide bushfire protection by reducing overall fuel hazard and bushfire hazard in the landscape. | 49.76 | Year 1 - 2023/2024 |
| HINDMARSH SHIRE | GR-WIM-HSM-0349 | Dimboola | Slashing / Mowing | To provide the highest level of localised protection to human life, property and community assets identified as highly valued including Dimboola township. | 34.95 | Year 1 - 2023/2024 |
| HINDMARSH SHIRE | GR-WIM-HSM-0284 | Gerang Gerung | Slashing / Mowing | To provide bushfire protection by reducing overall fuel hazard and bushfire hazard in the landscape. | 5.88 | Year 1 - 2023/2024 |
| HINDMARSH SHIRE | GR-WIM-HSM-0324 | Little Desert NP East Block | Slashing / Mowing | To provide bushfire protection by reducing overall fuel hazard and bushfire hazard in the landscape. | 337.58 | Year 1 - 2023/2024 |
| HINDMARSH SHIRE | GR-WIM-HSM-0289 | Salisbury BR | Slashing / Mowing | To provide the highest level of localised protection to human life, property and community assets identified as highly valued including Salisbury. | 2.42 | Year 1 - 2023/2024 |
| HORSHAM RURAL CITY | GR-WIM-CAV-0115 | Black Range SP/SF | Slashing / Mowing | To provide bushfire protection by reducing overall fuel hazard and bushfire hazard in the landscape. | 120.42 | Year 1 - 2023/2024 |
| HORSHAM RURAL CITY | GR-WIM-HSM-0317 | Brooksbys SF | Slashing / Mowing | To provide bushfire protection by reducing overall fuel hazard and bushfire hazard in the landscape. | 23.07 | Year 1 - 2023/2024 |
| HORSHAM RURAL CITY | GR-WIM-HSM-0357 | Clear Lake | Slashing / Mowing | To provide bushfire protection by reducing overall fuel hazard and bushfire hazard in the landscape. | 4.96 | Year 1 - 2023/2024 |
| HORSHAM RURAL CITY | GR-WIM-HSM-0312 | Coutts SP (Mt. Arapiles-Tooan) | Slashing / Mowing | To provide bushfire protection by reducing overall fuel hazard and bushfire hazard in the landscape. | 19.46 | Year 1 - 2023/2024 |
| HORSHAM RURAL CITY | GR-WIM-HSM-0313 | Cox Br | Slashing / Mowing | To provide bushfire protection by reducing overall fuel hazard and bushfire hazard in the landscape. | 4.95 | Year 1 - 2023/2024 |
| HORSHAM RURAL CITY | GR-WIM-HSM-0325 | Jilpanger - NCR | Slashing / Mowing | To provide bushfire protection by reducing overall fuel hazard and bushfire hazard in the landscape. | 156.62 | Year 1 - 2023/2024 |
| HORSHAM RURAL CITY | GR-WIM-HSM-0319 | Red Hill SF | Slashing / Mowing | To provide bushfire protection by reducing overall fuel hazard and bushfire hazard in the landscape. | 5.65 | Year 1 - 2023/2024 |
| HORSHAM RURAL CITY | GR-WIM-HSM-0320 | Robinsons SF | Slashing / Mowing | To provide bushfire protection by reducing overall fuel hazard and bushfire hazard in the landscape. | 5.31 | Year 1 - 2023/2024 |
| HORSHAM RURAL CITY | GR-WIM-HSM-0322 | Wail SF | Slashing / Mowing | To provide bushfire protection by reducing overall fuel hazard and bushfire hazard in the landscape. | 34.22 | Year 1 - 2023/2024 |
| HORSHAM RURAL CITY | GR-WIM-HSM-0323 | West Wail FFR | Slashing / Mowing | To provide bushfire protection by reducing overall fuel hazard and bushfire hazard in the landscape. | 20.75 | Year 1 - 2023/2024 |
| HORSHAM RURAL CITY | GR-WIM-HSM-0296 | Wimmera River Riverside | Slashing / Mowing | To provide bushfire protection by reducing overall fuel hazard and bushfire hazard in the landscape. | 18.72 | Year 1 - 2023/2024 |
| HORSHAM RURAL CITY | GR-WIM-HSM-0318 | Youngs SF | Slashing / Mowing | To provide bushfire protection by reducing overall fuel hazard and bushfire hazard in the landscape. | 43.77 | Year 1 - 2023/2024 |
| NORTHERN GRAMPIANS SHIRE | GR-WIM-HGP-0124 | Asses Ears | Slashing / Mowing | To provide bushfire protection by reducing overall fuel hazard and bushfire hazard in the landscape. | 130.00 | Year 1 - 2023/2024 |
| NORTHERN GRAMPIANS SHIRE | GR-WIM-HSM-0333 | Grampians NP - Laharum Boundary | Mulching | To provide bushfire protection by reducing overall fuel hazard and bushfire hazard in the landscape. | 13.94 | Year 1 - 2023/2024 |
| NORTHERN GRAMPIANS SHIRE | GR-WIM-HSM-0364 | Great Western | Slashing / Mowing | To provide bushfire protection by reducing overall fuel hazard and bushfire hazard in the landscape. | 1.31 | Year 1 - 2023/2024 |
| NORTHERN GRAMPIANS SHIRE | GR-WIM-HGP-0123 | Halls Gap | Slashing / Mowing | To develop fuel reduced areas of sufficient width and continuity to reduce the speed and intensity of bushfires. | 26.14 | Year 1 - 2023/2024 |
| NORTHERN GRAMPIANS SHIRE | GR-WIM-HSM-0346 | Marnoo West - Marnoo Township | Slashing / Mowing | To provide the highest level of localised protection to human life, property and community assets identified as highly valued including Marnoo Township/Primary School. | 1.48 | Year 1 - 2023/2024 |
| NORTHERN GRAMPIANS SHIRE | GR-WIM-HGP-0101 | Mt. Difficult | Slashing / Mowing | To develop fuel reduced areas of sufficient width and continuity to reduce the speed and intensity of bushfires. | 127.10 | Year 1 - 2023/2024 |
| NORTHERN GRAMPIANS SHIRE | GR-WIM-HGP-0100 | Mt. Staplyton | Slashing / Mowing | To provide bushfire protection by reducing overall fuel hazard and bushfire hazard in the landscape. | 106.63 | Year 1 - 2023/2024 |
| NORTHERN GRAMPIANS SHIRE | GR-WIM-HGP-0120 | Stawell - Barbara St | Mulching | To develop fuel reduced areas of sufficient width and continuity to reduce the speed and intensity of bushfires. | 8.63 | Year 1 - 2023/2024 |
| NORTHERN GRAMPIANS SHIRE | GR-WIM-HGP-0121 | Stawell - White St | Mulching | To develop fuel reduced areas of sufficient width and continuity to reduce the speed and intensity of bushfires. | 9.91 | Year 1 - 2023/2024 |
| NORTHERN GRAMPIANS SHIRE | GR-WIM-HGP-0119 | Stawell - Wildcat Hill BR | Mulching | To provide bushfire protection by reducing overall fuel hazard and bushfire hazard in the landscape. | 8.39 | Year 1 - 2023/2024 |
| NORTHERN GRAMPIANS SHIRE | GR-WIM-HSM-0337 | Stawell East | Slashing / Mowing | To build on protection works in adjacent asset protection zone. | 14.86 | Year 1 - 2023/2024 |
| NORTHERN GRAMPIANS SHIRE | GR-WIM-HSM-0356 | Stawell South | Slashing / Mowing | To build on protection works in adjacent asset protection zone. | 15.32 | Year 1 - 2023/2024 |
| NORTHERN GRAMPIANS SHIRE | GR-WIM-HSM-0352 | Stawell West | Slashing / Mowing | To provide the highest level of localised protection to human life, property and community assets identified as highly valued including Stawell township. | 3.70 | Year 1 - 2023/2024 |
| NORTHERN GRAMPIANS SHIRE | GR-WIM-CAV-0128 | Vic Valley | Slashing / Mowing | To provide bushfire protection by reducing overall fuel hazard and bushfire hazard in the landscape. | 136.04 | Year 1 - 2023/2024 |
| NORTHERN GRAMPIANS SHIRE | GR-WIM-HGP-0061 | Vic Valley | Slashing / Mowing | To provide bushfire protection by reducing overall fuel hazard and bushfire hazard in the landscape. | 136.04 | Year 1 - 2023/2024 |
| SOUTHERN GRAMPIANS SHIRE | GR-WIM-CAV-0116 | Beear SF | Slashing / Mowing | To provide bushfire protection by reducing overall fuel hazard and bushfire hazard in the landscape. | 15.95 | Year 1 - 2023/2024 |
| SOUTHERN GRAMPIANS SHIRE | GR-WIM-CAV-0107 | Bryan Swamp | Slashing / Mowing | To provide bushfire protection by reducing overall fuel hazard and bushfire hazard in the landscape. | 11.47 | Year 1 - 2023/2024 |
| SOUTHERN GRAMPIANS SHIRE | GR-WIM-CAV-0117 | Cherrypool SF | Slashing / Mowing | To provide bushfire protection by reducing overall fuel hazard and bushfire hazard in the landscape. | 38.87 | Year 1 - 2023/2024 |
| SOUTHERN GRAMPIANS SHIRE | GR-WIM-CAV-0118 | Claude Austin SF | Slashing / Mowing | To provide bushfire protection by reducing overall fuel hazard and bushfire hazard in the landscape. | 17.39 | Year 1 - 2023/2024 |
| SOUTHERN GRAMPIANS SHIRE | GR-WIM-CAV-0119 | Fergusons SF | Slashing / Mowing | To provide bushfire protection by reducing overall fuel hazard and bushfire hazard in the landscape. | 33.49 | Year 1 - 2023/2024 |
| SOUTHERN GRAMPIANS SHIRE | GR-WIM-CAV-0106 | Glenelg River Fulham SSR | Slashing / Mowing | To provide bushfire protection by reducing overall fuel hazard and bushfire hazard in the landscape. | 6.50 | Year 1 - 2023/2024 |
| SOUTHERN GRAMPIANS SHIRE | GR-WIM-CAV-0120 | Glenisla SF | Slashing / Mowing | To provide bushfire protection by reducing overall fuel hazard and bushfire hazard in the landscape. | 11.93 | Year 1 - 2023/2024 |
| SOUTHERN GRAMPIANS SHIRE | GR-WIM-CAV-0122 | Mt. Bepcha SF | Slashing / Mowing | To provide bushfire protection by reducing overall fuel hazard and bushfire hazard in the landscape. | 19.15 | Year 1 - 2023/2024 |
| SOUTHERN GRAMPIANS SHIRE | GR-WIM-CAV-0123 | Mt. Dundas SR | Slashing / Mowing | To provide bushfire protection by reducing overall fuel hazard and bushfire hazard in the landscape. | 20.68 | Year 1 - 2023/2024 |
| SOUTHERN GRAMPIANS SHIRE | GR-WIM-CAV-0124 | Rocklands SF | Slashing / Mowing | To provide bushfire protection by reducing overall fuel hazard and bushfire hazard in the landscape. | 39.99 | Year 1 - 2023/2024 |
| SOUTHERN GRAMPIANS SHIRE | GR-WIM-CAV-0081 | Rocklands SF - Cherrypool Rd | Mulching | To provide bushfire protection by reducing overall fuel hazard and bushfire hazard in the landscape. | 37.18 | Year 1 - 2023/2024 |
| SOUTHERN GRAMPIANS SHIRE | GR-WIM-CAV-0109 | Vic Range | Slashing / Mowing | To provide bushfire protection by reducing overall fuel hazard and bushfire hazard in the landscape. | 181.48 | Year 1 - 2023/2024 |
| SOUTHERN GRAMPIANS SHIRE | GR-WIM-CAV-0139 | Vic Range South | Slashing / Mowing | To provide bushfire protection by reducing overall fuel hazard and bushfire hazard in the landscape. | 93.02 | Year 1 - 2023/2024 |
| SOUTHERN GRAMPIANS SHIRE | GR-WIM-CAV-0137 | Woohlpooer SF | Slashing / Mowing | To provide bushfire protection by reducing overall fuel hazard and bushfire hazard in the landscape. | 40.89 | Year 1 - 2023/2024 |
| WEST WIMMERA SHIRE | GR-WIM-EDE-0205 | Afron Hill BR (Kadnook) | Slashing / Mowing | To provide bushfire protection by reducing overall fuel hazard and bushfire hazard in the landscape. | 4.45 | Year 1 - 2023/2024 |
| WEST WIMMERA SHIRE | GR-WIM-HSM-0310 | Ampts SP (Mt. Arapiles-Tooan) | Slashing / Mowing | To provide bushfire protection by reducing overall fuel hazard and bushfire hazard in the landscape. | 16.45 | Year 1 - 2023/2024 |
| WEST WIMMERA SHIRE | GR-WIM-EDE-0308 | Apsley - Apsley Township | Slashing / Mowing | To provide the highest level of localised protection to human life, property and community assets identified as highly valued including palsy township. | 29.60 | Year 1 - 2023/2024 |
| WEST WIMMERA SHIRE | GR-WIM-HSM-0311 | Black Waterhole EA (Jilpanger) | Slashing / Mowing | To provide bushfire protection by reducing overall fuel hazard and bushfire hazard in the landscape. | 6.30 | Year 1 - 2023/2024 |
| WEST WIMMERA SHIRE | GR-WIM-EDE-0207 | Bogolara SF | Slashing / Mowing | To provide bushfire protection by reducing overall fuel hazard and bushfire hazard in the landscape. | 25.24 | Year 1 - 2023/2024 |
| WEST WIMMERA SHIRE | GR-WIM-EDE-0271 | Bringalbert SF | Slashing / Mowing | To provide bushfire protection by reducing overall fuel hazard and bushfire hazard in the landscape. | 17.95 | Year 1 - 2023/2024 |
| WEST WIMMERA SHIRE | GR-WIM-EDE-0291 | Connewirrecoo BR | Slashing / Mowing | To provide bushfire protection by reducing overall fuel hazard and bushfire hazard in the landscape. | 4.31 | Year 1 - 2023/2024 |
| WEST WIMMERA SHIRE | GR-WIM-EDE-0215 | Durong SF | Slashing / Mowing | To provide bushfire protection by reducing overall fuel hazard and bushfire hazard in the landscape. | 23.85 | Year 1 - 2023/2024 |
| WEST WIMMERA SHIRE | GR-WIM-EDE-0217 | Griggs BR (Connewirrecoo) | Slashing / Mowing | To provide bushfire protection by reducing overall fuel hazard and bushfire hazard in the landscape. | 7.03 | Year 1 - 2023/2024 |
| WEST WIMMERA SHIRE | GR-WIM-EDE-0306 | Kealys SF | Slashing / Mowing | To provide bushfire protection by reducing overall fuel hazard and bushfire hazard in the landscape. | 12.03 | Year 1 - 2023/2024 |
| WEST WIMMERA SHIRE | GR-WIM-EDE-0305 | Mageppa BR (Meereek) | Slashing / Mowing | To provide bushfire protection by reducing overall fuel hazard and bushfire hazard in the landscape. | 7.28 | Year 1 - 2023/2024 |
| WEST WIMMERA SHIRE | GR-WIM-EDE-0273 | Meereek SF | Slashing / Mowing | To provide bushfire protection by reducing overall fuel hazard and bushfire hazard in the landscape. | 74.57 | Year 1 - 2023/2024 |
| WEST WIMMERA SHIRE | GR-WIM-EDE-0224 | Morea BR | Slashing / Mowing | To provide bushfire protection by reducing overall fuel hazard and bushfire hazard in the landscape. | 3.54 | Year 1 - 2023/2024 |
| WEST WIMMERA SHIRE | GR-WIM-HSM-0336 | Nurcong NCR | Slashing / Mowing | To provide bushfire protection by reducing overall fuel hazard and bushfire hazard in the landscape. | 17.03 | Year 1 - 2023/2024 |
| WEST WIMMERA SHIRE | GR-WIM-HSM-0315 | Packers NCR | Slashing / Mowing | To provide bushfire protection by reducing overall fuel hazard and bushfire hazard in the landscape. | 11.81 | Year 1 - 2023/2024 |
| WEST WIMMERA SHIRE | GR-WIM-HSM-0321 | Shrives SF | Slashing / Mowing | To provide bushfire protection by reducing overall fuel hazard and bushfire hazard in the landscape. | 7.50 | Year 1 - 2023/2024 |
| WEST WIMMERA SHIRE | GR-WIM-HSM-0316 | Stoneys NCR | Slashing / Mowing | To provide bushfire protection by reducing overall fuel hazard and bushfire hazard in the landscape. | 9.66 | Year 1 - 2023/2024 |
| WEST WIMMERA SHIRE | GR-WIM-EDE-0232 | Tallageria NCR | Slashing / Mowing | To provide bushfire protection by reducing overall fuel hazard and bushfire hazard in the landscape. | 126.14 | Year 1 - 2023/2024 |
| YARRIAMBIACK SHIRE | GR-WIM-HSM-0347 | Brim | Slashing / Mowing | To provide bushfire protection by reducing overall fuel hazard and bushfire hazard in the landscape. | 11.37 | Year 1 - 2023/2024 |
| YARRIAMBIACK SHIRE | GR-WIM-HSM-0301 | Murtoa | Slashing / Mowing | To provide the highest level of localised protection to human life, property and community assets identified as highly valued including Murtoa township. | 0.26 | Year 1 - 2023/2024 |
| HORSHAM RURAL CITY | GR-WIM-HSM-0277 | Daahl BR | Slashing / Mowing | To provide bushfire protection by reducing overall fuel hazard and bushfire hazard in the landscape. | 4.26 | Year 2 - 2024/2025 |
| HORSHAM RURAL CITY | GR-WIM-HSM-0266 | Green Hill Swamp | Slashing / Mowing | To provide bushfire protection by reducing overall fuel hazard and bushfire hazard in the landscape. | 2.84 | Year 2 - 2024/2025 |
| HORSHAM RURAL CITY | GR-WIM-HSM-0269 | Heards Swamp | Slashing / Mowing | To provide bushfire protection by reducing overall fuel hazard and bushfire hazard in the landscape. | 3.82 | Year 2 - 2024/2025 |
| HORSHAM RURAL CITY | GR-WIM-HSM-0292 | Mclures Swamp | Slashing / Mowing | To provide bushfire protection by reducing overall fuel hazard and bushfire hazard in the landscape. | 2.24 | Year 2 - 2024/2025 |
| HORSHAM RURAL CITY | GR-WIM-HSM-0372 | Olivers Lake | Slashing / Mowing | To provide bushfire protection by reducing overall fuel hazard and bushfire hazard in the landscape. | 6.53 | Year 2 - 2024/2025 |
| HORSHAM RURAL CITY | GR-WIM-HSM-0273 | St. Marys Lake | Slashing / Mowing | To provide bushfire protection by reducing overall fuel hazard and bushfire hazard in the landscape. | 2.99 | Year 2 - 2024/2025 |
| WEST WIMMERA SHIRE | GR-WIM-HSM-0375 | Arthurs Yarrock BR | Slashing / Mowing | To provide bushfire protection by reducing overall fuel hazard and bushfire hazard in the landscape. | 1.84 | Year 2 - 2024/2025 |
| WEST WIMMERA SHIRE | GR-WIM-HSM-0374 | Bitter - Mcglashins | Slashing / Mowing | To provide bushfire protection by reducing overall fuel hazard and bushfire hazard in the landscape. | 4.21 | Year 2 - 2024/2025 |
| WEST WIMMERA SHIRE | GR-WIM-EDE-0300 | Burns SF | Slashing / Mowing | To provide bushfire protection by reducing overall fuel hazard and bushfire hazard in the landscape. | 19.73 | Year 2 - 2024/2025 |
| WEST WIMMERA SHIRE | GR-WIM-HSM-0370 | Center Lake WR - Boundary Swamp BR | Slashing / Mowing | To provide bushfire protection by reducing overall fuel hazard and bushfire hazard in the landscape. | 8.35 | Year 2 - 2024/2025 |
| WEST WIMMERA SHIRE | GR-WIM-EDE-0275 | Clarkes SF (Booroopki Scrub) | Slashing / Mowing | To provide bushfire protection by reducing overall fuel hazard and bushfire hazard in the landscape. | 3.96 | Year 2 - 2024/2025 |
| WEST WIMMERA SHIRE | GR-WIM-EDE-0213 | Connewirricoo SF | Slashing / Mowing | To provide bushfire protection by reducing overall fuel hazard and bushfire hazard in the landscape. | 29.81 | Year 2 - 2024/2025 |
| WEST WIMMERA SHIRE | GR-WIM-EDE-0301 | Connewirricoo SF | Slashing / Mowing | To provide bushfire protection by reducing overall fuel hazard and bushfire hazard in the landscape. | 29.81 | Year 2 - 2024/2025 |
| WEST WIMMERA SHIRE | GR-WIM-HSM-0376 | Copper Colour WR | Slashing / Mowing | To provide bushfire protection by reducing overall fuel hazard and bushfire hazard in the landscape. | 4.93 | Year 2 - 2024/2025 |
| WEST WIMMERA SHIRE | GR-WIM-EDE-0302 | Edgars SF | Slashing / Mowing | To provide bushfire protection by reducing overall fuel hazard and bushfire hazard in the landscape. | 11.07 | Year 2 - 2024/2025 |
| WEST WIMMERA SHIRE | GR-WIM-EDE-0220 | Jones SF | Slashing / Mowing | To provide bushfire protection by reducing overall fuel hazard and bushfire hazard in the landscape. | 7.13 | Year 2 - 2024/2025 |
| WEST WIMMERA SHIRE | GR-WIM-EDE-0282 | Kadnook SF | Slashing / Mowing | To provide bushfire protection by reducing overall fuel hazard and bushfire hazard in the landscape. | 34.47 | Year 2 - 2024/2025 |
| WEST WIMMERA SHIRE | GR-WIM-EDE-0278 | Morea SF | Slashing / Mowing | To provide bushfire protection by reducing overall fuel hazard and bushfire hazard in the landscape. | 74.64 | Year 2 - 2024/2025 |
| WEST WIMMERA SHIRE | GR-WIM-EDE-0279 | Murrays SF | Slashing / Mowing | To provide bushfire protection by reducing overall fuel hazard and bushfire hazard in the landscape. | 24.53 | Year 2 - 2024/2025 |
| WEST WIMMERA SHIRE | GR-WIM-HSM-0371 | North Lake WR | Slashing / Mowing | To provide bushfire protection by reducing overall fuel hazard and bushfire hazard in the landscape. | 4.03 | Year 2 - 2024/2025 |
| WEST WIMMERA SHIRE | GR-WIM-HSM-0366 | Peechamber Swamp | Slashing / Mowing | To provide bushfire protection by reducing overall fuel hazard and bushfire hazard in the landscape. | 5.58 | Year 2 - 2024/2025 |
| WEST WIMMERA SHIRE | GR-WIM-EDE-0280 | Sims Lane BR | Slashing / Mowing | To provide bushfire protection by reducing overall fuel hazard and bushfire hazard in the landscape. | 5.15 | Year 2 - 2024/2025 |
| WEST WIMMERA SHIRE | GR-WIM-HSM-0369 | Ti Tree NCR | Slashing / Mowing | To provide bushfire protection by reducing overall fuel hazard and bushfire hazard in the landscape. | 1.30 | Year 2 - 2024/2025 |
| WEST WIMMERA SHIRE | GR-WIM-EDE-0277 | Ullswater SF | Slashing / Mowing | To provide bushfire protection by reducing overall fuel hazard and bushfire hazard in the landscape. | 2.85 | Year 2 - 2024/2025 |
| WEST WIMMERA SHIRE | GR-WIM-HSM-0293 | White Lake WR | Slashing / Mowing | To provide bushfire protection by reducing overall fuel hazard and bushfire hazard in the landscape. | 5.25 | Year 2 - 2024/2025 |
| WEST WIMMERA SHIRE | GR-WIM-EDE-0276 | Yallakar SF | Slashing / Mowing | To provide bushfire protection by reducing overall fuel hazard and bushfire hazard in the landscape. | 83.47 | Year 2 - 2024/2025 |
| WEST WIMMERA SHIRE | GR-WIM-EDE-0288 | Arnolds SF | Slashing / Mowing | To provide bushfire protection by reducing overall fuel hazard and bushfire hazard in the landscape. | 12.09 | Year 3 - 2025/2026 |
| WEST WIMMERA SHIRE | GR-WIM-EDE-0303 | Bulls SF | Slashing / Mowing | To provide bushfire protection by reducing overall fuel hazard and bushfire hazard in the landscape. | 14.57 | Year 3 - 2025/2026 |
| WEST WIMMERA SHIRE | GR-WIM-EDE-0289 | Caldows SF | Slashing / Mowing | To provide bushfire protection by reducing overall fuel hazard and bushfire hazard in the landscape. | 10.70 | Year 3 - 2025/2026 |
| WEST WIMMERA SHIRE | GR-WIM-EDE-0211 | Carters BR | Slashing / Mowing | To provide bushfire protection by reducing overall fuel hazard and bushfire hazard in the landscape. | 6.62 | Year 3 - 2025/2026 |
| WEST WIMMERA SHIRE | GR-WIM-EDE-0214 | Connewirrecoo BR | Slashing / Mowing | To provide bushfire protection by reducing overall fuel hazard and bushfire hazard in the landscape. | 4.31 | Year 3 - 2025/2026 |
| WEST WIMMERA SHIRE | GR-WIM-EDE-0304 | Goroke SF | Slashing / Mowing | To provide bushfire protection by reducing overall fuel hazard and bushfire hazard in the landscape. | 30.64 | Year 3 - 2025/2026 |
| WEST WIMMERA SHIRE | GR-WIM-EDE-0290 | Griggs BR (Connewirrecoo) | Slashing / Mowing | To provide bushfire protection by reducing overall fuel hazard and bushfire hazard in the landscape. | 7.03 | Year 3 - 2025/2026 |
| WEST WIMMERA SHIRE | GR-WIM-EDE-0244 | Harrow SF | Slashing / Mowing | To develop a fuel reduced area to the east of harrow gold course / rec reserve. | 10.11 | Year 3 - 2025/2026 |
| WEST WIMMERA SHIRE | GR-WIM-EDE-0285 | Hauslers SF | Slashing / Mowing | To provide bushfire protection by reducing overall fuel hazard and bushfire hazard in the landscape. | 12.32 | Year 3 - 2025/2026 |
| WEST WIMMERA SHIRE | GR-WIM-EDE-0283 | Kalingur SF | Slashing / Mowing | To provide bushfire protection by reducing overall fuel hazard and bushfire hazard in the landscape. | 93.71 | Year 3 - 2025/2026 |
| WEST WIMMERA SHIRE | GR-WIM-EDE-0284 | Konepra SF | Slashing / Mowing | To provide bushfire protection by reducing overall fuel hazard and bushfire hazard in the landscape. | 46.70 | Year 3 - 2025/2026 |
| WEST WIMMERA SHIRE | GR-WIM-EDE-0297 | Pahls SF | Slashing / Mowing | To provide bushfire protection by reducing overall fuel hazard and bushfire hazard in the landscape. | 13.32 | Year 3 - 2025/2026 |
| WEST WIMMERA SHIRE | GR-WIM-EDE-0294 | Poyntons SF | Slashing / Mowing | To provide bushfire protection by reducing overall fuel hazard and bushfire hazard in the landscape. | 7.77 | Year 3 - 2025/2026 |
| WEST WIMMERA SHIRE | GR-WIM-EDE-0296 | Richardsons SF | Slashing / Mowing | To provide bushfire protection by reducing overall fuel hazard and bushfire hazard in the landscape. | 9.02 | Year 3 - 2025/2026 |
| WEST WIMMERA SHIRE | GR-WIM-EDE-0230 | Silver Lake SF | Slashing / Mowing | To provide bushfire protection by reducing overall fuel hazard and bushfire hazard in the landscape. | 3.87 | Year 3 - 2025/2026 |
| WEST WIMMERA SHIRE | GR-WIM-EDE-0298 | Waits SF | Slashing / Mowing | To provide bushfire protection by reducing overall fuel hazard and bushfire hazard in the landscape. | 20.74 | Year 3 - 2025/2026 |

# Appendix (2): CFA Schedules of Activities

1. These schedules contain the details of CFA-led planned burning activities. Please note that the planned burn year and season identified for each planned burn is indicative only and may be changed due to weather conditions and operational requirements.
2. The following abbreviations may be used: ‘\*’ asterisk on burn name denotes a cross-tenure burn; COM - Committee of Management; PP – Private Property; FRB – Fuel Reduction Burn; ECO - Ecological burn; TO – Traditional Owner.

## SCHEDULE 5: DISTRICT 15 – PLANNED BURNING

|  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- |
| **Local Government Area** | **Burn Number** | **Burn Name** | **Burn Type** | **Land Management Objective** | **Planned Burn Size (ha)** | **Year** |
| BALLARAT CITY | D15-19-065 | Ascot - Cattle Station Hill Rd | FRB | To develop fuel reduced areas of sufficient width and continuity to reduce the speed and intensity of bushfires. | 4.55 | Year 1 - 2023/2024 |
| BALLARAT CITY | D15-19-059 | Ballarat - Victoria Park | FRB | To provide the highest level of localised protection to human life, property and community assets identified as highly valued including surrounding residential properties. | 22.2 | Year 1 - 2023/2024 |
| BALLARAT CITY | D15-22-024 | Ballarat East - Turpie Street | ECO | To provide the highest level of localised protection to human life, property and community assets identified as highly valued including nearby residences. | 1.86 | Year 1 - 2023/2024 |
| GOLDEN PLAINS SHIRE | D15-22-015 | Cape Clear - Cape Clear Township Breaks | FRB | To develop fuel reduced areas of sufficient width and continuity to reduce the speed and intensity of bushfires. | 31.58 | Year 1 - 2023/2024 |
| GOLDEN PLAINS SHIRE | D15-20-019 | Cape Clear - Pitfield-Cressy Rd | FRB | To develop fuel reduced areas of sufficient width and continuity to reduce the speed and intensity of bushfires. | 10.51 | Year 1 - 2023/2024 |
| GOLDEN PLAINS SHIRE | D15-19-011 | Cape Clear - Rokewood Skipton Rd | FRB | To develop fuel reduced areas of sufficient width and continuity to reduce the speed and intensity of bushfires. | 15.58 | Year 1 - 2023/2024 |
| GOLDEN PLAINS SHIRE | D15-22-016 | Mannibadar - Rokewood-Skipton Road | FRB | To develop fuel reduced areas of sufficient width and continuity to reduce the speed and intensity of bushfires. | 59.69 | Year 1 - 2023/2024 |
| GOLDEN PLAINS SHIRE | D15-19-022 | Rokewood Junction - Pitfield-Cressy Rd | FRB | To develop fuel reduced areas of sufficient width and continuity to reduce the speed and intensity of bushfires. | 17.65 | Year 1 - 2023/2024 |
| GOLDEN PLAINS SHIRE | D15-19-033 | Rokewood Junction - Rokewood-Skipton Rd | FRB | To develop fuel reduced areas of sufficient width and continuity to reduce the speed and intensity of bushfires. | 24.77 | Year 1 - 2023/2024 |
| GOLDEN PLAINS SHIRE | D15-23-008 | Smythesdale - Heales Street | FRB | To provide the highest level of localised protection to human life, property and community assets identified as highly valued including nearby residences. | 2.09 | Year 1 - 2023/2024 |
| HEPBURN SHIRE | D15-19-044 | Coomoora - Kangaroo Drive Burn Six | FRB | To provide the highest level of localised protection to human life, property and community assets identified as highly valued including Coomoora and Wheatsheaf area. | 3.67 | Year 1 - 2023/2024 |
| HEPBURN SHIRE | D15-19-036 | Coomoora - Kangaroo Drive Burn Three | FRB | To provide the highest level of localised protection to human life, property and community assets identified as highly valued including Coomoora and Wheatsheaf areas. | 1.3 | Year 1 - 2023/2024 |
| HEPBURN SHIRE | D15-20-018 | Glenlyon - Irving Road | FRB | To develop fuel reduced areas of sufficient width and continuity to reduce the speed and intensity of bushfires. | 3.84 | Year 1 - 2023/2024 |
| HEPBURN SHIRE | D15-19-038 | Wheatsheaf - Wallaby Road Burn One | FRB | To provide the highest level of localised protection to human life, property and community assets identified as highly valued including Wheatsheaf Area. | 4.78 | Year 1 - 2023/2024 |
| MOORABOOL SHIRE | D15-23-017 | Ballan - Central Highlands Training Ground | FRB | To provide the highest level of localised protection to human life, property and community assets identified as highly valued including Training Ground facilities. | 10.71 | Year 1 - 2023/2024 |
| MOORABOOL SHIRE | D15-24-001 | Ballan - Ingliston Road and Rail | FRB | To develop fuel reduced areas of sufficient width and continuity to reduce the speed and intensity of bushfires. | 24.25 | Year 1 - 2023/2024 |
| MOORABOOL SHIRE | D15-23-019 | Coimadai - Antimony Mine Road | ECO | To modify the vegetation Abundance across the planned area to assist the Control of Serrated Tussock. | 14.94 | Year 1 - 2023/2024 |
| MOORABOOL SHIRE | D15-23-007 | Parwan - Glenmore and Nerowie Roads | FRB | To develop fuel reduced areas of sufficient width and continuity to reduce the speed and intensity of bushfires. | 18.21 | Year 1 - 2023/2024 |
| MOORABOOL SHIRE | D15-23-010 | Rowsley - Dog Trap Gully Road | ECO | To modify the vegetation Abundance across the planned area to assist the Control of Serrated Tussock. | 15.58 | Year 1 - 2023/2024 |
| MOORABOOL SHIRE | D15-23-001 | Rowsley - Paces Lane | FRB | To provide the highest level of localised protection to human life, property and community assets identified as highly valued including nearby residences and rail line. | 32.66 | Year 1 - 2023/2024 |
| BALLARAT CITY | D15-19-031 | Black Hill - Trigs Reserve | FRB | To provide the highest level of localised protection to human life, property and community assets identified as highly valued including Black Hill and surrounding assets. | 1.12 | Year 2 - 2024/2025 |
| BALLARAT CITY | D15-20-008 | Canadian - Sparrow Reserve | FRB | To develop fuel reduced areas of sufficient width and continuity to reduce the speed and intensity of bushfires. | 2.01 | Year 2 - 2024/2025 |
| BALLARAT CITY | D15-21-017 | Creswick - Blackmore Road Sulky | FRB | To provide bushfire protection by reducing overall fuel hazard and bushfire hazard in the landscape. | 1.94 | Year 2 - 2024/2025 |
| BALLARAT CITY | D15-22-011 | Miners Rest - Dowling Forest Cemetery | ECO | To modify the vegetation Composition across the planned area to assist the Promotion of Alluvial Plains Grassland. | 1.24 | Year 2 - 2024/2025 |
| BALLARAT CITY | D15-21-028 | Mount Clear - Jones Rd Candling | FRB | To provide the highest level of localised protection to human life, property and community assets identified as highly valued including residences along Jones Avenue. | 4.02 | Year 2 - 2024/2025 |
| BALLARAT CITY | D15-22-008 | Sebastopol - Crown St Reserve | FRB | To provide bushfire protection by reducing overall fuel hazard and bushfire hazard in the landscape. | 2.71 | Year 2 - 2024/2025 |
| BALLARAT CITY | D15-19-051 | Wendouree - Pioneer Park | FRB | To provide the highest level of localised protection to human life, property and community assets identified as highly valued including Pioneer Park. | 0.57 | Year 2 - 2024/2025 |
| GOLDEN PLAINS SHIRE | D15-20-001 | Garibaldi - Garibaldi Public Hall | FRB | To provide bushfire protection by reducing overall fuel hazard and bushfire hazard in the landscape. | 3.11 | Year 2 - 2024/2025 |
| GOLDEN PLAINS SHIRE | D15-19-015 | Mt Mercer-Buninyong Rd | FRB | To develop fuel reduced areas of sufficient width and continuity to reduce the speed and intensity of bushfires. | 1.96 | Year 2 - 2024/2025 |
| GOLDEN PLAINS SHIRE | D15-22-017 | Rokewood Junction - Cape Clear - Rokewood Rd | FRB | To develop fuel reduced areas of sufficient width and continuity to reduce the speed and intensity of bushfires. | 2.81 | Year 2 - 2024/2025 |
| GOLDEN PLAINS SHIRE | D15-20-024 | Rokewood Junction - Dereel-Rokewood Junction Rd | FRB | To develop fuel reduced areas of sufficient width and continuity to reduce the speed and intensity of bushfires. | 4.38 | Year 2 - 2024/2025 |
| GOLDEN PLAINS SHIRE | D15-21-011 | Rokewood Junction - Illabarook BEN Reserves | FRB | To provide bushfire protection by reducing overall fuel hazard and bushfire hazard in the landscape. | 18.29 | Year 2 - 2024/2025 |
| GOLDEN PLAINS SHIRE | D15-22-018 | Rokewood Junction - Moonlight Road | FRB | To develop fuel reduced areas of sufficient width and continuity to reduce the speed and intensity of bushfires. | 5.12 | Year 2 - 2024/2025 |
| GOLDEN PLAINS SHIRE | D15-22-026 | Smythesdale - Cemetery Reserve | FRB | To provide bushfire protection by reducing overall fuel hazard and bushfire hazard in the landscape. | 3.72 | Year 2 - 2024/2025 |
| HEPBURN SHIRE | D15-20-037 | Broomfield - Wrigley’s and Pascoes Rd | FRB | To provide the highest level of localised protection to human life, property and community assets identified as highly valued including Wrigleys Reserve. | 1.26 | Year 2 - 2024/2025 |
| HEPBURN SHIRE | D15-22-027 | Coomoora - Griffiths Road | FRB | To provide the highest level of localised protection to human life, property and community assets identified as highly valued including private residences along Griffiths Road. | 98.48 | Year 2 - 2024/2025 |
| HEPBURN SHIRE | D15-23-014 | Coomoora - Kangaroo Drive | FRB | To provide the highest level of localised protection to human life, property and community assets identified as highly valued including private residences along Kangaroo Drive. | 16.1 | Year 2 - 2024/2025 |
| HEPBURN SHIRE | D15-20-038 | Kingston - Stag Rd | FRB | To provide the highest level of localised protection to human life, property and community assets identified as highly valued including township of Allendale. | 3.13 | Year 2 - 2024/2025 |
| HEPBURN SHIRE | D15-22-007 | Newlyn - Mt Prospect | FRB | To provide the highest level of localised protection to human life, property and community assets identified as highly valued including Mt Prospect wayside stop and heritage listed blue stone bridge. | 1.37 | Year 2 - 2024/2025 |
| HEPBURN SHIRE | D15-21-025 | Wheatsheaf - 30 Wallaby Road | TO | To provide the highest level of localised protection to human life, property and community assets identified as highly valued including 30 Wallaby Road. | 1.68 | Year 2 - 2024/2025 |
| HEPBURN SHIRE | D15-21-022 | Wheatsheaf - 30 Whitegum Drive | FRB | To provide the highest level of localised protection to human life, property and community assets identified as highly valued including private residence. | 1.93 | Year 2 - 2024/2025 |
| HEPBURN SHIRE | D15-21-024 | Wheatsheaf - 90 Whitegum Drive | TO | To provide the highest level of localised protection to human life, property and community assets identified as highly valued including 90 Whitegum Drive. | 1.98 | Year 2 - 2024/2025 |
| HEPBURN SHIRE | D15-23-016 | Wheatsheaf - Wallaby Road | FRB | To provide the highest level of localised protection to human life, property and community assets identified as highly valued including private residences on Wallaby Road. | 5.97 | Year 2 - 2024/2025 |
| MOORABOOL SHIRE | D15-19-032 | Ballan - Ballan Strategic Breaks 2 | FRB | To develop fuel reduced areas of sufficient width and continuity to reduce the speed and intensity of bushfires. | 14.6 | Year 2 - 2024/2025 |
| MOORABOOL SHIRE | D15-19-028 | Elaine - Elaine Rail Corridor | FRB | To develop fuel reduced areas of sufficient width and continuity to reduce the speed and intensity of bushfires. | 45.92 | Year 2 - 2024/2025 |
| MOORABOOL SHIRE | D15-19-002 | Greendale - Bradys Lane | FRB | To provide bushfire protection by reducing overall fuel hazard and bushfire hazard in the landscape. | 4.86 | Year 2 - 2024/2025 |
| MOORABOOL SHIRE | D15-21-027 | Greendale - Dales Creek | FRB | To provide the highest level of localised protection to human life, property and community assets identified as highly valued including Dales Creek Avenue. | 1.98 | Year 2 - 2024/2025 |
| MOORABOOL SHIRE | D15-19-049 | Mount Wallace - Ballan-Meredith Rd and Bungeeltap South Rd | FRB | To develop fuel reduced areas of sufficient width and continuity to reduce the speed and intensity of bushfires. | 38.37 | Year 2 - 2024/2025 |
| MOORABOOL SHIRE | D15-22-020 | Parwan - Glenmore Road south side | FRB | To develop fuel reduced areas of sufficient width and continuity to reduce the speed and intensity of bushfires. | 10.51 | Year 2 - 2024/2025 |
| MOORABOOL SHIRE | D15-23-005 | Rowsley - Adriana Court | FRB | To modify the vegetation Abundance across the planned area to assist the Control of Serrated Tussock. | 5.63 | Year 2 - 2024/2025 |
| BALLARAT CITY | D15-19-052 | Glen Park - Glen Park 1 Burn | FRB | To provide bushfire protection by reducing overall fuel hazard and bushfire hazard in the landscape. | 3.6 | Year 3 - 2025/2026 |
| BALLARAT CITY | D15-18-005 | Glen Park - Glen Park 2 Candling Burn | FRB | To develop fuel reduced areas of sufficient width and continuity to reduce the speed and intensity of bushfires. | 1.1 | Year 3 - 2025/2026 |
| BALLARAT CITY | D15-20-012 | Miners Rest - Miners Rest Wetlands | FRB | To modify the vegetation Structure across the planned area to assist the Promotion of Alluvial Plains Grassland. | 12.89 | Year 3 - 2025/2026 |
| BALLARAT CITY | D15-20-007 | Nerrina - Doodts Road | FRB | To develop fuel reduced areas of sufficient width and continuity to reduce the speed and intensity of bushfires. | 0.99 | Year 3 - 2025/2026 |
| GOLDEN PLAINS SHIRE | D15-20-023 | Cape Clear - SPRingdallah Reserve | FRB | To provide bushfire protection by reducing overall fuel hazard and bushfire hazard in the landscape. | 4.86 | Year 3 - 2025/2026 |
| GOLDEN PLAINS SHIRE | D15-19-014 | Haddon - Haddon-Windermere Rd | FRB | To develop fuel reduced areas of sufficient width and continuity to reduce the speed and intensity of bushfires. | 10.87 | Year 3 - 2025/2026 |
| GOLDEN PLAINS SHIRE | D15-19-017 | Linton - Linton-Naringhil Road | FRB | To develop fuel reduced areas of sufficient width and continuity to reduce the speed and intensity of bushfires. | 6.3 | Year 3 - 2025/2026 |
| GOLDEN PLAINS SHIRE | D15-19-016 | Linton - Mitchells Road | FRB | To provide bushfire protection by reducing overall fuel hazard and bushfire hazard in the landscape. | 4.27 | Year 3 - 2025/2026 |
| GOLDEN PLAINS SHIRE | D15-19-025 | Smythesdale - Smythesdale West Part 2 | FRB | To provide the highest level of localised protection to human life, property and community assets identified as highly valued including the community of Smythesdale. | 1.55 | Year 3 - 2025/2026 |
| GOLDEN PLAINS SHIRE | D15-20-021 | Wallinduc - Urches Rd | FRB | To develop fuel reduced areas of sufficient width and continuity to reduce the speed and intensity of bushfires. | 22.66 | Year 3 - 2025/2026 |
| MOORABOOL SHIRE | D15-20-027 | Blackwood - Blackwood Cemetery | FRB | To provide the highest level of localised protection to human life, property and community assets identified as highly valued including Blackwood township. | 1.4 | Year 3 - 2025/2026 |
| MOORABOOL SHIRE | D15-21-042 | Greendale - Coles Lane | FRB | To provide bushfire protection by reducing overall fuel hazard and bushfire hazard in the landscape. | 4.39 | Year 3 - 2025/2026 |
| MOORABOOL SHIRE | D15-20-028 | Mount Wallace - Glenmore Rd west | FRB | To develop fuel reduced areas of sufficient width and continuity to reduce the speed and intensity of bushfires. | 9.91 | Year 3 - 2025/2026 |
| MOORABOOL SHIRE | D15-20-029 | Mount Wallace - Smiths Lane | FRB | To develop fuel reduced areas of sufficient width and continuity to reduce the speed and intensity of bushfires. | 4.95 | Year 3 - 2025/2026 |
| MOORABOOL SHIRE | D15-21-048 | Myrniong - Myrniong Strategic Breaks | FRB | To provide bushfire protection by reducing overall fuel hazard and bushfire hazard in the landscape. | 20.03 | Year 3 - 2025/2026 |
| MOORABOOL SHIRE | D15-20-032 | Parwan - Bacchus Marsh-Werribee Rd or Ballan Rd | FRB | To develop fuel reduced areas of sufficient width and continuity to reduce the speed and intensity of bushfires. | 8.34 | Year 3 - 2025/2026 |
| MOORABOOL SHIRE | D15-20-031 | Parwan - Parwan Rail | FRB | To provide bushfire protection by reducing overall fuel hazard and bushfire hazard in the landscape. | 1.96 | Year 3 - 2025/2026 |

## SCHEDULE 6: DISTRICT 16 – PLANNED BURNING

|  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- |
| **Local Government Area** | **Burn Number** | **Burn Name** | **Burn Type** | **Land Management Objective** | **Planned Burn Size (ha)** | **Year** |
| ARARAT RURAL CITY | D16-22-022 | Ararat - Western Highway - North Side | FRB | To develop fuel reduced areas of sufficient width and continuity to reduce the speed and intensity of bushfires. | 5.47 | Year 1 - 2023/2024 |
| ARARAT RURAL CITY | D16-19-046 | Ararat - Western Hwy - South Side | FRB | To develop fuel reduced areas of sufficient width and continuity to reduce the speed and intensity of bushfires. | 2.23 | Year 1 - 2023/2024 |
| ARARAT RURAL CITY | D16-23-016 | Bornes Hill - Maroona-Glenthompson Road | FRB | To develop fuel reduced areas of sufficient width and continuity to reduce the speed and intensity of bushfires. | 15.33 | Year 1 - 2023/2024 |
| ARARAT RURAL CITY | D16-22-023 | Bornes Hill - Moyston-Dunkeld Road | FRB | To develop fuel reduced areas of sufficient width and continuity to reduce the speed and intensity of bushfires. | 26.28 | Year 1 - 2023/2024 |
| ARARAT RURAL CITY | D16-22-026 | Maroona - Maroona-Glenthompson Road | FRB | To develop fuel reduced areas of sufficient width and continuity to reduce the speed and intensity of bushfires. | 7.68 | Year 1 - 2023/2024 |
| ARARAT RURAL CITY | D16-23-018 | Moyston - Moyston Township Burns | FRB | To provide the highest level of localised protection to human life, property and community assets identified as highly valued including Moyston township. | 23.98 | Year 1 - 2023/2024 |
| ARARAT RURAL CITY | D16-23-017 | Nerrin Nerrin - Woorndoo-Streatham Road | FRB | To develop fuel reduced areas of sufficient width and continuity to reduce the speed and intensity of bushfires. | 20.91 | Year 1 - 2023/2024 |
| ARARAT RURAL CITY | D16-22-012 | Pura Pura - Pura Pura - Darlington-Carranballac Rd North | FRB | To develop fuel reduced areas of sufficient width and continuity to reduce the speed and intensity of bushfires. | 5.45 | Year 1 - 2023/2024 |
| ARARAT RURAL CITY | D16-23-013 | Wickliffe - Willaura-Wickliffe Road | FRB | To develop fuel reduced areas of sufficient width and continuity to reduce the speed and intensity of bushfires. | 30.23 | Year 1 - 2023/2024 |
| ARARAT RURAL CITY | D16-23-009 | Willaura - Maroona-Glenthompson Road | FRB | To develop fuel reduced areas of sufficient width and continuity to reduce the speed and intensity of bushfires. | 81.89 | Year 1 - 2023/2024 |
| ARARAT RURAL CITY | D16-23-024 | Willaura - Mortlake-Ararat Rd | FRB | To develop fuel reduced areas of sufficient width and continuity to reduce the speed and intensity of bushfires. | 28.69 | Year 1 - 2023/2024 |
| ARARAT RURAL CITY | D16-23-011 | Willaura - North Creek Road | FRB | To provide bushfire protection by reducing overall fuel hazard and bushfire hazard in the landscape. | 2.52 | Year 1 - 2023/2024 |
| ARARAT RURAL CITY | D16-23-015 | Willaura - Willaura Railway Line | FRB | To provide bushfire protection by reducing overall fuel hazard and bushfire hazard in the landscape. | 8 | Year 1 - 2023/2024 |
| ARARAT RURAL CITY | D16-23-010 | Willaura - Willaura-Wickliffe Road | FRB | To develop fuel reduced areas of sufficient width and continuity to reduce the speed and intensity of bushfires. | 14.66 | Year 1 - 2023/2024 |
| ARARAT RURAL CITY | D16-22-035 | Willaura - Yarram Gap Road | FRB | To develop fuel reduced areas of sufficient width and continuity to reduce the speed and intensity of bushfires. | 16.62 | Year 1 - 2023/2024 |
| MOYNE SHIRE | D16-22-013 | Chatsworth -Woorndoo Chatsworth Rd | FRB | To develop fuel reduced areas of sufficient width and continuity to reduce the speed and intensity of bushfires. | 33.24 | Year 1 - 2023/2024 |
| MOYNE SHIRE | D16-20-036 | Chatsworth - Hamilton Chatsworth Rd | FRB | To develop fuel reduced areas of sufficient width and continuity to reduce the speed and intensity of bushfires. | 54.98 | Year 1 - 2023/2024 |
| MOYNE SHIRE | D16-22-002 | Dundonnell - Woorndoo Dundonnell Rd | FRB | To develop fuel reduced areas of sufficient width and continuity to reduce the speed and intensity of bushfires. | 49.18 | Year 1 - 2023/2024 |
| MOYNE SHIRE | D16-23-005 | Pura Pura - Darlington Carranballac Road South | FRB | To develop fuel reduced areas of sufficient width and continuity to reduce the speed and intensity of bushfires. | 71.13 | Year 1 - 2023/2024 |
| MOYNE SHIRE | D16-21-009 | Woorndoo - Mortlake Ararat Road South | FRB | To develop fuel reduced areas of sufficient width and continuity to reduce the speed and intensity of bushfires. | 53.32 | Year 1 - 2023/2024 |
| MOYNE SHIRE | D16-22-010 | Woorndoo - Mortlake-Ararat Rd | FRB | To develop fuel reduced areas of sufficient width and continuity to reduce the speed and intensity of bushfires. | 100.16 | Year 1 - 2023/2024 |
| NORTHERN GRAMPIANS SHIRE | D16-19-038 | Navarre - Disused Tulkara Railyard | FRB | To develop fuel reduced areas of sufficient width and continuity to reduce the speed and intensity of bushfires. | 5.59 | Year 1 - 2023/2024 |
| PYRENEES SHIRE | D16-23-002 | Cross Roads - Eurambeen-Streatham and Mount William Road | FRB | To develop fuel reduced areas of sufficient width and continuity to reduce the speed and intensity of bushfires. | 146.89 | Year 1 - 2023/2024 |
| PYRENEES SHIRE | D16-22-036 | Snake Valley - Ballarat-Carngham Road | FRB | To develop fuel reduced areas of sufficient width and continuity to reduce the speed and intensity of bushfires. | 8.68 | Year 1 - 2023/2024 |
| PYRENEES SHIRE | D16-23-025 | Stoneleigh - Mt William Road Spiny Rice Flower | ECO | To modify the vegetation Structure across the planned area to assist the Promotion of Pimelea spinescens subspecies spinescens. | 0.21 | Year 1 - 2023/2024 |
| ARARAT RURAL CITY | D16-20-013 | Lake Bolac - Glenelg Highway | FRB | To develop fuel reduced areas of sufficient width and continuity to reduce the speed and intensity of bushfires. | 5.87 | Year 2 - 2024/2025 |
| ARARAT RURAL CITY | D16-19-012 | Lake Bolac - Mortlake-Ararat Rd North | FRB | To develop fuel reduced areas of sufficient width and continuity to reduce the speed and intensity of bushfires. | 22.06 | Year 2 - 2024/2025 |
| ARARAT RURAL CITY | D16-22-025 | Lake Bolac - Mortlake-Ararat Rd South | FRB | To develop fuel reduced areas of sufficient width and continuity to reduce the speed and intensity of bushfires. | 14.2 | Year 2 - 2024/2025 |
| ARARAT RURAL CITY | D16-22-041 | Langi Logan - ARTC Rail Line | FRB | To provide bushfire protection by reducing overall fuel hazard and bushfire hazard in the landscape. | 1.14 | Year 2 - 2024/2025 |
| ARARAT RURAL CITY | D16-20-025 | Langi Logan - Quamby Rd | FRB | To provide bushfire protection by reducing overall fuel hazard and bushfire hazard in the landscape. | 26.83 | Year 2 - 2024/2025 |
| ARARAT RURAL CITY | D16-19-016 | Maroona - Maroona ARTC Railway Station | FRB | To provide bushfire protection by reducing overall fuel hazard and bushfire hazard in the landscape. | 3.95 | Year 2 - 2024/2025 |
| ARARAT RURAL CITY | D16-19-017 | Maroona - Mortlake-Ararat Rd | FRB | To develop fuel reduced areas of sufficient width and continuity to reduce the speed and intensity of bushfires. | 14.22 | Year 2 - 2024/2025 |
| ARARAT RURAL CITY | D16-20-014 | Moyston - Flavell Rd | FRB | To provide the highest level of localised protection to human life, property and community assets identified as highly valued including Moyston township. | 0.68 | Year 2 - 2024/2025 |
| ARARAT RURAL CITY | D16-20-015 | Moyston - Moyston-Rocky Point Rd | FRB | To provide bushfire protection by reducing overall fuel hazard and bushfire hazard in the landscape. | 0.34 | Year 2 - 2024/2025 |
| ARARAT RURAL CITY | D16-19-025 | Nerrin Nerrin Rail Yards | FRB | To provide bushfire protection by reducing overall fuel hazard and bushfire hazard in the landscape. | 2.31 | Year 2 - 2024/2025 |
| ARARAT RURAL CITY | D16-22-039 | Pura Pura - ARTC Rail Line | FRB | To develop fuel reduced areas of sufficient width and continuity to reduce the speed and intensity of bushfires. | 28.37 | Year 2 - 2024/2025 |
| ARARAT RURAL CITY | D16-19-029 | Tatyoon - ARTC Tatyoon Rail | FRB | To develop fuel reduced areas of sufficient width and continuity to reduce the speed and intensity of bushfires. | 10.02 | Year 2 - 2024/2025 |
| ARARAT RURAL CITY | D16-21-014 | Westmere - Westmere ARTC Line | FRB | To develop fuel reduced areas of sufficient width and continuity to reduce the speed and intensity of bushfires. | 12.41 | Year 2 - 2024/2025 |
| ARARAT RURAL CITY | D16-23-014 | Wickliffe - Chatsworth-Wickliffe Road | FRB | To develop fuel reduced areas of sufficient width and continuity to reduce the speed and intensity of bushfires. | 72.51 | Year 2 - 2024/2025 |
| ARARAT RURAL CITY | D16-22-031 | Wickliffe - Floate Lane | FRB | To provide bushfire protection by reducing overall fuel hazard and bushfire hazard in the landscape. | 1.36 | Year 2 - 2024/2025 |
| ARARAT RURAL CITY | D16-23-012 | Wickliffe - Glenelg Highway | FRB | To develop fuel reduced areas of sufficient width and continuity to reduce the speed and intensity of bushfires. | 15.06 | Year 2 - 2024/2025 |
| ARARAT RURAL CITY | D16-22-032 | Wickliffe - Wickliffe Recreation Reserve | FRB | To provide the highest level of localised protection to human life, property and community assets identified as highly valued including Wickliffe township. | 4.77 | Year 2 - 2024/2025 |
| ARARAT RURAL CITY | D16-19-030 | Wickliffe - Wickliffe Township Blocks | FRB | To provide the highest level of localised protection to human life, property and community assets identified as highly valued including the community of Wickliffe. | 9.54 | Year 2 - 2024/2025 |
| ARARAT RURAL CITY | D16-20-018 | Yalla Y Poora - Mount William Rd north | FRB | To provide bushfire protection by reducing overall fuel hazard and bushfire hazard in the landscape. | 6.04 | Year 2 - 2024/2025 |
| ARARAT RURAL CITY | D16-20-017 | Yalla-Y-Poora - Mount William Rd south | FRB | To provide bushfire protection by reducing overall fuel hazard and bushfire hazard in the landscape. | 2.43 | Year 2 - 2024/2025 |
| CORANGAMITE SHIRE | D16-21-020 | Skipton - Rokewood-Skipton Rd | FRB | To develop fuel reduced areas of sufficient width and continuity to reduce the speed and intensity of bushfires. | 33.99 | Year 2 - 2024/2025 |
| MOYNE SHIRE | D16-23-003 | Chatsworth - Caramut Chatsworth Rd | FRB | To develop fuel reduced areas of sufficient width and continuity to reduce the speed and intensity of bushfires. | 86.13 | Year 2 - 2024/2025 |
| MOYNE SHIRE | D16-20-037 | Chatsworth - Caramut Glenthompson Rd | FRB | To develop fuel reduced areas of sufficient width and continuity to reduce the speed and intensity of bushfires. | 13.77 | Year 2 - 2024/2025 |
| MOYNE SHIRE | D16-22-016 | Chatsworth - Chatsworth Wickliffe Road | FRB | To develop fuel reduced areas of sufficient width and continuity to reduce the speed and intensity of bushfires. | 59.88 | Year 2 - 2024/2025 |
| MOYNE SHIRE | D16-23-004 | Chatsworth - Hexham Chatsworth Rd | FRB | To develop fuel reduced areas of sufficient width and continuity to reduce the speed and intensity of bushfires. | 56.11 | Year 2 - 2024/2025 |
| MOYNE SHIRE | D16-22-004 | Dundonnell - Dundonnell Derrinallum Rd | FRB | To develop fuel reduced areas of sufficient width and continuity to reduce the speed and intensity of bushfires. | 69.72 | Year 2 - 2024/2025 |
| MOYNE SHIRE | D16-23-008 | Dundonnell - Woorndoo-Streatham Road | FRB | To develop fuel reduced areas of sufficient width and continuity to reduce the speed and intensity of bushfires. | 100.23 | Year 2 - 2024/2025 |
| MOYNE SHIRE | D16-22-006 | Woorndoo - Bolac Plains Rd | FRB | To develop fuel reduced areas of sufficient width and continuity to reduce the speed and intensity of bushfires. | 45.88 | Year 2 - 2024/2025 |
| MOYNE SHIRE | D16-21-010 | Woorndoo - Disused Road | FRB | To develop fuel reduced areas of sufficient width and continuity to reduce the speed and intensity of bushfires. | 5.8 | Year 2 - 2024/2025 |
| MOYNE SHIRE | D16-22-019 | Woorndoo - Hexham Woorndoo Rd | FRB | To develop fuel reduced areas of sufficient width and continuity to reduce the speed and intensity of bushfires. | 69.82 | Year 2 - 2024/2025 |
| MOYNE SHIRE | D16-22-018 | Woorndoo - Woorndoo Cemetery | FRB | To provide the highest level of localised protection to human life, property and community assets identified as highly valued including Woorndoo cemetery. | 3.89 | Year 2 - 2024/2025 |
| MOYNE SHIRE | D16-23-006 | Woorndoo - Woorndoo Chatsworth Rd | FRB | To develop fuel reduced areas of sufficient width and continuity to reduce the speed and intensity of bushfires. | 54.98 | Year 2 - 2024/2025 |
| MOYNE SHIRE | D16-22-009 | Woorndoo - Woorndoo Common | FRB | To provide the highest level of localised protection to human life, property and community assets identified as highly valued including Woorndoo Common. | 3.46 | Year 2 - 2024/2025 |
| MOYNE SHIRE | D16-22-003 | Woorndoo - Woorndoo Dundonnell Rd | FRB | To develop fuel reduced areas of sufficient width and continuity to reduce the speed and intensity of bushfires. | 49.06 | Year 2 - 2024/2025 |
| MOYNE SHIRE | D16-23-007 | Woorndoo - Woorndoo Streatham Rd | FRB | To develop fuel reduced areas of sufficient width and continuity to reduce the speed and intensity of bushfires. | 57.98 | Year 2 - 2024/2025 |
| NORTHERN GRAMPIANS SHIRE | D16-22-017 | Joel Joel - Wimmera Downs Road and Joel Joel Road | FRB | To provide the highest level of localised protection to human life, property and community assets identified as highly valued including the communities of Greens Creek, Joel Joel, Landsborough West and Joel South. | 102.77 | Year 2 - 2024/2025 |
| NORTHERN GRAMPIANS SHIRE | D16-19-050 | Navarre - Sports Association Reserve | FRB | To develop fuel reduced areas of sufficient width and continuity to reduce the speed and intensity of bushfires. | 5.3 | Year 2 - 2024/2025 |
| PYRENEES SHIRE | D16-23-001 | Amphitheatre - Rail Corridor | FRB | To provide the highest level of localised protection to human life, property and community assets identified as highly valued including Amphitheatre Township with Very High VFRR. | 22.32 | Year 2 - 2024/2025 |
| PYRENEES SHIRE | D16-23-019 | Amphitheatre - Strategic Roads - North West | FRB | To develop fuel reduced areas of sufficient width and continuity to reduce the speed and intensity of bushfires. | 29.48 | Year 2 - 2024/2025 |
| PYRENEES SHIRE | D16-20-022 | Skipton - Beaufort-Skipton Rd | FRB | To develop fuel reduced areas of sufficient width and continuity to reduce the speed and intensity of bushfires. | 21.27 | Year 2 - 2024/2025 |
| PYRENEES SHIRE | D16-20-019 | Skipton - Mt William Rd | FRB | To develop fuel reduced areas of sufficient width and continuity to reduce the speed and intensity of bushfires. | 20.08 | Year 2 - 2024/2025 |
| PYRENEES SHIRE | D16-21-005 | Skipton - Stockyard Hill Rd | FRB | To develop fuel reduced areas of sufficient width and continuity to reduce the speed and intensity of bushfires. | 7.37 | Year 2 - 2024/2025 |
| PYRENEES SHIRE | D16-20-021 | Skipton - Streatham-Carngham Rd | FRB | To develop fuel reduced areas of sufficient width and continuity to reduce the speed and intensity of bushfires. | 13.17 | Year 2 - 2024/2025 |
| ARARAT RURAL CITY | D16-20-003 | Ararat - Hadland St Reseve | FRB | To provide the highest level of localised protection to human life, property and community assets identified as highly valued including residences in Ararat. | 4.68 | Year 3 - 2025/2026 |
| ARARAT RURAL CITY | D16-20-039 | Lake Bolac - Knights Rd | FRB | To provide bushfire protection by reducing overall fuel hazard and bushfire hazard in the landscape. | 5.27 | Year 3 - 2025/2026 |
| ARARAT RURAL CITY | D16-19-014 | Lake Bolac - Lake Bolac Foreshore | FRB | To develop fuel reduced areas of sufficient width and continuity to reduce the speed and intensity of bushfires. | 26.97 | Year 3 - 2025/2026 |
| ARARAT RURAL CITY | D16-20-012 | Lake Bolac - Lake Bolac Foreshore north of Cemetery | FRB | To develop fuel reduced areas of sufficient width and continuity to reduce the speed and intensity of bushfires. | 9.65 | Year 3 - 2025/2026 |
| ARARAT RURAL CITY | D16-19-024 | Moyston - School Creek Reserve | FRB | To provide the highest level of localised protection to human life, property and community assets identified as highly valued including Moyston township. | 4.73 | Year 3 - 2025/2026 |
| ARARAT RURAL CITY | D16-20-008 | Streatham - Streatham Township Burns | FRB | To provide the highest level of localised protection to human life, property and community assets identified as highly valued including the township of Streatham. | 2.78 | Year 3 - 2025/2026 |
| CORANGAMITE SHIRE | D16-22-001 | Skipton - Skipton township | TO | To modify the vegetation Composition across the planned area to assist the Promotion of Alluvial Plains Grassland. | 10.76 | Year 3 - 2025/2026 |
| NORTHERN GRAMPIANS SHIRE | D16-21-017 | Callawadda - Donald-Stawell Rd | FRB | To provide bushfire protection by reducing overall fuel hazard and bushfire hazard in the landscape. | 2.66 | Year 3 - 2025/2026 |
| NORTHERN GRAMPIANS SHIRE | D16-21-016 | Callawadda - Willaring Road | FRB | To provide bushfire protection by reducing overall fuel hazard and bushfire hazard in the landscape. | 8.45 | Year 3 - 2025/2026 |
| NORTHERN GRAMPIANS SHIRE | D16-19-035 | Glenorchy - Glenorchy Oval | FRB | To develop fuel reduced areas of sufficient width and continuity to reduce the speed and intensity of bushfires. | 1.35 | Year 3 - 2025/2026 |
| NORTHERN GRAMPIANS SHIRE | D16-23-023 | Marnoo West - Soldiers Road | ECO | To modify the vegetation Structure across the planned area to assist the Promotion of Pimelea spinescens. | 35.63 | Year 3 - 2025/2026 |
| PYRENEES SHIRE | D16-23-020 | Amphitheatre - Private Property Andersons Road | FRB | To develop fuel reduced areas of sufficient width and continuity to reduce the speed and intensity of bushfires. | 51.92 | Year 3 - 2025/2026 |
| PYRENEES SHIRE | D16-22-040 | Burnbank - Browns and Mine Roads | FRB | To provide bushfire protection by reducing overall fuel hazard and bushfire hazard in the landscape. | 5.48 | Year 3 - 2025/2026 |

## SCHEDULE 7: DISTRICT 17 – PLANNED BURNING

|  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- |
| **Local Government Area** | **Burn Number** | **Burn Name** | **Burn Type** | **Land Management Objective** | **Planned Burn Size (ha)** | **Year** |
| HINDMARSH SHIRE | D17-23-003 | Dimboola - Faith Ellerman High Streets and Swallow Lane | FRB | To develop fuel reduced areas of sufficient width and continuity to reduce the speed and intensity of bushfires. | 9.92 | Year 1 - 2023/2024 |
| HINDMARSH SHIRE | D17-23-009 | Yanac - Yanac Railyards | FRB | To provide the highest level of localised protection to human life, property and community assets identified as highly valued including Yanac Fire Station. | 6.97 | Year 1 - 2023/2024 |
| HORSHAM RURAL CITY | D17-22-013 | Jung - Jung ARTC Rail Line and Yards | FRB | To develop a fuel reduced area to the South of Jung Township, Freight Rail and GWM Infrastructure. | 30.02 | Year 1 - 2023/2024 |
| HORSHAM RURAL CITY | D17-21-045 | Laharum - Northern Grampians Road | FRB | To provide the highest level of localised protection to human life, property and community assets identified as highly valued including the Laharum township and Telephone Exchange. | 6.28 | Year 1 - 2023/2024 |
| SOUTHERN GRAMPIANS SHIRE | D17-21-001 | Glenisla - Andersons Rd | FRB | To develop fuel reduced areas of sufficient width and continuity to reduce the speed and intensity of bushfires. | 3.03 | Year 1 - 2023/2024 |
| WEST WIMMERA SHIRE | D17-23-011 | Benayeo - Benayeo Road - Rowes Road to the SA Border | FRB | To develop fuel reduced areas of sufficient width and continuity to reduce the speed and intensity of bushfires. | 52.7 | Year 1 - 2023/2024 |
| WEST WIMMERA SHIRE | D17-18-010 | Chetwynd - Casterton-Edenhope Road Mooree Road Cemetery Road and Township | FRB | To provide the highest level of localised protection to human life, property and community assets identified as highly valued including Chetwynd Township. | 23.4 | Year 1 - 2023/2024 |
| WEST WIMMERA SHIRE | D17-19-027 | Harrow - Hill Street | FRB | To provide the highest level of localised protection to human life, property and community assets identified as highly valued including surrounding residences and properties. | 0.72 | Year 1 - 2023/2024 |
| WEST WIMMERA SHIRE | D17-19-036 | Kaniva - Kaniva South | FRB | To provide bushfire protection by reducing overall fuel hazard and bushfire hazard in the landscape. | 5.89 | Year 1 - 2023/2024 |
| WEST WIMMERA SHIRE | D17-22-009 | Minimay - Bank Australia Conservation Reserve | FRB | To modify the vegetation Composition across the planned area to assist the Promotion of Native Grassland. | 36.67 | Year 1 - 2023/2024 |
| YARRIAMBIACK SHIRE | D17-21-025 | Murtoa - Murtoa Rail Yards | FRB | To develop fuel reduced areas of sufficient width and continuity to reduce the speed and intensity of bushfires. | 1.99 | Year 1 - 2023/2024 |
| HINDMARSH SHIRE | D17-23-032 | Big Desert - Bullygall Road Planned Burning | FRB | To provide the highest level of localised protection to human life, property and community assets identified as highly valued including private agricultural land within the Big Desert National Park and individuals evacuating in the event of a fire. | 13.64 | Year 2 - 2024/2025 |
| HINDMARSH SHIRE | D17-21-008 | Diapur - Rail Yards and Melbourne-Adelaide Railway | FRB | To develop fuel reduced areas of sufficient width and continuity to reduce the speed and intensity of bushfires. | 22.01 | Year 2 - 2024/2025 |
| HINDMARSH SHIRE | D17-21-010 | Dimboola - Dimboola Grain Bunker | FRB | To provide the highest level of localised protection to human life, property and community assets identified as highly valued including Dimboola township. | 9.05 | Year 2 - 2024/2025 |
| HINDMARSH SHIRE | D17-19-001 | Dimboola - Rail Yards Railway and Patterson Street | FRB | To provide the highest level of localised protection to human life, property and community assets identified as highly valued including residential properties. | 16.05 | Year 2 - 2024/2025 |
| HINDMARSH SHIRE | D17-21-026 | Dimboola - Snape Reserve | TO | To modify the vegetation Composition across the planned area to assist the Promotion of Heathland (sands). | 36.35 | Year 2 - 2024/2025 |
| HINDMARSH SHIRE | D17-20-003 | Jeparit - Disused Yanac-Jeparit Railway | FRB | To provide the highest level of localised protection to human life, property and community assets identified as highly valued including the Disused Yanac-Jeparit Railway. | 6.62 | Year 2 - 2024/2025 |
| HINDMARSH SHIRE | D17-21-014 | Nhill - Nhill Racecourse | FRB | To provide the highest level of localised protection to human life, property and community assets identified as highly valued including Nhill racecourse. | 24.1 | Year 2 - 2024/2025 |
| HINDMARSH SHIRE | D17-23-030 | Rainbow - Pigick Water Point | FRB | To provide the highest level of localised protection to human life, property and community assets identified as highly valued including the Pigick Water Point. | 1.33 | Year 2 - 2024/2025 |
| HINDMARSH SHIRE | D17-19-021 | Rainbow - Wheatlands Road West | FRB | To provide the highest level of localised protection to human life, property and community assets identified as highly valued including the township of Rainbow. | 14.88 | Year 2 - 2024/2025 |
| HORSHAM RURAL CITY | D17-21-048 | Brimpaen - Brimpaen-Laharum Road | FRB | To develop fuel reduced areas of sufficient width and continuity to reduce the speed and intensity of bushfires. | 10.98 | Year 2 - 2024/2025 |
| HORSHAM RURAL CITY | D17-20-014 | Clear Lake - Sherwoods Dam Harrow and Jallumba Roads | FRB | To develop fuel reduced areas of sufficient width and continuity to reduce the speed and intensity of bushfires. | 77.61 | Year 2 - 2024/2025 |
| HORSHAM RURAL CITY | D17-23-033 | Haven - Horsham Golf and Bowls Club | FRB | To provide the highest level of localised protection to human life, property and community assets identified as highly valued including surrounding residences with a Victorian Fire Risk Register rating of High. | 5.08 | Year 2 - 2024/2025 |
| HORSHAM RURAL CITY | D17-23-006 | Horsham - Railway and Henty Highway | FRB | To develop fuel reduced areas of sufficient width and continuity to reduce the speed and intensity of bushfires. | 16.47 | Year 2 - 2024/2025 |
| HORSHAM RURAL CITY | D17-23-019 | Mitre - Disused Rail Corridor West of Lears Road | ECO | To modify the vegetation Composition across the planned area to assist the Promotion of Inland Plains Woodland. | 5.48 | Year 2 - 2024/2025 |
| HORSHAM RURAL CITY | D17-23-029 | Natimuk - Cemetery Road | FRB | To develop fuel reduced areas of sufficient width and continuity to reduce the speed and intensity of bushfires. | 12.41 | Year 2 - 2024/2025 |
| HORSHAM RURAL CITY | D17-23-017 | Pimpinio - FReight Rail Line | FRB | To provide the highest level of localised protection to human life, property and community assets identified as highly valued including Pimpinio township. | 4.88 | Year 2 - 2024/2025 |
| HORSHAM RURAL CITY | D17-21-020 | Telangatuk East - Hamilton-Natimuk Hwy and Kanagulk Rail Siding | FRB | To develop fuel reduced areas of sufficient width and continuity to reduce the speed and intensity of bushfires. | 26.39 | Year 2 - 2024/2025 |
| HORSHAM RURAL CITY | D17-20-023 | Vectis - Asplins Road | FRB | To develop fuel reduced areas of sufficient width and continuity to reduce the speed and intensity of bushfires. | 2.3 | Year 2 - 2024/2025 |
| HORSHAM RURAL CITY | D17-21-018 | Vectis - Remlaw Rd Rail Reserve | FRB | To develop fuel reduced areas of sufficient width and continuity to reduce the speed and intensity of bushfires. | 34.04 | Year 2 - 2024/2025 |
| HORSHAM RURAL CITY | D17-23-025 | Wail - Rail Yards | ECO | To modify the vegetation Composition across the planned area to assist the Promotion of Alluvial Plains Grassland. | 8.73 | Year 2 - 2024/2025 |
| WEST WIMMERA SHIRE | D17-22-010 | Apsley - Apsley Racecourse | FRB | To provide the highest level of localised protection to human life, property and community assets identified as highly valued including Apsley township. | 20.43 | Year 2 - 2024/2025 |
| WEST WIMMERA SHIRE | D17-22-014 | Apsley - Apsley-Natimuk Rd and Recreation Reserve | FRB | To provide the highest level of localised protection to human life, property and community assets identified as highly valued including Township of Apsley. | 3.41 | Year 2 - 2024/2025 |
| WEST WIMMERA SHIRE | D17-21-036 | Apsley - Benayeo Road | FRB | To provide the highest level of localised protection to human life, property and community assets identified as highly valued including Township of Apsley. | 4.16 | Year 2 - 2024/2025 |
| WEST WIMMERA SHIRE | D17-21-002 | Apsley - Casterton-Apsley Rd | FRB | To provide the highest level of localised protection to human life, property and community assets identified as highly valued including Federation Square. | 0.26 | Year 2 - 2024/2025 |
| WEST WIMMERA SHIRE | D17-19-042 | Apsley - Federation Corner | FRB | To provide the highest level of localised protection to human life, property and community assets identified as highly valued including the township of Apsley. | 1.59 | Year 2 - 2024/2025 |
| WEST WIMMERA SHIRE | D17-21-041 | Apsley - Gibson St | FRB | To provide the highest level of localised protection to human life, property and community assets identified as highly valued including Township of Apsley. | 0.4 | Year 2 - 2024/2025 |
| WEST WIMMERA SHIRE | D17-21-040 | Apsley - Private Property - Laidlaw St | FRB | To provide the highest level of localised protection to human life, property and community assets identified as highly valued including | 1.06 | Year 2 - 2024/2025 |
| WEST WIMMERA SHIRE | D17-22-007 | Apsley - Wimmera Highway | FRB | To provide the highest level of localised protection to human life, property and community assets identified as highly valued including West of the Apsley Township. | 12.9 | Year 2 - 2024/2025 |
| WEST WIMMERA SHIRE | D17-20-008 | Douglas - Clear Lake-Harrow Hobbs and Wombelano Roads | FRB | To provide the highest level of localised protection to human life, property and community assets identified as highly valued including the Douglas Township. | 92.5 | Year 2 - 2024/2025 |
| WEST WIMMERA SHIRE | D17-19-012 | Minimay - Bank of Australia Traditional Burn | TO | To modify the vegetation Abundance across the planned area to assist the Promotion of Heathland (sands). | 8.52 | Year 2 - 2024/2025 |
| YARRIAMBIACK SHIRE | D17-22-012 | Minyip - Minyip Railyards | FRB | To provide the highest level of localised protection to human life, property and community assets identified as highly valued including Minyip township. | 4.7 | Year 2 - 2024/2025 |
| YARRIAMBIACK SHIRE | D17-20-018 | Warracknabeal - Warracknabeal Rail Yards | FRB | To provide the highest level of localised protection to human life, property and community assets identified as highly valued including Warracknabeal township. | 0.69 | Year 2 - 2024/2025 |
| HINDMARSH SHIRE | D17-22-001 | Nhill - Luv a Duck Farm | FRB | To provide the highest level of localised protection to human life, property and community assets identified as highly valued including the Luv a Duck farm. | 5.75 | Year 3 - 2025/2026 |
| HINDMARSH SHIRE | D17-21-031 | Nhill - Nhill Rail Line | FRB | To provide the highest level of localised protection to human life, property and community assets identified as highly valued including Nhill township. | 0.71 | Year 3 - 2025/2026 |
| HINDMARSH SHIRE | D17-21-030 | Nhill - Nhill-Netherby Road | FRB | To provide bushfire protection by reducing overall fuel hazard and bushfire hazard in the landscape. | 1.34 | Year 3 - 2025/2026 |
| HINDMARSH SHIRE | D17-22-002 | Nhill - Park Street | FRB | To provide the highest level of localised protection to human life, property and community assets identified as highly valued including Nhill Township. | 3.44 | Year 3 - 2025/2026 |
| HINDMARSH SHIRE | D17-20-004 | Nhill - Transfer Station | FRB | To provide the highest level of localised protection to human life, property and community assets identified as highly valued including the Nhill Transfer Station. | 11.11 | Year 3 - 2025/2026 |
| HINDMARSH SHIRE | D17-21-032 | Rainbow - Albacutya Road | FRB | To provide bushfire protection by reducing overall fuel hazard and bushfire hazard in the landscape. | 16.8 | Year 3 - 2025/2026 |
| HINDMARSH SHIRE | D17-21-033 | Rainbow - Park Street | FRB | To provide the highest level of localised protection to human life, property and community assets identified as highly valued including Rainbow township. | 3.07 | Year 3 - 2025/2026 |
| HINDMARSH SHIRE | D17-19-020 | Rainbow - Rainbow Transfer Station | FRB | To provide the highest level of localised protection to human life, property and community assets identified as highly valued including the Rainbow Transfer Station. | 0.67 | Year 3 - 2025/2026 |
| HINDMARSH SHIRE | D17-19-044 | Winiam - Little Desert Nature Lodge | FRB | To modify the vegetation Abundance across the planned area to assist the Promotion of Heathland (sands). | 7.66 | Year 3 - 2025/2026 |
| HORSHAM RURAL CITY | D17-23-020 | Natimuk - Lake Road Native Grassland and Grassy Woodland | ECO | To modify the vegetation Abundance across the planned area to assist the Promotion of Pimelea spinescens subspecies pubiflora. | 3.05 | Year 3 - 2025/2026 |
| WEST WIMMERA SHIRE | D17-19-050 | Connewirricoo - Harrow-Casterton Road | FRB | To provide the highest level of localised protection to human life, property and community assets identified as highly valued including Harrow - Casterton Road. | 0.33 | Year 3 - 2025/2026 |
| WEST WIMMERA SHIRE | D17-19-051 | Connewirricoo - Mooree Quarry | FRB | To provide the highest level of localised protection to human life, property and community assets identified as highly valued including Mooree Quarry. | 1.41 | Year 3 - 2025/2026 |
| WEST WIMMERA SHIRE | D17-19-043 | Dergholm - Casterton-Apsley Road and Quinn Road | FRB | To provide the highest level of localised protection to human life, property and community assets identified as highly valued including Township of Dergholm. | 6.33 | Year 3 - 2025/2026 |
| WEST WIMMERA SHIRE | D17-19-040 | Goroke - Edenhope-Goroke Rd | FRB | To develop fuel reduced areas of sufficient width and continuity to reduce the speed and intensity of bushfires. | 10.64 | Year 3 - 2025/2026 |
| WEST WIMMERA SHIRE | D17-22-008 | Goroke - Edenhope-Goroke Rd Karnak FS | FRB | To provide bushfire protection by reducing overall fuel hazard and bushfire hazard in the landscape. | 3.4 | Year 3 - 2025/2026 |
| WEST WIMMERA SHIRE | D17-21-060 | Goroke - Goroke-Nurcoung Rd | FRB | To provide the highest level of localised protection to human life, property and community assets identified as highly valued including for town protection for Goroke. | 0.36 | Year 3 - 2025/2026 |
| WEST WIMMERA SHIRE | D17-21-042 | Goroke - Horsham-Carpolac disused Railway Line | FRB | To provide bushfire protection by reducing overall fuel hazard and bushfire hazard in the landscape. | 4.99 | Year 3 - 2025/2026 |
| WEST WIMMERA SHIRE | D17-21-058 | Goroke - Kiely Street | FRB | To provide the highest level of localised protection to human life, property and community assets identified as highly valued including For the township of Goroke. | 0.98 | Year 3 - 2025/2026 |
| WEST WIMMERA SHIRE | D17-21-057 | Goroke - Lovers Lane | FRB | To provide the highest level of localised protection to human life, property and community assets identified as highly valued including for the township of Goroke. | 0.75 | Year 3 - 2025/2026 |
| WEST WIMMERA SHIRE | D17-22-003 | Goroke - Natimuk-Frances Road East | FRB | To provide bushfire protection by reducing overall fuel hazard and bushfire hazard in the landscape. | 0.88 | Year 3 - 2025/2026 |
| WEST WIMMERA SHIRE | D17-22-004 | Goroke - Natimuk-Frances Road West | FRB | To provide bushfire protection by reducing overall fuel hazard and bushfire hazard in the landscape. | 2.42 | Year 3 - 2025/2026 |
| WEST WIMMERA SHIRE | D17-21-055 | Goroke - R Walkers Rd | FRB | To provide the highest level of localised protection to human life, property and community assets identified as highly valued including for the township of Goroke. | 0.14 | Year 3 - 2025/2026 |
| WEST WIMMERA SHIRE | D17-21-056 | Goroke - Sambells Rd | FRB | To provide the highest level of localised protection to human life, property and community assets identified as highly valued including for the protection of the township of Goroke. | 2.69 | Year 3 - 2025/2026 |
| WEST WIMMERA SHIRE | D17-21-059 | Goroke - Sonegos Rd | FRB | To provide the highest level of localised protection to human life, property and community assets identified as highly valued including Protection for the township of Goroke. | 0.46 | Year 3 - 2025/2026 |
| WEST WIMMERA SHIRE | D17-21-023 | Poolaijelo - Casterton-Apsley Rd | FRB | To provide bushfire protection by reducing overall fuel hazard and bushfire hazard in the landscape. | 0.4 | Year 3 - 2025/2026 |
| YARRIAMBIACK SHIRE | D17-23-018 | Rupanyup - Wimmera Plains Grasslands | ECO | To modify the vegetation Composition across the planned area to assist the Promotion of Pimelea spinescens. | 59.51 | Year 3 - 2025/2026 |
| YARRIAMBIACK SHIRE | D17-21-061 | Warracknabeal - Wheatland District Church | FRB | To provide the highest level of localised protection to human life, property and community assets identified as highly valued including Wheatland District Church. | 1.27 | Year 3 - 2025/2026 |

## SCHEDULE 8: DISTRICT 15 – NON-BURN FUEL TREATMENTS

|  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- |
| **Local Government Area** | **Treatment Number** | **Treatment Name** | **Treatment Type** | **Land Management Objective** | **Treatment Size (ha)** | **Year** |
| BALLARAT CITY | D15-23-018 | Redan - Yarrowee River | Mulching | To provide the highest level of localised protection to human life, property and community assets identified as highly valued including nearby residences in Redan. | 4.43 | Year 1 - 2023/2024 |

## SCHEDULE 9: DISTRICT 16 – NON-BURN FUEL TREATMENTS

|  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- |
| **Local Government Area** | **Treatment Number** | **Treatment Name** | **Treatment Type** | **Land Management Objective** | **Treatment Size (ha)** | **Year** |
| NORTHERN GRAMPIANS SHIRE | D16-23-021 | St Arnaud - Wheeler St Alma St and Navarre Rd | SLASHING / MOWING | To provide the highest level of localised protection to human life, property and community assets identified as highly valued including the St Arnaud Township. | 2.91 | Year 1 - 2023/2024 |
| NORTHERN GRAMPIANS SHIRE | D16-23-022 | Stuart Mill - Fire Station Murray and Teddington Roads and Township | SLASHING / MOWING | To develop fuel reduced areas of sufficient width and continuity to reduce the speed and intensity of bushfires. | 33.76 | Year 1 - 2023/2024 |

## SCHEDULE 10: DISTRICT 17 – NON-BURN FUEL TREATMENTS

|  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- |
| **Local Government Area** | **Treatment Number** | **Treatment Name** | **Treatment Type** | **Land Management Objective** | **Treatment Size (ha)** | **Year** |
| HINDMARSH SHIRE | D17-23-023 | Netherby - Hindmarsh Strategic Fuel Break Jeparit to Shire Boundary | SLASHING / MOWING | To develop fuel reduced areas of sufficient width and continuity to reduce the speed and intensity of bushfires. | 208.17 | Year 1 - 2023/2024 |
| HINDMARSH SHIRE | D17-23-021 | Netherby - Perenna Road - Part of Hindmarsh Strategic Fuel Break Little Desert to Big Desert | SLASHING / MOWING | To develop fuel reduced areas of sufficient width and continuity to reduce the speed and intensity of bushfires. | 27.17 | Year 1 - 2023/2024 |
| HINDMARSH SHIRE | D17-23-024 | Rainbow - Hindmarsh Strategic Fuel Break North West of Rainbow | SLASHING / MOWING | To develop fuel reduced areas of sufficient width and continuity to reduce the speed and intensity of bushfires. | 208 | Year 1 - 2023/2024 |
| HINDMARSH SHIRE | D17-23-031 | Big Desert - Bullygall Road | MULCHING | To provide the highest level of localised protection to human life, property and community assets identified as highly valued including private agricultural land within the Big Desert National Park and individuals evacuating in the event of a fire. | 21.62 | Year 2 - 2024/2025 |
| HORSHAM RURAL CITY | D17-23-010 | Grass Flat - Lake Road | PLOUGHING | To provide the highest level of localised protection to human life, property and community assets identified as highly valued including crops and agricultural assets. | 16.6 | Year 1 - 2023/2024 |
| HORSHAM RURAL CITY | D17-21-062 | Haven - Horsham Golf and Bowls Club | SLASHING / MOWING | To provide the highest level of localised protection to human life, property and community assets identified as highly valued including surrounding residences with a Victorian Fire Risk Register rating of High. | 5.08 | Year 1 - 2023/2024 |
| HORSHAM RURAL CITY | D17-23-015 | Natimuk - Strategic Fuel Breaks Slashing | SLASHING / MOWING | To develop fuel reduced areas of sufficient width and continuity to reduce the speed and intensity of bushfires. | 93.26 | Year 1 - 2023/2024 |
| HORSHAM RURAL CITY | D17-23-016 | Pimpinio - Slashed Breaks | SLASHING / MOWING | To develop fuel reduced areas of sufficient width and continuity to reduce the speed and intensity of bushfires. | 208.79 | Year 1 - 2023/2024 |
| WEST WIMMERA SHIRE | D17-23-012 | Benayeo - Chastons Kilpatricks and Kybybolite Roads | SLASHING / MOWING | To develop fuel reduced areas of sufficient width and continuity to reduce the speed and intensity of bushfires. | 29.06 | Year 1 - 2023/2024 |
| WEST WIMMERA SHIRE | D17-23-013 | Edenhope - Coleraine Road Mackenzies Road Wimmera Highway Powers Creek Road and Hinkleys Road | SLASHING / MOWING | To develop fuel reduced areas of sufficient width and continuity to reduce the speed and intensity of bushfires. | 49.44 | Year 1 - 2023/2024 |
| WEST WIMMERA SHIRE | D17-23-014 | Gymbowen - Bert Redfords Millers and Worthys Road | PLOUGHING | To develop fuel reduced areas of sufficient width and continuity to reduce the speed and intensity of bushfires. | 34.08 | Year 1 - 2023/2024 |
| WEST WIMMERA SHIRE | D17-23-028 | Miga Lake - Ploughed Breaks | PLOUGHING | To develop fuel reduced areas of sufficient width and continuity to reduce the speed and intensity of bushfires. | 13.78 | Year 1 - 2023/2024 |

