Joint Fuel Management Program 2023/24 – 2025/2026

Barwon South West FFMVic Region South West CFA Region

Photo credits: FFMVic Daniel Deppeler (Kentbruck Heath LMB)

© The State of Victoria Department of Energy, Environment and Climate Action

This work is licensed under a Creative Commons Attribution 4.0 International licence. You are free to re-use the work under that licence, on the condition that you credit the State of Victoria as author. The licence does not apply to any images, photographs or branding, including the Victorian Coat of Arms, the Victorian

Government logo and the Department of Energy, Environment and Climate Action (DEECA) logo. To view a copy of this licence, visit http://creativecommons.org/licenses/by/4.0/

ISSN 0813-4332
ISBN 978-1-74287-99255-1

Disclaimer

This publication may be of assistance to you, but the State of Victoria and its employees do not guarantee that the publication is without flaw of any kind or is wholly appropriate for your particular purposes and therefore disclaims all liability for any error, loss or other consequence which may arise from you relying on any information in this publication.

###### Accessibility

If you would like to receive this publication in an alternative format, please telephone the DEECA Customer Service Centre on 136186, email customer.service@delwp.vic.gov.au or via the National Relay Service on 133 677 www.relayservice.com.au. This document is also available on the internet at www.deeca.vic.gov.au.

Contents

Foreword	4

About the program	5

Our Objectives	7

Residual Risk	7

2023/24 – 2025/26 JFMP	8

Planned burns	8

Non-burning fuel treatments	8

Strategic Fuel Breaks	10

Cultural Burning	11

Approval	12

How to get involved	12

Glossary	13

Appendix (1): FFMVic Schedules of Activities	14

SCHEDULE 1: FAR SOUTH WEST DISTRICT– PLANNED BURNING	14

SCHEDULE 2: OTWAY DISTRICT– PLANNED BURNING	28

SCHEDULE 3: FAR SOUTH WEST DISTRICT – NON-BURN FUEL TREATMENTS	45

SCHEDULE 4: OTWAY DISTRICT – NON-BURN FUEL TREATMENTS	47

Appendix (2): CFA Schedules of Activities	64

SCHEDULE 1: DISTRICT 4 – PLANNED BURNING	64

SCHEDULE 2: DISTRICT 5 – PLANNED BURNING	67

SCHEDULE 3: DISTRICT 6 – PLANNED BURNING	90

SCHEDULE 4: DISTRICT 7 – PLANNED BURNING	97

SCHEDULE 5: CFA – NON-BURN FUEL TREATMENTS	104

Foreword

Working together, Forest Fire Management Victoria (FFMVic) and the Country Fire Authority (CFA) have developed this Joint Fuel Management Program (JFMP) which covers the Barwon South West FFMVic Region and South West CFA Region. It demonstrates our commitment to working more closely together to deliver the best bushfire risk reduction outcomes for Victorians.

The Joint Fuel Management Program is planned to achieve an integrated and risk-focused fuel management program across public and private land. It is designed to implement long-term bushfire management strategies that outline how the risk of bushfires is managed for the protection of life and property on public and private land, while maintaining and improving natural ecosystems.

In response to the devastating 2019/20 Black Summer bushfires and subsequent inquiries, the Victorian Government has committed to new programs which complement our current fuel management program and aim to reduce bushfire risk across all land tenure.

Investment will be made on fuel management, targeting long grass and other flammable undergrowth, particularly along our major road and rail corridors. We will work together with Local Government Authorities and water, road and rail authorities to ensure that our works are complementary.

We have worked with Traditional Owners in preparing the following program and we value their input into planned burns and other fuel treatment works. FFMVic and CFA continue to support Traditional Owners to return cultural fire to their Country.

The program has also been shaped by a variety of research and local information, such as specialist input from FFMVic, CFA staff and volunteers and key industries, as well as knowledge from local communities, including Traditional Owners and key stakeholders. We would like to recognise the work that has been put into developing this Joint Fuel Management Program, by FFMVic, CFA and the local communities.

We encourage your continued input to ensure our plans protect those assets and values which are important to all Victorians

| David Rourke Deputy Chief Fire Officer FFMVic Barwon South West Region | Adrian Gutsche A/Deputy Chief Officer CFA South West Region |
| --- | --- |

* Forest Fire Management Victoria (FFMVic) – is the organisation that delivers services to achieve DEECA’s legislated responsibilities.  It consists of specialist staff from DEECA, Parks Victoria, Melbourne Water and VicForests.

# About the program

The JFMP encompasses fuel management activities planned to be delivered by CFA and FFMVic across the coming three years in the Barwon South West FFMVic Region and South West CFA Region (Map 1)

Each activity is led by either CFA or FFMVic but is delivered with the support of both agencies and other partners including Department of Transport, EMV, Traditional Owners and local businesses.

This document contains details about the following planned activities:

Planned Burns - fuel reduction, ecological and other planned burns by indicative year for the three-year period.

Non-Burning Fuel Treatments - the program of works that uses methods other than burning to achieve fuel management objectives.

Strategic Fuel Breaks - a strip of land where vegetation has been modified to reduce the rate of spread and intensity of fire for the direct protection of assets and/or assist fire control.  They can also assist in the safe delivery of planned burns.

Cultural burning – planned burns led by Traditional Owners on their Country and the use of cultural fire as a land management practice by Traditional Owners.

It is important to note that the ability to carry out planned activities is dependent on seasonal and local weather conditions. To allow for this, planned burns from the second and third years of the program may be brought forward to the current year to replace a burn planned for the first year.

Map 1:  FFMVic and CFA Districts included on this Joint Fuel Management Program

Note: CFA Districts 15/16/17 and DELWP Districts Wimmera and Midlands have a small overlap in to the Barwon South West Region, fuel treatments in these CFA/DELWP Districts are captured in the Grampians Region or Midlands Region JFMP.

The JFMP is prepared and will be implemented in accordance with Safer Together: A new approach to reducing the risk of bushfire in Victoria, the Code of Practice for Bushfire Management on Public Land 2012 the Barwon South West Regional Bushfire Management Strategy and relevant CFA and FFMVic Instructions, Manuals and Guidelines.

Burns on public land associated with logging regeneration as well as small heap burns are not included in the JFMP and are approved through a separate planning process.

Our Objectives

This JFMP has been developed to implement strategies set out in the Barwon South West Bushfire Management Strategy (BMS), which has been developed by FFMVic and CFA in consultation with agencies, stakeholders and the community.

The BMS establishes a cross-tenure fuel management strategy to address the bushfire risk across public and private land and

- sets clear objectives and associated performance measures for fire management at a regional scale;

- identifies where important values and assets are located across the landscape; and

- includes regional trends in population, industry, and environmental change.

The BMS defines

- fire management zones on public land that focus appropriate fire management activities to reduce bushfire risk for identified values and promote ecological resilience over the life of the strategy (30-40 years).

- Bushfire Risk Engagement Areas (BREA) across public and private land. These areas are intended to support agencies to engage with private landholders about fuel management where it will provide effective bushfire risk reduction.

You can explore your local Bushfire Management Strategy here.

## Residual Risk

The Barwon South West BMS contributes to achieving the Victorian Government statewide risk reduction objective of maintaining bushfire risk at or below a residual risk of 70% in the long-term.

Residual risk is the risk, on average, that bushfires will impact on life and property across the landscape. It is expressed as the percentage of the risk that remains after bushfire history and fuel management (mainly planned burning) activities are considered.  It is reported on an annual basis.

Each Region works towards managing local bushfire risk by identifying planned burns and other fuel management works, which collectively will meet the statewide risk reduction target.

This JFMP aims to meet or exceed district and regional residual risk targets that contribute to the statewide target and to enable the delivery of bushfire management objectives as documented in the BMS. It provides flexibility to account for different seasonal conditions.

Table 1: Changes to Residual Risk through implementation of the JFMP

| Residual risk categories | Far South West | Otway | Barwon South West |
| --- | --- | --- | --- |
| Residual Risk Target | 55 | 60 | 60 |
| Current Residual Risk % | 50 | 58 | 58 |
| Projected Residual Risk % by 2024 with implementation of JFMP | 51 | 51 | 51 |
| Projected Residual Risk % by 2026 with implementation of JFMP | 47 | 40 | 41 |
| Projected Residual Risk % by 2026 without implementation of JFMP | 57 | 70 | 69 |

2023/24 – 2025/26 JFMP

The following tables summarise the works planned in the JFMP.  A detailed schedule of planned burns and non-burning fuel treatments is provided in Appendix 1 and 2.

## Planned burns

|  | 2023/2024 |  |  | 2024/2025 |  |  |  |  | 2025/2026 |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Agency / District | Area (ha) |  | No. of Burns | Area (ha) |  |  | No. of Burns |  | Area (ha) |  | No. of Burns |
| CFA |  |  |  |  |  |  |  |  |  |  |  |
| District 4 |  |  |  |  |  |  |  |  |  |  |  |
| Fuel Reduction | 59.87 | 2 |  |  | 100.78 | 10 |  | 145.04 |  | 20 |  |
| Ecological | 36.93 | 1 |  |  |  |  |  |  |  |  |  |
| Traditional Owner |  |  |  |  | 291.37 | 2 |  |  |  |  |  |
| District 5 |  |  |  |  |  |  |  |  |  |  |  |
| Fuel Reduction | 694.19 | 14 |  |  | 3,968.32 | 145 |  | 892.33 |  | 73 |  |
| Ecological |  |  |  |  | 15.31 | 1 |  |  |  |  |  |
| District 6 |  |  |  |  |  |  |  |  |  |  |  |
| Fuel Reduction | 449.79 | 9 |  |  | 1,325.14 | 50 |  | 375.96 |  | 29 |  |
| Ecological |  |  |  |  | 1.94 | 1 |  |  |  |  |  |
| District 7 |  |  |  |  |  |  |  |  |  |  |  |
| Fuel Reduction | 492.93 | 13 |  |  | 1,339.51 | 49 |  | 148.18 |  | 13 |  |
| Traditional Owner |  |  |  |  | 128.02 | 6 |  | 31.88 |  | 2 |  |
| Total |  |  |  |  |  |  |  |  |  |  |  |
| FFMVic |  |  |  |  |  |  |  |  |  |  |  |
| Far South West |  |  |  |  |  |  |  |  |  |  |  |
| Ecological | 2,083.78 | 10 |  |  | 1,260.16 | 6 |  | 584.98 |  | 4 |  |
| Fuel Reduction | 6,197.31 | 24 |  |  | 5,347.81 | 16 |  | 5,524.13 |  | 20 |  |
| Traditional Owner | 718.33 | 8 |  |  | 130.94 | 1 |  | 308.61 |  | 1 |  |
| Landscape Mosaic | 10,536.81 | 3 |  |  |  |  |  |  |  |  |  |
| Otway |  |  |  |  |  |  |  |  |  |  |  |
| Ecological | 1,269.78 | 8 |  |  | 181.87 | 5 |  | 3,345.49 |  | 3 |  |
| Fuel Reduction | 15,452.45 | 39 |  |  | 7,910.16 | 15 |  | 7,589.46 |  | 20 |  |
| Traditional Owner | 302.41 | 2 |  |  |  |  |  |  |  |  |  |
| Landscape Mosaic | 35,214.78 | 7 |  |  |  |  |  |  |  |  |  |
| Total |  |  |  |  |  |  |  |  |  |  |  |

## Non-burning fuel treatments

|  | 2023/2024 |  | 2024/2025 |  | 2025/2026 |  |
| --- | --- | --- | --- | --- | --- | --- |
| Agency / District | Area (ha) | No. of Blocks | Area (ha) | No. of Blocks | Area (ha) | No. of Blocks |
| CFA |  |  |  |  |  |  |
| District 4 |  |  |  |  |  |  |
| Mulching | - | - | 0.52 | 1 |  | - |
| District 5 |  |  |  |  |  |  |
| Mulching | - | - | 0.29 | 1 | 34.68 | 2 |
| District 6 |  |  |  |  |  |  |
| Mulching | - | - | 1.74 | 1 | 0.3 | 1 |
| District 7 |  |  |  |  |  |  |
| Mulching | - | - | - | - | 50.75 | 2 |
| Pruning | - | - | - | - | 8.16 | 2 |
| FFMVic |  |  |  |  |  |  |
| Far South West |  |  |  |  |  |  |
| Mulching | 9.09 | 1 | 8.09 | 1 | 10.45 | 3 |
| Slashing / Mowing | 301.37 | 8 | - | - | - | - |
| Rolling | - | - | 7.42 | 1 | - | - |
| Pruning | 683.72 | 5 | - | - | - | - |
| Otway |  |  |  |  |  |  |
| Mulching | 390.71 | 15 | 79.67 | 6 | 41.41 | 6 |
| Slashing / Mowing | 527.05 | 89 | - | - | - | - |

## Strategic Fuel Breaks

Strategic Fuel Breaks can be one of two types:

Landscape protection breaks (LPB): Located in the forest to divide the landscape into units/areas suitable to help to reduce the fire to the smallest size possible. These breaks provide a platform for fighting fires in the forest and may also reduce fire impacts on nearby communities.

Asset protection breaks (APB): Designed to provide direct protections of communities and assets from the direct impacts of fire. These breaks are generally located adjacent to townships and assets.

The following strategic fuel breaks are proposed for construction (new) or renewal (upgrading of an existing break to meet current standards) during 2023/24.

| SFB Name | SFB Number | Works Type | SFB Type | Distance (km) | Width (m) |
| --- | --- | --- | --- | --- | --- |
| Lorne - Heath Street North | BSW-OTW-LOR-0128 | Maintenance | Strategic Fuel Break - Asset | 0.5 | 40 |
| Lorne - Tradewinds - SFB | BSW-OTW-LOR-0131 | New | Strategic Fuel Break - Asset | 0.8 | 40 |

Cultural Burning

Cultural fire is fire deliberately put into the landscape lead by the Traditional Owners of that Country for a variety of purposes, including ceremony, protection of cultural and natural assets, fuel reduction, regeneration and management of food, fibre and medicines, flora regeneration, fauna habitat protection and healing Country’s spirit.

We are guided by the Victorian Traditional Owner Cultural Fire Strategy which provides policy direction and a framework for fire and land management agencies to better enable Traditional Owners to undertake cultural burning for these cultural objectives.

There are six principles underpinning this strategy:

- cultural burning is right fire, right time, right way and for the right (cultural reasons), according to lore;

- burning is a cultural responsibility;

- cultural fire is living knowledge;

- monitoring, evaluation and research support cultural fire objectives and enable adaptive learning;

- Country is managed holistically; and

- cultural fire is healing.

FFMVic and CFA recognises that cultural burning can assist landholders and communities in the use of fire to care for Country. The sharing of knowledge by our local Traditional Owners as well as from indigenous peoples from other parts of Australia will assist in improving our adaptive fire management practices in Victoria. This builds on supporting community through learning about how we live with fire.

Working together to foster knowledge sharing is an important way to enable participation of Aboriginal communities.

The following is the number of cultural burns nominated and will be led by Traditional Owners with support from Forest Fire Management Victoria and CFA:

| Traditional Owners | 2023/2024 | 2024/2025 | 2025/2026 |
| --- | --- | --- | --- |
| Gunditj Mirring | 8 | 2 |  |
| Eastern Maar | 1 | 1 | 1 |
| Wathaurung | 1 | 6 | 2 |

# Approval

The 2023/24 – 2025/2026 Joint Fuel Management Program has been approved by:

Deputy Chief Fire Officer, David Rourke FFMVic Region: Barwon South West

A/Deputy Chief Officer, Adrian Gutsche CFA Region: South West

# How to get involved

FFMVic and CFA welcome comment on strategic and operational fire management all year round. Please be aware that due to the planning cycle your comments relating to certain aspects of the program may not be included until the following year’s JFMP.

Comments and suggestions relating to the JFMP can be sent to:

| Aaron van Winden Regional Fuel Management Coordinator Department of Environment, Land, Water & Planning aaron.van.winden@delwp.vic.gov.au | James Haley Manager Community Safety Country Fire Authority j.haley@cfa.vic.gov.au |
| --- | --- |

You can find out more about our fuel management programs and subscribe to notifications at plannedburns.ffm.vic.gov.au

Planned Burns Victoria (PBV) is an easy-to-use, opt-in system that you can customise to suit your notification needs. PBV provides an overview of all planned burns on this JFMP and allows individuals to sign up to receive notification of when a burn is scheduled and ignited.

# Glossary

This glossary provides information on terms contained within the body of this document and the schedules.

BREA - Bushfire Risk Engagement Areas.

Burn Type – indicates the primary purpose of the burn.

Burn Number and Name– the unique identifier for each burn or planned fuel management activity.

Cross-tenure burn – a burn that covers both public and private land

Fire Management Zone (FMZ) – an area of public land in which fire is managed for specific asset, fuel and ECO objectives. Values included in this column can be APZ - Asset Protection Zone; BMZ – Bushfire Moderation Zone; LMZ - Landscape Management Zone, PBEZ – Planned Burn Exclusion Zone; or, NZ -Not Zoned.

Forest Fire Management Victoria (FFMVic) – FFMVic consists of specialist staff from DEECA, Parks Victoria, Melbourne Water and VicForests.

Land Management Objective - identifies the desired land management outcome(s) of the burn.

Lead Agency - The Lead Agency for a planned burn is determined by the burns distance from public land. Within 1.5 km of public land, planned burning on non-public land falls within DEECA’s legislative scope and DEECA can choose to be the Lead Agency.  If it is outside 1.5 km of public land, DEECA is unable to undertake the planned burn; instead, the CFA will be the Lead Agency to undertake that burn.

Local Government Area (LGA) – the municipality in which most of the fuel management activity is located.

Location – a direction and distance of the planned burn from the nearest major township/locality.

Planned Burns - the controlled application of fire to a defined area of land conducted in accordance with an approved plan to meet specified management objectives.

Private Property Burn – burn that occurs wholly on private land.

Planned Burn Size – the maximum area of the fuel management activity measured in hectares (ha), including areas specifically excluded from disturbance.

Residual Risk - The impacts on life and property that remain after planned burning and bushfires, we call the 'residual risk'. If residual risk is 100 per cent – there has been no fire in the landscape and no fuel reduced and we are at maximum risk where fires will spread and impact. If residual risk is at 70 per cent – the impacts to life and property will be reduced by about a third.

Strategic Fuel break: A strategic fuel break is a strip of land where vegetation has been permanently modified to reduce the amount of fuel available to burn during a bushfire.

Non-Burning Fuel Treatments – the modification of fuels using slashing, pruning, chemical application (in alignment with safety standards), grazing, ploughing, mulching or rolling to meet specified management objectives.

# Appendix (1): FFMVic Schedules of Activities

These schedules contain the details of FFMVic-led fuel management activities. Please note that the planned burn year and season identified for each planned burn is indicative only and may be changed due to weather conditions and operational requirements.

Abbreviations maybe used in the following Schedules:

PV - Parks Victoria; COM - Committee of Management; DEECA- Department of Energy Environment Climate Action; PP – Private Property; FRB – Fuel Reduction Burn; ECO - Ecological burn; REG – Regeneration Burn; TO – Traditional Owner; FMZ – Fire Management Zone; APZ - Asset Protection Zone; BMZ – Bushfire Moderation Zone; LMZ - Landscape Management Zone; PBEZ – Planned Burn Exclusion Zone; NZ -Not Zoned; FPA – Fire Protected Area.

## SCHEDULE 1: FAR SOUTH WEST DISTRICT– PLANNED BURNING

| Local Government Area | Burn Number | Burn Name | General location | Burn Type | Land Management Objective | Indicative Year | Fire Management Zone | Planned Burn Size (ha) |
| --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Moyne Shire | BSW-FSW-WAR-0003 | Bay of Islands CP - Dynon Rd | 6km NW of Peterborough | Ecological | To modify the vegetation Abundance across the planned area to assist the Promotion of Metallic Sun Orchid. | 2023/2024 | LMZ | 34.95 |
| Moyne Shire | BSW-FSW-WAR-0004 | Bay of Islands CP - Radfords Rd | 10km NW of Peterborough | Ecological | To modify the vegetation Abundance across the planned area to assist the Promotion of Metallic Sun Orchid. | 2023/2024 | LMZ | 66.08 |
| West Wimmera Shire | BSW-FSW-CST-0042 | Brimboal SF - Dergholm-Chetwynd Rd East | 8km SW of Chetwynd | Fuel reduction | To develop fuel reduced areas of sufficient width and continuity to reduce the speed and intensity of bushfires. | 2023/2024 | BMZ | 495.08 |
| Moyne Shire | BSW-FSW-HEW-0105 | Broadwater - Lake Gorrie IPA | 10km SW of Macarthur | Traditional owner | Traditional land management | 2023/2024 | LMZ | 52.64 |
| Moyne Shire | BSW-FSW-HEW-0127 | Broadwater - Lake Gorrie Stone Houses | 7km W of Broadwater | Traditional owner | To provide bushfire protection by reducing overall fuel hazard and bushfire hazard in the landscape. | 2023/2024 | LMZ | 8.26 |
| Moyne Shire | BSW-FSW-HEW-0128 | Broadwater - Thomas Block | 12km SW of Macarthur | Traditional owner | Traditional land management | 2023/2024 | LMZ | 20.2 |
| Moyne Shire | BSW-FSW-PTD-0062 | Budj Bim NP - Lake Tk | 13km SW of Macarthur | Traditional owner | Traditional land management | 2023/2024 | LMZ | 174.78 |
| Glenelg Shire | BSW-FSW-PTD-0058 | Cashmore - South-East Boundary Tk | 3.7km SW of Gorae West | Fuel reduction | To provide bushfire protection by reducing overall fuel hazard and bushfire hazard in the landscape. | 2023/2024 | LMZ | 7.89 |
| West Wimmera Shire | BSW-FSW-CST-0012 | CHETWYND - CEMETERY TRACK | 4km West of Chetwynd | Fuel reduction | To provide bushfire protection by reducing overall fuel hazard and bushfire hazard in the landscape. | 2023/2024 | LMZ | 690.34 |
| Glenelg Shire | BSW-FSW-HEW-0120 | Cobboboonee FP - Jacky Swamp Rd | 8.5km SW of Heywood | Fuel reduction | To provide bushfire protection by reducing overall fuel hazard and bushfire hazard in the landscape. | 2023/2024 | LMZ | 282.29 |
| Glenelg Shire | BSW-FSW-HEW-0121 | Cobboboonee FP - Surry River-Gorae Rd | 11.5km NW of Portland | Fuel reduction | To provide the highest level of localised protection to human life, property and community assets identified as highly valued including Gorae Community. | 2023/2024 | APZ | 96.32 |
| Glenelg Shire | BSW-FSW-HEW-0122 | Cobboboonee FP - Transmission Line East | 6.5km NW of Portland | Fuel reduction | To provide the highest level of localised protection to human life, property and community assets identified as highly valued including Gorae community and HV transmission lines. | 2023/2024 | APZ | 59.32 |
| Glenelg Shire | BSW-FSW-DAR-0056 | Dartmoor - Spencers Tk | 8km N of Dartmoor | Fuel reduction | To provide bushfire protection by reducing overall fuel hazard and bushfire hazard in the landscape. | 2023/2024 | LMZ | 327.49 |
| West Wimmera Shire | BSW-FSW-CST-0040 | Dergholm - Boilaar Swamp Tk | 3km SW of Dergholm | Fuel reduction | To develop fuel reduced areas of sufficient width and continuity to reduce the speed and intensity of bushfires. | 2023/2024 | BMZ | 339.53 |
| West Wimmera Shire | BSW-FSW-CST-0111 | Dergholm - Casterton-Apsley Rd | 3.5km SE of Dergholm | Fuel reduction | To provide bushfire protection by reducing overall fuel hazard and bushfire hazard in the landscape. | 2023/2024 | LMZ | 129.91 |
| West Wimmera Shire | BSW-FSW-CST-0077 | Dergholm SP - Dergholm-Chetwynd Rd West | 9km E of Dergholm | Fuel reduction | To provide bushfire protection by reducing overall fuel hazard and bushfire hazard in the landscape. | 2023/2024 | LMZ | 264.69 |
| Glenelg Shire | BSW-FSW-DAR-0003 | DIGBY - RANGE/SIX CHAIN RD | 5.2km NNW Digby | Fuel reduction | To provide bushfire protection by reducing overall fuel hazard and bushfire hazard in the landscape. | 2023/2024 | LMZ | 311.8 |
| Glenelg Shire | BSW-FSW-CST-0113 | Drajurk SF - Gills Tk | 11km SW of Casterton | Fuel reduction | To provide bushfire protection by reducing overall fuel hazard and bushfire hazard in the landscape. | 2023/2024 | LMZ | 16.44 |
| Glenelg Shire | BSW-FSW-CST-0066 | Drajurk SF - Glenelg Highway | 12km SW of Casterton | Fuel reduction | To develop fuel reduced areas of sufficient width and continuity to reduce the speed and intensity of bushfires. | 2023/2024 | BMZ | 106.47 |
| Glenelg Shire | BSW-FSW-HEW-0064 | Drumborg - Myamyn Rd | 7km N of Drumborg | Fuel reduction | To develop fuel reduced areas of sufficient width and continuity to reduce the speed and intensity of bushfires. | 2023/2024 | BMZ | 376.13 |
| Glenelg Shire | BSW-FSW-HEW-0099 | Gorae - Holmes Rd North | 1km W of Gorae | Ecological | To modify the vegetation Abundance across the planned area to assist the Control of Sweet Pittosporum. | 2023/2024 | BMZ | 24.2 |
| Glenelg Shire | BSW-FSW-DAR-0009 | Hotspur SF - Simkin Rd | 5.8km NW of Hotspur | Fuel reduction | To develop fuel reduced areas of sufficient width and continuity to reduce the speed and intensity of bushfires. | 2023/2024 | BMZ | 176.5 |
| Glenelg Shire | BSW-FSW-PTD-0024 | Kentbruck - Kentbruck Heath | 9km N of Mount Richmond | Ecological | To promote ecological resilience in Heathland (sands) by manipulating the growth stage distribution. | 2023/2024 | LMZ | 5680.93 |
| Glenelg Shire | BSW-FSW-CST-0038 | Killara - Kilmoc Rd | 14km SW of Casterton | Fuel reduction | To develop fuel reduced areas of sufficient width and continuity to reduce the speed and intensity of bushfires. | 2023/2024 | BMZ | 513.08 |
| Glenelg Shire | BSW-FSW-NEL-0012 | Lower Glenelg NP - Bully Range Rd | 8.8km E of Nelson | Ecological |  | 2023/2024 | LMZ | 1147.95 |
| Glenelg Shire | BSW-FSW-PTD-0032 | Lower Glenelg NP - Glenelg Drive | 2km W of Nelson | Ecological | To modify the vegetation Abundance across the planned area to assist the Control of Coast Wattle. | 2023/2024 | LMZ | 490.7 |
| Moyne Shire | BSW-FSW-PTD-0026 | Macarthur - Budj Bim National Park | 10km SW of Macarthur | Fuel reduction | To provide bushfire protection by reducing overall fuel hazard and bushfire hazard in the landscape. | 2023/2024 | LMZ | 74.15 |
| Glenelg Shire | BSW-FSW-HEW-0135 | Milltown SF - Milltown Mission Rd | 2.7km E of Milltown | Traditional owner | Traditional land management | 2023/2024 | LMZ | 237.97 |
| Glenelg Shire | BSW-FSW-HEW-0032 | MT CLAY - TOWER RD | 5.5km North of Narrawong, Mt Clay State Forest | Fuel reduction | To modify the vegetation Composition across the planned area to assist the Control of Sweet Pittosporum. | 2023/2024 | LMZ | 246.91 |
| Glenelg Shire | BSW-FSW-HEW-0138 | Mt Clay SF - Boyers Rd West | 5km NW of Narrawong | Traditional owner | Traditional land management | 2023/2024 | LMZ | 93.16 |
| Glenelg Shire | BSW-FSW-HEW-0093 | Mt Clay SF - Mt Clay Rd | 5km N of Narrawong | Fuel reduction | To provide bushfire protection by reducing overall fuel hazard and bushfire hazard in the landscape. | 2023/2024 | LMZ | 213.25 |
| Glenelg Shire | BSW-FSW-HEW-0123 | Mt Clay SF - Saw Pit | 2.5km NW of Narrawong | Traditional owner | Traditional land management | 2023/2024 | BMZ | 29.95 |
| Glenelg Shire | BSW-FSW-HEW-0039 | Mt Clay SF - Substation West | 5.3km SE of Heywood | Fuel reduction | To develop a fuel reduced area to the East of Mt Clay Sub Station. | 2023/2024 | BMZ | 236.26 |
| Glenelg Shire | BSW-FSW-DAR-0039 | Mumbannar - Old Caves Rd South | 12km N of Nelson | Fuel reduction | To develop fuel reduced areas of sufficient width and continuity to reduce the speed and intensity of bushfires. | 2023/2024 | BMZ | 560.62 |
| Glenelg Shire | BSW-FSW-CST-0035 | Nangeela - Casterton-Penola Rd South | 11km W of Casterton | Fuel reduction | To develop fuel reduced areas of sufficient width and continuity to reduce the speed and intensity of bushfires. | 2023/2024 | BMZ | 126.76 |
| Glenelg Shire | BSW-FSW-CST-0132 | Nangeela - Hurdle Swamp Heath | 13km W of Casterton | Traditional owner | To promote ecological resilience in Heathland (sands) by manipulating the growth stage distribution. | 2023/2024 | LMZ | 101.37 |
| Glenelg Shire | BSW-FSW-CST-0033 | Nangeela SF - Byjuke Forest Rd | 25km NW of Casterton | Ecological | To modify the vegetation Abundance across the planned area to assist the Control of Pine Wilding. | 2023/2024 | LMZ | 700.26 |
| Glenelg Shire | BSW-FSW-NEL-0006 | Nelson SF - Huebner Rd | 1km NE of Nelson | Ecological | To develop a fuel reduced area to the North of Nelson Township. | 2023/2024 | BMZ | 23.86 |
| West Wimmera Shire | BSW-FSW-CST-0034 | Poolaijelo - Dergholm State Park | 13km N of Dergholm | Ecological | To promote ecological resilience in Heathland (sands) by manipulating the growth stage distribution. | 2023/2024 | LMZ | 3707.93 |
| Glenelg Shire | BSW-FSW-HEW-0056 | Portland - Bald Hill WTP | 5km S of Portland | Ecological | To modify the vegetation Composition across the planned area to assist the Promotion of Heathland (sands). | 2023/2024 | LMZ | 43.31 |
| Glenelg Shire | BSW-FSW-DAR-0080 | Rennick SF - Princes Hwy | 4km E of Rennick | Fuel reduction | To provide bushfire protection by reducing overall fuel hazard and bushfire hazard in the landscape. | 2023/2024 | LMZ | 148.91 |
| Glenelg Shire | BSW-FSW-CST-0069 | Tooloy-Lake Mundi WR - Lake Mundi | 35km W of Casterton | Ecological | To modify the vegetation Abundance across the planned area to assist the Promotion of Metallic Sun Orchid. | 2023/2024 | LMZ | 363.68 |
| Glenelg Shire | BSW-FSW-DAR-0061 | Weecurra SF - Digby-Strathdownie Rd Heath | 11km N of Dartmoor | Ecological | To provide bushfire protection by reducing overall fuel hazard and bushfire hazard in the landscape. | 2023/2024 | LMZ | 222.2 |
| Glenelg Shire | BSW-FSW-CST-0099 | Wilkin FFR - Overflow Tk | 7km NE of Strathdownie | Ecological | To modify the vegetation Abundance across the planned area to assist the Promotion of Mellbloms Spider Orchid. | 2023/2024 | LMZ | 114.54 |
| Glenelg Shire | BSW-FSW-CST-0075 | Wilkin FFR - Wallaby Tk | 10.7km E of Strathdownie | Fuel reduction | To provide bushfire protection by reducing overall fuel hazard and bushfire hazard in the landscape. | 2023/2024 | LMZ | 379.17 |
| Glenelg Shire | BSW-FSW-HEW-0033 | Annya SF - Noskes Rd | 0.1km S of Milltown | Fuel reduction | To provide the highest level of localised protection to human life, property and community assets identified as highly valued including the Milltown community . | 2024/2025 | APZ | 353.29 |
| Glenelg Shire | BSW-FSW-HEW-0098 | Budj Bim NP - Sharrocks Rd | 6km NE of Homerton | Fuel reduction | To provide bushfire protection by reducing overall fuel hazard and bushfire hazard in the landscape. | 2024/2025 | LMZ | 221.43 |
| Glenelg Shire | BSW-FSW-HEW-0090 | Cobboboonee Forest Park - Blackwoods Rd East | 2km SW of Heathmere | Fuel reduction | To provide the highest level of localised protection to human life, property and community assets identified as highly valued including High Voltage Transmission Lines and Heathmere area. | 2024/2025 | APZ | 125.01 |
| Glenelg Shire | BSW-FSW-PTD-0021 | Cobboboonee NP - Pipe Clay Extension | 19km West of Heywood | Fuel reduction | To develop fuel reduced areas of sufficient width and continuity to reduce the speed and intensity of bushfires. | 2024/2025 | BMZ | 681.72 |
| Moyne Shire | BSW-FSW-HEW-0118 | Cobra Killuc WR - Wordleys Lane | 8km NE of Hexham | Traditional owner | To modify the vegetation Composition across the planned area to assist the Promotion of Alluvial Plains Grassland. | 2024/2025 | LMZ | 130.94 |
| West Wimmera Shire | BSW-FSW-CST-0114 | Dergholm - Morans Rd North | 1km SW of Dergholm | Fuel reduction | To provide the highest level of localised protection to human life, property and community assets identified as highly valued including Dergholm Community. | 2024/2025 | APZ | 52.99 |
| Glenelg Shire | BSW-FSW-DAR-0045 | Digby - Lanes Rd | 11.5km W of Digby | Fuel reduction | To provide bushfire protection by reducing overall fuel hazard and bushfire hazard in the landscape. | 2024/2025 | LMZ | 532.48 |
| Glenelg Shire | BSW-FSW-CST-0126 | Drajurk SF - Sandy Tk Block 1 | 15km W of Casterton | Fuel reduction | To develop fuel reduced areas of sufficient width and continuity to reduce the speed and intensity of bushfires. | 2024/2025 | BMZ | 325.72 |
| Glenelg Shire | BSW-FSW-CST-0127 | Drajurk SF - Sandy Tk Block 2 | 15km W of Casterton | Fuel reduction | To develop fuel reduced areas of sufficient width and continuity to reduce the speed and intensity of bushfires. | 2024/2025 | BMZ | 597.49 |
| Glenelg Shire | BSW-FSW-HEW-0066 | Drumborg - Loop Rd South | 6km N of Drumborg | Fuel reduction | To develop fuel reduced areas of sufficient width and continuity to reduce the speed and intensity of bushfires. | 2024/2025 | BMZ | 282.44 |
| Glenelg Shire | BSW-FSW-HEW-0060 | Hotspur - Hotspur-Grassdale Rd | 6km NE of Hotspur | Fuel reduction | To develop fuel reduced areas of sufficient width and continuity to reduce the speed and intensity of bushfires. | 2024/2025 | BMZ | 378.18 |
| Glenelg Shire | BSW-FSW-DAR-0057 | Hotspur SF - Cowlands Rd | 3km W of Lyons | Fuel reduction | To provide bushfire protection by reducing overall fuel hazard and bushfire hazard in the landscape. | 2024/2025 | LMZ | 297.87 |
| West Wimmera Shire | BSW-FSW-CST-0044 | Kanawinka SF - Kanawinka North | 8.6km N of Dorodong | Fuel reduction | To develop fuel reduced areas of sufficient width and continuity to reduce the speed and intensity of bushfires. | 2024/2025 | BMZ | 306.78 |
| Glenelg Shire | BSW-FSW-CST-0032 | Lake Mundi - Paramount Rd | 5.8km N of Lake Mundi | Ecological | To modify the vegetation Abundance across the planned area to assist the Control of Pine Wilding. | 2024/2025 | LMZ | 159.16 |
| Glenelg Shire | BSW-FSW-CST-0074 | Mocamboro - Square Wheel Rd | 10km S of Bahgallah | Ecological | To modify the vegetation Abundance across the planned area to assist the Promotion of Metallic Sun-orchid. | 2024/2025 | LMZ | 367.09 |
| Glenelg Shire | BSW-FSW-PTD-0004 | Mount Richmond - West Spring Tk | 6km SW of Goare West | Fuel reduction | To promote ecological resilience in Heathland (sands) by manipulating the growth stage distribution. | 2024/2025 | LMZ | 244.1 |
| Glenelg Shire | BSW-FSW-DAR-0040 | Mumbannar - Old Caves Rd North | 16km N of Nelson | Fuel reduction | To develop fuel reduced areas of sufficient width and continuity to reduce the speed and intensity of bushfires. | 2024/2025 | BMZ | 331.36 |
| Glenelg Shire | BSW-FSW-CST-0110 | Nangeela SF - Long Lead Tk | 19km W of Casterton | Ecological | To modify the vegetation Abundance across the planned area to assist the Control of Pine wildings. | 2024/2025 | LMZ | 208.8 |
| Glenelg Shire | BSW-FSW-CST-0068 | Nangeela SF - Tullich Rd | 11km W of Casterton | Fuel reduction | To develop fuel reduced areas of sufficient width and continuity to reduce the speed and intensity of bushfires. | 2024/2025 | BMZ | 309.95 |
| Glenelg Shire | BSW-FSW-PTD-0030 | Nelson - Battersbys Tk | 13km E of Nelson | Ecological | To modify the vegetation Abundance across the planned area to assist the Control of Coast Wattle. | 2024/2025 | LMZ | 138.92 |
| Glenelg Shire | BSW-FSW-DAR-0059 | Stokes River SF - Morgans Plains Rd | 12km NE of Dartmoor | Ecological | To provide bushfire protection by reducing overall fuel hazard and bushfire hazard in the landscape. | 2024/2025 | LMZ | 170.16 |
| Glenelg Shire | BSW-FSW-CST-0076 | Tooloy-Lake Mundi WR - Four Mile Tk | 10km NW of Lake Mundi | Fuel reduction | To modify the vegetation Abundance across the planned area to assist the Control of Pine Wildings. | 2024/2025 | LMZ | 307 |
| Glenelg Shire | BSW-FSW-CST-0065 | Wilkin FFR - Camel Tk | 15km SW of Casterton | Ecological | To modify the vegetation Abundance across the planned area to assist the Control of Pine Wildings. | 2024/2025 | LMZ | 216.03 |
| Glenelg Shire | BSW-FSW-CST-0115 | Bahgallah - Casterton-Dartmoor Rd | 10km SW of Casterton | Fuel reduction | To provide bushfire protection by reducing overall fuel hazard and bushfire hazard in the landscape. | 2025/2026 | LMZ | 6 |
| Glenelg Shire | BSW-FSW-PTD-0056 | Bats Ridge WR - Telegraph Rd | 8.5km W of Portland | Ecological | To modify the vegetation Abundance across the planned area to assist the Promotion of Limestone Spider-orchid. | 2025/2026 | LMZ | 13.98 |
| Glenelg Shire | BSW-FSW-PTD-0016 | Bolwarra - Gorae Rd North | 1km S of Bolwarra | Fuel reduction | To provide the highest level of localised protection to human life, property and community assets identified as highly valued including Bolwarra and Portland communities. | 2025/2026 | APZ | 9.41 |
| Glenelg Shire | BSW-FSW-PTD-0063 | Budj Bim NP - Clark Tk | 8km E of Homerton | Fuel reduction | Traditional land management | 2025/2026 | LMZ | 370.84 |
| Glenelg Shire | BSW-FSW-PTD-0020 | COBBOBOONEE - COBBOBOONEE EXTENSION RD | 19km West of Heywood | Fuel reduction | To develop fuel reduced areas of sufficient width and continuity to reduce the speed and intensity of bushfires. | 2025/2026 | BMZ | 448.34 |
| Glenelg Shire | BSW-FSW-HEW-0106 | Cobboboonee Forest Park - Beaugleholes Rd | 12km NW of Portland | Fuel reduction | To develop fuel reduced areas of sufficient width and continuity to reduce the speed and intensity of bushfires. | 2025/2026 | BMZ | 186.6 |
| Glenelg Shire | BSW-FSW-PTD-0049 | Cobboboonee NP - Grassy Flats Rd | 6km SW of Lyons | Fuel reduction | To develop fuel reduced areas of sufficient width and continuity to reduce the speed and intensity of bushfires. | 2025/2026 | BMZ | 626.17 |
| West Wimmera Shire | BSW-FSW-CST-0122 | Dergholm - Tip Block | 0.5km E of Dergholm | Fuel reduction | To provide bushfire protection by reducing overall fuel hazard and bushfire hazard in the landscape. | 2025/2026 | LMZ | 7.19 |
| West Wimmera Shire | BSW-FSW-CST-0078 | Dergholm SP - Rocky Creek Rd | 4km E of Dergholm | Fuel reduction | To provide bushfire protection by reducing overall fuel hazard and bushfire hazard in the landscape. | 2025/2026 | LMZ | 290.5 |
| West Wimmera Shire | BSW-FSW-CST-0118 | Dergholm SP - Yellow Gum Tk | 8.1km N of Dergholm | Fuel reduction | To provide bushfire protection by reducing overall fuel hazard and bushfire hazard in the landscape. | 2025/2026 | LMZ | 143.93 |
| Glenelg Shire | BSW-FSW-CST-0097 | Drajurk SF - Oil Tk | 12km SW of Casterton | Fuel reduction | To develop fuel reduced areas of sufficient width and continuity to reduce the speed and intensity of bushfires. | 2025/2026 | BMZ | 310.38 |
| Glenelg Shire | BSW-FSW-CST-0112 | Drajurk SF - Sandy Tk Block 3 | 13.8km SW of Casterton | Fuel reduction | To develop fuel reduced areas of sufficient width and continuity to reduce the speed and intensity of bushfires. | 2025/2026 | BMZ | 491.43 |
| Glenelg Shire | BSW-FSW-HEW-0063 | Drumborg - North-South Rd | 4.5km NE of Drumborg | Fuel reduction | To develop fuel reduced areas of sufficient width and continuity to reduce the speed and intensity of bushfires. | 2025/2026 | BMZ | 224.43 |
| Glenelg Shire | BSW-FSW-HEW-0030 | Gorae - Blackwoods Road North | 4km W of Heathmere | Fuel reduction | To provide the highest level of localised protection to human life, property and community assets identified as highly valued including Portland and surrounding communities. | 2025/2026 | APZ | 267.71 |
| Glenelg Shire | BSW-FSW-HEW-0061 | Hotspur - Baas Rd | 4km NE of Hotspur | Fuel reduction | To develop fuel reduced areas of sufficient width and continuity to reduce the speed and intensity of bushfires. | 2025/2026 | BMZ | 88.17 |
| West Wimmera Shire | BSW-FSW-CST-0116 | Kanawinka SF - Kanawinka South | 7.9km NW of Dorodong | Fuel reduction | To develop a fuel reduced area to the East of TPPL Softwood Plantation. | 2025/2026 | BMZ | 306.73 |
| Moyne Shire | BSW-FSW-HEW-0107 | Mortlake Common FR - Booths Lane | 3km W of Mortlake | Traditional owner | To modify the vegetation Abundance across the planned area to assist the Promotion of Tussock Skink. | 2025/2026 | LMZ | 308.61 |
| Glenelg Shire | BSW-FSW-HEW-0094 | Mt Clay SF - Boyers Rd | 5km N of Narrawong | Fuel reduction | To develop fuel reduced areas of sufficient width and continuity to reduce the speed and intensity of bushfires. | 2025/2026 | BMZ | 38.05 |
| Glenelg Shire | BSW-FSW-HEW-0054 | Mt Clay SF - Substation East | 5.4km SE of Heywood | Fuel reduction | To provide bushfire protection by reducing overall fuel hazard and bushfire hazard in the landscape. | 2025/2026 | LMZ | 234.9 |
| Glenelg Shire | BSW-FSW-PTD-0033 | Nelson - River Rd | 4.5km NE of Nelson | Fuel reduction | To provide bushfire protection by reducing overall fuel hazard and bushfire hazard in the landscape. | 2025/2026 | LMZ | 942.83 |
| Glenelg Shire | BSW-FSW-HEW-0119 | Portland - Point Danger | 5km S of Portland | Ecological | To modify the vegetation Abundance across the planned area to assist the Promotion of Mellblom's spider-orchid. | 2025/2026 | LMZ | 1.7 |
| Glenelg Shire | BSW-FSW-CST-0124 | Roseneath SF - Old Telegraph Rd South | 13.3km SW of Dergholm | Fuel reduction |  | 2025/2026 |  | 402.96 |
| Glenelg Shire | BSW-FSW-CST-0073 | Tooloy-Lake Mundi WR - Old Telegraph Rd | 11.2km N of Lake Mundi | Ecological | To modify the vegetation Abundance across the planned area to assist the Promotion of Metallic Sun-orchid. | 2025/2026 | LMZ | 116.87 |
| Glenelg Shire | BSW-FSW-DAR-0078 | Weecurra SF - Morgans Plains Rd North | 13km NE of Dartmoor | Fuel reduction | To provide bushfire protection by reducing overall fuel hazard and bushfire hazard in the landscape. | 2025/2026 | LMZ | 127.56 |
| Glenelg Shire | BSW-FSW-DAR-0028 | Weecurra SF - Rockyden Rd | 7km W of Digby | Ecological | To develop fuel reduced areas of sufficient width and continuity to reduce the speed and intensity of bushfires. | 2025/2026 | BMZ | 452.43 |

## SCHEDULE 2: OTWAY DISTRICT– PLANNED BURNING

| Local Government Area | Burn Number | Burn Name | General location | Burn Type | Land Management Objective | Indicative Year | Fire Management Zone | Planned Burn Size (ha) |
| --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Surf Coast Shire | BSW-OTW-ANG-0158 | Aireys Inlet - Duck Ponds Track | 4km W of Aireys Inlet | Fuel reduction | To provide the highest level of localised protection to human life, property and community assets identified as highly valued including Aireys Inlet and Fairhaven. | 2023/2024 | APZ | 202.35 |
| Surf Coast Shire | BSW-OTW-ANG-0313 | Aireys Inlet - Iron Bark Spur Track | 6.5km NW of Aireys Inlet | Fuel reduction | To develop fuel reduced areas of sufficient width and continuity to reduce the speed and intensity of bushfires. | 2023/2024 | BMZ | 899.83 |
| Surf Coast Shire | BSW-OTW-ANG-0255 | Anglesea - Alcoa Powerline Track | 1km N of Anglesea | Fuel reduction | To provide the highest level of localised protection to human life, property and community assets identified as highly valued including Jan Juc / Anglesea. | 2023/2024 | APZ | 48.28 |
| Surf Coast Shire | BSW-OTW-ANG-0289 | Anglesea - Anglesea Heath | 5km W of Anglesea | Fuel reduction | To provide bushfire protection by reducing overall fuel hazard and bushfire hazard in the landscape. | 2023/2024 | LMZ | 5953.06 |
| Surf Coast Shire | BSW-OTW-ANG-0162 | Anglesea - Cecil Track | 7.5km NW of Anglesea | Fuel reduction | To develop fuel reduced areas of sufficient width and continuity to reduce the speed and intensity of bushfires. | 2023/2024 | BMZ | 420.11 |
| Surf Coast Shire | BSW-OTW-ANG-0004 | Anglesea - East Wormbete Creek Road | 5km East of Bambra | Fuel reduction | To develop a fuel reduced area to the North of Aireys Inlet. | 2023/2024 | BMZ | 298.29 |
| Surf Coast Shire | BSW-OTW-ANG-0041 | Anglesea - Ellimatta Road | 0.4km W of Anglesea | Fuel reduction | To provide the highest level of localised protection to human life, property and community assets identified as highly valued including Anglesea. | 2023/2024 | APZ | 19.58 |
| Surf Coast Shire | BSW-OTW-ANG-0006 | Anglesea - Hurst Road | 3km NE from Anglesea | Fuel reduction | To develop fuel reduced areas of sufficient width and continuity to reduce the speed and intensity of bushfires. | 2023/2024 | BMZ | 323.99 |
| Surf Coast Shire | BSW-OTW-ANG-0165 | Anglesea - Inverlochy Street | .5km E of Anglesea | Ecological | To provide the highest level of localised protection to human life, property and community assets identified as highly valued including Jan Juc and Anglesea. | 2023/2024 | APZ | 34.39 |
| Surf Coast Shire | BSW-OTW-ANG-0258 | Anglesea - Mt Ingolsby | 2km W of Anglesea | Ecological | To promote ecological resilience in Heathland (sands) by manipulating the growth stage distribution. | 2023/2024 | APZ | 95.87 |
| Surf Coast Shire | BSW-OTW-ANG-0264 | Anglesea - Webb Street | 0.2km NE of Anglesea | Fuel reduction | To provide the highest level of localised protection to human life, property and community assets identified as highly valued including Anglesea. | 2023/2024 | APZ | 1.75 |
| Surf Coast Shire | BSW-OTW-ANG-0168 | Anglesea - Woodland Track | 7km N of Anglesea | Fuel reduction | To develop fuel reduced areas of sufficient width and continuity to reduce the speed and intensity of bushfires. | 2023/2024 | BMZ | 119.53 |
| Colac Otway Shire | BSW-OTW-BWD-0064 | Barongarook - Langdons Road | 7.5km NW of Kawarren | Fuel reduction | To develop fuel reduced areas of sufficient width and continuity to reduce the speed and intensity of bushfires. | 2023/2024 | BMZ | 339.1 |
| Colac Otway Shire | BSW-OTW-BWD-0100 | Barongarook - McDonalds Road | 4km S of Barongarook | Fuel reduction | To provide bushfire protection by reducing overall fuel hazard and bushfire hazard in the landscape. | 2023/2024 | LMZ | 178.09 |
| Colac Otway Shire | BSW-OTW-BWD-0065 | Barongarook - Westwood Road | 10km N of Forrest | Fuel reduction | To develop fuel reduced areas of sufficient width and continuity to reduce the speed and intensity of bushfires. | 2023/2024 | BMZ | 432.87 |
| Colac Otway Shire | BSW-OTW-BWD-0110 | Barwon Downs - Northern Ridges | 7km SE of Barwon Downs | Fuel reduction | To develop fuel reduced areas of sufficient width and continuity to reduce the speed and intensity of bushfires. | 2023/2024 | BMZ | 11546.2 |
| Surf Coast Shire | BSW-OTW-ANG-0260 | Bells Beach - Iron Bark Basin | 4.5km SW of Jan Juc | Traditional owner | To promote ecological resilience in Heathland (sands) by manipulating the growth stage distribution. | 2023/2024 | LMZ | 205.8 |
| Surf Coast Shire | BSW-OTW-ANG-0169 | Boonah - Painkalac Creek | 5.5km NW of Eastern View | Fuel reduction | To promote ecological resilience in Foothills Forest by manipulating the growth stage distribution. | 2023/2024 | LMZ | 628.28 |
| Colac Otway Shire | BSW-OTW-BWD-0066 | Cape Otway - Blanket Bay Road | 4km E of Cape Otway | Ecological | To promote ecological resilience in Heathland (sands) by manipulating the growth stage distribution. | 2023/2024 | LMZ | 3594.13 |
| Colac Otway Shire | BSW-OTW-GEL-0163 | Carlisle River - Chapple Creek | 5.5km NW of Lavers Hill | Fuel reduction | To develop fuel reduced areas of sufficient width and continuity to reduce the speed and intensity of bushfires. | 2023/2024 | BMZ | 7735.1 |
| Colac Otway Shire | BSW-OTW-GEL-0029 | Carlisle River - King Track | 9km W of Carlisle River | Fuel reduction | To develop fuel reduced areas of sufficient width and continuity to reduce the speed and intensity of bushfires. | 2023/2024 | BMZ | 1205.23 |
| Colac Otway Shire | BSW-OTW-GEL-0157 | Carlisle River - Pipeline Road | 15km W of Gellibrand | Fuel reduction | To develop fuel reduced areas of sufficient width and continuity to reduce the speed and intensity of bushfires. | 2023/2024 | BMZ | 1560.64 |
| Colac Otway Shire | BSW-OTW-COL-0004 | Cressy - Flora Reserve | 0.1km S of Cressy | Ecological | To modify the vegetation Abundance across the planned area to assist the Promotion of of native grasses to provide habitat for the legless lizard. | 2023/2024 | BMZ | 2.91 |
| Colac Otway Shire | BSW-OTW-GEL-0099 | Cundare - The Barrage | 4km NW of Cundare | Ecological | To modify the vegetation Abundance across the planned area to assist the Promotion of Salt-Lake Tussock Grass. | 2023/2024 | LMZ | 17.62 |
| Surf Coast Shire | BSW-OTW-LOR-0001 | Deans Marsh - Seaview Road | 6km SE of Deans Marsh | Fuel reduction | To develop a fuel reduced area to the North of Aireys Inlet. | 2023/2024 | BMZ | 433.62 |
| Colac Otway Shire | BSW-OTW-GEL-0017 | Dreeite - Nature Reserve | 2.5km NE of Dreeite | Traditional owner | To modify the vegetation Composition across the planned area to assist the Promotion of Bandicoot habitat. | 2023/2024 | LMZ | 96.61 |
| Colac Otway Shire | BSW-OTW-BWD-0092 | Forrest - Boundary Road | 2.6km N of Forrest | Fuel reduction | To develop fuel reduced areas of sufficient width and continuity to reduce the speed and intensity of bushfires. | 2023/2024 | BMZ | 333.28 |
| Colac Otway Shire | BSW-OTW-BWD-0094 | Forrest - Ridge Road | 7km W of Forrest | Fuel reduction | To develop fuel reduced areas of sufficient width and continuity to reduce the speed and intensity of bushfires. | 2023/2024 | BMZ | 352.22 |
| Colac Otway Shire | BSW-OTW-BWD-0099 | Forrest - Turner Drive | 1km SW of Forrest | Fuel reduction | To provide the highest level of localised protection to human life, property and community assets identified as highly valued including Forrest / Lorne. | 2023/2024 | APZ | 136.66 |
| Colac Otway Shire | BSW-OTW-GEL-0032 | Gellibrand - Boggy Creek Track | 7.5km SW of Gellibrand | Ecological | To modify the vegetation Structure across the planned area to assist the Promotion of Heathland (sands). | 2023/2024 | LMZ | 4449.65 |
| Colac Otway Shire | BSW-OTW-GEL-0156 | Gellibrand - Cricket Pitch Road | 4.2km SW of Gellibrand | Fuel reduction | To build on protection works in adjacent Asset Protection Zone. | 2023/2024 | BMZ | 304.05 |
| Colac Otway Shire | BSW-OTW-GEL-0101 | Gellibrand - Gellibrand Carlisle Road | 2km W of Gellibrand | Fuel reduction | To provide the highest level of localised protection to human life, property and community assets identified as highly valued including Gellibrand, Kawarren and Forrest. | 2023/2024 | APZ | 301.63 |
| Colac Otway Shire | BSW-OTW-GEL-0006 | Gellibrand - Gravel Pit Rd | 4.5km N of Gellibrand | Fuel reduction | To provide bushfire protection by reducing overall fuel hazard and bushfire hazard in the landscape. | 2023/2024 | LMZ | 219.71 |
| Colac Otway Shire | BSW-OTW-GEL-0108 | Kawarren - Old Wonga Road | 5km NW of Kawarren | Fuel reduction | To develop fuel reduced areas of sufficient width and continuity to reduce the speed and intensity of bushfires. | 2023/2024 | BMZ | 1004.49 |
| Colac Otway Shire | BSW-OTW-GEL-0103 | Lake Corangamite LR - Woods Lane | 6km N of Dreeite | Ecological | To modify the vegetation Abundance across the planned area to assist the Promotion of Spiny Peppercress and Salt-Lake Tussock Grass. | 2023/2024 | LMZ | 3.87 |
| Colac Otway Shire | BSW-OTW-LOR-0078 | Lorne - Cumberland Track | 4km SW of Lorne | Fuel reduction | To promote ecological resilience in Foothills Forest by manipulating the growth stage distribution. | 2023/2024 | LMZ | 1980.52 |
| Surf Coast Shire | BSW-OTW-LOR-0169 | Lorne - Five Mile Track | 2.5km N of Lorne | Fuel reduction | To provide the highest level of localised protection to human life, property and community assets identified as highly valued including Lorne. | 2023/2024 | APZ | 298.5 |
| Surf Coast Shire | BSW-OTW-LOR-0029 | Lorne - Green Break Track | 0.2km W of Lorne | Fuel reduction | To provide the highest level of localised protection to human life, property and community assets identified as highly valued including Lorne. | 2023/2024 | APZ | 54.5 |
| Surf Coast Shire | BSW-OTW-LOR-0015 | Lorne - Henderson Track | 3km W of Lorne | Fuel reduction | To provide the highest level of localised protection to human life, property and community assets identified as highly valued including Lorne. | 2023/2024 | APZ | 559.71 |
| Surf Coast Shire | BSW-OTW-LOR-0005 | Lorne - Seymour Street | Lorne Township | Fuel reduction | To provide the highest level of localised protection to human life, property and community assets identified as highly valued including Lorne. | 2023/2024 | APZ | 65.44 |
| Surf Coast Shire | BSW-OTW-LOR-0020 | Lorne - Sharps Road | 3km West of Lorne | Fuel reduction | To provide the highest level of localised protection to human life, property and community assets identified as highly valued including Lorne. | 2023/2024 | APZ | 1035.05 |
| Surf Coast Shire | BSW-OTW-LOR-0021 | Lorne - Treatment Plant | 2KM NORTH OF LORNE | Fuel reduction | To provide the highest level of localised protection to human life, property and community assets identified as highly valued including Lorne. | 2023/2024 | APZ | 40.45 |
| Surf Coast Shire | BSW-OTW-ANG-0262 | Moggs Creek - Moggs Creek Track | 0.6km NW of Moggs Creek | Fuel reduction | To provide the highest level of localised protection to human life, property and community assets identified as highly valued including Moggs Creek / Fairhaven / Aireys Inlet. | 2023/2024 | APZ | 80.54 |
| Surf Coast Shire | BSW-OTW-ANG-0046 | Moggs Creek - Robyn Road | 0.1km W of Moggs Creek | Fuel reduction | To provide the highest level of localised protection to human life, property and community assets identified as highly valued including Moggs Creek. | 2023/2024 | APZ | 6.32 |
| Greater Geelong City | BSW-OTW-ANG-0172 | Ocean Grove - Acacia Track | .7km N of Ocean Grove | Ecological | To promote ecological resilience in Forby Forest by manipulating the growth stage distribution. | 2023/2024 | LMZ | 143 |
| Colac Otway Shire | BSW-OTW-COL-0003 | Ombersley - Streamside Reserve | 1km N of Ombersley | Ecological | To promote ecological resilience in Alluvial Plains Grassland by manipulating the growth stage distribution. | 2023/2024 | LMZ | 4.51 |
| Surf Coast Shire | BSW-OTW-BWD-0007 | Pennyroyal - Deans Marsh Lorne Road | 8km SE from Pennyroyal | Fuel reduction | To develop fuel reduced areas of sufficient width and continuity to reduce the speed and intensity of bushfires. | 2023/2024 | BMZ | 762.7 |
| Corangamite Shire | BSW-OTW-GEL-0013 | Port Campbell - Plantation Road | 7km South East of Port Campbell | Fuel reduction | To provide the highest level of localised protection to human life, property and community assets identified as highly valued including Port Campbell. | 2023/2024 | APZ | 179.58 |
| Corangamite Shire | BSW-OTW-GEL-0028 | Port Campbell - Pleasant Drive | 0.7km NW of Port Campbell | Fuel reduction | To provide bushfire protection by reducing overall fuel hazard and bushfire hazard in the landscape. | 2023/2024 | LMZ | 37.44 |
| Corangamite Shire | BSW-OTW-PTC-0012 | Port Campbell - Twelve Apostles | 5km E of Port Campbell | Ecological | To promote ecological resilience in Coastal by manipulating the growth stage distribution. | 2023/2024 | LMZ | 376 |
| Corangamite Shire | BSW-OTW-PTC-0002 | Simpson - Tomahawk Creek Road | 6km East of Simpson | Ecological | To promote ecological resilience in Forby Forest by manipulating the growth stage distribution. | 2023/2024 | LMZ | 967.61 |
| Colac Otway Shire | BSW-OTW-GEL-0104 | Tomahawk Creek - East West Road | 4.2km SE of Irrewillipe | Fuel reduction | To develop fuel reduced areas of sufficient width and continuity to reduce the speed and intensity of bushfires. | 2023/2024 | BMZ | 111.35 |
| Colac Otway Shire | BSW-OTW-GEL-0105 | Tomahawk Creek - New Irrewillipe Road | 4.8km SW of Irrewillipe | Fuel reduction | To develop fuel reduced areas of sufficient width and continuity to reduce the speed and intensity of bushfires. | 2023/2024 | BMZ | 295.34 |
| Surf Coast Shire | BSW-OTW-ANG-0157 | Wensleydale - Breakfast Creek Road | 8.5km NW of Aireys Inlet | Fuel reduction | To develop fuel reduced areas of sufficient width and continuity to reduce the speed and intensity of bushfires. | 2023/2024 | BMZ | 1160.44 |
| Surf Coast Shire | BSW-OTW-ANG-0173 | Wensleydale - Hammonds Road | 5.7km E of Bambra | Fuel reduction | To develop fuel reduced areas of sufficient width and continuity to reduce the speed and intensity of bushfires. | 2023/2024 | BMZ | 496.54 |
| Colac Otway Shire | BSW-OTW-LOR-0081 | Wye River - Bird Track | 1km SW of Wye River | Fuel reduction | To provide the highest level of localised protection to human life, property and community assets identified as highly valued including Wye River, Separation Creek and Lorne. | 2023/2024 | APZ | 85.09 |
| Surf Coast Shire | BSW-OTW-ANG-0317 | Aireys Inlet - Teds Ridge Track | 0km N of Aireys Inlet | Fuel reduction | To provide the highest level of localised protection to human life, property and community assets identified as highly valued including Aireys Inlet. | 2024/2025 | APZ | 63.98 |
| Surf Coast Shire | BSW-OTW-ANG-0161 | Anglesea - Alcoa Power Station | 1.5km N of Anglesea | Fuel reduction | To provide the highest level of localised protection to human life, property and community assets identified as highly valued including Jan Juc, Anglesea and Bellbrae. | 2024/2025 | APZ | 21.2 |
| Surf Coast Shire | BSW-OTW-ANG-0318 | Anglesea - Odonohue Road | 0km W of Anglesea | Fuel reduction | To provide the highest level of localised protection to human life, property and community assets identified as highly valued including Anglesea. | 2024/2025 | APZ | 87.38 |
| Colac Otway Shire | BSW-OTW-GEL-0109 | Beeac - Morrisseys Road | 3km SW of Beeac | Ecological | To modify the vegetation Structure across the planned area to assist the Promotion of Spiny Peppercress. | 2024/2025 | LMZ | 6.15 |
| Surf Coast Shire | BSW-OTW-ANG-0261 | Boonah - Retreat Road | 8.8km NW of Aireys Inlet | Fuel reduction | To promote ecological resilience in Moist Forest by manipulating the growth stage distribution. | 2024/2025 | LMZ | 1444.16 |
| Colac Otway Shire | BSW-OTW-BWD-0093 | Forrest - Bald Hill | 1km NE of Forrest | Fuel reduction | To provide bushfire protection by reducing overall fuel hazard and bushfire hazard in the landscape. | 2024/2025 | LMZ | 15.67 |
| Colac Otway Shire | BSW-OTW-BWD-0009 | Forrest - Barre Warre Trail | 2km North of Forrest | Fuel reduction | To provide the highest level of localised protection to human life, property and community assets identified as highly valued including Forrest. | 2024/2025 | APZ | 58.68 |
| Colac Otway Shire | BSW-OTW-BWD-0095 | Forrest - Donaldsons Access | 2.8km W of Forrest | Fuel reduction | To develop fuel reduced areas of sufficient width and continuity to reduce the speed and intensity of bushfires. | 2024/2025 | BMZ | 40.92 |
| Colac Otway Shire | BSW-OTW-BWD-0098 | Forrest - Fawcett Track | 6.5km W of Forrest | Fuel reduction | To promote ecological resilience in Heathland (sands) by manipulating the growth stage distribution. | 2024/2025 | LMZ | 1329.71 |
| Colac Otway Shire | BSW-OTW-BWD-0103 | Forrest - King Creek | 3.5km NE of Forrest | Fuel reduction | To develop fuel reduced areas of sufficient width and continuity to reduce the speed and intensity of bushfires. | 2024/2025 | BMZ | 316.84 |
| Colac Otway Shire | BSW-OTW-GEL-0027 | Gellibrand - Gum Gully Creek | 6km NW of Gellibrand | Fuel reduction | To develop fuel reduced areas of sufficient width and continuity to reduce the speed and intensity of bushfires. | 2024/2025 | BMZ | 1845.49 |
| Colac Otway Shire | BSW-OTW-LOR-0193 | Kennett River - Mt Meuron | 0.5km SW of Kennett River | Fuel reduction | To provide the highest level of localised protection to human life, property and community assets identified as highly valued including Kennett River. | 2024/2025 | APZ | 15.38 |
| Surf Coast Shire | BSW-OTW-ANG-0170 | Lake Gherang Gherang WR - Lewis Road | 6km E of Winchelsea | Ecological | To modify the vegetation Structure across the planned area to assist the Promotion of native grassland species. | 2024/2025 | LMZ | 5.7 |
| Surf Coast Shire | BSW-OTW-LOR-0077 | Lorne - Cora Lynn Creek | 4km W of Lorne | Fuel reduction | To provide the highest level of localised protection to human life, property and community assets identified as highly valued including Lorne. | 2024/2025 | APZ | 1262.8 |
| Surf Coast Shire | BSW-OTW-LOR-0018 | Lorne - Stony Creek | 0km NW of Lorne | Fuel reduction | To provide the highest level of localised protection to human life, property and community assets identified as highly valued including Lorne. | 2024/2025 | APZ | 40.59 |
| Greater Geelong City | BSW-OTW-ANG-0013 | Reedy Lake - Barwon River | 7km North East of Mount Deneed | Ecological | To modify the vegetation Abundance across the planned area to assist the Control of Phalaris biomass. | 2024/2025 | LMZ | 1.1 |
| Greater Geelong City | BSW-OTW-ANG-0014 | Reedy Lake - Scotts Road | 8km North East of Mount Duneed | Ecological | To modify the vegetation Abundance across the planned area to assist the Control of Phalaris biomass. | 2024/2025 | LMZ | 7.89 |
| Colac Otway Shire | BSW-OTW-LOR-0025 | Separation Creek - Godfrey Track | 3km N of Wye River | Fuel reduction | To develop fuel reduced areas of sufficient width and continuity to reduce the speed and intensity of bushfires. | 2024/2025 | BMZ | 530.91 |
| Corangamite Shire | BSW-OTW-GEL-0153 | Timboon - Bushland Reserve | 2.3km E of Timboon | Ecological | To promote ecological resilience in Tall Mixed Forest by manipulating the growth stage distribution. | 2024/2025 | LMZ | 161.03 |
| Colac Otway Shire | BSW-OTW-LOR-0082 | Wye River - Wye Track | 1km NW of Separation Creek | Fuel reduction | To provide the highest level of localised protection to human life, property and community assets identified as highly valued including Wye River, Separation Creek and Lorne. | 2024/2025 | APZ | 836.45 |
| Surf Coast Shire | BSW-OTW-ANG-0319 | Aireys Inlet - Bubbs Track | 3km N of Aireys Inlet | Fuel reduction | To provide the highest level of localised protection to human life, property and community assets identified as highly valued including Aireys Inlet and Anglesea. | 2025/2026 | APZ | 47.28 |
| Surf Coast Shire | BSW-OTW-ANG-0160 | Anglesea - Alcoa Fire Dam | 1.5km N of Anglesea | Fuel reduction | To provide the highest level of localised protection to human life, property and community assets identified as highly valued including Jan Juc, Anglesea and Bellbrae. | 2025/2026 | APZ | 22.36 |
| Surf Coast Shire | BSW-OTW-ANG-0320 | Anglesea - Harrison Track South | 2.5km N of Anglesea | Fuel reduction | To develop fuel reduced areas of sufficient width and continuity to reduce the speed and intensity of bushfires. | 2025/2026 | BMZ | 82.25 |
| Surf Coast Shire | BSW-OTW-ANG-0259 | Bambra - Paddys Swamp Road | 9.5km NE of Deans Marsh | Fuel reduction | To develop fuel reduced areas of sufficient width and continuity to reduce the speed and intensity of bushfires. | 2025/2026 | BMZ | 171.12 |
| Colac Otway Shire | BSW-OTW-GEL-0033 | Barongarook - Robinson Road | 2.2km SW of Barongarook | Fuel reduction | To develop fuel reduced areas of sufficient width and continuity to reduce the speed and intensity of bushfires. | 2025/2026 | BMZ | 437.26 |
| Colac Otway Shire | BSW-OTW-BWD-0072 | Barwon Downs - Taylors Road | 2.2km SE of Barwon Downs | Fuel reduction | To develop a fuel reduced area to the North West of communities and vulnerable areas in water catchments. | 2025/2026 | BMZ | 424.66 |
| Surf Coast Shire | BSW-OTW-LOR-0168 | Big Hill - Cinema Point | 7km N of Big Hill | Fuel reduction | To provide bushfire protection by reducing overall fuel hazard and bushfire hazard in the landscape. | 2025/2026 | LMZ | 2379.24 |
| Surf Coast Shire | BSW-OTW-LOR-0170 | Deans Marsh - View Hill | 6km SE of Deans Marsh | Fuel reduction | To develop fuel reduced areas of sufficient width and continuity to reduce the speed and intensity of bushfires. | 2025/2026 | BMZ | 805.6 |
| Colac Otway Shire | BSW-OTW-BWD-0002 | Forrest - Blackwood Access | 1.5km North West of Forrest | Fuel reduction | To provide the highest level of localised protection to human life, property and community assets identified as highly valued including Forrest. | 2025/2026 | APZ | 22.74 |
| Colac Otway Shire | BSW-OTW-BWD-0101 | Forrest - Porcupine Creek | 5.5km W of Forrest | Fuel reduction | To promote ecological resilience in Heathland (sands) by manipulating the growth stage distribution. | 2025/2026 | LMZ | 114.99 |
| Colac Otway Shire | BSW-OTW-GEL-0019 | Gellibrand - Black Bridge Road | 8kn NW of Gellibrand | Fuel reduction | To develop fuel reduced areas of sufficient width and continuity to reduce the speed and intensity of bushfires. | 2025/2026 | BMZ | 779.39 |
| Colac Otway Shire | BSW-OTW-GEL-0158 | Gellibrand - Jacksons Track | 6km SE of Gellibrand | Ecological | To promote ecological resilience in Moist Forest by manipulating the growth stage distribution. | 2025/2026 | LMZ | 2307.07 |
| Colac Otway Shire | BSW-OTW-GEL-0154 | Gellibrand - Old Lardners Track | 4km E of Gellibrand | Ecological | To promote ecological resilience in Heathland (sands) by manipulating the growth stage distribution. | 2025/2026 | LMZ | 293.31 |
| Corangamite Shire | BSW-OTW-GEL-0155 | Jancourt NCR - Bullaharre Road | 9km N of Simpson | Ecological | To promote ecological resilience in Tall Mixed Forest by manipulating the growth stage distribution. | 2025/2026 | LMZ | 745.11 |
| Colac Otway Shire | BSW-OTW-LOR-0194 | Kennett River - Kennett Road | 0km NW of Kennett River | Fuel reduction | To provide the highest level of localised protection to human life, property and community assets identified as highly valued including Kennett River. | 2025/2026 | APZ | 14.32 |
| Surf Coast Shire | BSW-OTW-LOR-0076 | Lorne - Allenvale Campground | 1km SW of Lorne | Fuel reduction | To provide the highest level of localised protection to human life, property and community assets identified as highly valued including Lorne. | 2025/2026 | APZ | 155.96 |
| Surf Coast Shire | BSW-OTW-ANG-0263 | Moggs Creek - Boyd Avenue | 0.4km N of Moggs Creek | Fuel reduction | To provide the highest level of localised protection to human life, property and community assets identified as highly valued including Moggs Creek / Fairhaven / Aireys Inlet. | 2025/2026 | APZ | 46.73 |
| Surf Coast Shire | BSW-OTW-BWD-0091 | Pennyroyal - Pennyroyal Track | 8km S of Deans Marsh | Fuel reduction | To develop fuel reduced areas of sufficient width and continuity to reduce the speed and intensity of bushfires. | 2025/2026 | BMZ | 629.9 |
| Colac Otway Shire | BSW-OTW-GEL-0166 | Tomahawk Creek - Murree Creek | 9km NW of Gellibrand | Fuel reduction | To develop fuel reduced areas of sufficient width and continuity to reduce the speed and intensity of bushfires. | 2025/2026 | BMZ | 140.21 |
| Colac Otway Shire | BSW-OTW-GEL-0107 | Tomahawk Creek - White Peg Road | 7.8km NW of Gellibrand | Fuel reduction | To promote ecological resilience in Tall Mixed Forest by manipulating the growth stage distribution. | 2025/2026 | LMZ | 202.97 |
| Surf Coast Shire | BSW-OTW-ANG-0256 | Wensleydale - Gum Flats Road | 11km NW of Anglesea | Fuel reduction | To develop fuel reduced areas of sufficient width and continuity to reduce the speed and intensity of bushfires. | 2025/2026 | BMZ | 720.86 |
| Colac Otway Shire | BSW-OTW-LOR-0030 | Wye River - Mud Road | 2km W of Wye River | Fuel reduction | To develop fuel reduced areas of sufficient width and continuity to reduce the speed and intensity of bushfires. | 2025/2026 | BMZ | 371.65 |
| Colac Otway Shire | BSW-OTW-LOR-0023 | Wye River - Valley Road | 1.5km SW of Wye River | Fuel reduction | To provide the highest level of localised protection to human life, property and community assets identified as highly valued including Wye River. | 2025/2026 | APZ | 19.97 |

## SCHEDULE 3: FAR SOUTH WEST DISTRICT – NON-BURN FUEL TREATMENTS

| Local Government Area | NBFT Number | NBFT Name | General Location | Works Type | Land Management Objective | Year | FMZ | Planned NBFT Size (ha) |
| --- | --- | --- | --- | --- | --- | --- | --- | --- |
| GLENELG SHIRE | BSW-FSW-HEW-0116 | Annya SF - Noskes Rd | 1km W of Milltown | PRUNING | To modify the vegetation Abundance across the planned area to assist the Control of Sweet Pittosporum. | 2023/2024 | APZ | 195.03 |
| GLENELG SHIRE | BSW-FSW-CST-0128 | Casterton - Forest Breaks | 6.5km W of Casterton | SLASHING / MOWING |  | 2023/2024 |  | 95.19 |
| SOUTHERN GRAMPIANS SHIRE | BSW-FSW-CST-0130 | Casterton - Township Breaks | 0.1km N of Casterton | SLASHING / MOWING |  | 2023/2024 |  | 73.69 |
| GLENELG SHIRE | BSW-FSW-HEW-0137 | Cobboboonee FP - Portland-Nelson Rd NBFT | 1km W of Gorae West | PRUNING |  | 2023/2024 |  | 29.51 |
| GLENELG SHIRE | BSW-FSW-DAR-0081 | Dartmoor - Township Breaks | 0.1km E of Dartmoor | SLASHING / MOWING |  | 2023/2024 |  | 16.76 |
| GLENELG SHIRE | BSW-FSW-CST-0131 | Drajurk SF - Oil Tk NBFT | 12.4km NE of Strathdownie | PRUNING |  | 2023/2024 |  | 216.47 |
| GLENELG SHIRE | BSW-FSW-HEW-0133 | Heywood - Forest Breaks | 9.2km SE of Heywood | SLASHING / MOWING | To provide bushfire protection by reducing overall fuel hazard and bushfire hazard in the landscape. | 2023/2024 | LMZ | 11.4 |
| GLENELG SHIRE | BSW-FSW-HEW-0134 | Heywood - Township Breaks | 0.1km E of Heywood | SLASHING / MOWING |  | 2023/2024 |  | 4.31 |
| GLENELG SHIRE | BSW-FSW-DAR-0070 | Lower Glenelg NP - Winnap-Nelson Road - SFB | 20km E of Nelson | SLASHING / MOWING | To divide the landscape into units to assist in the containment of large fires before they impact on communities, environmental values, and assets | 2023/2024 | LMZ | 16.26 |
| GLENELG SHIRE | BSW-FSW-HEW-0136 | Milltown SF - Sweet Pittosporum Treatment | 0.5km E of Milltown | PRUNING |  | 2023/2024 |  | 237.97 |
| GLENELG SHIRE | BSW-FSW-HEW-0108 | Mt Clay SF - Mt Clay Road - SFB | 5km NW of Tyrendarra | SLASHING / MOWING | To divide the landscape into units to assist in the containment of large fires before they impact on communities, environmental values, and assets | 2023/2024 | LMZ | 9.23 |
| GLENELG SHIRE | BSW-FSW-PTD-0042 | Nelson - Cemetery Reserve | 1km N of Nelson | PRUNING | To develop fuel reduced areas of sufficient width and continuity to reduce the speed and intensity of bushfires. | 2023/2024 | BMZ | 4.74 |
| GLENELG SHIRE | BSW-FSW-NEL-0010 | Nelson - Forest Breaks | 2km E of Nelson | SLASHING / MOWING | To provide bushfire protection by reducing overall fuel hazard and bushfire hazard in the landscape. | 2023/2024 | LMZ | 74.53 |
| GLENELG SHIRE | BSW-FSW-NEL-0013 | Nelson - Parks Rd | 1km N of Nelson | MULCHING | To develop fuel reduced areas of sufficient width and continuity to reduce the speed and intensity of bushfires. | 2023/2024 | BMZ | 9.09 |
| GLENELG SHIRE | BSW-FSW-HEW-0125 | Annya SF - Annya Rd South | 1km W of Milltown | MULCHING | To provide the highest level of localised protection to human life, property and community assets identified as highly valued including Milltown Communioty and Annya Rd. | 2024/2025 | APZ | 8.09 |
| GLENELG SHIRE | BSW-FSW-PTD-0053 | Lower Glenelg NP - Battersbys Tk Mulching | 10km E of Nelson | ROLLING | To modify the vegetation Abundance across the planned area to assist the Control of Coast Wattle. | 2024/2025 | LMZ | 7.42 |
| GLENELG SHIRE | BSW-FSW-DAR-0077 | David Downs SF - Mumbannar-Wanwin Rd | 5km S of Mumabannar | MULCHING | To provide bushfire protection by reducing overall fuel hazard and bushfire hazard in the landscape. | 2025/2026 | LMZ | 6.49 |
| GLENELG SHIRE | BSW-FSW-NEL-0008 | Nelson - Bully Range - Portland-Nelson | 5km E of Nelson | MULCHING | To provide bushfire protection by reducing overall fuel hazard and bushfire hazard in the landscape. | 2025/2026 | LMZ | 2.84 |
| GLENELG SHIRE | BSW-FSW-NEL-0002 | Nelson - Bully Range Rd Intersection | 10km E of Nelson | MULCHING | To provide bushfire protection by reducing overall fuel hazard and bushfire hazard in the landscape. | 2025/2026 | LMZ | 1.12 |

## SCHEDULE 4: OTWAY DISTRICT – NON-BURN FUEL TREATMENTS

| Local Government Area | NBFT Number | NBFT Name | General Location | Works Type | Land Management Objective | Year | FMZ | Planned NBFT Size (ha) |
| --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Surf Coast Shire | BSW-OTW-ANG-0198 | Aireys Inlet - Aireys Street | 0.2km N of Aireys Inlet | Slashing / mowing | To provide the highest level of localised protection to human life, property and community assets identified as highly valued including Aireys Inlet. | 2023/2024 | APZ | 0.34 |
| Surf Coast Shire | BSW-OTW-ANG-0290 | Aireys Inlet - Boundary Road SFB | 1km N of Aireys Inlet | Slashing / mowing | To provide the highest level of localised protection to human life, property and community assets identified as highly valued including Aireys Inlet. | 2023/2024 | APZ | 2.91 |
| Surf Coast Shire | BSW-OTW-ANG-0201 | Aireys Inlet - Community Hub SFB | 0.1km N of Aireys Inlet | Slashing / mowing | To provide the highest level of localised protection to human life, property and community assets identified as highly valued including Aireys Inlet Township. | 2023/2024 | APZ | 0.85 |
| Surf Coast Shire | BSW-OTW-ANG-0176 | Aireys Inlet - Hopkins Street NBFT | .4km NW of Aireys Inlet | Mulching | To provide the highest level of localised protection to human life, property and community assets identified as highly valued including Aireys Inlet Township. | 2023/2024 | APZ | 4.32 |
| Surf Coast Shire | BSW-OTW-ANG-0211 | Aireys Inlet - Ocean Road Reserve SFB | 0.1km N of Aireys Inlet | Slashing / mowing | To provide the highest level of localised protection to human life, property and community assets identified as highly valued including Aireys Inlet. | 2023/2024 | APZ | 2.65 |
| Surf Coast Shire | BSW-OTW-ANG-0278 | Anglesea - Bald Hills Road | 2km NW of Anglesea | Slashing / mowing | To provide bushfire protection by reducing overall fuel hazard and bushfire hazard in the landscape. | 2023/2024 | LMZ | 7.84 |
| Surf Coast Shire | BSW-OTW-ANG-0279 | Anglesea - Breakfast Creek Road South | 4.8km S of Wensleydale | Slashing / mowing | To provide bushfire protection by reducing overall fuel hazard and bushfire hazard in the landscape. | 2023/2024 | LMZ | 6.69 |
| Surf Coast Shire | BSW-OTW-ANG-0177 | Anglesea - Camp Road NBFT | .5km N of Anglesea | Mulching | To provide the highest level of localised protection to human life, property and community assets identified as highly valued including Anglesea Township. | 2023/2024 | APZ | 16.12 |
| Surf Coast Shire | BSW-OTW-ANG-0292 | Anglesea - Fairy Lands Reserve SFB | 0km S of Anglesea | Slashing / mowing | To provide the highest level of localised protection to human life, property and community assets identified as highly valued including Anglesea Township. | 2023/2024 | APZ | 0.37 |
| Surf Coast Shire | BSW-OTW-ANG-0293 | Anglesea - FFMVic Depot SFB | 0.4km N of Anglesea | Slashing / mowing | To provide the highest level of localised protection to human life, property and community assets identified as highly valued including Anglesea Township. | 2023/2024 | APZ | 1.77 |
| Surf Coast Shire | BSW-OTW-ANG-0276 | Anglesea - Flaxbournes Road | 7.5km N of Anglesea | Mulching | To develop fuel reduced areas of sufficient width and continuity to reduce the speed and intensity of bushfires. | 2023/2024 | BMZ | 4.28 |
| Surf Coast Shire | BSW-OTW-ANG-0294 | Anglesea - Fraser Avenue SFB | 0.2km N of Anglesea | Slashing / mowing | To provide the highest level of localised protection to human life, property and community assets identified as highly valued including Anglesea Township. | 2023/2024 | APZ | 3.94 |
| Surf Coast Shire | BSW-OTW-ANG-0295 | Anglesea - GOR Camp Road | 0km N of Anglesea | Slashing / mowing | To provide the highest level of localised protection to human life, property and community assets identified as highly valued including Anglesea Township. | 2023/2024 | APZ | 0.79 |
| Surf Coast Shire | BSW-OTW-ANG-0296 | Anglesea - GOR Harvey Street SFB | 0km S of Anglesea | Slashing / mowing | To provide the highest level of localised protection to human life, property and community assets identified as highly valued including Anglesea Township. | 2023/2024 | APZ | 1.64 |
| Surf Coast Shire | BSW-OTW-ANG-0297 | Anglesea - GOR Hurst Road SFB | 0km S of Anglesea | Slashing / mowing | To provide bushfire protection by reducing overall fuel hazard and bushfire hazard in the landscape. | 2023/2024 | LMZ | 17.1 |
| Surf Coast Shire | BSW-OTW-ANG-0298 | Anglesea - Harvey Street North SFB | 0.2km W of Anglesea | Slashing / mowing | To provide the highest level of localised protection to human life, property and community assets identified as highly valued including Anglesea Township. | 2023/2024 | APZ | 9.78 |
| Surf Coast Shire | BSW-OTW-ANG-0299 | Anglesea - Harvey Street South SFB | 0.2km S of Anglesea | Slashing / mowing | To provide the highest level of localised protection to human life, property and community assets identified as highly valued including Anglesea Township. | 2023/2024 | APZ | 12.78 |
| Surf Coast Shire | BSW-OTW-ANG-0300 | Anglesea - Inverlochy Street SFB | 0km E of Anglesea | Slashing / mowing | To provide the highest level of localised protection to human life, property and community assets identified as highly valued including Anglesea. | 2023/2024 | APZ | 6.63 |
| Surf Coast Shire | BSW-OTW-ANG-0301 | Anglesea - Kuarka Dorla Reserve SFB | 0km W of Anglesea | Slashing / mowing | To provide the highest level of localised protection to human life, property and community assets identified as highly valued including Anglesea Township. | 2023/2024 | APZ | 1.04 |
| Surf Coast Shire | BSW-OTW-ANG-0302 | Anglesea - Lookout Reserve SFB | 0km S of Anglesea | Slashing / mowing | To provide the highest level of localised protection to human life, property and community assets identified as highly valued including Anglesea Township. | 2023/2024 | APZ | 0.83 |
| Surf Coast Shire | BSW-OTW-ANG-0303 | Anglesea - Melba Parade SFB | 0km S of Anglesea | Slashing / mowing | To provide the highest level of localised protection to human life, property and community assets identified as highly valued including Anglesea Township. | 2023/2024 | APZ | 0.33 |
| Surf Coast Shire | BSW-OTW-ANG-0281 | Anglesea - Number Two Road | 6km W of Anglesea | Slashing / mowing | To provide bushfire protection by reducing overall fuel hazard and bushfire hazard in the landscape. | 2023/2024 | LMZ | 8.16 |
| Surf Coast Shire | BSW-OTW-ANG-0199 | Anglesea - SLSC SFB | 0km S of Anglesea | Slashing / mowing | To provide the highest level of localised protection to human life, property and community assets identified as highly valued including Anglesea SLSC. | 2023/2024 | APZ | 0.65 |
| Surf Coast Shire | BSW-OTW-ANG-0291 | Anglesea - Tea Tree | 0.5km N of Anglesea | Mulching | To provide the highest level of localised protection to human life, property and community assets identified as highly valued including Anglesea Township. | 2023/2024 | APZ | 72.33 |
| Colac Otway Shire | BSW-OTW-BWD-0107 | Barwon Downs - Delaneys Road South SFB | 2km SE of Barwon Downs | Slashing / mowing | To provide bushfire protection by reducing overall fuel hazard and bushfire hazard in the landscape. | 2023/2024 | LMZ | 20.7 |
| Colac Otway Shire | BSW-OTW-BWD-0106 | Barwon Downs - Kaanglang Road South | 0.2km NSE of Forrest | Slashing / mowing | To provide bushfire protection by reducing overall fuel hazard and bushfire hazard in the landscape. | 2023/2024 | LMZ | 25.4 |
| Surf Coast Shire | BSW-OTW-ANG-0304 | Bells Beach - Jarosite SFB | 0.3km S of Bells Beach | Slashing / mowing | To provide the highest level of localised protection to human life, property and community assets identified as highly valued including Bells Beach. | 2023/2024 | APZ | 8.85 |
| Surf Coast Shire | BSW-OTW-LOR-0187 | Boonah - Iron Bark Spur Track SFB | 5.1km NW of Boonah | Slashing / mowing | To provide bushfire protection by reducing overall fuel hazard and bushfire hazard in the landscape. | 2023/2024 | LMZ | 11.02 |
| Surf Coast Shire | BSW-OTW-BWD-0108 | Boonah - Seaview Road SFB | 0.1km SE of Boonah | Slashing / mowing | To provide bushfire protection by reducing overall fuel hazard and bushfire hazard in the landscape. | 2023/2024 | LMZ | 12.71 |
| Greater Geelong City | BSW-OTW-ANG-0109 | Connewarre - Calder Street | 1.5km S of St Albans Park | Slashing / mowing | To develop fuel reduced areas of sufficient width and continuity to reduce the speed and intensity of bushfires. | 2023/2024 | BMZ | 0.37 |
| Surf Coast Shire | BSW-OTW-ANG-0305 | Eastern View - View Road SFB | 0km N of Eastern View | Slashing / mowing | To provide the highest level of localised protection to human life, property and community assets identified as highly valued including Eastern View. | 2023/2024 | APZ | 0.86 |
| Surf Coast Shire | BSW-OTW-ANG-0306 | Fairhaven - Barwon Water Asset SFB | 0.5km N of Fairhaven | Slashing / mowing | To provide the highest level of localised protection to human life, property and community assets identified as highly valued including Barwon Water Asset. | 2023/2024 | APZ | 3.71 |
| Surf Coast Shire | BSW-OTW-ANG-0206 | Fairhaven - Bimbadeen SFB | 0km S of Fairhaven | Slashing / mowing | To provide the highest level of localised protection to human life, property and community assets identified as highly valued including Fairhaven Township. | 2023/2024 | APZ | 4.5 |
| Surf Coast Shire | BSW-OTW-ANG-0315 | Fairhaven - Gentle Annie Track West | 3km N of Moggs Creek | Slashing / mowing | To provide bushfire protection by reducing overall fuel hazard and bushfire hazard in the landscape. | 2023/2024 | LMZ | 21.8 |
| Surf Coast Shire | BSW-OTW-ANG-0196 | Fairhaven - GOR Painkalac SFB | 0km S of Fairhaven | Slashing / mowing | To provide bushfire protection by reducing overall fuel hazard and bushfire hazard in the landscape. | 2023/2024 | LMZ | 2.39 |
| Colac Otway Shire | BSW-OTW-GEL-0159 | Gellibrand - Berrys Lane | 0.1km S of Gellibrand | Mulching |  | 2023/2024 | APZ | 1.39 |
| Colac Otway Shire | BSW-OTW-GEL-0139 | Gellibrand - Bridge Track | 7km SE of Gellibrand | Slashing / mowing | To provide bushfire protection by reducing overall fuel hazard and bushfire hazard in the landscape. | 2023/2024 | LMZ | 1.55 |
| Colac Otway Shire | BSW-OTW-GEL-0040 | Gellibrand - Cricket Pitch Road | 4.5km SW of Gellibrand | Slashing / mowing | To provide bushfire protection by reducing overall fuel hazard and bushfire hazard in the landscape. | 2023/2024 | LMZ | 3.19 |
| Colac Otway Shire | BSW-OTW-GEL-0162 | Gellibrand - Depot | 0.1km S of Gellibrand | Slashing / mowing | To provide the highest level of localised protection to human life, property and community assets identified as highly valued including Gellibrand DEECA Depot. | 2023/2024 | APZ | 0.79 |
| Colac Otway Shire | BSW-OTW-GEL-0140 | Gellibrand - Egan Track North | 5km N of Lavers Hill | Slashing / mowing | To provide bushfire protection by reducing overall fuel hazard and bushfire hazard in the landscape. | 2023/2024 | LMZ | 13.6 |
| Colac Otway Shire | BSW-OTW-GEL-0141 | Gellibrand - Jacksons Track | 7km NE of Ferguson | Slashing / mowing | To provide bushfire protection by reducing overall fuel hazard and bushfire hazard in the landscape. | 2023/2024 | LMZ | 9.45 |
| Colac Otway Shire | BSW-OTW-GEL-0143 | Gellibrand - Mt McKenzie Track North | 3.5km N of Lavers Hill | Slashing / mowing | To provide bushfire protection by reducing overall fuel hazard and bushfire hazard in the landscape. | 2023/2024 | LMZ | 16.3 |
| Colac Otway Shire | BSW-OTW-GEL-0144 | Gellibrand - Oil Line Track | 8km S of Pirron Yallock | Slashing / mowing | To provide bushfire protection by reducing overall fuel hazard and bushfire hazard in the landscape. | 2023/2024 | LMZ | 1.46 |
| Colac Otway Shire | BSW-OTW-GEL-0117 | Gellibrand - Old Carlisle Track | 8.7km SW of Gellibrand | Slashing / mowing | To provide bushfire protection by reducing overall fuel hazard and bushfire hazard in the landscape. | 2023/2024 | LMZ | 9.95 |
| Colac Otway Shire | BSW-OTW-GEL-0145 | Gellibrand - Sayers Track South | 5km W of Barramunga | Slashing / mowing | To provide bushfire protection by reducing overall fuel hazard and bushfire hazard in the landscape. | 2023/2024 | LMZ | 3.67 |
| Colac Otway Shire | BSW-OTW-GEL-0146 | Gellibrand - West Pipeline Road North | 8km NW of Gellibrand | Slashing / mowing | To provide bushfire protection by reducing overall fuel hazard and bushfire hazard in the landscape. | 2023/2024 | LMZ | 12.77 |
| Colac Otway Shire | BSW-OTW-GEL-0147 | Gellibrand - White Peg Road East | 5km W of Kawarren | Slashing / mowing | To provide bushfire protection by reducing overall fuel hazard and bushfire hazard in the landscape. | 2023/2024 | LMZ | 10.75 |
| Colac Otway Shire | BSW-OTW-GEL-0165 | Gellibrand - Wonga Road | 5.5km NW of Gellibrand | Slashing / mowing | To provide bushfire protection by reducing overall fuel hazard and bushfire hazard in the landscape. | 2023/2024 | LMZ | 22.56 |
| Colac Otway Shire | BSW-OTW-GEL-0122 | Irrewillipe East - Old Wonga Road | 4.5km NW of Kawarren | Slashing / mowing | To provide bushfire protection by reducing overall fuel hazard and bushfire hazard in the landscape. | 2023/2024 | LMZ | 4.13 |
| Colac Otway Shire | BSW-OTW-GEL-0150 | Irrewillipe East - Timberjack Track | 5km NW of Kawarren | Slashing / mowing | To provide bushfire protection by reducing overall fuel hazard and bushfire hazard in the landscape. | 2023/2024 | LMZ | 4.06 |
| Colac Otway Shire | BSW-OTW-GEL-0160 | Kawarren - Burtons Lookout | 8km NE of Gellibrand | Mulching | To develop fuel reduced areas of sufficient width and continuity to reduce the speed and intensity of bushfires. | 2023/2024 | BMZ | 16.2 |
| Colac Otway Shire | BSW-OTW-GEL-0161 | Kawarren - Cashins Road | 7.5km NE of Gellibrand | Mulching | To develop fuel reduced areas of sufficient width and continuity to reduce the speed and intensity of bushfires. | 2023/2024 | BMZ | 25.8 |
| Colac Otway Shire | BSW-OTW-LOR-0185 | Kennett River - Cassidy Drive | 0km N of Kennett River | Mulching | To provide the highest level of localised protection to human life, property and community assets identified as highly valued including Kennett River and Wye River Townships. | 2023/2024 | APZ | 16.02 |
| Surf Coast Shire | BSW-OTW-LOR-0174 | Lorne - Allenvale North SFB | 0.1km E of Lorne | Slashing / mowing | To provide the highest level of localised protection to human life, property and community assets identified as highly valued including Lorne Township. | 2023/2024 | APZ | 3.01 |
| Surf Coast Shire | BSW-OTW-LOR-0175 | Lorne - Allenvale South SFB | 0.3km W of Lorne | Slashing / mowing | To provide the highest level of localised protection to human life, property and community assets identified as highly valued including Lorne Township. | 2023/2024 | APZ | 2.49 |
| Surf Coast Shire | BSW-OTW-LOR-0176 | Lorne - Barwon Water Asset SFB | 0.3km N of Lorne | Slashing / mowing | To provide the highest level of localised protection to human life, property and community assets identified as highly valued including Barwon Water Asset. | 2023/2024 | APZ | 2.33 |
| Surf Coast Shire | BSW-OTW-LOR-0195 | Lorne - Dorman Street SFB | 0.1km N of Lorne | Slashing / mowing | To provide the highest level of localised protection to human life, property and community assets identified as highly valued including Lorne Township. | 2023/2024 | APZ | 2.38 |
| Surf Coast Shire | BSW-OTW-LOR-0172 | Lorne - Garvey Track | 3km W of Lorne | Slashing / mowing |  | 2023/2024 | LMZ | 4.07 |
| Surf Coast Shire | BSW-OTW-LOR-0177 | Lorne - Golf Course SFB | 0.3km N of Lorne | Slashing / mowing | To provide the highest level of localised protection to human life, property and community assets identified as highly valued including Lorne Township. | 2023/2024 | APZ | 2 |
| Colac Otway Shire | BSW-OTW-LOR-0152 | Lorne - Grey River Road | 1km S of Kennett River | Slashing / mowing | To provide bushfire protection by reducing overall fuel hazard and bushfire hazard in the landscape. | 2023/2024 | LMZ | 31.01 |
| Surf Coast Shire | BSW-OTW-LOR-0089 | Lorne - Grove Road NBFT | 0.5km W of Lorne | Mulching | To provide the highest level of localised protection to human life, property and community assets identified as highly valued including Lorne Township. | 2023/2024 | APZ | 11.66 |
| Surf Coast Shire | BSW-OTW-LOR-0178 | Lorne - Heath Street SFB | 0.2km W of Lorne | Slashing / mowing | To provide the highest level of localised protection to human life, property and community assets identified as highly valued including Lorne Township. | 2023/2024 | APZ | 1.69 |
| Surf Coast Shire | BSW-OTW-LOR-0197 | Lorne - Lily Ponds Reserve SFB | 0.3km N of Lorne | Slashing / mowing | To provide the highest level of localised protection to human life, property and community assets identified as highly valued including Lorne Township. | 2023/2024 | APZ | 0.63 |
| Surf Coast Shire | BSW-OTW-LOR-0190 | Lorne - Mt Cowley Track SFB | 9km W of Lorne | Slashing / mowing | To provide bushfire protection by reducing overall fuel hazard and bushfire hazard in the landscape. | 2023/2024 | LMZ | 4.25 |
| Surf Coast Shire | BSW-OTW-LOR-0196 | Lorne - Polwarth Road SFB | 0.1km W of Lorne | Slashing / mowing | To provide the highest level of localised protection to human life, property and community assets identified as highly valued including Lorne Township. | 2023/2024 | APZ | 3.26 |
| Surf Coast Shire | BSW-OTW-LOR-0180 | Lorne - Powerline Easement SFB | 0.3km N of Lorne | Slashing / mowing | To provide the highest level of localised protection to human life, property and community assets identified as highly valued including Lorne Township. | 2023/2024 | APZ | 3 |
| Surf Coast Shire | BSW-OTW-LOR-0181 | Lorne - Queens Park SFB | 0.2km S of Lorne | Slashing / mowing | To provide the highest level of localised protection to human life, property and community assets identified as highly valued including Lorne Township. | 2023/2024 | APZ | 5.05 |
| Surf Coast Shire | BSW-OTW-LOR-0189 | Lorne - Sharps Road SFB | 4km W of Lorne | Slashing / mowing | To provide bushfire protection by reducing overall fuel hazard and bushfire hazard in the landscape. | 2023/2024 | LMZ | 10.81 |
| Surf Coast Shire | BSW-OTW-LOR-0182 | Lorne - Skyline SFB | 0.4km N of Lorne | Slashing / mowing | To provide the highest level of localised protection to human life, property and community assets identified as highly valued including Lorne Township. | 2023/2024 | APZ | 1.88 |
| Surf Coast Shire | BSW-OTW-LOR-0033 | Lorne - Stony Creek NBFT | 1km NE of Lorne | Mulching | To develop fuel reduced areas of sufficient width and continuity to reduce the speed and intensity of bushfires. | 2023/2024 | BMZ | 67.33 |
| Surf Coast Shire | BSW-OTW-LOR-0183 | Lorne - Tradewinds SFB | 0.4km N of Lorne | Slashing / mowing | To provide the highest level of localised protection to human life, property and community assets identified as highly valued including Lorne Township. | 2023/2024 | APZ | 0.9 |
| COLAC OTWAY SHIRE | BSW-OTW-APB-0012 | Marengo - NCR | .7km W of Marengo | Mulching | To provide bushfire protection by reducing overall fuel hazard and bushfire hazard in the landscape. | 2023/2024 | LMZ | 0.11 |
| Surf Coast Shire | BSW-OTW-ANG-0308 | Memorial Arch - Golf Links Road SFB | 0.2km NW of Eastern View | Slashing / mowing | To provide the highest level of localised protection to human life, property and community assets identified as highly valued including Memorial Arch Township. | 2023/2024 | APZ | 1.87 |
| Surf Coast Shire | BSW-OTW-ANG-0310 | Moggs Creek - Boyd Avenue SFB | 0.1km N of Moggs Creek | Slashing / mowing | To provide the highest level of localised protection to human life, property and community assets identified as highly valued including Moggs Creek Township. | 2023/2024 | APZ | 5.55 |
| Surf Coast Shire | BSW-OTW-ANG-0311 | Moggs Creek - Old Coach Road SFB | 0.1km N of Moggs Creek | Slashing / mowing | To provide the highest level of localised protection to human life, property and community assets identified as highly valued including Moggs Creek Township. | 2023/2024 | APZ | 9.81 |
| Surf Coast Shire | BSW-OTW-ANG-0265 | Moggs Creek - Tullawalla | 0.3km N of Moggs Creek | Mulching | To provide the highest level of localised protection to human life, property and community assets identified as highly valued including Moggs Creek. | 2023/2024 | APZ | 43.99 |
| Greater Geelong City | BSW-OTW-ANG-0280 | Newtown - Pheonix Wool Scouring Works | 3km SW of Geelong | Slashing / mowing | To provide bushfire protection by reducing overall fuel hazard and bushfire hazard in the landscape. | 2023/2024 | LMZ | 1.61 |
| Greater Geelong City | BSW-OTW-ANG-0016 | Ocean Grove - Speargrass Track NBFT | 0.3km N of Ocean Grove | Mulching | To provide bushfire protection by reducing overall fuel hazard and bushfire hazard in the landscape. | 2023/2024 | LMZ | 68.98 |
| Greater Geelong City | BSW-OTW-ANG-0239 | Queenscliff - Acacia Track | 1km N of Ocean Grove | Slashing / mowing | To provide bushfire protection by reducing overall fuel hazard and bushfire hazard in the landscape. | 2023/2024 | LMZ | 0.43 |
| Surf Coast Shire | BSW-OTW-ANG-0225 | Queenscliff - Breamlea Break | 1km W of Breamlea | Slashing / mowing | To provide bushfire protection by reducing overall fuel hazard and bushfire hazard in the landscape. | 2023/2024 | LMZ | 0.91 |
| Greater Geelong City | BSW-OTW-ANG-0240 | Queenscliff - Casuarina Track | 2km N of Ocean Grove | Slashing / mowing | To provide bushfire protection by reducing overall fuel hazard and bushfire hazard in the landscape. | 2023/2024 | LMZ | 0.36 |
| Greater Geelong City | BSW-OTW-ANG-0241 | Queenscliff - Centre Track | 1.5km N of Ocean Grove | Slashing / mowing | To provide bushfire protection by reducing overall fuel hazard and bushfire hazard in the landscape. | 2023/2024 | LMZ | 0.44 |
| Greater Geelong City | BSW-OTW-ANG-0242 | Queenscliff - Cuthbertson Track | 1km N of Ocean Grove | Slashing / mowing | To provide bushfire protection by reducing overall fuel hazard and bushfire hazard in the landscape. | 2023/2024 | LMZ | 0.58 |
| Greater Geelong City | BSW-OTW-ANG-0282 | Queenscliff - East Track | 0.5km N of Ocean Grove | Slashing / mowing | To provide bushfire protection by reducing overall fuel hazard and bushfire hazard in the landscape. | 2023/2024 | LMZ | 0.44 |
| Greater Geelong City | BSW-OTW-ANG-0283 | Queenscliff - Info Road | 1.5km N of Ocean Grove | Slashing / mowing | To provide bushfire protection by reducing overall fuel hazard and bushfire hazard in the landscape. | 2023/2024 | LMZ | 0.31 |
| Greater Geelong City | BSW-OTW-ANG-0245 | Queenscliff - Lake Track North | 0.8km N of Ocean Grove | Slashing / mowing | To provide bushfire protection by reducing overall fuel hazard and bushfire hazard in the landscape. | 2023/2024 | LMZ | 0.24 |
| Greater Geelong City | BSW-OTW-ANG-0284 | Queenscliff - North Track | 1.5km N of Ocean Grove | Slashing / mowing | To provide bushfire protection by reducing overall fuel hazard and bushfire hazard in the landscape. | 2023/2024 | LMZ | 0.51 |
| Greater Geelong City | BSW-OTW-ANG-0285 | Queenscliff - SCAEVOLA Track | 0.7km N of Ocean Grove | Slashing / mowing | To provide bushfire protection by reducing overall fuel hazard and bushfire hazard in the landscape. | 2023/2024 | LMZ | 0.36 |
| Greater Geelong City | BSW-OTW-ANG-0286 | Queenscliff - South Track | 0.5km N of Ocean Grove | Slashing / mowing | To provide bushfire protection by reducing overall fuel hazard and bushfire hazard in the landscape. | 2023/2024 | LMZ | 0.78 |
| Greater Geelong City | BSW-OTW-ANG-0287 | Queenscliff - West Track | 0.7km N of Ocean Grove | Slashing / mowing | To provide bushfire protection by reducing overall fuel hazard and bushfire hazard in the landscape. | 2023/2024 | LMZ | 0.44 |
| Greater Geelong City | BSW-OTW-ANG-0250 | Queenscliff - Woodlands Track | 1km N of Ocean Grove | Slashing / mowing | To provide bushfire protection by reducing overall fuel hazard and bushfire hazard in the landscape. | 2023/2024 | LMZ | 0.21 |
| Colac Otway Shire | BSW-OTW-LOR-0171 | Separation Creek - Wye Road | 1km N of Separation Creek | Slashing / mowing | To develop fuel reduced areas of sufficient width and continuity to reduce the speed and intensity of bushfires. | 2023/2024 | BMZ | 13.21 |
| Greater Geelong City | BSW-OTW-ANG-0288 | St Leonards - Bluff Road | 2.3km SW of St Leonards | Slashing / mowing | To provide the highest level of localised protection to human life, property and community assets identified as highly valued including St Leonards Township. | 2023/2024 | APZ | 1.97 |
| Greater Geelong City | BSW-OTW-ANG-0221 | Swan Bay - Yarram Creek | 2km N of Point Lonsdale | Slashing / mowing | To develop fuel reduced areas of sufficient width and continuity to reduce the speed and intensity of bushfires. | 2023/2024 | BMZ | 2.96 |
| Colac Otway Shire | BSW-OTW-GEL-0151 | Tomahawk Creek - East West Road | 9km NW of Gellibrand | Slashing / mowing | To provide bushfire protection by reducing overall fuel hazard and bushfire hazard in the landscape. | 2023/2024 | LMZ | 6.76 |
| Colac Otway Shire | BSW-OTW-GEL-0120 | Tomahawk Creek - East West Road East | 9km NW of Gellibrand | Slashing / mowing | To provide bushfire protection by reducing overall fuel hazard and bushfire hazard in the landscape. | 2023/2024 | LMZ | 5.77 |
| Colac Otway Shire | BSW-OTW-GEL-0152 | Tomahawk Creek - Murnanes Track | 6km SW of Irrewillipe | Slashing / mowing | To provide bushfire protection by reducing overall fuel hazard and bushfire hazard in the landscape. | 2023/2024 | LMZ | 8.78 |
| Surf Coast Shire | BSW-OTW-ANG-0316 | Wensleydale - Hammonds Road SFB | 1.5km S of Wensleydale | Slashing / mowing | To provide bushfire protection by reducing overall fuel hazard and bushfire hazard in the landscape. | 2023/2024 | LMZ | 8.83 |
| Surf Coast Shire | BSW-OTW-ANG-0312 | Wensleydale - Peters Hill Fire Tower SFB | 3km W of Wensleydale | Slashing / mowing | To provide the highest level of localised protection to human life, property and community assets identified as highly valued including Peters Hill Fire Tower. | 2023/2024 | APZ | 0.58 |
| Colac Otway Shire | BSW-OTW-LOR-0184 | Wye River - Karingal Drive | 0km NW of Wye River | Mulching | To provide the highest level of localised protection to human life, property and community assets identified as highly valued including Wye River Township. | 2023/2024 | APZ | 33.9 |
| Colac Otway Shire | BSW-OTW-LOR-0173 | Wye River - Kennett-Wye Jeep Track SFB | 5.5km W of Wye River | Slashing / mowing | To develop fuel reduced areas of sufficient width and continuity to reduce the speed and intensity of bushfires. | 2023/2024 | BMZ | 26.42 |
| Colac Otway Shire | BSW-OTW-LOR-0075 | Wye River - Mud Road NBFT | 1.5km W of Wye River | Mulching | To develop fuel reduced areas of sufficient width and continuity to reduce the speed and intensity of bushfires. | 2023/2024 | BMZ | 8.29 |
| Colac Otway Shire | BSW-OTW-LOR-0191 | Wye River - Wye Road Jamieson Track SFB | 4km N of Wye River | Slashing / mowing |  | 2023/2024 | BMZ | 26.31 |
| Surf Coast Shire | BSW-OTW-BWD-0109 | Wymbooliel - Norman Track SFB | 0.2km NE of wYMBOOLIEL | Slashing / mowing | To provide bushfire protection by reducing overall fuel hazard and bushfire hazard in the landscape. | 2023/2024 | LMZ | 8.22 |
| Surf Coast Shire | BSW-OTW-ANG-0178 | Anglesea - Coalmine Road East NBFT | .3km N of Anglesea | Mulching | To provide the highest level of localised protection to human life, property and community assets identified as highly valued including Anglesea Township. | 2024/2025 | APZ | 7.68 |
| Surf Coast Shire | BSW-OTW-ANG-0277 | Boonah - Bambra - Boonah Road | 8km SE of Deans Marsh | Mulching | To develop fuel reduced areas of sufficient width and continuity to reduce the speed and intensity of bushfires. | 2024/2025 | BMZ | 3.96 |
| Colac Otway Shire | BSW-OTW-LOR-0139 | Kennett River - Grey River Road NBFT | 0.2km S of Kennett River | Mulching | To provide the highest level of localised protection to human life, property and community assets identified as highly valued including Kennett River Township. | 2024/2025 | APZ | 0.87 |
| Surf Coast Shire | BSW-OTW-LOR-0090 | Lorne - Heath Street NBFT | 1.1km NW of Lorne | Mulching | To provide the highest level of localised protection to human life, property and community assets identified as highly valued including Lorne Township. | 2024/2025 | APZ | 11.63 |
| Surf Coast Shire | BSW-OTW-LOR-0192 | Lorne - Stony Creek West | 2km NW of Lorne | Mulching | To provide the highest level of localised protection to human life, property and community assets identified as highly valued including Lorne Township. | 2024/2025 | APZ | 45.44 |
| Surf Coast Shire | BSW-OTW-LOR-0186 | Lorne - Werrin Way | 0km W of Lorne | Mulching | To provide the highest level of localised protection to human life, property and community assets identified as highly valued including Lorne Township. | 2024/2025 | APZ | 10.09 |
| Surf Coast Shire | BSW-OTW-ANG-0181 | Anglesea - Power Station NBFT | 1km N of Anglesea | Mulching | To provide the highest level of localised protection to human life, property and community assets identified as highly valued including Anglesea Township. | 2025/2026 | APZ | 24.8 |
| Colac Otway Shire | BSW-OTW-LOR-0140 | Kennett River - Ferny Grove NBFT | 0.4km N of Kennett River | Mulching | To provide the highest level of localised protection to human life, property and community assets identified as highly valued including Kennett River Township. | 2025/2026 | APZ | 0.37 |
| Colac Otway Shire | BSW-OTW-LOR-0086 | Lorne - Curtis Track NBFT | 11.2km SW of Lorne | Mulching | To develop fuel reduced areas of sufficient width and continuity to reduce the speed and intensity of bushfires. | 2025/2026 | BMZ | 6.24 |
| Surf Coast Shire | BSW-OTW-LOR-0087 | Lorne - Five Mile Track NBFT | 0.8km NW of Lorne | Mulching | To provide the highest level of localised protection to human life, property and community assets identified as highly valued including Lorne Township. | 2025/2026 | APZ | 6.29 |
| Colac Otway Shire | BSW-OTW-LOR-0007 | Marengo - Telford Street NBFT | 0.1km N of Marengo | Mulching | To provide bushfire protection by reducing overall fuel hazard and bushfire hazard in the landscape. | 2025/2026 | LMZ | 1.22 |
| Corangamite Shire | BSW-OTW-GEL-0035 | Port Campbell - Curdievale Port Campbell Road NBFT | 0.6km N of Port Campbell | Mulching | To provide the highest level of localised protection to human life, property and community assets identified as highly valued including Port Campbell Township. | 2025/2026 | APZ | 2.49 |

# Appendix (2): CFA Schedules of Activities

- These schedules contain the details of CFA-led planned burning activities. Please note that the planned burn year and season identified for each planned burn is indicative only and may be changed due to weather conditions and operational requirements.

- The following abbreviations may be used: ‘*’ asterisk on burn name denotes a cross-tenure burn; COM - Committee of Management; PP – Private Property; FRB – Fuel Reduction Burn; ECO - Ecological burn; TO – Traditional Owner.

## SCHEDULE 1: DISTRICT 4 – PLANNED BURNING

| Local Government Area | Burn Number | Burn Name | Burn Type | Land Management Objective | Planned Burn Size (ha) | Year |
| --- | --- | --- | --- | --- | --- | --- |
| Glenelg Shire | D04-21-003 | Merino - Portland Casterton Road | Fuel reduction | To provide bushfire protection by reducing overall fuel hazard and bushfire hazard in the landscape. | 5.95 | 2023/2024 |
| Glenelg Shire | D04-22-005 | Tahara - Condah-Coleraine Road | Fuel reduction |  | 53.92 | 2023/2024 |
| Glenelg Shire | D04-22-004 | Carapook - Glenelg Highway | Fuel reduction | To provide bushfire protection by reducing overall fuel hazard and bushfire hazard in the landscape. | 50.67 | 2024/2025 |
| Glenelg Shire | D04-22-002 | Casterton - Glenelg Highway | Fuel reduction | To provide bushfire protection by reducing overall fuel hazard and bushfire hazard in the landscape. | 10.75 | 2024/2025 |
| Glenelg Shire | D04-23-002 | Dartmoor - Railway Drive | Fuel reduction |  | 5.8 | 2024/2025 |
| Glenelg Shire | D04-23-007 | Drumborg - Recreation Reserve | Fuel reduction |  | 3.36 | 2024/2025 |
| Glenelg Shire | D04-23-001 | Homerton - Kurtonitj | Traditional owner |  | 67.42 | 2024/2025 |
| Glenelg Shire | D04-23-006 | Lyons - Mount Vandyke | Ecological | To modify the vegetation Abundance across the planned area to assist the Promotion of Weeping Grass and native sedges and flora. | 36.93 | 2024/2025 |
| Glenelg Shire | D04-23-009 | Merino - Cemetery | Fuel reduction | To provide bushfire protection by reducing overall fuel hazard and bushfire hazard in the landscape. | 4.08 | 2024/2025 |
| Glenelg Shire | D04-19-015 | Merino - Railway Easment behind township | Fuel reduction |  | 0.5 | 2024/2025 |
| Glenelg Shire | D04-19-016 | Merino - The Stock Route | Fuel reduction |  | 0.4 | 2024/2025 |
| Glenelg Shire | D04-19-021 | Sandford - Portland Casterton Road | Fuel reduction |  | 4.85 | 2024/2025 |
| Southern Grampians Shire | D04-19-023 | Tahara - Murndal Road | Fuel reduction | To provide bushfire protection by reducing overall fuel hazard and bushfire hazard in the landscape. | 3.65 | 2024/2025 |
| Glenelg Shire | D04-23-010 | Tyrendarra - Indigenous Protected Area | Traditional owner | Traditional land management | 223.95 | 2024/2025 |
| Glenelg Shire | D04-22-001 | Wando Vale - Glenelg Highway | Fuel reduction | To provide bushfire protection by reducing overall fuel hazard and bushfire hazard in the landscape. | 16.72 | 2024/2025 |
| Glenelg Shire | D04-19-003 | Casterton - Arundell Road | Fuel reduction |  | 1.92 | 2025/2026 |
| Glenelg Shire | D04-19-020 | Casterton - Ballgallah Sandford Road | Fuel reduction |  | 2.84 | 2025/2026 |
| Glenelg Shire | D04-22-003 | Casterton - Bartagunyah Road | Fuel reduction |  | 3.09 | 2025/2026 |
| Glenelg Shire | D04-19-012 | Casterton - Casterton Apsley Road | Fuel reduction |  | 0.7 | 2025/2026 |
| Glenelg Shire | D04-19-006 | Casterton - Cemetery Road | Fuel reduction |  | 0.84 | 2025/2026 |
| Glenelg Shire | D04-19-011 | Casterton - Coulsens Road | Fuel reduction |  | 1 | 2025/2026 |
| Glenelg Shire | D04-19-004 | Casterton - Finnigans Road | Fuel reduction |  | 7.97 | 2025/2026 |
| Glenelg Shire | D04-19-008 | Casterton - Hansen Road - Hansen Road extenstion | Fuel reduction |  | 0.9 | 2025/2026 |
| Glenelg Shire | D04-19-007 | Casterton - Hutton Street | Fuel reduction |  | 0.59 | 2025/2026 |
| Glenelg Shire | D04-19-010 | Casterton - McEvoy Street | Fuel reduction |  | 0.83 | 2025/2026 |
| Glenelg Shire | D04-19-009 | Casterton - Mitchell Street | Fuel reduction |  | 1.23 | 2025/2026 |
| Glenelg Shire | D04-19-022 | Casterton - Railway easement | Fuel reduction |  | 1.15 | 2025/2026 |
| Glenelg Shire | D04-19-005 | Casterton - Spring Street | Fuel reduction |  | 0.43 | 2025/2026 |
| Glenelg Shire | D04-19-013 | Dunrobin - Apsley Road | Fuel reduction |  | 1.38 | 2025/2026 |
| Glenelg Shire | D04-19-028 | Wando Vale - Bartagunyah Road | Fuel reduction |  | 23.68 | 2025/2026 |
| Glenelg Shire | D04-19-027 | Wando Vale - Casterton Edenhope Road | Fuel reduction |  | 35.2 | 2025/2026 |
| Glenelg Shire | D04-19-029 | Wando Vale - Hardy's Road | Fuel reduction |  | 4.22 | 2025/2026 |
| Glenelg Shire | D04-19-031 | Wando Vale - Satimer Road | Fuel reduction |  | 28.24 | 2025/2026 |
| Glenelg Shire | D04-19-032 | Wando Vale - Township Road | Fuel reduction |  | 11.56 | 2025/2026 |
| Glenelg Shire | D04-19-033 | Wando Vale - Wando Vale Road | Fuel reduction |  | 17.27 | 2025/2026 |

## SCHEDULE 2: DISTRICT 5 – PLANNED BURNING

| Local Government Area | Burn Number | Burn Name | Burn Type | Land Management Objective | Planned Burn Size (ha) | Year |
| --- | --- | --- | --- | --- | --- | --- |
| Moyne Shire | D05-19-007 | Abbey Hills - Warrnambool Penshurst Road | Fuel reduction | To provide bushfire protection by reducing overall fuel hazard and bushfire hazard in the landscape. | 41.5 | 2023/2024 |
| Southern Grampians Shire | D05-20-017 | Bochara - Glenelg Highway | Fuel reduction |  | 9.48 | 2023/2024 |
| Moyne Shire | D05-23-017 | Broadwater - Hamilton Port Fairy Road | Fuel reduction |  | 51.95 | 2023/2024 |
| Southern Grampians Shire | D05-21-020 | Dunkeld - Penshurst Dunkeld Road | Fuel reduction |  | 37.74 | 2023/2024 |
| Moyne Shire | D05-23-004 | Ellerslie - Hopkins Highway | Fuel reduction |  | 44.03 | 2023/2024 |
| Moyne Shire | D05-22-004 | Framlingham - Framlingham Forest | Fuel reduction | To provide bushfire protection by reducing overall fuel hazard and bushfire hazard in the landscape. | 14.89 | 2023/2024 |
| Moyne Shire | D05-23-006 | Glenormiston North - Hamilton Highway | Fuel reduction |  | 63.88 | 2023/2024 |
| Southern Grampians Shire | D05-24-013 | Hamilton - Bandicoot Reserve | Fuel reduction | To modify the vegetation Composition across the planned area to assist the Promotion of Alluvial Plains Grassland. | 99.54 | 2023/2024 |
| Southern Grampians Shire | D05-22-044 | Hamilton - Glenelg Highway | Fuel reduction |  | 58.18 | 2023/2024 |
| Moyne Shire | D05-22-008 | Hawkesdale - Penshurst Warrnambool Road | Fuel reduction | To provide bushfire protection by reducing overall fuel hazard and bushfire hazard in the landscape. | 63.86 | 2023/2024 |
| Moyne Shire | D05-23-005 | Kirkstall - Penshurst Warrnambool Road | Fuel reduction |  | 20.51 | 2023/2024 |
| Moyne Shire | D05-19-251 | Orford - Hamilton-Port Fairy Road | Fuel reduction | To provide bushfire protection by reducing overall fuel hazard and bushfire hazard in the landscape. | 77.06 | 2023/2024 |
| Southern Grampians Shire | D05-20-022 | Tabor - Forest Lane South | Fuel reduction |  | 22.59 | 2023/2024 |
| Moyne Shire | D05-22-016 | Woolsthorpe - Warrnambool Caramut Road north | Fuel reduction |  | 88.98 | 2023/2024 |
| Southern Grampians Shire | D05-19-009 | Ardachy - Chrome Road | Fuel reduction |  | 18.31 | 2024/2025 |
| Southern Grampians Shire | D05-19-011 | Ardachy - Dartmoor Hamilton road | Fuel reduction | To provide bushfire protection by reducing overall fuel hazard and bushfire hazard in the landscape. | 18.1 | 2024/2025 |
| Moyne Shire | D05-23-020 | Ardonachie - Seismic Track Bush Block | Fuel reduction |  | 66.32 | 2024/2025 |
| Southern Grampians Shire | D05-19-018 | Balmoral - Englefield Railway Siding | Fuel reduction | To provide bushfire protection by reducing overall fuel hazard and bushfire hazard in the landscape. | 7.8 | 2024/2025 |
| Southern Grampians Shire | D05-22-047 | Balmoral - Natimuk Hamilton Road | Fuel reduction |  | 16.41 | 2024/2025 |
| Southern Grampians Shire | D05-21-001 | Balmoral - Recreation Reserve | Fuel reduction |  | 15.76 | 2024/2025 |
| Moyne Shire | D05-23-003 | Bessiebelle - Booths Rd | Ecological |  | 15.31 | 2024/2025 |
| Southern Grampians Shire | D05-21-003 | Buckley Swamp - Hamilton-Port Fairy Road | Fuel reduction |  | 37.13 | 2024/2025 |
| Southern Grampians Shire | D05-24-011 | Bulart - Bulart-Cavendish Road | Fuel reduction | To provide bushfire protection by reducing overall fuel hazard and bushfire hazard in the landscape. | 45.52 | 2024/2025 |
| Southern Grampians Shire | D05-22-022 | Byaduk - Hamilton-Port Fairy Road | Fuel reduction | To provide bushfire protection by reducing overall fuel hazard and bushfire hazard in the landscape. | 62.48 | 2024/2025 |
| Moyne Shire | D05-19-056 | Caramut - Caramut Chatsworth Road | Fuel reduction | To provide bushfire protection by reducing overall fuel hazard and bushfire hazard in the landscape. | 19.8 | 2024/2025 |
| Moyne Shire | D05-19-058 | Caramut - Glenthompson Road | Fuel reduction | To provide bushfire protection by reducing overall fuel hazard and bushfire hazard in the landscape. | 32.66 | 2024/2025 |
| Moyne Shire | D05-19-059 | Caramut - Hamilton Highway East | Fuel reduction | To provide bushfire protection by reducing overall fuel hazard and bushfire hazard in the landscape. | 37.95 | 2024/2025 |
| Moyne Shire | D05-19-061 | Caramut - Hamilton Highway West | Fuel reduction | To provide bushfire protection by reducing overall fuel hazard and bushfire hazard in the landscape. | 78.4 | 2024/2025 |
| Moyne Shire | D05-22-006 | Caramut - Purdeet Road | Fuel reduction | To provide bushfire protection by reducing overall fuel hazard and bushfire hazard in the landscape. | 56.36 | 2024/2025 |
| Moyne Shire | D05-22-065 | Caramut - Vacant Blocks | Fuel reduction |  | 5.54 | 2024/2025 |
| Moyne Shire | D05-19-064 | Caramut - Warrnambool Caramut Road | Fuel reduction | To provide bushfire protection by reducing overall fuel hazard and bushfire hazard in the landscape. | 45.68 | 2024/2025 |
| Southern Grampians Shire | D05-24-008 | Cavendish - Cavendish Coleraine Road | Fuel reduction | To provide bushfire protection by reducing overall fuel hazard and bushfire hazard in the landscape. | 14.52 | 2024/2025 |
| Southern Grampians Shire | D05-24-010 | Cavendish - Cavendish Recreation Reserve | Fuel reduction | To provide bushfire protection by reducing overall fuel hazard and bushfire hazard in the landscape. | 1.58 | 2024/2025 |
| Southern Grampians Shire | D05-23-001 | Cavendish - Cemetery | Fuel reduction |  | 1.02 | 2024/2025 |
| Southern Grampians Shire | D05-24-009 | Cavendish - Chirnside Street | Fuel reduction | To provide bushfire protection by reducing overall fuel hazard and bushfire hazard in the landscape. | 1.46 | 2024/2025 |
| Southern Grampians Shire | D05-21-046 | Cavendish - Duncans Road | Fuel reduction |  | 0.54 | 2024/2025 |
| Southern Grampians Shire | D05-24-002 | Cavendish - Dunkeld-Cavendish Road | Fuel reduction | To provide bushfire protection by reducing overall fuel hazard and bushfire hazard in the landscape. | 66.32 | 2024/2025 |
| Southern Grampians Shire | D05-23-022 | Cavendish - Old Tannery Rd | Fuel reduction | To provide bushfire protection by reducing overall fuel hazard and bushfire hazard in the landscape. | 33.33 | 2024/2025 |
| Southern Grampians Shire | D05-22-001 | Cavendish - VicTrack Chirnside St Extension | Fuel reduction |  | 3.26 | 2024/2025 |
| Southern Grampians Shire | D05-22-073 | Coleraine - Glenelg Highway | Fuel reduction |  | 21.96 | 2024/2025 |
| Southern Grampians Shire | D05-20-040 | Coleraine - Robertsons Street Stock Route | Fuel reduction |  | 3.98 | 2024/2025 |
| Southern Grampians Shire | D05-19-083 | Croxton East - Hamilton Highway | Fuel reduction | To provide bushfire protection by reducing overall fuel hazard and bushfire hazard in the landscape. | 75.3 | 2024/2025 |
| Southern Grampians Shire | D05-20-038 | Croxton East - Penshurst-Dunkeld Road | Fuel reduction |  | 47.27 | 2024/2025 |
| Southern Grampians Shire | D05-23-024 | Dunkeld - Glenelg Hwy West CR2 | Fuel reduction | Traditional land management | 9.57 | 2024/2025 |
| Southern Grampians Shire | D05-23-023 | Dunkeld - Blackwood Dunkeld Road | Fuel reduction | To provide bushfire protection by reducing overall fuel hazard and bushfire hazard in the landscape. | 55.98 | 2024/2025 |
| Southern Grampians Shire | D05-24-003 | Dunkeld - Dunkeld-Wannon Water Treatment Plant | Fuel reduction | To provide bushfire protection by reducing overall fuel hazard and bushfire hazard in the landscape. | 22.11 | 2024/2025 |
| Southern Grampians Shire | D05-24-004 | Dunkeld - Fairburn St | Fuel reduction | To provide bushfire protection by reducing overall fuel hazard and bushfire hazard in the landscape. | 11.64 | 2024/2025 |
| Southern Grampians Shire | D05-21-023 | Dunkeld - Glenelg Highway East | Fuel reduction |  | 64.05 | 2024/2025 |
| Southern Grampians Shire | D05-19-384 | Dunkeld - Glenelg Highway West | Fuel reduction |  | 27.1 | 2024/2025 |
| Southern Grampians Shire | D05-19-354 | Dunkeld - Maroona-Portland - Maroona-Hamilton | Fuel reduction |  | 4.7 | 2024/2025 |
| Southern Grampians Shire | D05-24-014 | Dunkeld - Old Ararat Road | Fuel reduction | To provide bushfire protection by reducing overall fuel hazard and bushfire hazard in the landscape. | 23.09 | 2024/2025 |
| Southern Grampians Shire | D05-22-071 | Dunkeld - Old Ararat Road | Fuel reduction | To provide bushfire protection by reducing overall fuel hazard and bushfire hazard in the landscape. | 38.4 | 2024/2025 |
| Southern Grampians Shire | D05-19-093 | Dunkeld - Railway Easement | Fuel reduction | To provide bushfire protection by reducing overall fuel hazard and bushfire hazard in the landscape. | 7.86 | 2024/2025 |
| Moyne Shire | D05-23-011 | Ellerslie - 3178A Hopkins Highway | Fuel reduction |  | 0.89 | 2024/2025 |
| Moyne Shire | D05-22-025 | Ellerslie - Hexham-Ballangeich Road | Fuel reduction |  | 58.64 | 2024/2025 |
| Moyne Shire | D05-23-016 | Ellerslie - Kents Ford Bridge Waterpoint | Fuel reduction |  | 1.78 | 2024/2025 |
| Southern Grampians Shire | D05-23-031 | Englefield - Gringegalgona - 3388 Coleraine-Balmoral Road | Fuel reduction |  | 16.79 | 2024/2025 |
| Southern Grampians Shire | D05-21-004 | Gazette - Macarthur Penshurst Road | Fuel reduction |  | 62.72 | 2024/2025 |
| Moyne Shire | D05-23-007 | Glenormiston North - Castle Carey Road | Fuel reduction |  | 8.47 | 2024/2025 |
| Moyne Shire | D05-23-008 | Glenormiston North - Darlington Terang Road | Fuel reduction |  | 53.28 | 2024/2025 |
| Ararat Rural City | D05-21-025 | Glenthompson - Glenelg Highway | Fuel reduction |  | 69.49 | 2024/2025 |
| Southern Grampians Shire | D05-23-025 | Gringegalgona - 1355 Melville Forest-Vasey Road | Fuel reduction |  | 1.89 | 2024/2025 |
| Southern Grampians Shire | D05-23-026 | Gringegalgona - 1482 Melville Forest-Vasey Road | Fuel reduction |  | 6.93 | 2024/2025 |
| Southern Grampians Shire | D05-23-035 | Gringegalgona - 1754 Coleraine-Balmoral Road | Fuel reduction |  | 5.04 | 2024/2025 |
| Southern Grampians Shire | D05-23-036 | Gringegalgona - 1812 Coleraine-Balmoral Road | Fuel reduction |  | 2.8 | 2024/2025 |
| Southern Grampians Shire | D05-23-027 | Gringegalgona - 2270 Coleraine-Balmoral Road | Fuel reduction |  | 21.12 | 2024/2025 |
| Southern Grampians Shire | D05-23-037 | Gringegalgona - 2317 Coleraine-Balmoral Road | Fuel reduction |  | 0.66 | 2024/2025 |
| Southern Grampians Shire | D05-22-052 | Gringegalgona - 2467 Coleraine Balmoral Road | Fuel reduction |  | 4.34 | 2024/2025 |
| Southern Grampians Shire | D05-23-028 | Gringegalgona - 2920 Coleraine-Balmoral Road | Fuel reduction |  | 2.86 | 2024/2025 |
| Southern Grampians Shire | D05-22-054 | Gringegalgona - 2989 Coleraine-Balmoral Road | Fuel reduction |  | 8.09 | 2024/2025 |
| Southern Grampians Shire | D05-23-039 | Gringegalgona - 3034 Coleraine-Balmoral Road | Fuel reduction |  | 1.35 | 2024/2025 |
| Southern Grampians Shire | D05-23-029 | Gringegalgona - 3141 Coleraine-Balmoral Road | Fuel reduction |  | 4.4 | 2024/2025 |
| Southern Grampians Shire | D05-22-056 | Gringegalgona - 3178 Coleraine Balmoral Rd | Fuel reduction |  | 5.81 | 2024/2025 |
| Southern Grampians Shire | D05-22-060 | Gringegalgona - 476 Hillview Road | Fuel reduction |  | 3.66 | 2024/2025 |
| Southern Grampians Shire | D05-23-033 | Gringegalgona - 482 Hodgsons Lane | Fuel reduction |  | 0.64 | 2024/2025 |
| Southern Grampians Shire | D05-23-038 | Gringegalgona - 578 Greys Road | Fuel reduction |  | 7.86 | 2024/2025 |
| Southern Grampians Shire | D05-22-061 | Gringegalgona - 590 Hillview Road | Fuel reduction |  | 10.68 | 2024/2025 |
| Southern Grampians Shire | D05-22-062 | Gringegalgona - 743 Hodgsons Lane | Fuel reduction |  | 20.87 | 2024/2025 |
| Southern Grampians Shire | D05-23-040 | Gringegalgona - 81 Perns Lane | Fuel reduction |  | 1.66 | 2024/2025 |
| Southern Grampians Shire | D05-23-034 | Gringegalgona - 899 Hodgsons Lane | Fuel reduction |  | 2.6 | 2024/2025 |
| Southern Grampians Shire | D05-22-063 | Gringegalgona - 93 Greys Road | Fuel reduction |  | 4.49 | 2024/2025 |
| Southern Grampians Shire | D05-23-041 | Gringegalgona - Fire Shed - 2375 Coleraine-Balmoral Road | Fuel reduction | To provide the highest level of localised protection to human life, property and community assets identified as highly valued including . | 1.08 | 2024/2025 |
| Southern Grampians Shire | D05-22-050 | Gringegalgona - Telephone Exchange | Fuel reduction |  | 0.12 | 2024/2025 |
| Southern Grampians Shire | D05-21-032 | Hamilton - Horse Paddock | Fuel reduction |  | 3.79 | 2024/2025 |
| Southern Grampians Shire | D05-22-043 | Hamilton - Marshalls Road | Fuel reduction | To provide bushfire protection by reducing overall fuel hazard and bushfire hazard in the landscape. | 0.98 | 2024/2025 |
| Southern Grampians Shire | D05-21-031 | Hamilton - Old Reservoir Wall | Fuel reduction |  | 1.56 | 2024/2025 |
| Moyne Shire | D05-22-011 | Hawkesdale - Minjah Hawkesdale Road | Fuel reduction | To provide bushfire protection by reducing overall fuel hazard and bushfire hazard in the landscape. | 13.06 | 2024/2025 |
| Moyne Shire | D05-22-010 | Hawkesdale - Moyne Falls Road | Fuel reduction | To provide bushfire protection by reducing overall fuel hazard and bushfire hazard in the landscape. | 17.52 | 2024/2025 |
| Moyne Shire | D05-22-012 | Hawkesdale - Upper Kangertong Road | Fuel reduction | To provide bushfire protection by reducing overall fuel hazard and bushfire hazard in the landscape. | 7.25 | 2024/2025 |
| Moyne Shire | D05-23-018 | Hawkesdale - Woolsthorpe Heywood Road | Fuel reduction |  | 19.05 | 2024/2025 |
| Southern Grampians Shire | D05-19-164 | Hensley Park - Noskes Subdivision Road | Fuel reduction | To provide bushfire protection by reducing overall fuel hazard and bushfire hazard in the landscape. | 26.09 | 2024/2025 |
| Southern Grampians Shire | D05-22-067 | Hensley Park - Old Adelaide Road | Fuel reduction |  | 10.64 | 2024/2025 |
| Moyne Shire | D05-19-168 | Hexham - Castle Carey Road | Fuel reduction |  | 21.19 | 2024/2025 |
| Moyne Shire | D05-19-170 | Hexham - Hamilton Highway | Fuel reduction | To provide bushfire protection by reducing overall fuel hazard and bushfire hazard in the landscape. | 87.25 | 2024/2025 |
| Moyne Shire | D05-19-172 | Hexham - Hexam Ballangeich Road | Fuel reduction |  | 31.2 | 2024/2025 |
| Moyne Shire | D05-19-173 | Hexham - Hexham Cemetery | Fuel reduction | To provide bushfire protection by reducing overall fuel hazard and bushfire hazard in the landscape. | 3.65 | 2024/2025 |
| Moyne Shire | D05-19-169 | Hexham - Hexham-Chatsworth Road | Fuel reduction | To provide bushfire protection by reducing overall fuel hazard and bushfire hazard in the landscape. | 39.66 | 2024/2025 |
| Moyne Shire | D05-19-166 | Hexham - Woolsthorpe-Hexham Road | Fuel reduction | To provide bushfire protection by reducing overall fuel hazard and bushfire hazard in the landscape. | 82.03 | 2024/2025 |
| Southern Grampians Shire | D05-22-042 | Karabeal - Bundol Road | Fuel reduction |  | 12.15 | 2024/2025 |
| Southern Grampians Shire | D05-22-041 | Karabeal - Dunkeld-Cavendish Road | Fuel reduction |  | 72.04 | 2024/2025 |
| Southern Grampians Shire | D05-22-066 | Karabeal - Old Adelaide Road | Fuel reduction |  | 17.53 | 2024/2025 |
| Southern Grampians Shire | D05-24-001 | Karabeal - Victoria Point Road | Fuel reduction | To provide bushfire protection by reducing overall fuel hazard and bushfire hazard in the landscape. | 108.17 | 2024/2025 |
| Moyne Shire | D05-23-009 | Kolora - Castle Carey Road | Fuel reduction |  | 33.67 | 2024/2025 |
| Moyne Shire | D05-23-010 | Kolora - Darlington Terang Road | Fuel reduction |  | 6.44 | 2024/2025 |
| Moyne Shire | D05-22-064 | Koroit - Koroit-Woolsthorpe Road | Fuel reduction | To provide bushfire protection by reducing overall fuel hazard and bushfire hazard in the landscape. | 14.99 | 2024/2025 |
| Moyne Shire | D05-19-189 | Macarthur - Hamilton Port Fairy Road | Fuel reduction | To provide bushfire protection by reducing overall fuel hazard and bushfire hazard in the landscape. | 14.87 | 2024/2025 |
| Moyne Shire | D05-19-188 | Macarthur - Macarthur Golf Club | Fuel reduction | To provide bushfire protection by reducing overall fuel hazard and bushfire hazard in the landscape. | 35.27 | 2024/2025 |
| Glenelg Shire | D05-22-045 | Miakite - Ardachy - Condah - Coleraine Road | Fuel reduction |  | 26.87 | 2024/2025 |
| Moyne Shire | D05-23-014 | Minhamite - Penshurst Warrnambool Road | Fuel reduction |  | 41.98 | 2024/2025 |
| Southern Grampians Shire | D05-19-198 | Mirranatwa - Mirranatwa School Road | Fuel reduction | To provide bushfire protection by reducing overall fuel hazard and bushfire hazard in the landscape. | 14.62 | 2024/2025 |
| Moyne Shire | D05-19-208 | Mortlake - Castle Carey Rd | Fuel reduction | To provide bushfire protection by reducing overall fuel hazard and bushfire hazard in the landscape. | 13.34 | 2024/2025 |
| Moyne Shire | D05-19-209 | Mortlake - Hamilton Highway | Fuel reduction | To provide bushfire protection by reducing overall fuel hazard and bushfire hazard in the landscape. | 19.87 | 2024/2025 |
| Moyne Shire | D05-19-212 | Mortlake - Hopkins Highway | Fuel reduction | To provide bushfire protection by reducing overall fuel hazard and bushfire hazard in the landscape. | 23.45 | 2024/2025 |
| Moyne Shire | D05-19-214 | Mortlake - Mortlake Ararat Road 2 | Fuel reduction |  | 41.57 | 2024/2025 |
| Moyne Shire | D05-19-213 | Mortlake - Mortlake-Ararat Road 1 | Fuel reduction | To provide bushfire protection by reducing overall fuel hazard and bushfire hazard in the landscape. | 3.29 | 2024/2025 |
| Moyne Shire | D05-22-033 | Mortlake - South Road | Fuel reduction |  | 34.13 | 2024/2025 |
| Southern Grampians Shire | D05-21-030 | Muntham - Glenelg Highway | Fuel reduction |  | 56.93 | 2024/2025 |
| Southern Grampians Shire | D05-19-227 | North Byaduk - Hamilton Port Fairy Road | Fuel reduction | To provide bushfire protection by reducing overall fuel hazard and bushfire hazard in the landscape. | 25.51 | 2024/2025 |
| Southern Grampians Shire | D05-19-229 | North Hamilton - Balkins Road | Fuel reduction | To provide bushfire protection by reducing overall fuel hazard and bushfire hazard in the landscape. | 4.24 | 2024/2025 |
| Southern Grampians Shire | D05-20-019 | Penshurst - Blackwood-Dunkeld Road | Fuel reduction |  | 42.44 | 2024/2025 |
| Southern Grampians Shire | D05-19-257 | Penshurst - Hamilton Highway 1 | Fuel reduction | To provide bushfire protection by reducing overall fuel hazard and bushfire hazard in the landscape. | 7.25 | 2024/2025 |
| Southern Grampians Shire | D05-19-258 | Penshurst - Hamilton Highway 2 | Fuel reduction | To provide bushfire protection by reducing overall fuel hazard and bushfire hazard in the landscape. | 10.91 | 2024/2025 |
| Southern Grampians Shire | D05-19-044 | Penshurst - Hamilton Highway East | Fuel reduction | To provide bushfire protection by reducing overall fuel hazard and bushfire hazard in the landscape. | 37.51 | 2024/2025 |
| Southern Grampians Shire | D05-19-045 | Penshurst - Hamilton Highway West | Fuel reduction | To provide bushfire protection by reducing overall fuel hazard and bushfire hazard in the landscape. | 20.83 | 2024/2025 |
| Southern Grampians Shire | D05-22-072 | Penshurst - Penshurst-Dunkeld Rd | Fuel reduction | To provide bushfire protection by reducing overall fuel hazard and bushfire hazard in the landscape. | 8.24 | 2024/2025 |
| Southern Grampians Shire | D05-23-019 | Penshurst - Underwoods Lane CFA Block | Fuel reduction |  | 4.5 | 2024/2025 |
| Moyne Shire | D05-23-013 | Purdeet - Purdeet Road | Fuel reduction |  | 33.06 | 2024/2025 |
| Moyne Shire | D05-23-015 | Purdeet - Warrnambool Caramut Road | Fuel reduction |  | 43.3 | 2024/2025 |
| Southern Grampians Shire | D05-19-047 | Purdeet East - Woolsthorpe Road - Burn Brae | Fuel reduction |  | 73.77 | 2024/2025 |
| Moyne Shire | D05-19-271 | Spring Creek - Minhamite Caramut Road | Fuel reduction | To provide bushfire protection by reducing overall fuel hazard and bushfire hazard in the landscape. | 10.32 | 2024/2025 |
| Moyne Shire | D05-19-272 | Spring Creek - Minjah Road | Fuel reduction | To provide bushfire protection by reducing overall fuel hazard and bushfire hazard in the landscape. | 34.29 | 2024/2025 |
| Southern Grampians Shire | D05-19-392 | Strathkellar - Railway line | Fuel reduction |  | 40.39 | 2024/2025 |
| Southern Grampians Shire | D05-20-030 | Strathmore - Bundoran Lane | Fuel reduction |  | 65.66 | 2024/2025 |
| Southern Grampians Shire | D05-20-031 | Strathmore - Burnside Lane | Fuel reduction |  | 10.15 | 2024/2025 |
| Southern Grampians Shire | D05-19-285 | Strathmore - Glenelg Highway | Fuel reduction | To provide bushfire protection by reducing overall fuel hazard and bushfire hazard in the landscape. | 40.91 | 2024/2025 |
| Southern Grampians Shire | D05-20-032 | Strathmore - Lovatdale Lane | Fuel reduction |  | 19.54 | 2024/2025 |
| Southern Grampians Shire | D05-19-287 | Strathmore - Old Ararat Road | Fuel reduction | To provide bushfire protection by reducing overall fuel hazard and bushfire hazard in the landscape. | 15.57 | 2024/2025 |
| Southern Grampians Shire | D05-20-023 | Tabor - Forest Lane | Fuel reduction |  | 25.97 | 2024/2025 |
| Southern Grampians Shire | D05-22-048 | Tabor - Hamilton Chatsworth Road | Fuel reduction |  | 177.66 | 2024/2025 |
| Southern Grampians Shire | D05-20-025 | Tabor - Penshurst-Dunkeld Road | Fuel reduction |  | 58.65 | 2024/2025 |
| Southern Grampians Shire | D05-21-021 | Tarrenlea - Coleraine Racecourse | Fuel reduction |  | 6.06 | 2024/2025 |
| Southern Grampians Shire | D05-21-034 | Tarrington - Glenelg Highway | Fuel reduction |  | 25.84 | 2024/2025 |
| Southern Grampians Shire | D05-20-029 | Tarrington - Hamilton Highway | Fuel reduction |  | 40.37 | 2024/2025 |
| Southern Grampians Shire | D05-20-006 | Wannon - Glenelg Highway and Falkenbergs Road | Fuel reduction |  | 0.49 | 2024/2025 |
| Southern Grampians Shire | D05-22-034 | Wannon - Wannon Reserve | Fuel reduction | To provide bushfire protection by reducing overall fuel hazard and bushfire hazard in the landscape. | 15.62 | 2024/2025 |
| Southern Grampians Shire | D05-21-035 | Warrayure - Glenelg Highway | Fuel reduction |  | 85.91 | 2024/2025 |
| Moyne Shire | D05-23-012 | Warrong - Penshurst Warrnambool Road | Fuel reduction |  | 75.75 | 2024/2025 |
| Moyne Shire | D05-22-014 | Willatook - Poyntons Road | Fuel reduction | To provide bushfire protection by reducing overall fuel hazard and bushfire hazard in the landscape. | 5.1 | 2024/2025 |
| Moyne Shire | D05-22-015 | Willatook - Woolsthorpe Heywood Road | Fuel reduction |  | 28.96 | 2024/2025 |
| Moyne Shire | D05-19-328 | Winslow-Yarpturk - Koroit Woolsthorpe Road | Fuel reduction | To provide bushfire protection by reducing overall fuel hazard and bushfire hazard in the landscape. | 35 | 2024/2025 |
| Southern Grampians Shire | D05-19-329 | Woodhouse - Blackwood Dunkeld Rd | Fuel reduction | To provide bushfire protection by reducing overall fuel hazard and bushfire hazard in the landscape. | 25.97 | 2024/2025 |
| Southern Grampians Shire | D05-19-330 | Woodhouse - Bundoran Lane | Fuel reduction | To provide bushfire protection by reducing overall fuel hazard and bushfire hazard in the landscape. | 19.62 | 2024/2025 |
| Southern Grampians Shire | D05-19-333 | Woodhouse - Hamilton Chatsworth Road | Fuel reduction | To provide bushfire protection by reducing overall fuel hazard and bushfire hazard in the landscape. | 57.03 | 2024/2025 |
| Moyne Shire | D05-22-019 | Woolsthorpe - Bostocks Road | Fuel reduction | To provide bushfire protection by reducing overall fuel hazard and bushfire hazard in the landscape. | 46.1 | 2024/2025 |
| Moyne Shire | D05-22-017 | Woolsthorpe - Warrnambool Caramut Road south | Fuel reduction | To provide bushfire protection by reducing overall fuel hazard and bushfire hazard in the landscape. | 17.15 | 2024/2025 |
| Moyne Shire | D05-22-018 | Woolsthorpe - Woolsthorpe Hexham Road | Fuel reduction | To provide bushfire protection by reducing overall fuel hazard and bushfire hazard in the landscape. | 71.73 | 2024/2025 |
| Moyne Shire | D05-22-020 | Woolsthorpe - Woolsthorpe Heywood Road | Fuel reduction | To provide bushfire protection by reducing overall fuel hazard and bushfire hazard in the landscape. | 68.45 | 2024/2025 |
| Southern Grampians Shire | D05-19-348 | Yulecart - Digby Road | Fuel reduction | To provide bushfire protection by reducing overall fuel hazard and bushfire hazard in the landscape. | 45.19 | 2024/2025 |
| Southern Grampians Shire | D05-24-006 | Yulecart - Morgiana Road | Fuel reduction | To provide bushfire protection by reducing overall fuel hazard and bushfire hazard in the landscape. | 33.67 | 2024/2025 |
| Southern Grampians Shire | D05-24-007 | Yulecart - Murndal Road | Fuel reduction | To provide bushfire protection by reducing overall fuel hazard and bushfire hazard in the landscape. | 7.27 | 2024/2025 |
| Southern Grampians Shire | D05-19-012 | Bainbridge - Beveridges road | Fuel reduction | To provide bushfire protection by reducing overall fuel hazard and bushfire hazard in the landscape. | 3.53 | 2025/2026 |
| Southern Grampians Shire | D05-19-013 | Bainbridge - Cleary's road | Fuel reduction | To provide bushfire protection by reducing overall fuel hazard and bushfire hazard in the landscape. | 5 | 2025/2026 |
| Southern Grampians Shire | D05-19-014 | Bainbridge - Forts road | Fuel reduction | To provide bushfire protection by reducing overall fuel hazard and bushfire hazard in the landscape. | 5.82 | 2025/2026 |
| Southern Grampians Shire | D05-19-015 | Bainbridge - Hartwick's road | Fuel reduction | To provide bushfire protection by reducing overall fuel hazard and bushfire hazard in the landscape. | 3.6 | 2025/2026 |
| Southern Grampians Shire | D05-19-017 | Balmoral - Coleraine Balmoral road | Fuel reduction | To provide bushfire protection by reducing overall fuel hazard and bushfire hazard in the landscape. | 2.05 | 2025/2026 |
| Southern Grampians Shire | D05-19-030 | Branxholme - Railway Reserve | Fuel reduction | To provide bushfire protection by reducing overall fuel hazard and bushfire hazard in the landscape. | 3.41 | 2025/2026 |
| Southern Grampians Shire | D05-19-049 | Byaduk - Byaduk Caves Road | Fuel reduction | To provide bushfire protection by reducing overall fuel hazard and bushfire hazard in the landscape. | 4.6 | 2025/2026 |
| Moyne Shire | D05-19-048 | Byaduk - Byaduk Penshurst Rd | Fuel reduction | To provide bushfire protection by reducing overall fuel hazard and bushfire hazard in the landscape. | 13.5 | 2025/2026 |
| Southern Grampians Shire | D05-22-021 | Byaduk - P Christies Road | Fuel reduction | To provide bushfire protection by reducing overall fuel hazard and bushfire hazard in the landscape. | 7.21 | 2025/2026 |
| Southern Grampians Shire | D05-19-075 | Cavendish - Baker Street Fire Station | Fuel reduction | To provide bushfire protection by reducing overall fuel hazard and bushfire hazard in the landscape. | 0.1 | 2025/2026 |
| Southern Grampians Shire | D05-19-079 | Coleraine - Cameron Street Extension | Fuel reduction | To provide bushfire protection by reducing overall fuel hazard and bushfire hazard in the landscape. | 5.1 | 2025/2026 |
| Southern Grampians Shire | D05-20-039 | Coleraine - Cavendish-Coleraine Road | Fuel reduction |  | 5.65 | 2025/2026 |
| Southern Grampians Shire | D05-19-385 | Dunkeld - Belecourt Road Reserve | Fuel reduction |  | 1.4 | 2025/2026 |
| Southern Grampians Shire | D05-19-090 | Dunkeld - Les Burgers Lane | Fuel reduction | To provide bushfire protection by reducing overall fuel hazard and bushfire hazard in the landscape. | 5.7 | 2025/2026 |
| Moyne Shire | D05-19-101 | Gazette - Byaduk Penshurst Road | Fuel reduction | To provide bushfire protection by reducing overall fuel hazard and bushfire hazard in the landscape. | 9.12 | 2025/2026 |
| Ararat Rural City | D05-19-106 | Glenthompson - Bushy Creek Road | Fuel reduction | To provide bushfire protection by reducing overall fuel hazard and bushfire hazard in the landscape. | 9.2 | 2025/2026 |
| Southern Grampians Shire | D05-19-115 | Glenthompson - Donald Forbes Street | Fuel reduction | To provide bushfire protection by reducing overall fuel hazard and bushfire hazard in the landscape. | 0.7 | 2025/2026 |
| Southern Grampians Shire | D05-19-114 | Glenthompson - Henry Street | Fuel reduction | To provide bushfire protection by reducing overall fuel hazard and bushfire hazard in the landscape. | 0.8 | 2025/2026 |
| Southern Grampians Shire | D05-19-111 | Glenthompson - McLeod Street | Fuel reduction | To provide bushfire protection by reducing overall fuel hazard and bushfire hazard in the landscape. | 1.3 | 2025/2026 |
| Southern Grampians Shire | D05-19-113 | Glenthompson - Mitchell Street | Fuel reduction | To provide bushfire protection by reducing overall fuel hazard and bushfire hazard in the landscape. | 0.8 | 2025/2026 |
| Southern Grampians Shire | D05-19-112 | Glenthompson - Station Street | Fuel reduction | To provide bushfire protection by reducing overall fuel hazard and bushfire hazard in the landscape. | 0.8 | 2025/2026 |
| Southern Grampians Shire | D05-19-117 | Glenthompson - Yarrack Road | Fuel reduction | To provide bushfire protection by reducing overall fuel hazard and bushfire hazard in the landscape. | 14.8 | 2025/2026 |
| Southern Grampians Shire | D05-19-118 | Grange - Dennerts Road | Fuel reduction | To provide bushfire protection by reducing overall fuel hazard and bushfire hazard in the landscape. | 2.66 | 2025/2026 |
| Southern Grampians Shire | D05-19-119 | Grange - Glenelg Highway | Fuel reduction | To provide bushfire protection by reducing overall fuel hazard and bushfire hazard in the landscape. | 8.31 | 2025/2026 |
| Moyne Shire | D05-19-122 | Grassmere - Grassmere Hexam Road 1 | Fuel reduction | To provide bushfire protection by reducing overall fuel hazard and bushfire hazard in the landscape. | 29.5 | 2025/2026 |
| Moyne Shire | D05-19-123 | Grassmere - Grassmere Hexam Road 2 | Fuel reduction | To provide bushfire protection by reducing overall fuel hazard and bushfire hazard in the landscape. | 6.3 | 2025/2026 |
| Southern Grampians Shire | D05-22-058 | Gringegalgona - 16 Bodens Road | Fuel reduction |  | 2.38 | 2025/2026 |
| Southern Grampians Shire | D05-22-053 | Gringegalgona - 2805 Coleraine Balmoral Rd | Fuel reduction |  | 1.98 | 2025/2026 |
| Southern Grampians Shire | D05-19-148 | Gritjurk - Cavendish Coleraine Road | Fuel reduction | To provide bushfire protection by reducing overall fuel hazard and bushfire hazard in the landscape. | 31.33 | 2025/2026 |
| Southern Grampians Shire | D05-19-150 | Gritjurk - Parkwood Road | Fuel reduction | To provide bushfire protection by reducing overall fuel hazard and bushfire hazard in the landscape. | 18.79 | 2025/2026 |
| Southern Grampians Shire | D05-19-151 | Gritjurk - Roulstons Road | Fuel reduction | To provide bushfire protection by reducing overall fuel hazard and bushfire hazard in the landscape. | 11.81 | 2025/2026 |
| Southern Grampians Shire | D05-19-393 | Hamilton - Golf Course Reserve | Fuel reduction |  | 3.73 | 2025/2026 |
| Moyne Shire | D05-22-005 | Kirkstall - Sommervilles Road | Fuel reduction | To provide bushfire protection by reducing overall fuel hazard and bushfire hazard in the landscape. | 12.89 | 2025/2026 |
| Southern Grampians Shire | D05-19-184 | Kononwootong - Public Hall | Fuel reduction | To provide bushfire protection by reducing overall fuel hazard and bushfire hazard in the landscape. | 2.5 | 2025/2026 |
| Moyne Shire | D05-19-190 | Macarthur - Lake Gorrie Road | Fuel reduction | To provide bushfire protection by reducing overall fuel hazard and bushfire hazard in the landscape. | 5.04 | 2025/2026 |
| Southern Grampians Shire | D05-19-199 | Mirranatwa - Victoria Valley Road 1 | Fuel reduction | To provide bushfire protection by reducing overall fuel hazard and bushfire hazard in the landscape. | 37.9 | 2025/2026 |
| Southern Grampians Shire | D05-19-202 | Mooralla - East West Road | Fuel reduction | To provide bushfire protection by reducing overall fuel hazard and bushfire hazard in the landscape. | 15.9 | 2025/2026 |
| Southern Grampians Shire | D05-19-203 | Mooralla - Henty Highway | Fuel reduction | To provide bushfire protection by reducing overall fuel hazard and bushfire hazard in the landscape. | 91.91 | 2025/2026 |
| Glenelg Shire | D05-19-216 | Muntham - Dochanassie Road | Fuel reduction | To provide bushfire protection by reducing overall fuel hazard and bushfire hazard in the landscape. | 13.01 | 2025/2026 |
| Southern Grampians Shire | D05-19-219 | North Balmoral - Balmoral Railway siding and reserve | Fuel reduction |  | 8.7 | 2025/2026 |
| Southern Grampians Shire | D05-19-232 | North Hamilton - Chaddertons Road | Fuel reduction | To provide bushfire protection by reducing overall fuel hazard and bushfire hazard in the landscape. | 1.71 | 2025/2026 |
| Southern Grampians Shire | D05-19-233 | North Hamilton - Clifton Road 1 | Fuel reduction | To provide bushfire protection by reducing overall fuel hazard and bushfire hazard in the landscape. | 4.48 | 2025/2026 |
| Southern Grampians Shire | D05-19-234 | North Hamilton - Clifton Road 2 | Fuel reduction | To provide bushfire protection by reducing overall fuel hazard and bushfire hazard in the landscape. | 4.05 | 2025/2026 |
| Southern Grampians Shire | D05-19-242 | North Hamilton - Kinnanes Road | Fuel reduction | To provide bushfire protection by reducing overall fuel hazard and bushfire hazard in the landscape. | 1.31 | 2025/2026 |
| Southern Grampians Shire | D05-19-246 | North Hamilton - Murrays Road | Fuel reduction | To provide bushfire protection by reducing overall fuel hazard and bushfire hazard in the landscape. | 2.2 | 2025/2026 |
| Moyne Shire | D05-19-254 | Panmure - Panmure Ellerslie Road | Fuel reduction | To provide bushfire protection by reducing overall fuel hazard and bushfire hazard in the landscape. | 16 | 2025/2026 |
| Moyne Shire | D05-19-255 | Panmure - Princes Highway | Fuel reduction | To provide bushfire protection by reducing overall fuel hazard and bushfire hazard in the landscape. | 2.66 | 2025/2026 |
| Southern Grampians Shire | D05-19-261 | Pigeon Ponds - Public Hall & Church | Fuel reduction | To provide bushfire protection by reducing overall fuel hazard and bushfire hazard in the landscape. | 0.19 | 2025/2026 |
| Southern Grampians Shire | D05-19-262 | Pigeon Ponds - Telephone Exchange | Fuel reduction | To provide bushfire protection by reducing overall fuel hazard and bushfire hazard in the landscape. | 1.41 | 2025/2026 |
| Moyne Shire | D05-19-263 | Purnim - Hopkins Highway | Fuel reduction | To provide bushfire protection by reducing overall fuel hazard and bushfire hazard in the landscape. | 30.6 | 2025/2026 |
| Southern Grampians Shire | D05-19-276 | Strathkeller - Forts Road | Fuel reduction | To provide bushfire protection by reducing overall fuel hazard and bushfire hazard in the landscape. | 3.24 | 2025/2026 |
| Southern Grampians Shire | D05-19-279 | Strathkeller - Seymours Road | Fuel reduction | To provide bushfire protection by reducing overall fuel hazard and bushfire hazard in the landscape. | 11.33 | 2025/2026 |
| Southern Grampians Shire | D05-19-298 | Tarrington - W Schultzs Road | Fuel reduction | To provide bushfire protection by reducing overall fuel hazard and bushfire hazard in the landscape. | 6.34 | 2025/2026 |
| Moyne Shire | D05-19-299 | The Sisters - Sisters Noorat Road | Fuel reduction | To provide bushfire protection by reducing overall fuel hazard and bushfire hazard in the landscape. | 21.14 | 2025/2026 |
| Southern Grampians Shire | D05-19-306 | Vasey - East West Road | Fuel reduction | To provide bushfire protection by reducing overall fuel hazard and bushfire hazard in the landscape. | 11.77 | 2025/2026 |
| Southern Grampians Shire | D05-19-307 | Vasey - Glendinning Caddens Flat Road | Fuel reduction | To provide bushfire protection by reducing overall fuel hazard and bushfire hazard in the landscape. | 48.2 | 2025/2026 |
| Southern Grampians Shire | D05-19-308 | Vasey - Glendinning Cavendish Road | Fuel reduction | To provide bushfire protection by reducing overall fuel hazard and bushfire hazard in the landscape. | 43.78 | 2025/2026 |
| Southern Grampians Shire | D05-20-045 | Vasey - Gravel Pit Truck Stop | Fuel reduction |  | 1.09 | 2025/2026 |
| Southern Grampians Shire | D05-19-309 | Vasey - Natimuk Hamilton Road | Fuel reduction | To provide bushfire protection by reducing overall fuel hazard and bushfire hazard in the landscape. | 119.02 | 2025/2026 |
| Southern Grampians Shire | D05-19-312 | Wando Heights - Kochs Road | Fuel reduction | To provide bushfire protection by reducing overall fuel hazard and bushfire hazard in the landscape. | 6.46 | 2025/2026 |
| Southern Grampians Shire | D05-19-314 | Wando Heights - Tiemeys Road | Fuel reduction | To provide bushfire protection by reducing overall fuel hazard and bushfire hazard in the landscape. | 9.6 | 2025/2026 |
| Southern Grampians Shire | D05-19-315 | Wando Heights - Tulse Hill Carapook Road | Fuel reduction | To provide bushfire protection by reducing overall fuel hazard and bushfire hazard in the landscape. | 7.44 | 2025/2026 |
| Glenelg Shire | D05-19-313 | Wando Vale - Satimer Rd | Fuel reduction | To provide bushfire protection by reducing overall fuel hazard and bushfire hazard in the landscape. | 37.79 | 2025/2026 |
| Southern Grampians Shire | D05-19-359 | Wannon - Old Pub Block | Fuel reduction |  | 2.25 | 2025/2026 |
| Southern Grampians Shire | D05-19-357 | Wannon - Rail Reserve | Fuel reduction |  | 4.85 | 2025/2026 |
| Southern Grampians Shire | D05-19-317 | Warrayure-Moutajup - Lehmanns's Road 1 | Fuel reduction | To provide bushfire protection by reducing overall fuel hazard and bushfire hazard in the landscape. | 0.84 | 2025/2026 |
| Southern Grampians Shire | D05-19-319 | Warrayure-Moutajup - N Mibus Road | Fuel reduction | To provide bushfire protection by reducing overall fuel hazard and bushfire hazard in the landscape. | 4.61 | 2025/2026 |
| Moyne Shire | D05-19-323 | Warrong - Warrong Willatook Road | Fuel reduction | To provide bushfire protection by reducing overall fuel hazard and bushfire hazard in the landscape. | 8.55 | 2025/2026 |
| Moyne Shire | D05-20-008 | Willatook - Willatook-Warrong Rd | Fuel reduction |  | 7.47 | 2025/2026 |
| Southern Grampians Shire | D05-19-347 | Yulecart - Church Road | Fuel reduction | To provide bushfire protection by reducing overall fuel hazard and bushfire hazard in the landscape. | 1.81 | 2025/2026 |
| Southern Grampians Shire | D05-19-349 | Yulecart - Henty Highway | Fuel reduction | To provide bushfire protection by reducing overall fuel hazard and bushfire hazard in the landscape. | 49.59 | 2025/2026 |
| Southern Grampians Shire | D05-19-350 | Yulecart - McKellers Road | Fuel reduction | To provide bushfire protection by reducing overall fuel hazard and bushfire hazard in the landscape. | 6.41 | 2025/2026 |
| Southern Grampians Shire | D05-19-352 | Yulecart - Ormandy Road | Fuel reduction | To provide bushfire protection by reducing overall fuel hazard and bushfire hazard in the landscape. | 5.31 | 2025/2026 |

## SCHEDULE 3: DISTRICT 6 – PLANNED BURNING

| Local Government Area | Burn Number | Burn Name | Burn Type | Land Management Objective | Planned Burn Size (ha) | Year |
| --- | --- | --- | --- | --- | --- | --- |
| Corangamite Shire | D06-20-013 | Berrybank - Hamilton Hwy | Fuel reduction |  | 50.84 | 2023/2024 |
| Colac Otway Shire | D06-20-005 | Cressy - Hamilton Highway | Fuel reduction |  | 78.43 | 2023/2024 |
| Corangamite Shire | D06-23-007 | Darlington - Hamilton Highway East | Fuel reduction |  | 45.86 | 2023/2024 |
| Moyne Shire | D06-23-006 | Darlington - Hamilton Highway West | Fuel reduction |  | 15.67 | 2023/2024 |
| Corangamite Shire | D06-23-009 | Derrinallum - Hamilton Highway East | Fuel reduction |  | 11.52 | 2023/2024 |
| Corangamite Shire | D06-23-008 | Derrinallum - Hamilton Highway West | Fuel reduction |  | 70.02 | 2023/2024 |
| Corangamite Shire | D06-19-031 | Duverney - Hamilton Highway | Fuel reduction | To provide bushfire protection by reducing overall fuel hazard and bushfire hazard in the landscape. | 51.7 | 2023/2024 |
| Corangamite Shire | D06-23-012 | Lismore - Hamilton Highway East | Fuel reduction |  | 60.28 | 2023/2024 |
| Corangamite Shire | D06-23-011 | Lismore - Hamilton Highway West | Fuel reduction |  | 65.47 | 2023/2024 |
| Corangamite Shire | D06-19-048 | Berrybank - Berrybank - Wallinduc Road | Fuel reduction | To provide bushfire protection by reducing overall fuel hazard and bushfire hazard in the landscape. | 11.76 | 2024/2025 |
| Golden Plains Shire | D06-20-014 | Berrybank - Berrybank - Wallinduc Road North | Fuel reduction |  | 8.26 | 2024/2025 |
| Corangamite Shire | D06-22-005 | Berrybank - Berrybank - Werneth Road | Fuel reduction |  | 21.51 | 2024/2025 |
| Corangamite Shire | D06-19-055 | Berrybank - Foxhow - Camperdown Road | Fuel reduction | To provide bushfire protection by reducing overall fuel hazard and bushfire hazard in the landscape. | 10.27 | 2024/2025 |
| Corangamite Shire | D06-20-011 | Berrybank - Foxhow-Berrybank Road | Fuel reduction |  | 29.93 | 2024/2025 |
| Corangamite Shire | D06-19-052 | Berrybank - Lower Darlington Road | Fuel reduction | To provide bushfire protection by reducing overall fuel hazard and bushfire hazard in the landscape. | 52.73 | 2024/2025 |
| Corangamite Shire | D06-19-053 | Berrybank - Station Reserve | Fuel reduction |  | 2.61 | 2024/2025 |
| Colac Otway Shire | D06-23-022 | Birregurra - Princess Highway | Fuel reduction |  | 94.35 | 2024/2025 |
| Corangamite Shire | D06-22-006 | Bookaar - Wetland Reserve | Ecological |  | 1.94 | 2024/2025 |
| Colac Otway Shire | D06-23-014 | Cape Otway - Geelong College Block 1 | Fuel reduction |  | 15.69 | 2024/2025 |
| Colac Otway Shire | D06-23-015 | Cape Otway - Geelong College Block 2 | Fuel reduction |  | 8.07 | 2024/2025 |
| Colac Otway Shire | D06-23-001 | Cressy - Aerodrome Road | Fuel reduction |  | 9.38 | 2024/2025 |
| Golden Plains Shire | D06-19-028 | Cressy - Colac-Ballarat Road North | Fuel reduction |  | 19.29 | 2024/2025 |
| Colac Otway Shire | D06-20-004 | Cressy - Colac-Ballarat Road South | Fuel reduction |  | 32.48 | 2024/2025 |
| Colac Otway Shire | D06-19-007 | Cressy - Cressy-Shelford Road | Fuel reduction | To provide bushfire protection by reducing overall fuel hazard and bushfire hazard in the landscape. | 40.02 | 2024/2025 |
| Colac Otway Shire | D06-19-011 | Cressy - Poorneet Station Reserve | Fuel reduction | To provide bushfire protection by reducing overall fuel hazard and bushfire hazard in the landscape. | 5.13 | 2024/2025 |
| Colac Otway Shire | D06-19-010 | Cressy - Rail Reserve | Fuel reduction |  | 28.42 | 2024/2025 |
| Colac Otway Shire | D06-23-002 | Cressy - Reddies Road | Fuel reduction |  | 39.13 | 2024/2025 |
| Corangamite Shire | D06-23-003 | Cressy - Urches Road | Fuel reduction |  | 13.16 | 2024/2025 |
| Corangamite Shire | D06-19-062 | Darlington - Chatsworth Road | Fuel reduction | To provide bushfire protection by reducing overall fuel hazard and bushfire hazard in the landscape. | 34.7 | 2024/2025 |
| Moyne Shire | D06-23-005 | Darlington - Darlington Carranballac Road | Fuel reduction |  | 33.99 | 2024/2025 |
| Moyne Shire | D06-20-026 | Darlington - Darlington-Terang Road | Fuel reduction |  | 23.21 | 2024/2025 |
| Corangamite Shire | D06-23-004 | Darlington - Pircarra Lane | Fuel reduction |  | 27.8 | 2024/2025 |
| Moyne Shire | D06-21-001 | Darlington - Speedway | Fuel reduction |  | 0.5 | 2024/2025 |
| Corangamite Shire | D06-20-021 | Derrinallum - Chatsworth Road | Fuel reduction |  | 24.57 | 2024/2025 |
| Corangamite Shire | D06-20-022 | Derrinallum - Factory Road | Fuel reduction |  | 3.03 | 2024/2025 |
| Corangamite Shire | D06-23-010 | Derrinallum - Lower Darlington Road | Fuel reduction |  | 96.83 | 2024/2025 |
| Corangamite Shire | D06-20-017 | Derrinallum - Manse Road | Fuel reduction |  | 2.94 | 2024/2025 |
| Corangamite Shire | D06-19-706 | Derrinallum - Station Yard | Fuel reduction | To provide the highest level of localised protection to human life, property and community assets identified as highly valued including . | 11.55 | 2024/2025 |
| Corangamite Shire | D06-19-081 | Duverney - Foxhow - Cressy Road - Duverney | Fuel reduction | To provide bushfire protection by reducing overall fuel hazard and bushfire hazard in the landscape. | 23.89 | 2024/2025 |
| Corangamite Shire | D06-20-009 | Duverney - Foxhow-Rokewood Road | Fuel reduction |  | 15.43 | 2024/2025 |
| Corangamite Shire | D06-19-085 | Duverney - Gheringhap - Maroona Rail Line | Fuel reduction |  | 24.09 | 2024/2025 |
| Corangamite Shire | D06-19-086 | Duverney - Gheringhap - Maroona Rail Line - Duverney Yard | Fuel reduction | To provide bushfire protection by reducing overall fuel hazard and bushfire hazard in the landscape. | 5.73 | 2024/2025 |
| Corangamite Shire | D06-20-010 | Duverney - Lower Darlington Road | Fuel reduction |  | 51.25 | 2024/2025 |
| Colac Otway Shire | D06-23-021 | Irrewarra - Princess Highway | Fuel reduction |  | 61.82 | 2024/2025 |
| Corangamite Shire | D06-19-044 | Leslie Manor - Foxhow Road 1 | Fuel reduction | To provide bushfire protection by reducing overall fuel hazard and bushfire hazard in the landscape. | 67.78 | 2024/2025 |
| Corangamite Shire | D06-20-018 | Lismore - Browns Waterholes Water Frontage | Fuel reduction |  | 2.05 | 2024/2025 |
| Corangamite Shire | D06-19-036 | Lismore - Camperdown - Lismore Road | Fuel reduction |  | 17.27 | 2024/2025 |
| Corangamite Shire | D06-20-024 | Lismore - Golf Club | Fuel reduction |  | 1.04 | 2024/2025 |
| Corangamite Shire | D06-19-035 | Lismore - Lismore - Scarsdale Road | Fuel reduction |  | 27.31 | 2024/2025 |
| Corangamite Shire | D06-19-090 | Lismore - Lower Darlington Road | Fuel reduction | To provide bushfire protection by reducing overall fuel hazard and bushfire hazard in the landscape. | 73.48 | 2024/2025 |
| Corangamite Shire | D06-19-098 | Lismore - Railway Line - Gnarkeet Station Reserve | Fuel reduction |  | 4.84 | 2024/2025 |
| Corangamite Shire | D06-22-002 | Lismore - Skipton Road - Camperdown Road triangle | Fuel reduction |  | 2.34 | 2024/2025 |
| Corangamite Shire | D06-22-007 | Pomborneit - Princes Highway | Fuel reduction |  | 43.39 | 2024/2025 |
| Corangamite Shire | D06-23-013 | Vite Vite - Vite Vite Rail Yard | Fuel reduction |  | 9.14 | 2024/2025 |
| Corangamite Shire | D06-19-720 | Vite Vite North - Vite - Vite - Skipton Road - Vite Vite | Fuel reduction | To provide bushfire protection by reducing overall fuel hazard and bushfire hazard in the landscape. | 75.93 | 2024/2025 |
| Corangamite Shire | D06-19-702 | Vite Vite North - Vite Vite - Streatham Road | Fuel reduction | To provide bushfire protection by reducing overall fuel hazard and bushfire hazard in the landscape. | 29.65 | 2024/2025 |
| Corangamite Shire | D06-19-703 | Vite Vite North - Vite Vite Rail Reserve | Fuel reduction |  | 15.68 | 2024/2025 |
| Golden Plains Shire | D06-19-091 | Wallinduc - Lismore-Scarsdale Road | Fuel reduction | To provide bushfire protection by reducing overall fuel hazard and bushfire hazard in the landscape. | 8.14 | 2024/2025 |
| Corangamite Shire | D06-23-023 | Weerite - Princess Highway | Fuel reduction |  | 48.78 | 2024/2025 |
| Corangamite Shire | D06-19-707 | Weerite - Wiridgil Lane | Fuel reduction |  | 14.8 | 2024/2025 |
| Colac Otway Shire | D06-19-112 | Apollo Bay - CEC Park Boundary | Fuel reduction |  | 12.06 | 2025/2026 |
| Colac Otway Shire | D06-20-040 | Barongarook West - Barongarook Reserve | Fuel reduction |  | 5.06 | 2025/2026 |
| Corangamite Shire | D06-22-008 | Berrybank - Foxhow Road | Fuel reduction |  | 8.93 | 2025/2026 |
| Golden Plains Shire | D06-19-047 | Berrybank - Padgetts Lane | Fuel reduction | To provide bushfire protection by reducing overall fuel hazard and bushfire hazard in the landscape. | 18.7 | 2025/2026 |
| Corangamite Shire | D06-20-033 | Bostocks Creek - Cobden Water Treatment Plant | Fuel reduction |  | 3.59 | 2025/2026 |
| Corangamite Shire | D06-20-039 | Brucknell - Brucknell Park Scout Camp | Fuel reduction |  | 49.22 | 2025/2026 |
| Colac Otway Shire | D06-23-016 | Cape Otway - Geelong College Block 3 | Fuel reduction |  | 4.33 | 2025/2026 |
| Colac Otway Shire | D06-20-028 | Carlisle River - Gellibrand Pumping Station | Fuel reduction |  | 4.25 | 2025/2026 |
| Corangamite Shire | D06-20-031 | Cobden - Timboon-Camperdown Rail Trail - Adams Road | Fuel reduction | To provide bushfire protection by reducing overall fuel hazard and bushfire hazard in the landscape. | 1.75 | 2025/2026 |
| Corangamite Shire | D06-20-035 | Cobden - Timboon-Camperdown Rail Trail - Bond Street | Fuel reduction | To provide bushfire protection by reducing overall fuel hazard and bushfire hazard in the landscape. | 2.44 | 2025/2026 |
| Corangamite Shire | D06-20-032 | Cobden - Timboon-Camperdown Rail Trail -Golf Club | Fuel reduction |  | 3.59 | 2025/2026 |
| Corangamite Shire | D06-20-007 | Cressy - Foxhow-Cressy Road | Fuel reduction |  | 30.08 | 2025/2026 |
| Moyne Shire | D06-19-700 | Darlington - Fire Access Road | Fuel reduction | To provide bushfire protection by reducing overall fuel hazard and bushfire hazard in the landscape. | 19.35 | 2025/2026 |
| Corangamite Shire | D06-19-079 | Derrinallum - Gheringhap - Maroona Rail Line | Fuel reduction |  | 10.55 | 2025/2026 |
| Corangamite Shire | D06-19-715 | Derrinallum - Railway Line | Fuel reduction |  | 8.89 | 2025/2026 |
| Corangamite Shire | D06-19-066 | Derrinallum - Vite Vite Road | Fuel reduction |  | 22.56 | 2025/2026 |
| Corangamite Shire | D06-19-084 | Duverney - Doyles Road | Fuel reduction | To provide bushfire protection by reducing overall fuel hazard and bushfire hazard in the landscape. | 16.05 | 2025/2026 |
| Corangamite Shire | D06-19-716 | Duverney - Duverney Lane | Fuel reduction | To provide bushfire protection by reducing overall fuel hazard and bushfire hazard in the landscape. | 12.86 | 2025/2026 |
| Corangamite Shire | D06-20-034 | Elingamite - Timboon-Camperdown Rail Trail - Cobden-Warrnambool Road | Fuel reduction |  | 29.5 | 2025/2026 |
| Corangamite Shire | D06-19-096 | Lismore - Gheringhap - Maroonah Rail Line - Lismore Yard | Fuel reduction |  | 4.47 | 2025/2026 |
| Corangamite Shire | D06-19-089 | Lismore - Gnarkeet Road | Fuel reduction | To provide bushfire protection by reducing overall fuel hazard and bushfire hazard in the landscape. | 11.86 | 2025/2026 |
| Corangamite Shire | D06-19-701 | Lismore - Railway Line - Browns Waterholes East | Fuel reduction |  | 8.57 | 2025/2026 |
| Corangamite Shire | D06-19-099 | Lismore - Railway Line - Browns Waterholes West | Fuel reduction |  | 5.76 | 2025/2026 |
| Corangamite Shire | D06-19-088 | Lismore - Railway Line - Collins Lane West | Fuel reduction |  | 6.76 | 2025/2026 |
| Corangamite Shire | D06-19-097 | Lismore - Railway Line - Gnarkeet Road West | Fuel reduction |  | 10.5 | 2025/2026 |
| Corangamite Shire | D06-23-018 | Pomborneit - Princes Highway East | Fuel reduction |  | 23.26 | 2025/2026 |
| Corangamite Shire | D06-23-020 | Stonyford - Princess Highway East | Fuel reduction |  | 17.74 | 2025/2026 |
| Corangamite Shire | D06-23-019 | Stonyford - Princess Highway West | Fuel reduction | To provide bushfire protection by reducing overall fuel hazard and bushfire hazard in the landscape. | 22.91 | 2025/2026 |
| Corangamite Shire | D06-20-037 | Timboon - Recreation Reserve | Fuel reduction |  | 0.37 | 2025/2026 |

## SCHEDULE 4: DISTRICT 7 – PLANNED BURNING

| Local Government Area | Burn Number | Burn Name | Burn Type | Land Management Objective | Planned Burn Size (ha) | Year |
| --- | --- | --- | --- | --- | --- | --- |
| Golden Plains Shire | D07-20-008 | Bannockburn - Geelong-Ballarat Rail Line | Fuel reduction |  | 18.06 | 2023/2024 |
| Golden Plains Shire | D07-23-005 | Barunah Plains - Cressy-Shelford Rd | Fuel reduction |  | 47.52 | 2023/2024 |
| Golden Plains Shire | D07-22-017 | Inverleigh - Hamilton Highway West | Fuel reduction |  | 25.53 | 2023/2024 |
| Golden Plains Shire | D07-21-012 | Lethbridge - Geelong Ballarat Railway north | Fuel reduction | To provide bushfire protection by reducing overall fuel hazard and bushfire hazard in the landscape. | 9.08 | 2023/2024 |
| Golden Plains Shire | D07-21-011 | Lethbridge - Geelong Ballarat Railway south | Fuel reduction | To develop fuel reduced areas of sufficient width and continuity to reduce the speed and intensity of bushfires. | 25.34 | 2023/2024 |
| Wyndham City | D07-23-040 | Little River - Boadles Ln | Fuel reduction | To develop fuel reduced areas of sufficient width and continuity to reduce the speed and intensity of bushfires. | 12.74 | 2023/2024 |
| Golden Plains Shire | D07-23-010 | Rokewood - Rokewood-Shelford Rd | Fuel reduction |  | 82.5 | 2023/2024 |
| Golden Plains Shire | D07-23-013 | Shelford - Cressy-Shelford Rd | Fuel reduction |  | 53.91 | 2023/2024 |
| Golden Plains Shire | D07-23-012 | Shelford - Rokewood-Shelford Rd | Fuel reduction |  | 62.87 | 2023/2024 |
| Surf Coast Shire | D07-20-024 | Winchelsea - Cressy Road West | Fuel reduction |  | 44.84 | 2023/2024 |
| Colac Otway Shire | D07-19-039 | Wingeel - Hamilton Highway | Fuel reduction |  | 44.71 | 2023/2024 |
| Golden Plains Shire | D07-22-016 | Wingeel - Hamilton Highway East | Fuel reduction |  | 19.85 | 2023/2024 |
| Colac Otway Shire | D07-22-011 | Wingeel - Rail Reserve | Fuel reduction |  | 45.98 | 2023/2024 |
| Surf Coast Shire | D07-20-028 | Aireys Inlet - Primary School | Fuel reduction |  | 1.07 | 2024/2025 |
| Greater Geelong City | D07-22-009 | Avalon - 29 Mile Rd | Fuel reduction |  | 7.54 | 2024/2025 |
| Greater Geelong City | D07-23-038 | Avalon - T Section Zone 14 | Traditional owner |  | 6.29 | 2024/2025 |
| Golden Plains Shire | D07-22-013 | Bannockburn - Bannockburn Cemetery | Fuel reduction | To develop fuel reduced areas of sufficient width and continuity to reduce the speed and intensity of bushfires. | 0.79 | 2024/2025 |
| Greater Geelong City | D07-23-027 | Barrabool - Princess Highway | Fuel reduction |  | 54.29 | 2024/2025 |
| Golden Plains Shire | D07-19-005 | Barunah Plains - Geggies Road | Fuel reduction | To develop fuel reduced areas of sufficient width and continuity to reduce the speed and intensity of bushfires. | 27.61 | 2024/2025 |
| Colac Otway Shire | D07-23-006 | Barunah Plains - Poorneet Station Road North | Fuel reduction |  | 17.99 | 2024/2025 |
| Golden Plains Shire | D07-23-029 | Batesford - Dog Rocks Reserve | Traditional owner | Traditional land management | 25.98 | 2024/2025 |
| Golden Plains Shire | D07-23-019 | Dereel - Colac Road Triangle | Fuel reduction |  | 0.27 | 2024/2025 |
| Golden Plains Shire | D07-23-020 | Dereel - Grassy Gully Road | Fuel reduction |  | 2.06 | 2024/2025 |
| Golden Plains Shire | D07-21-010 | Dereel - Judge Road | Fuel reduction | To develop fuel reduced areas of sufficient width and continuity to reduce the speed and intensity of bushfires. | 0.54 | 2024/2025 |
| Golden Plains Shire | D07-23-021 | Dereel - Mt Mercer Road Hydrant | Fuel reduction |  | 1.29 | 2024/2025 |
| Golden Plains Shire | D07-23-023 | Dereel - Rokewood Junction Road | Fuel reduction |  | 2.39 | 2024/2025 |
| Golden Plains Shire | D07-23-022 | Dereel - Swamp Road | Fuel reduction |  | 0.66 | 2024/2025 |
| Golden Plains Shire | D07-23-018 | Dereel - Tantaus Road | Fuel reduction |  | 0.76 | 2024/2025 |
| Surf Coast Shire | D07-21-005 | Freshwater Creek - Blackgate Road | Fuel reduction | To provide bushfire protection by reducing overall fuel hazard and bushfire hazard in the landscape. | 6.03 | 2024/2025 |
| Golden Plains Shire | D07-19-042 | Inverleigh - Cemetery Road to Barwon Park Road | Fuel reduction |  | 12.3 | 2024/2025 |
| Greater Geelong City | D07-23-007 | Lara - 162 Old Melbourne Rd | Fuel reduction |  | 3.79 | 2024/2025 |
| Greater Geelong City | D07-23-008 | Lara - Avalon Airfield | Fuel reduction |  | 173.95 | 2024/2025 |
| Greater Geelong City | D07-21-006 | Lara - Chemring | Fuel reduction |  | 43.29 | 2024/2025 |
| Golden Plains Shire | D07-20-031 | Lethbridge - Hawkins Rd Intersection | Fuel reduction | To develop fuel reduced areas of sufficient width and continuity to reduce the speed and intensity of bushfires. | 0.78 | 2024/2025 |
| Golden Plains Shire | D07-23-030 | Lethbridge - Moranghurk | Traditional owner | Traditional land management | 11.81 | 2024/2025 |
| Wyndham City | D07-23-035 | Little River - McIntoshs Paddock | Fuel reduction |  | 120.32 | 2024/2025 |
| Greater Geelong City | D07-19-003 | Little River - Old Melbourne Road | Fuel reduction | To provide bushfire protection by reducing overall fuel hazard and bushfire hazard in the landscape. | 27.41 | 2024/2025 |
| Wyndham City | D07-23-037 | Little River - Paul and Belfrages Swamp Zone 1 | Fuel reduction |  | 44.87 | 2024/2025 |
| Wyndham City | D07-23-036 | Little River - Tyquinss Paddock Zone 10 | Fuel reduction |  | 46.34 | 2024/2025 |
| Greater Geelong City | D07-22-015 | Little River - Wurdi Youang | Traditional owner |  | 66.55 | 2024/2025 |
| Greater Geelong City | D07-22-019 | Mannerim - Bellarine Rail Trail | Fuel reduction |  | 5.24 | 2024/2025 |
| Surf Coast Shire | D07-23-026 | Modewarre - Princess Highway | Fuel reduction |  | 81.02 | 2024/2025 |
| Golden Plains Shire | D07-23-009 | Mount Mercer - Mt Mercer-Shelford Road North End | Fuel reduction |  | 51.44 | 2024/2025 |
| Greater Geelong City | D07-21-024 | Point Wilson - Lake Borrie Zone 11 | Traditional owner | To modify the vegetation Composition across the planned area to assist the Promotion of Coastal. | 10.77 | 2024/2025 |
| Greater Geelong City | D07-21-022 | Point Wilson - Lake Borrie Zone 13 | Traditional owner | To modify the vegetation Composition across the planned area to assist the Promotion of Coastal. | 6.62 | 2024/2025 |
| Golden Plains Shire | D07-23-016 | Rokewood - Botanical Gardens | Fuel reduction |  | 10.38 | 2024/2025 |
| Golden Plains Shire | D07-20-010 | Rokewood - Colac-Ballarat Rd | Fuel reduction | To develop fuel reduced areas of sufficient width and continuity to reduce the speed and intensity of bushfires. | 7.94 | 2024/2025 |
| Golden Plains Shire | D07-20-011 | Rokewood - Corindhap Reservoir | Fuel reduction | To modify the vegetation Composition across the planned area to assist the Promotion of Alluvial Plains Grassland. | 11.13 | 2024/2025 |
| Golden Plains Shire | D07-20-004 | Rokewood - Geggies Road | Fuel reduction | To develop fuel reduced areas of sufficient width and continuity to reduce the speed and intensity of bushfires. | 44.86 | 2024/2025 |
| Golden Plains Shire | D07-21-018 | Rokewood - Rokewood Cemetery | Fuel reduction | To modify the vegetation Composition across the planned area to assist the Promotion of Alluvial Plains Grassland. | 2.11 | 2024/2025 |
| Golden Plains Shire | D07-19-032 | Rokewood - Rokewood Common | Fuel reduction | To provide the highest level of localised protection to human life, property and community assets identified as highly valued including the township of Rokewood. | 93.58 | 2024/2025 |
| Golden Plains Shire | D07-23-017 | Rokewood - Rokewood Reservoir | Fuel reduction |  | 9.23 | 2024/2025 |
| Golden Plains Shire | D07-19-052 | Rokewood - Rokewood-Skipton Rd | Fuel reduction | To develop fuel reduced areas of sufficient width and continuity to reduce the speed and intensity of bushfires. | 17.19 | 2024/2025 |
| Golden Plains Shire | D07-23-011 | Shelford - Mt Mercer-Shelford Rd South End | Fuel reduction |  | 44.94 | 2024/2025 |
| Golden Plains Shire | D07-21-015 | Teesdale - Bannockburn Shelford Rd east | Fuel reduction | To develop fuel reduced areas of sufficient width and continuity to reduce the speed and intensity of bushfires. | 10.07 | 2024/2025 |
| Golden Plains Shire | D07-21-014 | Teesdale - Bannockburn Shelford Rd west | Fuel reduction | To develop fuel reduced areas of sufficient width and continuity to reduce the speed and intensity of bushfires. | 6.11 | 2024/2025 |
| Golden Plains Shire | D07-23-028 | Teesdale - Cemetery | Fuel reduction |  | 2.09 | 2024/2025 |
| Golden Plains Shire | D07-20-012 | Teesdale - Teesdale Grassy Woodland Blocks | Fuel reduction | To develop fuel reduced areas of sufficient width and continuity to reduce the speed and intensity of bushfires. | 3.36 | 2024/2025 |
| Golden Plains Shire | D07-23-032 | Werneth - Colac Ballarat Rd | Fuel reduction |  | 37.35 | 2024/2025 |
| Golden Plains Shire | D07-23-031 | Werneth - Pitfield Cressy Rd | Fuel reduction |  | 41.99 | 2024/2025 |
| Golden Plains Shire | D07-23-034 | Werneth - Urches Rd | Fuel reduction |  | 10.53 | 2024/2025 |
| Golden Plains Shire | D07-23-033 | Werneth - Wilgul Werneth Rd | Fuel reduction |  | 23.78 | 2024/2025 |
| Surf Coast Shire | D07-21-009 | Winchelsea - Cressy Road | Fuel reduction |  | 11.63 | 2024/2025 |
| Surf Coast Shire | D07-23-014 | Winchelsea - Leighs Lane | Fuel reduction |  | 5.24 | 2024/2025 |
| Surf Coast Shire | D07-22-003 | Winchelsea - McDonalds Lane | Fuel reduction |  | 3.53 | 2024/2025 |
| Surf Coast Shire | D07-23-025 | Winchelsea - Princess Highway East | Fuel reduction |  | 66.12 | 2024/2025 |
| Surf Coast Shire | D07-23-024 | Winchelsea - Princess Highway West | Fuel reduction |  | 110.11 | 2024/2025 |
| Colac Otway Shire | D07-23-015 | Wingeel - Poorneet Station Rd South | Fuel reduction |  | 32.2 | 2024/2025 |
| Greater Geelong City | D07-22-010 | Avalon - 29 Mile Rd Section 2 | Fuel reduction |  | 6.49 | 2025/2026 |
| Golden Plains Shire | D07-20-009 | Barunah Plains - Potters Lane | Fuel reduction |  | 5.74 | 2025/2026 |
| Greater Geelong City | D07-19-044 | Geelong City - Breakwater Aqueduct | Fuel reduction |  | 64.36 | 2025/2026 |
| Wyndham City | D07-23-039 | Little River - Ryans Swamp Zone 7 | Traditional owner |  | 19.7 | 2025/2026 |
| Greater Geelong City | D07-21-023 | Point Wilson - Lake Borrie Zone 12 | Traditional owner | To modify the vegetation Composition across the planned area to assist the Promotion of Coastal. | 12.18 | 2025/2026 |
| Surf Coast Shire | D07-22-008 | Torquay - Grasstree Park | Fuel reduction |  | 24.2 | 2025/2026 |
| Surf Coast Shire | D07-20-016 | Winchelsea - Barwon Park Road | Fuel reduction |  | 8.31 | 2025/2026 |
| Surf Coast Shire | D07-20-017 | Winchelsea - Blacks Road | Fuel reduction |  | 2.16 | 2025/2026 |
| Surf Coast Shire | D07-20-018 | Winchelsea - Holes Lane | Fuel reduction |  | 2.58 | 2025/2026 |
| Surf Coast Shire | D07-20-020 | Winchelsea - McConachy Lane | Fuel reduction |  | 1.88 | 2025/2026 |
| Surf Coast Shire | D07-22-004 | Winchelsea - Ondit Road | Fuel reduction |  | 14.65 | 2025/2026 |
| Surf Coast Shire | D07-19-027 | Winchelsea - Ondit Road West | Fuel reduction |  | 7.75 | 2025/2026 |
| Surf Coast Shire | D07-20-023 | Winchelsea - Phillips Lane | Fuel reduction |  | 1.01 | 2025/2026 |
| Surf Coast Shire | D07-19-030 | Winchelsea - Shelford Road | Fuel reduction |  | 4.09 | 2025/2026 |
| Colac Otway Shire | D07-20-015 | Wingeel - Cressy Road | Fuel reduction |  | 4.96 | 2025/2026 |

## SCHEDULE 5: CFA – NON-BURN FUEL TREATMENTS

| Local Government Area | Burn Number | Burn Name | Burn Type | Land Management Objective | Planned Size (ha) | Year |
| --- | --- | --- | --- | --- | --- | --- |
| Glenelg Shire | D04-21-004 | Cape Bridgewater - Foreshore | Mulching |  | 0.52 | 2024/2025 |
| Moyne Shire | D05-22-068 | Hawkesdale - Gorse - Penshurst Warrnambool Rd | Mulching |  | 0.29 | 2024/2025 |
| Southern Grampians Shire | D05-20-007 | Balmoral - Rocklands Road | Mulching |  | 8.16 | 2025/2026 |
| Southern Grampians Shire | D05-20-043 | Balmoral - Rocklands Road Golf Club | Mulching |  | 26.52 | 2025/2026 |
| Corangamite Shire | D06-23-017 | Timboon - Timboon-Camperdown Rail Trail - Snake Track Road | Mulching |  | 1.74 | 2024/2025 |
| Corangamite Shire | D06-20-038 | Timboon - Communications Towers | Mulching |  | 0.3 | 2025/2026 |
| Golden Plains Shire | D07-20-029 | Anakie - 781 Clarkes Road | Mulching |  | 46.09 | 2025/2026 |
| Queenscliffe Borough | D07-20-027 | Queenscliff - Point Lonsdale Year 1 | Mulching |  | 4.66 | 2025/2026 |
| Queenscliffe Borough | D07-21-019 | Queenscliff - Point Lonsdale Year 2 | Pruning |  | 4.34 | 2025/2026 |
| Queenscliffe Borough | D07-21-020 | Queenscliff - Point Lonsdale Year 3 | Pruning |  | 3.82 | 2025/2026 |