# 2025-26 Joint Fuel Management Program (JFMP); # Amendments

On occasion, it is necessary to modify activities on the approved JFMP.

Amendments include changing, rescheduling, removing, or adding new activities to the Joint Fuel Management Program to be conducted this year.

Activities include planned burns or non-burn treatments (such as mowing and slashing);

Amendments are not able to be added or removed from the download files and maps on this website.

## *Type of Amendments

1 – new planned burn,

2 – altered burn boundary,

3 – altered or additional non burn fuel treatment,

4 – carryover burn (burn from a previous JFMP),

5 – treatment deleted from JFMP

6 – name change only

7 – Other

## # Treatment Types

Eco – Ecological

FRB – Fuel Reduction

TO – Traditional Owner

MUL – Mulching

Slashing / Mowing

Spraying

SFB – Strategic Fuel Break

## ^^FMZ – Fire Management Zone

APZ - Asset Protection Zone

BMZ – Bushfire Moderation Zone

LMZ – Landscape Moderation Zone

2025-26 Joint Fuel Management Program – Amendments

| Date added | Region | District | Activity name | Treatment number | Scheduled year | Location | Land Manager | # Burn Type | Land Management Objective | ^^ FMZ | Original Planned Area hectares | New Planned Area hectares | *Type of Amendment | Reason for amendment |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Insert new amendments in top row |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| 25/11/2025 | Barwon South West | Otway | Moggs Creek - Old Coach Road | BSW-OTW-ANG-0425 | 26/27 | 1.4km NE of Moggs Creek | PV | FRB | To provide the highest level of localised protection to human life, property and community assets identified as highly valued including the townships of Moggs Creek and Fairhaven. | APZ | 42 | 39.8 | 2 | Minor boundary realignments |
| 25/11/2025 | Barwon South West | Otway | Moggs Creek – Bimbadeen Drive | BSW-OTW-ANG-0326 | 25/26 | 1km N of Fairhaven | Private | FRB | To provide the highest level of localised protection to human life, property and community assets identified as highly valued including Aireys Inlet and Fairhaven. | APZ | 48.2 | 56.9 | 2 | Minor boundary realignments |
|  | Barwon South West | Far South West | Mumbannar - Old Caves Road West - Coastal Wattle | BSW-FSW-DAR-0101 | 25/26 | 18km NW of Mumbannar | DEECA | MUL | To modify the vegetation Abundance across the planned area to assist the Control of Coastal Wattle. | N/A |  |  | 3 | To enable delivery of works through FCP |
|  | Barwon South West | Far South West | Mumbannar - Old Caves Road East - Coastal Wattle | BSW-FSW-DAR-0100 | 25/26 | 17km NW of Mumbannar | DEECA | MUL | To modify the vegetation Abundance across the planned area to assist the Control of Coastal Wattle. | N/A |  |  | 3 | To enable delivery of works through FCP |
| Insert new amendments in top row |  |  |  |  |  |  |  |  |  |  |  |  |  |  |