	2025-26 Joint Fuel Management Program (JFMP);
Amendments 

	Updated: 21 August 2026


On occasion, it is necessary to modify activities on the approved JFMP. 
Amendments include changing, rescheduling, removing, or adding new activities to the Joint Fuel Management Program to be conducted this year.
Activities include planned burns or non-burn treatments (such as mowing and slashing); 
Amendments are not able to be added or removed from the download files and maps on this website.  

JOINT FUEL MANAGEMENT PROGRAM AMENDMENTS FOR 2025-2026


Page 2 OFFICIAL



*Type of Amendments
1 – new planned burn,    
2 – altered burn boundary,   
3 – altered or additional non burn fuel treatment,    
4 – carryover burn (burn from a previous JFMP),  
5 – treatment deleted from JFMP
6 – name change only
7 – Other


# Treatment Types
Eco – Ecological
FRB – Fuel Reduction
TO – Traditional Owner
MUL – Mulching
Slashing / Mowing
Spraying
SFB – Strategic Fuel Break




^^FMZ – Fire Management Zone
APZ - Asset Protection Zone
BMZ – Bushfire Moderation Zone
LMZ – Landscape Moderation Zone











	Date added
	Region
	District
	Activity name
	Treatment number
	Scheduled year
	Location
	Land Manager
	# Burn Type

	Land Management Objective
	^^ FMZ
	Original Planned Area hectares
	New Planned Area hectares
	*Type of Amendment
	Reason for amendment

	Insert new amendments in top row
	
	
	
	
	
	
	
	
	
	
	
	

	21/08/2026
	Gippsland
	Tambo
	Nowa Nowa – Biochar Trail
	GP-TBO-NOW-0692
	2025/2026
	5km SW of Nowa Nowa
	PV Jointly managed with GLaWAC
	MUL
	To develop fuel reduced areas of sufficient width and continuity to reduce the speed and intensity of bushfires.
	BMZ
	0
	1.3
	3
	To Trial the production of Biochar from BiProduct

	29/07/2026
	Grampians
	Wimmera
	Grampians NP - Mt Zero Rd South Complex
	GR-WIM-HGP-0148
	2025/2026
	5km N of Halls Gap
	PV/DEECA
	FRB
	To develop a fuel reduced area to the North of Halls Gap Township.
	BMZ
	
	 1663.71
	1
	On Proposed JFMP 2026/27, added to 2025/26 Approved JFMP to allow prep to occur prior to Spring

	29/07/2026
	Grampians
	Wimmera
	Mount Arapiles-Tooan SP - Gymbowen
	GR-WIM-HSM-0500
	2025/2026
	5km SE of Gymbowen
	PV
	FRB
	To provide bushfire protection by reducing overall fuel hazard and bushfire hazard in the landscape.
	LMZ
	
	157.20
	1
	On Proposed JFMP 2026/27, added to 2025/26 Approved JFMP to prep and deliver in Spring

	29/07/2026
	Grampians
	Wimmera
	Black Range SP - Black Range Road
	GR-WIM-CAV-0183
	2025/2026
	12km E of Telangatuk East
	PV/DEECA
	MUL
	To provide bushfire protection by reducing overall fuel hazard and bushfire hazard in the landscape.
	LMZ
	
	42.54
	3
	On Proposed JFMP 2026/27, added to 2025/26 Approved JFMP to allow delivery in Spring

	15/05/2026
	Loddon Mallee
	Murray Goldfields
	Paddys Ranges SP – DDW Paddys Ranges 
	LM-MGF-MRY-0495
	2025/2026
	7KM SW of Maryborough
	PV
	TO
	Traditional Land Management
	LMZ
	52.2
	52.2
	5
	Treatment was deleted from JFMP. Furter engagement with Traditional Owner group request treatment to be brough back on JFMP.

	10/04/2026
	Gippsland
	Latrobe
	Wilsons Promontory – Johnny Souey
	GP-LTB-SGD-0273
	2025/2026
	26km SE of Yanakie
	PV
	Eco
	To promote ecological resilience in Heathland (sands) by manipulating the growth stage distribution.
	LMZ
	353.85
	1575.66
	2
	Burn boundary change: to bring the boundary to more logical control lines. 
JFMP Year change: To allow for Winter 2026 Delivery.

	30/03/2026
	Gippsland
	Latrobe
	The Gurdies - Geebung

	GP-LTB-SGD-0425
	2025/2026
	2km SW of The Gurdies
	PV
	TO
	Traditional land management
	BMZ
	4.99
	5.28
	2
	Adjustment of existing burn boundary to accommodate changes to control line alignment. 

	30/03/2026
	Gippsland
	Latrobe
	Tanjil - West Tanjil Rd
	GP-LTB-NJE-0186
	2025/2026
	12km N of Willow Grove
	DEECA
	FRB
	To develop fuel reduced areas of sufficient width and continuity to reduce the speed and intensity of bushfires.
	BMZ
	449.79

	445.6
	2
	Removal of burn area to confine burning to State Forest.

	18/03/2026
	Hume
	Ovens
	Kancoona – Berti Road
	HR-OVE-MYT-0151
	2025-2026
	1.9km S of Kancoona
	DEECA
	FRB
	To provide bushfire protection by reducing overall fuel hazard and bushfire hazard in the landscape.
	LMZ
	1670.92
	1700.62
	2
	Inclusion of private property / change to burn boundary to improve operational feasibility.

	13/03/2026
	Loddon Mallee
	Mallee
	Lake Boga - Lake Boga  
	LM-MAL-SWA-0062
	2025/2026
	4.5km N of Lake Boga
	PV
	TO
	Traditional land management To modify the vegetation Abundance across the planned area to assist the Control of Cumbungi.
	LMZ
	31.45
	31.45
	1
	New Nom.

	13/03/2026
	Loddon Mallee
	Mallee
	Lake Boga LR - Little Murray River
	LM-MAL-SWA-0063
	2025/2026

	4.5km N of Lake Boga

	PV
	TO
	Traditional land management To modify the vegetation Abundance across the planned area to assist the Control of Cumbungi.
	N/A
	1.47
	.47
	1
	New Nom.


	06/03/2026
	Hume
	Ovens
	Bright – Water Reserve Track
	HR-OVE-BRT-0235
	2026/26
	4.1KM S of Bright
	DEECA / HVP
	FRB
	To develop fuel reduced areas of sufficient width and continuity to reduce the speed and intensity of bushfires.
	BMZ
	388
	394.46
	2
	Recent harvesting operation by HVP has been completed, allowing treatment of native forest within HVP plantation to be included.

	23/02/2026
	Port Phillip
	Metro
	Balliang – Moretons Rd – Chain for Ponds
	PP-MET-WDL-0641
	25/26
	9km SE of Balliang
	PV
	TO
	Traditional Land Management
	NZ
	54
	4.01
	2
	Initial nomination was entire reserve, following onsite peer review and operational feasibility assessment.

	23/02/2026
	Port Phillip
	Metro 
	Truganina -School Slashing Break
	PP-MET-WDL-0726
	25/26
	1km N of Williams Landing
	PV
	Slashing / Mowing
	To provide bushfire protection by reducing overall fuel hazard and bushfire hazard in the landscape.
	N/A
	
	0.15
	3
	Reduce actual and perception of fire risk to community, being installed to support the school adjacent to the reserve. 

	23/02/2026
	Port Phillip
	Metro
	Werribee – Township RP
	PP-MET-WDL-0727
	25/26
	5km N of Werribee
	PV
	Slashing / Mowing
	To provide bushfire protection by reducing overall fuel hazard and bushfire hazard in the landscape.
	N/A
	
	9.99
	3
	Reduce actual and perception of fire risk to community,

	23/02/2026
	Port Phillip
	Metro
	Wollert – Brick Makers Drive – MSA32
	PP-MET-KNX-0129
	2025/26
	5km NE of Wollert
	Other - MSA
	TO
	Traditional land management
	N/A
	46.03
	111.79
	2
	Original PP-MET-KNX-0102 has been replaced by PP-MET-KNX-0129, new boundary aligns with parcel boundary and facilitates staged operations over successive years. 

	23/02/2026
	Hume
	Ovens
	Porepunkah – Keatings Creek
	HR-OVE-BRT-0272
	2025/2026
	2.5km W of Porepunkah
	Parks Victoria
	FRB
	To develop fuel reduced areas of sufficient width and continuity to reduce the speed and intensity of bushfires.
	BMZ
	676.9
	676.9
	1
	Requested to support Victoria Police investigations.

	19/02/2026
	Port Phillip
	Yarra
	Three Bridges – Slaty Creek Track
	PP-YRA-POW-0254
	2025/2026
	1.7km NW of Three Bridges
	DEECA
	FRB
	To develop fuel reduced areas of sufficient width and continuity to reduce the speed and intensity of bushfires.
	BMZ
	161.1
	163.5 
	2
	Include a section of private property to increase risk reduction & protection outcomes for the private properties and increase safety & security of the operation using more favourable control lines. 

	09/02/2026
	Gippsland 
	Latrobe
	Labertouche – Robertson Creek
	GP-LTB-NJE-0062
	2026/2027
	3.5km N of Labertouche
	DEECA/PV
	FRB
	To develop fuel reduced areas of sufficient width and continuity to reduce the speed and intensity of bushfires.
	BMZ
	1,303
	1,303
	7
	Push back from Year 1 to Year 2.

	09/02/2026

	Gippsland

	Latrobe

	Tanjil – West Tanjil Rd
	GP-LTB-NJE-0008
	2025/2026
	12km N of Willow Grove
	DEECA
	FRB
	To develop fuel reduced areas of sufficient width and continuity to reduce the speed and intensity of bushfires.
	BMZ
	450
	450
	7
	Bring burn forward from Year 3 to Year 1. 

	09/02/2026

	Gippsland

	Latrobe

	Crossover – Pilgrim Creek
	GP-LTB-NJE-0136
	2026/2027
	1km E of Rokeby
	DEECA/PV
	FRB
	To develop fuel reduced areas of sufficient width and continuity to reduce the speed and intensity of bushfires.
	BMZ
	46
	46
	7
	Push back from Year 1 to Year 2.


	09/02/2026

	Gippsland

	Latrobe

	Neerim East – Hawthorn Creek Road
	GP-LTB-NJE-0168
	2025/2026
	13.5km NE of Neerim South
	DEECA
	FRB
	To provide bushfire protection by reducing overall fuel hazard and bushfire hazard in the landscape.
	LMZ
	586
	586
	7
	Bring burn forward from Year2 to Year 1.


	09/02/2026
	Loddon Mallee
	Murray Goldfields
	Golden Gully – Macdougall Rd APB 20m
	LM-MGF-BGO-1783
	2026/2027
	.5km NW of Golden Gully
	Parks Victoria
	Mulching
	To provide the highest level of localised protection to human life, property and community assets identified as highly valued including .
	APZ
	4.85
	5.76
	3
	Required to increase area of treatment to accommodate community and local shire requests to mitigate fuel hazard at site.

	02/01/2026
	Hume
	Goulburn
	Woods Point – Kelly Creek
	HR-GBN-MAN-0154
	2025/26
	~1km Southeast of Woods Point
	DEECA & PV
	FRB
	To develop fuel reduced areas of sufficient width and continuity to reduce the speed and intensity of bushfires.
	BMZ
	261.6
	261.6
	7
	Change of treatment objective, Increase of Fuel Treatment Objective percentage from 10-20% to increase to 60-80%.  

	31/12/2025
	Grampians
	Midlands
	Beaufort – Beaufort Common
	GR-MID-BEA-0121
	2025/26
	1.5km NW of Trawalla
	DEECA
	Slashing / Mowing

	To provide bushfire protection by reducing overall fuel hazard and bushfire hazard in the landscape.
	LMZ
	
	14.51
	3
	Expansion of treatment area to incorporate small area to south.

	31/12/2025
	Grampians
	Midlands
	Nerrina – Duggan St
	GR-MID-BAL-0673
	2025/26
	0.5km SW of Nerrina
	DEECA
	Slashing / Mowing

	To develop fuel reduced areas of sufficient width and continuity to reduce the speed and intensity of bushfires.
	NZ
	
	4.49
	3
	Expansion of treatment area to pick up spraying and expanded slashing works inline with stakeholder feedback.

	31/12/2025
	Grampians
	Midlands
	Buangor – Buangor Primary School
	GR-MID-BEA-0125
	2025/26
	3.3km E of Lake Bolac
	DEECA
	Slashing / Mowing

	To develop a fuel reduced area to the West of Buangor Primary School in consultation with local CFA and TOG.
	BMZ
	
	2.75
	3
	Extension of treatment area

	31/12/2025
	Grampians
	Midlands
	Beaufort - Yam Holes Creek
	GR-MID-BEA-0166
	2025/26
	0.5km NE of Beaufort
	DEECA
	MUL
	To provide bushfire protection by reducing overall fuel hazard and bushfire hazard in the landscape.
	LMZ
	
	34.32
	3
	Retreatment to reduce woody weeds along the Yam Holes Creek corridor. The western half of this area was treated last in 2019-20 and now back to previous state. Area consists of gorse, blackberry and hawthorn. Works are expected to be carried out over a number of years.

	31/12/2025
	Grampians
	Midlands
	Trentham - Racecourse Tk
	GR-MID-DAY-0529
	2025/26
	1km SE of Trentham
	DEECA
	Spraying
	To provide the highest level of localised protection to human life, property and community assets identified as highly valued including Trentham Township.
	APZ
	
	53.9
	3
	New treatment, follow-up spraying for woody weed species regenerated through planned burn operations delivered in 2019.

	31/12/2025
	Grampians
	Midlands
	Ben Major SF - Strategic Fire Regen Reduction
	GR-MID-BEA-0165
	2025/26
	5.5km W of lexton

	DEECA
	MUL
	To develop fuel reduced areas of sufficient width and continuity to reduce the speed and intensity of bushfires.
	BMZ/LMZ
	
	535.79
	3
	mechanical fuel treatments  aimed at  reducing regeneration density following recent bushfire.

	31/12/2025
	Grampians
	Midlands
	Mount Egerton - Blackhorse Ln - SLA
	GR-MID-BAL-0688
	2025/26
	0.5km North East of the Mount Egerton
	DEECA
	Slashing / Mowing
	To provide bushfire protection by reducing overall fuel hazard and bushfire hazard in the landscape.
	LMZ
	
	15.68
	3
	returned lease block with gorse infestation boundary slashing ahead of treatment using mulching in Yr2.

	31/12/2025
	Grampians
	Midlands
	Daylesford - Cornish Hill Reserve
	GR-MID-DAY-0528
	2025/26
	0.4km SE of Daylesford
	
	Spraying
	To provide bushfire protection by reducing overall fuel hazard and bushfire hazard in the landscape.
	LMZ
	
	46.81
	3
	Spraying treatment targeting woody weed species to cover entire unit. This treatment compliments the delivery of mulching of elevated and fine fuels

	31/12/2025
	Hume
	Upper Murray
	Shelley Avpndale Grasslands
	HR-UPM-TAL-0049
	2025/26
	7km south of Shelley
	DEECA
	Slashing/Mowing
	To provide bushfire protection by reducing overall fuel hazard and bushfire hazard in the landscape.
	NZ
	12.35
	12.35
	7
	Change of treatment type from burning to slashing

	19/12/2025
	Port Phillip
	Yarra
	Powelltown – Turner Road
	PP-YRA-POW-0255
	25/26
	1.7 km SE of Powelltown
	DEECA
	FRB
	To develop fuel reduced areas of sufficient width and continuity to reduce the speed and intensity of bushfires.
	BMZ
	380.11
	452
	2
	Additional area will enhance risk reduction outcomes along the Yarra Junction – Noojee Rd

	16/12/2025
	Gippsland
	Tambo
	Anglers Rest – Big River
	GP-TBO-SCK-0175
	2025/26
	16km N of Omeo
	DEECA
	FRB
	To provide bushfire protection by reducing overall fuel hazard and bushfire hazard in the landscape
	LMZ
	7,414
	8,500
	1
	To build on past FRB in 2022. Secondary to support the abundance and recruitment of native species. Control and manage invasive weed species on block. 

	16/12/2025
	Hume
	Upper Murray
	Dartmouth Shady Creek LMB
	HR-UPM-MIT-0056

	25/26
	16km NE of Dartmouth
	DEECA/PV
	FRB / LMB
	To provide bushfire protection by reducing overall fuel hazard and bushfire hazard in the landscape.
	LMZ
	11196
	12056
	2
	Original burn shape was unbounded. Increased risk of burn breach when undertaking adjacent operation.

	16/12/2025
	Hume
	Ovens
	Buffalo Creek – Ellen's Lane
	HR-OVE-MYT-0216
	2025-2026
	Buffalo Creek – Ellen's Lane
	Parks Victoria
	FRB
	To develop fuel reduced areas of sufficient width and continuity to reduce the speed and intensity of bushfires.
	BMZ
	149
	70
	2
	Modified boundary, (removed some private property).

	12/12/2025
	Hume
	Upper Murray
	Tallandoon – Leys Rd
	HR-UPM-MIT-0089
	25/26
	Eskdale
	DEECA
	FRB
	To provide the highest level of localised protection to human life, property and community assets identified as highly valued including Eskdale Township.
	APZ
	534
	899
	2
	Original shape was not operational feasible

	02/12/25
	Loddon Mallee
	Murray Goldfields
	Axedale – Campaspe River
	LM-MGF-BGO-1930
	 25/26

	Axedale - Campaspe River - Slashing
	DEECA

	Slashing / Mowing

	To provide the highest level of localised protection to human life, property and community assets identified as highly valued
	LMZ
	1.26
	1.26
	5
	These treatments were removed due to planning directions; however adequate consultation was not completed and so the need to return to the JFMP for one year is appropriate.

	02/12/25
	Loddon Mallee

	Murray Goldfields

	Baringhup West – Hamiltons Crossing
	LM-MGF-CAS-0977
	25/26

	Baringhup West - Hamiltons Crossing - Slashing
	DEECA
	Slashing / Mowing

	To provide the highest level of localised protection to human life, property and community assets identified as highly valued
	N/A
	2.36
	2.36
	5
	These treatments were removed due to planning directions; however adequate consultation was not completed and so the need to return to the JFMP for one year is appropriate.

	02/12/25
	Loddon Mallee

	Murray Goldfields

	Brenanah – Sunday Morning Hills Rd
	LM-MGF-ING-0467
	25/26

	Brenanah - Sunday Morning Hills Rd - Slashing
	DEECA
	Slashing / Mowing

	To provide bushfire protection by reducing overall fuel hazard and bushfire hazard in the landscape.
	LMZ
	1.1
	1.1
	5
	These treatments were removed due to planning directions; however adequate consultation was not completed and so the need to return to the JFMP for one year is appropriate.

	02/12/25

	Loddon Mallee

	Murray Goldfields

	Bridgewater – Loddon River Slashing P3
	LM-MGF-ING-0468
	25/26

	5km S of Bridgewater
	DEECA
	Slashing / Mowing

	To provide bushfire protection by reducing overall fuel hazard and bushfire hazard in the landscape.
	PBEZ
	3.56
	3.56
	5
	These treatments were removed due to planning directions; however adequate consultation was not completed and so the need to return to the JFMP for one year is appropriate.

	02/12/25

	Loddon Mallee

	Murray Goldfields

	Elmore – DEECA Campaspe River Run
	LM-MGF-BGO-1931
	25/26

	.5KM s of Elmore
	DEECA
	Slashing / Mowing

	To provide bushfire protection by reducing overall fuel hazard and bushfire hazard in the landscape.
	PBEZ
	24.26
	24.26
	5
	These treatments were removed due to planning directions; however adequate consultation was not completed and so the need to return to the JFMP for one year is appropriate.

	02/12/25
	Loddon Mallee

	Murray Goldfields

	Glengower – Fawcets Rd
	LM-MGF-MRY-0498
	25/26

	.1km S of Glengower
	DEECA
	Slashing / Mowing

	To provide bushfire protection by reducing overall fuel hazard and bushfire hazard in the landscape.
	N/A
	.58
	.58
	5
	These treatments were removed due to planning directions; however adequate consultation was not completed and so the need to return to the JFMP for one year is appropriate.

	02/12/25

	Loddon Mallee

	Murray Goldfields

	Goornong – Jeales Bridge
	LM-MGF-BGO-1932
	25/26

	1.2km NW of Goornong
	DEECA
	Slashing / Mowing

	To provide the highest level of localised protection to human life, property and community assets identified as highly valued
	N/A
	1.13
	1.13
	5
	These treatments were removed due to planning directions; however adequate consultation was not completed and so the need to return to the JFMP for one year is appropriate.

	02/12/25
	Loddon Mallee

	Murray Goldfields

	Rich Avon West – Richardson River
	LM-MGF-STA-0232
	25/26

	2km S of Rich Avon West
	DEECA
	Slashing / Mowing

	To provide bushfire protection by reducing overall fuel hazard and bushfire hazard in the landscape.
	N/A
	44.13
	44.13
	5
	These treatments were removed due to planning directions; however adequate consultation was not completed and so the need to return to the JFMP for one year is appropriate.

	02/12/25

	Loddon Mallee

	Murray Goldfields

	Whroo – Whroo Picnic Ground
	 LM-MGF-RUS-0274
	25/26

	.5km E of Whroo
	PRVATE
	Slashing / Mowing

	To provide bushfire protection by reducing overall fuel hazard and bushfire hazard in the landscape.
	N/A
	.31
	.31
	5
	These treatments were removed due to planning directions; however adequate consultation was not completed and so the need to return to the JFMP for one year is appropriate.

	02/12/25

	Loddon Mallee

	Murray Goldfields

	Elmore – PV Campaspe River Run
	LM-MGF-BGO-
1933
	25/26

	2km SE of Elmore
	PARKS VICTORIA
	Slashing / Mowing

	To provide bushfire protection by reducing overall fuel hazard and bushfire hazard in the landscape.
	LMZ
	93.4
	  93.4
	5
	These treatments were removed due to planning directions; however adequate consultation was not completed and so the need to return to the JFMP for one year is appropriate.

	[bookmark: _Hlk212626757]02/12/25
	Loddon Mallee

	Murray Goldfields

	Kingower SF – Rec Site Slashing P3
	LM-MGF-ING-0469
	25/26

	2km S of Kingower
	DEECA
	Slashing / Mowing

	To provide bushfire protection by reducing overall fuel hazard and bushfire hazard in the landscape.
	LMZ
	1.81
	1.81
	5
	These treatments were removed due to planning directions; however adequate consultation was not completed and so the need to return to the JFMP for one year is appropriate.

	25/11/2025
	Barwon South West
	Otway
	Moggs Creek - Old Coach Road
	BSW-OTW-ANG-0425
	26/27
	1.4km NE of Moggs Creek

	PV
	FRB
	To provide the highest level of localised protection to human life, property and community assets identified as highly valued including the townships of Moggs Creek and Fairhaven.
	APZ
	42
	39.8
	2
	Minor boundary realignments

	25/11/2025
	Barwon South West
	Otway
	Moggs Creek – Bimbadeen Drive
	BSW-OTW-ANG-0326
	25/26
	1km N of Fairhaven
	Private
	FRB
	To provide the highest level of localised protection to human life, property and community assets identified as highly valued including Aireys Inlet and Fairhaven.
	APZ
	48.2
	56.9
	2
	Minor boundary realignments


	25/11/2025
	Barwon South West
	Far South West
	Mumbannar - Old Caves Road West - Coastal Wattle
	BSW-FSW-DAR-0101
	25/26
	18km NW of Mumbannar
	DEECA
	MUL
	To modify the vegetation Abundance across the planned area to assist the Control of Coastal Wattle.
	N/A
	
	
	3
	To enable delivery of works through Forest Contractor Program

	25/11/2025
	Barwon South West
	Far South West
	Mumbannar - Old Caves Road East - Coastal Wattle
	BSW-FSW-DAR-0100
	25/26
	17km NW of Mumbannar
	DEECA
	MUL
	To modify the vegetation Abundance across the planned area to assist the Control of Coastal Wattle.
	N/A
	
	
	3
	To enable delivery of works through Forest Contractor Program

	25/11/2025
	Hume
	Murrindindi
	St Andrews – Buttermans Tk Fuel Break
	HR-MUR-TLG-0065
	25/26
	3.9km E of St Andrews

	PV
	Slashing / Mowing
	To develop fuel reduced areas of sufficient width and continuity to reduce the speed and intensity of bushfires.
	BMZ
	3.97
	
	
	Existing fuel break that has been maintained annually since 2012 by the MFEP team. The planning and delivery of this fuel break maintenance was managed solely by the MFEP team and has not previously been on the JFMP. This was missed in the JFMP development since the dissolvement of the MFEP team. 

	Insert new amendments in top row
	
	
	
	
	
	
	
	
	
	
	
	





